3GPP TSG RAN meeting #93-e									    RP-211832

Electronic Meeting, September 13 - 17, 2021

Status Report to TSG

Agenda item:			9.4.4.4

| WI / SI Name | High power UE for NR inter-band Carrier Aggregation with 2 bands downlink and x bands uplink (x =1,2) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_PC2_CA_R17_2BDL_2BUL |  |  |  |  |
| Unique ID | 890054 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-202102 RP-202373 RP-210476 RP-211131 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: NA | Core part: 03/2022 | Performance part: 03/2022 | Testing part: NA |  |
| Overall Completion level | Study Item: NA | Core part: 70% | Performance Part: 0% | Testing part: NA |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Liu, Bo |
|  | Company | China Telecom |
|  | Email | liubo1@chinatelecom.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

The time budget was changed to request additional 1Q meetings for both core part and performance part due to UE requirements were not finished.

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

Agreements in RAN4 #97-e

- R4-2015186 Work plan and procedure for basket WI on high power UE for NR inter-band CA with 2 bands DL and 2 bands UL

- R4-2015187 TR skeleton for TR 38.xxx 0.0.1: High power UE (power class 2) for NR inter-band Carrier Aggregation with 2 bands downlink and 2 bands uplink

- R4-2015189 Revised WID: High power UE (power class 2) for NR inter-band Carrier Aggregation with 2 bands downlink and 2 bands uplink

Agreements in RAN4 #98-e

- R4-2101125 Draft TR 38.xxx v0.2.0: High power UE for NR inter-band Carrier Aggregation with 2 bands downlink and x bands uplink (x =1,2)

Agreements in RAN4 #98bis-e

- R4-2106277	Draft TR 38.841 v0.3.0: High power UE for NR inter-band Carrier Aggregation with 2 bands downlink and x bands uplink (x =1,2)

- R4-2106278	Draft CR to 38.101-1 Introduce RF requirements for HPUE CA with 2 bands downlink and x bands uplink (x =1,2)

Agreements in RAN4 #99-e

- R4-2110051	Draft TR 38.841 v0.4.0: High power UE for NR inter-band Carrier Aggregation with 2 bands downlink and x bands uplink (x =1,2)

- R4-2110052	CR to 38.101-1 Introduce RF requirements for HPUE CA with 2 bands downlink and x bands uplink (x =1,2)

- R4-2107832	WF on Reflecting HPUE CA with 1 uplink in 38101

  - Agreement on how to reflect HPUE CA with 1 uplink in 38101

Agreements in RAN4 #100-e

- R4-2112493	Draft TR 38.841 v0.5.0: High power UE for NR inter-band Carrier Aggregation with 2 bands downlink and x bands uplink (x =1,2)

- R4-2112495	CR to 38.101-1 Introduce RF requirements for HPUE CA with 2 bands downlink and x bands uplink (x =1,2)

- R4-2112896	CR to TS 38.101-1: Correction on PC2 1UL_2DL table 6.2A.1.3-2

Status for the combinations captured in the WID in latest RAN meeting.

Table 1: Power class 2 NR Inter-band CA for 2 bands DL with 2 bands UL

| NR CA configuration | Uplink CA configuration | contact name, company | status (new, ongoing, completed, stopped) | TR 38.841 to be email approved to capture TPs | TPs provided as input for TR 38.xxx | CRs provided to RAN | Core part None? yes/no | Perf. part None? yes/no | Open issues/Comments |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| CA_n3A-n78A | CA_n3A-n78A | Bo Liu, China Telecom | completed | R4-2106277 R4-2110051 R4-2112493 | R4-2105343 R4-2107833 R4-2114935 | R4-2112495 | Yes | Yes |  |
| CA_n41A-n71A | CA_n41A-n71A | Bill Shvodian, T-Mobile USA | completed | R4-2106277 | R4-2105346 | R4-2110052 | Yes | Yes |  |
| CA_n41A-n66A | CA_n41A-n66A | Bill Shvodian, T-Mobile USA | completed | R4-2106277 | R4-2107334 | R4-2110052 | Yes | Yes |  |
| CA_n25A-n41A | CA_n25A-n41A | Bill Shvodian, T-Mobile USA | completed | R4-2106277 | R4-2105344 | R4-2110052 | Yes | Yes |  |
| CA_n40A-n41A | CA_n40A-n41A | Shao Zhe, CMCC | completed | R4-2015188 | R4-2015056 R4-2102220 | R4-2110052 | Yes | Yes |  |
| CA_n40A-n79A | CA_n40A-n79A | Shao Zhe, CMCC | new |  |  |  |  |  |  |
| CA_n28A-n41A | CA_n28A-n41A | Shao Zhe, CMCC | completed | R4-2015188 | R4-2015054 R4-2102220 | R4-2110052 | Yes | Yes |  |
| CA_n28A-n79A | CA_n28A-n79A | Shao Zhe, CMCC | completed | R4-2015188 | R4-2015055 R4-2102220 | R4-2110052 | Yes | Yes |  |
| CA_n3A-n41A | CA_n3A-n41A | Shao Zhe, CMCC | completed | R4-2015188 | R4-2016855 | R4-2110052 | Yes | Yes |  |
| CA_n3A-n79A | CA_n3A-n79A | Shao Zhe, CMCC | new |  |  |  |  |  |  |
| CA_n40A-n78A | CA_n40A-n78A | Vinay Shrivastava, Reliance Jio | new |  |  |  |  |  |  |
| CA_n2A-n77A | CA_n2A-n77A | Zheng Zhao, Verizon | completed | R4-2101125 | R4-2103169 | R4-2110052 | Yes | Yes |  |
| CA_n2A-n77(2A) | CA_n2A-n77A | Zheng zhao, Verizon | completed | R4-2101125 | R4-2103169 | R4-2110052 | Yes | Yes |  |
| CA_n5A-n77A | CA_n5A-n77A | Zheng Zhao, Verizon | completed | R4-2101125 | R4-2103170 | R4-2110052 | Yes | Yes |  |
| CA_n5A-n77(2A) | CA_n5A-n77A | Zheng Zhao, Verizon | completed | R4-2101125 | R4-2103170 | R4-2110052 | Yes | Yes |  |
| CA_n66A_n77A | CA_n66A_n77A | Zheng Zhao, Verizon | completed | R4-2101125 | R4-2103171 | R4-2110052 | Yes | Yes |  |
| CA_n66A-n77(2A) | CA_n66A-n77 | Zheng Zhao, Verizon | completed | R4-2101125 | R4-2103171 | R4-2110052 | Yes | Yes |  |
| CA_n25A-n77A | CA_n25A-n77A | Bill Shvodian, T-Mobile USA | completed | R4-2110051 | R4-2111489 | R4-2110052 | Yes | Yes |  |
| CA_n41A-n77A | CA_n41A-n77A | Bill Shvodian, T-Mobile USA | completed | R4-2110051 | R4-2107834 | R4-2110052 | Yes | Yes |  |
| CA_n71A-n77A | CA_n71A-n77A | Bill Shvodian, T-Mobile USA | completed | R4-2110051 | R4-2107835 | R4-2110052 | Yes | Yes |  |
| CA_12A-n77A | CA_12A-n77A | Ron Borsato, AT&T | completed | R4-2112493 | R4-2114934 | R4-2112495 | Yes | Yes |  |
| CA_12A-n77(2A) | CA_12A-n77A | Ron Borsato, AT&T | completed | R4-2112493 | R4-2114934 | R4-2112495 | Yes | Yes |  |
| CA_14A-n77A | CA_14A-n77A | Ron Borsato, AT&T | completed | R4-2112493 | R4-2111821 | R4-2112495 | Yes | Yes |  |
| CA_14A-n77(2A) | CA_14A-n77A | Ron Borsato, AT&T | completed | R4-2112493 | R4-2111821 | R4-2112495 | Yes | Yes |  |
| CA_30A-n77A | CA_30A-n77A | Ron Borsato, AT&T | completed | R4-2112493 | R4-2111822 | R4-2112495 | Yes | Yes |  |
| CA_30A-n77(2A) | CA_30A-n77A | Ron Borsato, AT&T | completed | R4-2112493 | R4-2111822 | R4-2112495 | Yes | Yes |  |

Table 2: Power class 1.5 and 2 NR Inter-band CA for 2 bands DL with 1 band UL

| NR CA configuration | Uplink CA configuration | contact name, company | status (new, ongoing, completed, stopped) | TR 38.841 to be email approved to capture TPs | TPs provided as input for TR 38.xxx | CRs provided to RAN | Core part None? yes/no | Perf. part None? yes/no | Open issues/Comments |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| CA_n41A-n71A | n41A PC2 | Bill Shvodian | completed | R4-2106277 | R4-2105346 | R4-2110052 | Yes | Yes |  |
| CA_n41A-n66A | n41A PC2 | Bill Shvodian | completed | R4-2106277 | R4-2107334 | R4-2110052 | Yes | Yes |  |
| CA_n25A-n41A | n41A PC2 | Bill Shvodian | completed | R4-2106277 | R4-2105344 | R4-2110052 | Yes | Yes |  |
| CA_n25A-n77A | n77A PC2 | Bill Shvodian | completed | R4-2110051 | R4-2111489 | R4-2110052 | Yes | Yes |  |
| CA_n41A-n77A | n77A PC2 n41A PC2 | Bill Shvodian | completed | R4-2110051 | R4-2107834 | R4-2110052 | Yes | Yes |  |
| CA_n71A-n77A | n77A PC2 | Bill Shvodian | completed | R4-2110051 | R4-2107835 | R4-2110052 | Yes | Yes |  |
| CA_n3A-n78A | n78A PC2 | Bo Liu, China Telecom | completed | R4-2106277 R4-2110051 R4-2112493 | R4-2105343 R4-2107833 R4-2114935 | R4-2112495 | Yes | Yes |  |
| CA_n40A-n41A | n41A PC2 | Shao Zhe, CMCC | completed | R4-2015188 | R4-2015056 R4-2102220 | R4-2110052 | Yes | Yes |  |
| CA_n40A-n79A | n79A PC2 | Shao Zhe, CMCC | new |  |  |  |  |  |  |
| CA_n28A-n41A | n41A PC2 | Shao Zhe, CMCC | completed | R4-2015188 | R4-2015054 R4-2102220 | R4-2110052 | Yes | Yes |  |
| CA_n28A-n79A | n79A PC2 | Shao Zhe, CMCC | completed | R4-2015188 | R4-2015055 R4-2102220 | R4-2110052 | Yes | Yes |  |
| CA_n3A-n41A | n41A PC2 | Shao Zhe, CMCC | completed | R4-2015188 | R4-2016855 | R4-2110052 | Yes | Yes |  |
| CA_n3A-n79A | n79A PC2 | Shao Zhe, CMCC | new |  |  |  |  |  |  |
| CA_n40A-n78A | n78A PC2 | Vinay Shrivastava, Reliance Jio | new |  |  |  |  |  |  |
| CA_n2A-n77A | n77A PC2 | Zheng Zhao, Verizon | completed | R4-2101125 | R4-2103169 | R4-2110052 | Yes | Yes |  |
| CA_n2A-n77(2A) | n77A PC2 | Zheng zhao, Verizon | completed | R4-2101125 | R4-2103169 | R4-2110052 | Yes | Yes |  |
| CA_n5A-n77A | n77A PC2 | Zheng Zhao, Verizon | completed | R4-2101125 | R4-2103170 | R4-2110052 | Yes | Yes |  |
| CA_n5A-n77(2A) | n77A PC2 | Zheng Zhao, Verizon | completed | R4-2101125 | R4-2103170 | R4-2110052 | Yes | Yes |  |
| CA_n66A-n77A | n77A PC2 | Zheng Zhao, Verizon | completed | R4-2101125 | R4-2103171 | R4-2110052 | Yes | Yes |  |
| CA_n66A-n77(2A) | n77A PC2 | Zheng Zhao, Verizon | completed | R4-2101125 | R4-2103171 | R4-2110052 | Yes | Yes |  |
| CA_12A-n77A | n77A PC2 | Ron Borsato, AT&T | completed | R4-2112493 | R4-2114934 | R4-2112495 | Yes | Yes |  |
| CA_12A-n77(2A) | n77A PC2 | Ron Borsato, AT&T | completed | R4-2112493 | R4-2114934 | R4-2112495 | Yes | Yes |  |
| CA_14A-n77A | n77A PC2 | Ron Borsato, AT&T | completed | R4-2112493 | R4-2111821 | R4-2112495 | Yes | Yes |  |
| CA_14A-n77(2A) | n77A PC2 | Ron Borsato, AT&T | completed | R4-2112493 | R4-2111821 | R4-2112495 | Yes | Yes |  |
| CA_30A-n77A | n77A PC2 | Ron Borsato, AT&T | completed | R4-2112493 | R4-2111822 | R4-2112495 | Yes | Yes |  |
| CA_30A-n77(2A) | n77A PC2 | Ron Borsato, AT&T | completed | R4-2112493 | R4-2111822 | R4-2112495 | Yes | Yes |  |

Table 3: Power class 1.5 NR Inter-band CA for 2 bands DL with 1 band UL

| NR CA configuration | Uplink CA configuration | contact name, company | status (new, ongoing, completed, stopped) | TR 38.841 to be email approved to capture TPs | TPs provided as input for TR 38.xxx | CRs provided to RAN | Core part None? yes/no | Perf. part None? yes/no | Open issues/Comments |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| CA_n41A-n71A | n41A PC1.5 | Bill Shvodian | completed | R4-2112493 | R4-2114937 | R4-2112495 | Yes | Yes |  |
| CA_n41A-n66A | n41A PC1.5 | Bill Shvodian | completed | R4-2112493 | R4-2114937 | R4-2112495 | Yes | Yes |  |
| CA_n25A-n41A | n41A PC1.5 | Bill Shvodian | completed | R4-2112493 | R4-2114937 | R4-2112495 | Yes | Yes |  |
| CA_n41A-n77A | n41A PC1.5 | Bill Shvodian | completed | R4-2112493 | R4-2114937 | R4-2112495 | Yes | Yes |  |

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4 #97_e:

- R4-2015053, TP for TR38.xxx_ PC2 CA_n3A-n41A, ZTE Corporation, CMCC

- R4-2015054, TP for TR38.xxx_ PC2 CA_n28A-n41A	, ZTE Corporation, CMCC

- R4-2015055, TP for TR38.xxx_ PC2 CA_n28A-n79A, ZTE Corporation, CMCC

- R4-2015056, TP for TR38.xxx_ PC2 CA_n40A-n41A	, ZTE Corporation, CMCC

- R4-2015186, Work plan and procedure for basket WI on high power UE for NR inter-band CA with 2 bands DL and 2 bands UL, China Telecom

- R4-2015187, TR skeleton for TR 38.xxx 0.0.1: High power UE (power class 2) for NR inter-band Carrier Aggregation with 2 bands downlink and 2 bands uplink, China Telecom

- R4-2015188, Draft TR 38.xxx v0.1.0: High power UE (power class 2) for NR inter-band Carrier Aggregation with 2 bands downlink and 2 bands uplink, China Telecom

- R4-2015189, Revised WID: High power UE (power class 2) for NR inter-band Carrier Aggregation with 2 bands downlink and 2 bands uplink, China Telecom

- R4-2016441, MSD for Band n77 PC2 combinations, Qualcomm Incorporated

- R4-2016853, Revised WID: High power UE (power class 2) for NR inter-band Carrier Aggregation with 2 bands downlink and 2 bands uplink, China Telecom

- R4-2016854, WF on MSD assumptions improvement for UE PC2 combinations, China Telecom

- R4-2016855, TP for TR38.xxx_ PC2 CA_n3A-n41A	ZTE Corporation, CMCC

- R4-2016964, Email discussion summary for [97e][122] NR_PC2_CA_R17_2BDL_2BUL, Moderator(China Telecom)

RAN4 #98_e:

- R4-2100285, Self interference analysis and MSD results for PC2 NR inter-band CA band combinations, LG Electronics France

- R4-2101125, Draft TR 38.xxx v0.2.0: High power UE for NR inter-band Carrier Aggregation with 2 bands downlink and x bands uplink (x =1,2), China Telecom

- R4-2101126, Revised WID: High power UE for NR inter-band Carrier Aggregation with 2 bands downlink and x bands uplink (x =1,2), China Telecom

- R4-2102220, TP for TR38.xxx_Clarification on PC2 CA_n28A-n41A, CA_n28-n79A and CA_n40A-41A, ZTE Corporation, CMCC

- R4-2102221, TP for TR38.xxx_ PC2 CA_n41A-n79A, ZTE Corporation, CMCC, Xiaomi

- R4-2102713, Discussion on PC2 MSD for UL CA, vivo

- R4-2103169, TP for TR38.xxx for PC2 CA_n2A-n77A, Verizon Denmark

- R4-2103170, TP for TR38.xxx for PC2 CA_n5A-n77A, Verizon Denmark

- R4-2103171, TP for TR38.xxx for PC2 CA_n66A-n77A, Verizon Denmark

- R4-2103306, Email discussion summary for [98e][118] NR_PC2_CA_R17_2BDL_2BUL, Moderator (China Telecom)

RAN4 #98bis_e:

- R4-2104973, MSD results by self interference for PC2 high power NR inter-band CA UE, LG Electronics France

- R4-2105343, TP to 38.841: RF requirements for PC2 CA_n3A-n78A with up to 2 uplink, China Telecom

- R4-2105344, TP for TR_38.841 PC2 CA_n25A-n41A, T-Mobile USA

- R4-2105346, TP for TR_38.841 PC2 CA_n41A-n71A, T-Mobile USA

- R4-2105445, Email discussion summary for [98-bis-e][108] NR_PC2_CA_R17_2BDL_2BUL, Moderator (China Telecom

- R4-2106277, Draft TR 38.841 v0.3.0: High power UE for NR inter-band Carrier Aggregation with 2 bands downlink and x bands uplink (x =1,2), China Telecom

- R4-2106278, Draft CR to 38.101-1 Introduce RF requirements for HPUE CA with 2 bands downlink and x bands uplink (x =1,2), China Telecom

- R4-2106561, R17 MSD improvement, OPPO

- R4-2106904, Draft CR for TS 38.101-1: Inter-band UL CA power class correction, Apple

- R4-2107315, On power class for NR band in PC2 inter-band CA, Huawei, HiSilicon

- R4-2107334, TP for TR_38.841 PC2 CA_n41A-n66A, T-Mobile USA

RAN4 #99_e:

- R4-2110051, Draft TR 38.841 v0.4.0: High power UE for NR inter-band Carrier Aggregation with 2 bands downlink and x bands uplink (x =1,2), China Telecom

- R4-2110052, CR to 38.101-1 Introduce RF requirements for HPUE CA with 2 bands downlink and x bands uplink (x =1,2), China Telecom

- R4-2107833, TP to 38.841: MSD requirement due to harmonic mixing for PC2 CA_n3A-n78A with up to 2 uplink, China Telecom

- R4-2110460, TP for TR38.841_ PC2 CA_n41A-n79A, ZTE Corporation

- R4-2110790, Discussion on how to reflect HPUE CA with 1 up link in 38101, China Telecom

- R4-2110791, Discussion on UE capability for improved PC2 MSD for EN-DC and NR CA, CHTTL

- R4-2111489, TP for TR38.841: PC2 CA_n25A-n77A, T-Mobile USA

- R4-2107834, TP for TR38.841: PC2 CA_n41A-n77A, T-Mobile USA

- R4-2107835, TP for TR38.841: PC2 CA_n71A-n77A, T-Mobile USA

- R4-2107937, Email discussion summary for [99-e][127] NR_PC2_CA_R17_2BDL_2BUL, Moderator (China Telecom)

- R4-2107832, WF on Reflecting HPUE CA with 1 uplink in 38101, China Telecom

- R4-2107808, WF on MSD capability, T-Mobile US

RAN4 #100_e:

- R4-2111729, MSD for CA_n12-n77, CA_n14-n77, and CA_n30-n77, Qualcomm Incorporated

- R4-2111821, TP for TR 38.841 Addition of CA_n14-n77, AT&T

- R4-2111822, TP for TR 38.841 Addition of CA_n30-n77, AT&T

- R4-2114935, TP to 38.841 MSD requirement due to harmonic mixing for PC2 CA_n3A-n78A with up to 2 uplink, MediaTek Inc.

- R4-2112493, Draft TR 38.841 v0.5.0: High power UE for NR inter-band Carrier Aggregation with 2 bands downlink and x bands uplink (x =1,2), China Telecom

- R4-2112494, Revised WID: High power UE for NR inter-band Carrier Aggregation with 2 bands downlink and x bands uplink (x =1,2), China Telecom

- R4-2112495, CR to 38.101-1 Introduce RF requirements for HPUE CA with 2 bands downlink and x bands uplink (x =1,2), China Telecom

- R4-2113906, R17 MSD improvement, OPPO

- R4-2114934, TP for TR 38.841 Addition of CA_n12-n77, AT&T

- R4-2114935, TP to 38.841 MSD requirement due to harmonic mixing for PC2 CA_n3A-n78A with up to 2 uplink, MediaTek Inc.

- R4-2114936, Draft CR for 38.101-1 PC2 CA combinations, T-Mobile USA

- R4-2114937, TP for 38.841 DL CA combinations with single band uplink PC1.5, T-Mobile USA

- R4-2112896, CR to TS 38.101-1: Correction on PC2 1UL_2DL table 6.2A.1.3-2, ZTE Corporation

05.03.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template