3GPP TSG RAN Meeting #93-e							                      RP-211834

Electronic Meeting, September 13 - 17, 2021

Status Report to TSG

Agenda item:			9.3.4.3

| WI / SI Name | Further enhancement on NR demodulation performance |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: Yes |  | Testing part: No |
| Acronym | NR_demod_enh2-Perf |  |  |  |  |
| Unique ID | 890055 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-211135 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: | Performance part: Mar. 2022 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: | Performance Part: 45% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Shan YANG, Tricia LI, Dmitry BELOV |
|  | Company | China Telecom, Huawei, Intel Corporation |
|  | Email | yangshan@chinatelecom.cn, tricia.li@huawei.com, dmitry.belov@intel.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

The progress in RAN4 #100e is summarized below:

General:

- The updated WI work plan was approved in R4-2112223.

- The Draft TR 38.833 v0.1.0: Further enhancement on NR demodulation performance was approved in R4-2112224.

- The TP to TR 38.833: Skeleton for the section on LTE CRS interference handling was approved in R4-2112225.

- The Email discussion summary for [100-e][327] NR_perf_enh2_Demod_Part1 was provided in R4-2115800.

- The Email discussion summary for [100-e][328] NR_perf_enh2_Demod_Part2 was provided in R4-2115799.

- The Email discussion summary for [100-e][329] NR_perf_enh2_Demod_Part3_NWM was provided in R4-2115801.

UE inter-cell IRC:

- The WF on general and PDSCH demodulation requirements for inter-cell interference MMSE-IRC was approved in R4-2115730.

- The WF on CSI requirements for inter-cell interference MMSE-IRC was approved in R4-2115732.

- The summary of PDSCH simulation results for scenario with inter-cell interference was provided in R4-2115731.

UE intra-cell inter-user IRC:

- The WF on MMSE-IRC receiver for intra-cell inter-user interference was approved in R4-2115733.

- The TP to TR 38.833: Scenario for inter-user interference suppression for MU-MIMO was endorsed in R4-2115729.

- The TP: Introduction of simulation assumptions for inter-cell inter-user MMSE-IRC receiver was endorsed in R4-2115819.

- The TP to TR 38.833: Link level simulation results for Inter-user interference suppression for MU-MIMO was endorsed in R4-2115727.

- The summary of PDSCH simulation results for scenario with intra-cell inter-user interference was provided in R4-2115734.

UE CRS-IM:

- The WF on CRS interference handling in scenarios with overlapping spectrum for LTE and NR was approved in R4-2115740.

- The LS on RAN4 evaluation for LTE CRS interference handling for NR UE was approved in R4-2115741.

- The TP to TR 38.833 Scenario for LTE CRS interference handling for NR UE was approved in R4-2115739.

- The TP to TR 38.833: Interference Modeling for LTE CRS-IM was approved in R4-2115742.

- The TP to TR 38.833: Receiver structure for CRS-IM performance was approved in R4-2115737.

- The TP: Introduction of simulation assumptions for CRS-IM receiver was approved in R4-2115738.

- The TP to TR 38.833: Link level simulation results for LTE CRS interference handling for NR UE was approved in R4-2115736.

- The TP to TR 38.833: Summary of link level evaluation and conclusion for CRS-IM was approved in R4-2115735.

- The simulation result collection for CRS interference handling was provided in R4-2112151.

BS FR1 PUSCH 256QAM:

- The way forward for FR1 PUSCH 256QAM performance requirements was approved in R4-2115748.

- The summary of simulation results for PUSCH requirements for FR1 256QAM was provided in R4-2113786.

2.4.2	Remaining Open issues

Completion of the TR and introduction of the requirements as per the WI objectives

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

4.	References

RAN4 #100e:

- R4-2112223	Updated work plan for Further enhancement on NR demodulation performance WI China Telecom

- R4-2112224	Draft TR 38.833 v0.1.0: Further enhancement on NR demodulation performance China Telecom

- R4-2112225	TP to TR 38.833: Skeleton for the section on LTE CRS interference handling China Telecom

- R4-2115799	Email discussion summary for [100-e][328] NR_perf_enh2_Demod_Part2 Intel

- R4-2115730	WF on general and PDSCH demodulation requirements for inter-cell interference MMSE-IRC Intel

- R4-2115731	Summary of PDSCH simulation results for scenario with inter-cell interference Intel

- R4-2115732	WF on CSI requirements for inter-cell interference MMSE-IRC Ericsson

- R4-2115733	WF on MMSE-IRC receiver for intra-cell inter-user interference Huawei

- R4-2115734	Summary of PDSCH simulation results for scenario with intra-cell inter-user interference Huawei

- R4-2112104	Discussion on PDSCH requirements in intercell interference scenarios Apple

- R4-2112148	On PDSCH requirements for UE MMSE-IRC receiver for inter-cell interference suppression China Telecom

- R4-2112207	Discussion on R17 demodulation enhancement for inter-cell interference suppressing CMCC

- R4-2112208	Simulation results for inter-cell interference suppressing CMCC

- R4-2112956	Views on MMSE-IRC receiver for inter-cell interference test NTT DOCOMO

- R4-2113118	Discussion on PDSCH demodulation MMSE-IRC requirements for scenario with inter-cell interference Intel

- R4-2113638	Remaining issues on MMSE-IRC receiver for inter-cell interference Ericsson

- R4-2113640	Simulation results on PDSCH performance for inter-cell interference Ericsson

- R4-2113780	Discussion on PDSCH requirements for inter-cell MMSE-IRC receiver Huawei

- R4-2113781	Simulation results for PDSCH requirements for inter-cell MMSE-IRC receiver Huawei

- R4-2114039	Discussion on the MMSE-IRC receiver requirements for inter-cell inter-user interference MediaTek

- R4-2114566	Views on Inter-cell Interference PDSCH Tests Qualcomm

- R4-2112105	Discussion on CSI reporting requirements in intercell interference scenarios Apple

- R4-2112149	On CSI requirements for UE MMSE-IRC receiver for inter-cell interference suppression China Telecom

- R4-2112209	Discussion on CQI reporting related issues for inter-cell interference MMSE-IRC CMCC

- R4-2113119	Discussion on CSI MMSE-IRC requirements for scenario with inter-cell interference Intel

- R4-2113639	Remaining issues on CSI reporting requirements for inter-cell interference Ericsson

- R4-2113783	Discussion on CQI tests for inter-cell MMSE-IRC receiver Huawei

- R4-2112106	Discussion on PDSCH requirements in MU-MIMO scenarios Apple

- R4-2112150	Views on MMSE-IRC receiver for intra-cell inter-user interference China Telecom

- R4-2112210	Discussion on R17 demodulation enhancement for intra-cell inter-user interference suppressing CMCC

- R4-2113120	Discussion on MMSE-IRC requirements for scenario with intra-cell inter-user interference Intel

- R4-2115727	TP to TR 38.833: Link level simulation results for Inter-user interference suppression for MU-MIMO Intel

- R4-2113641	Remaining issues on MMSE-IRC receiver for intra-cell inter-user Ericsson

- R4-2113778	Discussion on intra cell inter-user MMSE-IRC receiver Huawei

- R4-2113779	Simulation results for intra cell inter-user MMSE-IRC receiver Huawei

- R4-2115819	TP: Introduction of simulation assumptions for inter-cell inter-user MMSE-IRC receiver Huawei

- R4-2114040	Discussion on the MMSE-IRC receiver requirements for intra-cell inter-user interference MediaTek

- R4-2115729	TP to TR 38.833: Scenario for inter-user interference suppression for MU-MIMO MediaTek

- R4-2114559	Views on Intra-cell Inter-user Interference Scenarios Qualcomm

- R4-2115800	Email discussion summary for [100-e][327] NR_perf_enh2_Demod_Part1 China Telecom

- R4-2115740	WF on CRS interference handling in scenarios with overlapping spectrum for LTE and NR China Telecom

- R4-2115741	LS on RAN4 evaluation for LTE CRS interference handling for NR UE China Telecom

- R4-2115742	TP to TR 38.833: Interference Modeling for LTE CRS-IM Qualcomm

- R4-2112107	Discussion on CRS interference mitigation in NR Apple

- R4-2112108	Simulation results for CRS interference mitigation in NR Apple

- R4-2112151	Simulation result collection for CRS interference handling China Telecom

- R4-2112152	Simulation results for CRS interference handling China Telecom

- R4-2112211	Discussion on LTE CRS-IM CMCC

- R4-2112226	Discussion and draft LS on CRS-IM for NR UE in LTE/NR co-existence scenarios China Telecom

- R4-2115735	TP to TR 38.833: Summary of link level evaluation and conclusion for CRS-IM China Telecom

- R4-2112300	Evaluation on CRS interference in scenarios with overlapping spectrum for LTE and NR Nokia

- R4-2115629	Systems level evaluations on CRS interference in scenarios with overlapping spectrum for LTE and NR AT&T

- R4-2112332	Views on CRS Interference Mitigation in NR Qualcomm

- R4-2112333	Simulation Results for CRS Interference Mitigation Qualcomm

- R4-2113121	Discussion on CRS interference handling in scenarios with overlapping spectrum for LTE and NR Intel

- R4-2115736	TP to TR 38.833: Link level simulation results for LTE CRS interference handling for NR UE Intel

- R4-2113621	Discussion on MMSE-IRC receiver for CRS interference Ericsson

- R4-2113622	Simulation results on PDSCH performance for CRS interference Ericsson

- R4-2115737	TP to TR 38.833: Receiver structure for CRS-IM performance Ericsson

- R4-2113775	Discussion on open issues for CRS-IM receiver Huawei

- R4-2113776	Simulation results for CRS-IM receiver Huawei

- R4-2115738	TP: Introduction of simulation assumptions for CRS-IM receiver Huawei

- R4-2114041	Discussion on PDSCH requirements for CRS-IM MediaTek

- R4-2115739	TP to TR 38.833 Scenario for LTE CRS interference handling for NR UE MediaTek

- R4-2115801	Email discussion summary for [100-e][329] NR_perf_enh2_Demod_Part3_NWM Huawei

- R4-2115748	WF on FR1 PUSCH demodulation requirements for Fr1 256QAM Huawei

- R4-2111974	Discussion on PUSCH demodulation requirements for FR1 256QAM CATT

- R4-2111975	Simulation results for PUSCH 256QAM performance requirement CATT

- R4-2112035	View on PUSCH demodulation requirement with FR1 256QAM Samsung

- R4-2112147	Initial simulation results and discussion on PUSCH FR1 256QAM demodulation requirements China Telecom

- R4-2112212	Discussion on BS demodulation requirements for FR1 256QAM CMCC

- R4-2112213	Simulation results for PUSCH 256QAM performance CMCC

- R4-2112326	Link simulation results for PUSCH 256QAM demodulation requirements ZTE

- R4-2112408	Discussion on NR FR1 PUSCH 256QAM demodulation Ericsson

- R4-2112409	Simulation results for NR FR1 PUSCH 256QAM demodulation Ericsson

- R4-2112763	Views on the combination of SCS and CBW for FR1 PUSCH 256QAM NTT DOCOMO

- R4-2113122	Discussion on PUSCH requirements for FR1 256QAM Intel

- R4-2113630	On PUSCH demodulation requirements for FR1 256QAM Nokia

- R4-2113631	Simulation results for PUSCH demodulation requirements for FR1 256QAM Nokia

- R4-2113784	Discussion on PUSCH demodulation requirements for FR1 256QAM Huawei

- R4-2113785	Simulation results for PUSCH demodulation requirements for FR1 256QAM Huawei

- R4-2113786	Summary of simulation results for PUSCH requirements for FR1 256QAM Huawei