3GPP TSG RAN meeting #93e										RP-211937

Electronic Meeting, September 13-17, 2021

## Status Report to TSG

Agenda item:			9.2.6

| WI / SI Name | Study on efficient utilization of licensed spectrum that is not aligned with existing NR channel bandwidths |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: Yes | Core part: No | Performance part: No |  | Testing part: No |
| Acronym | FS_NR_eff_BW_util |  |  |  |  |
| Unique ID | 890040 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP‑211468 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: 3/2022 (was 12/2021) | Core part: N/A | Performance part: N/A | Testing part: N/A |  |
| Overall Completion level | Study Item: 50 % | Core part: N/A | Performance part: N/A | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN4 |
| --- | --- | --- |
| Rapporteur | Name | Esther Sienkiewicz |
|  | Company | Ericsson |
|  | Email | esther dot sienkiewicz at ericsson dot com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

Rapporteur proposes to extend the SI until RAN#102bis.  Progress has been slow, and several methods are still needing detailed discussions. We see by prolonging until RAN#95 (March 2022) it will give sufficient time to finish the SI.

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### Agreements

- Approval of text proposals on overlapping channel bandwidths from UE perspective [17], on wider channel BW method [4] and on overlapping channels from the network perspective [19].  Additional band was added [11]

- For irregularBW signaling support an LS was agreed to be sent to RAN1/2 [2] in order to clarify the Rel-15 support for signaling needed for all methods

#### 2.4.2	Remaining Open issues

- Evaluation based upon SI objectives of all irregular bandwidth approaches is required after all details of each approach is agreed and captured in TR.

- For wider channel BW method, how many RBs for configuration immediately larger carrier bandwidth will be blanked for the channel filter assumptions still open for discussion.  Additionally, how to ensure co-existence from UE side (ACS, blocking). Further details requiring to be clarified were captured in [3]

- Signaling specifics (RAN2) need to be captured for all approaches upon LS reply from RAN2

- Whether single or two SSB/CORESET#0 for overlapping from network perspective approach shall be used further studied.

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4#97-e

[1]	R4-2016983	Email discussion summary for [97e][142] FS_NR_eff_BW_util, Ericsson, RAN4#97-e

[2]	R4-2016929	Work Plan for Study on Efficient utilization of licensed spectrum that is not aligned with existing NR channel bandwidth, Ericsson, RAN4#97-e

[3]	R4-2016930	TR Skeleton on CH BW not aligned with existing BWs, Ericsson, RAN4#97-e

[4]	R4-2016456	Revised SID: Study on Efficient utilization of licensed spectrum that is not aligned with existing NR channel bandwidths, T-Mobile USA, Ericsson, RAN4#97-e

[5]	R4-2017833	WF on Irregular Channel Bandwidths, Ericsson, RAN4#97-e

[6]	R4-2014895	Non-standard spectrum allocations for NR bands, Apple, RAN4#97-e

[7]	R4-2014507	UE Support for Irregular Channel Bandwidths - Options and Constraints, Skyworks Solution Inc, RAN4#97-e

[8]	R4-2015723	Considerations on Bandwidth Granularity, Ericsson, RAN4#97-e

[9]	R4-2015724	Utilizing larger CBWs for available spectrum, Ericsson, RAN4#97-e

[10]	R4-2016111	Discussion on irregular channel bandwidth for NR system, ZTE Corporation, RAN4#97-e

[11]	R4-2014487	Handling of  Channel Bandwidths That Are Not Multiples of 5MHz, Qualcomm Incorporated, RAN4#97-e

[12]	R4-2015562	On efficient utilization of licensed spectrum, Intel Corporation, RAN4#97-e

[13]	R4-2015713	Overlapping UE channel bandwidths, Huawei, HiSilicon, RAN4#97-e

[14]	R4-2016201	On the use of overlapping channel bandwidths from UE perspective, Nokia, Nokia Shanghai Bell, RAN4#97-e

[15]	R4-2016455	Use of 5 MHz overlapping channel BWs to cover spectrum blocks between 5 and 10 MHz, T-Mobile USA, RAN4#97-e

RAN4#98-e

[1]	R4-2103334	Email discussion summary for [98e][147] FS_NR_eff_BW_util, Ericsson, RAN4#98-e

[2]	R4-2103263	Way forward on use of larger CBW, Skyworks Solutions Inc, RAN4#98-e

[3]	R4-2103387	Way forward on overlapping CBW, Nokia, Nokia Shanghai Bell, RAN4#98-e

[4]	R4-2100804	Discussion on the general aspects for irregular bandwidth, CMCC, RAN4#98-e

[5]	R4-2103262	Updated TR 38.844 v0.0.2, Ericsson, RAN4#98-e

[6]	R4-2101556	Utilizing larger bandwidth than the operator licensed bandwidth, Ericsson, RAN4#98-e

[7]	R4-2101959	Discussion on irregular channel bandwidth for NR system, ZTE, RAN4#98-e

[8]	R4-2100522	Non-standard spectrum allocations for NR bands, Apple Inc, RAN4#98-e

[9]	R4-2101507	Consideration for overlapping UE channel bandwidths, Huawei, HiSilicon, RAN4#98-e

[10]	R4-2100805	Discussion on overlapping UE channel bandwidths, CMCC, RAN4#98-e

[11]	R4-2101557	Overlapping Channel Bandwidth Approach from UE Perspective, Ericsson, RAN4#98-e

[12]	R4-2102288	Network and UE options for the support of irregular channel bandwidth, Skyworks Solutions Inc., RAN4#98-e

[13]	R4-2102558	On the use of overlapping channel bandwidths from UE perspective, Nokia, Nokia Shanghai Bell, RAN4#98-e

[14]	R4-2101459	Handling of Channel Bandwidths That Are Not Multiples of 5MHz, Qualcomm Incorporated, RAN4#98-e

[15]	R4-2101558	Overlapping Channel Bandwidth Approach from BS Perspective, Ericsson, RAN4#98-e

RAN4#98bis-e

[1]	R4-2105478	Email discussion summary for [98bise][141] FS_NR_eff_BW_util, Ericsson, RAN4#98bis-e

[2]	R4-2105419	Way forward on Evaluation of Irregular BW Approaches, Ericsson, RAN4#98bis-e

[3]	R4-2105420	TP to the TR 38.844: Terminology, Ericsson, Nokia, Nokia Shanghai Bell, RAN4#98bis-e

[4]	R4-2104587	Further input on the blanking approach for irregular BWs, Ericsson, RAN4#98bis-e

[5]	R4-2104600	Discussion on use of larger channel bandwidth, CMCC, RAN4#98bis-e

[6]	R4-2104886	Non-standard spectrum allocations for NR bands (larger channel), Apple, RAN4#98bis-e

[7]	R4-2106485	Consideration on use of larger channel bandwidth, Huawei, HiSilicon, RAN4#98bis-e

[8]	R4-2107253	Support of irregular channel bandwidth with larger or overlapped BW, Skyworks Solutions Inc., RAN4#98bis-e

[9]	R4-2107328	TP for TR 38.844: 6 MHz for n85 with larger CHBW, T-Mobile USA, RAN4#98bis-e

[10]	R4-2104599	Discussion on overlapping channel bandwidths, CMCC, RAN4#98bis-e

[11]	R4-2104707	Handling of Channel Bandwidths That Are Not Multiples of 5MHz, Qualcomm Incorporated, RAN4#98bis-e

[12]	R4-2104887	Non-standard spectrum allocations for NR bands (overlapping channel), Apple, RAN4#98bis-e

[13]	R4-2106486	Consideration for overlapping UE channel bandwidths, Huawei, HiSilicon, RAN4#98bis-e

[14]	R4-2106689	Overlapping UE Channel Bandwidth Approach, Ericsson, RAN4#98bis-e

[15]	R4-2107040	On the use of overlapping channel bandwidths from UE perspective, Nokia, Nokia Shanghai Bell, RAN4#98bis-e

[16]	R4-2107319	On SU for overlapping channel bandwidth, ZTE, RAN4#98bis-e

[17]	R4-2107329	TP for TR 38.844: 6 MHz for n85 with overlapping CHBW, T-Mobile USA, RAN4#98bis-e

RAN4#99-e

[1]	R4-2107960	Email discussion summary for [99e][150] FS_NR_eff_BW_util, Ericsson, RAN4#99-e

[2]	R4-2108015	LS on specification impact for methods on efficient utilization of licensed spectrum that is not aligned with existing NR channel bandwidths, Nokia,

Nokia Shanghai Bell, RAN4#99-e

[3]	R4-2110487	Updated TR 38.844 v0.0.3, Ericsson, RAN4#99-e

[4]	R4-2109427	On the use of intermediate wider channel bandwidth, ZTE, RAN4#99-e

[5]	R4-2110661	Evaluation for use of larger channel bandwidth, Huawei, HiSilicon, RAN4#99-e

[6]	R4-2111147	Update of utilizing immediate wider bandwidth, Ericsson, RAN4#99-e

[7]	R4-2109245	Comparison of alternate methods for Irregular CBW, Intel Corporation, RAN4#99-e

[8]	R4-2109426	On overlapping UE channel bandwidth, ZTE, RAN4#99-e

[9]	R4-2109484	Discussion on the approaches of overlapping channel bandwidths, CMCC, RAN4#99-e

[10]	R4-2109579	On the Schemes Related to Overlapping Channel Bandwidths, Qualcomm Incorporated, RAN4#99-e

[11]	R4-2110488	Evaluating Overlapping Channel Bandwidth Approaches, Ericsson, RAN4#99-e

[12]	R4-2110662	Evaluation for overlapping UE channel bandwidths, Huawei, HiSilicon, RAN4#99-e

[13]	R4-2107886	On the use of overlapping channel bandwidths from UE perspective, Nokia, Nokia Shanghai Bell, RAN4#99-e

[14]	R4-2108021	TP on the use of overlapping channel bandwidths from UE perspective, Nokia, Nokia Shanghai Bell, RAN4#99-e

[15]	R4-2109587	Comparison of Different Schemes, Qualcomm Incorporated, RAN4#99-e

[16]	R4-2108022	Draft TP to TR38.844 on wider channel BW method, Ericsson, RAN4#99-e

[17]	R4-2109435	TP on using next larger channel bandwidth solution, Apple, RAN4#99-e

[18]	R4-2111540	TP on using overlapping channels from the network perspective solution, Apple, Ericsson, Skyworks Solutions Inc., RAN4#99-e

RAN4#100-e

[1]	R4-2115043	Email discussion summary for [100e][143] FS_NR_eff_BW_util, Ericsson, RAN4#100-e

[2]	R4-2114751	LS on specification impact for methods on efficient utilization of licensed spectrum that is not aligned with existing NR channel bandwidths, Nokia,

Nokia Shanghai Bell, RAN4#100-e

[3]	R4-2114998	WF on widerCBW, Ericsson, RAN4#100-e

[4]	R4-2115114	TP on using next larger channel bandwidth solution, Apple, Skyworks Solutions Inc, Ericsson, RAN4#100-e

[5]	R4-2113948	draft TR 38.844 v0.0.4, Ericsson, RAN4#100-e

[6]	R4-2111744	Discussion on the approach of using larger channel bandwidths, China Telecommunications, RAN4#100-e

[7]	R4-2112327	Further discussion on immediate wider channel bandwidth, ZTE, RAN4#100-e

[8]	R4-2113045	Evaluation for use of larger channel bandwidth, Huawei, HiSilicon, RAN4#100-e

[9]	R4-2113161	Views on the next wider channel BW method, Intel Corporation, RAN4#100-e

[10]	R4-2114004	Views on next wider channel bandwidth, MediaTek Inc, RAN4#100-e

[11]	R4-2114239	TP_TR38.844 n85_6_MHz, T-Mobile USA, RAN4#100-e

[12]	R4-2114240	6 MHz n85 with 5 MHz n12 Discussion, T-Mobile USA, RAN4#100-e

[13]	R4-2111743	Discussion on the approach of using overlapping channel bandwidths, China Telecommunications, RAN4#100-e

[14]	R4-2112190	Discussion on the approaches of overlapping channel bandwidths, CMCC, RAN4#100-e

[15]	R4-2112233	Open Issues for Overlapping UE channel bandwidths schemes, Qualcomm Incorporated, RAN4#100-e

[16]	R4-2112328	Further discussion on overlapping UE channel bandwidth, ZTE, RAN4#100-e

[17]	R4-2115000	TP on overlapping UE channel bandwidths, Huawei, HiSilicon, RAN4#100-e

[18]	R4-2113162	Views on the overlapping CBW from UE and Network perspective, Intel Corporation, RAN4#100-e

[19]	R4-2115050	TP to TR 38.844: Section 6.2 Overlapping UE Channel BWs, Ericsson, Apple, RAN4#100-e

[20]	R4-2114005	Views on overlapping carrier aggregation, MediaTek, RAN4#100-e

[21]	R4-2114367	On the use of overlapping channel bandwidths from UE perspective, Nokia, Nokia Shanghai Bell, RAN4#100-e

[22]	R4-2114006	Views on combined UE bandwidth, MediaTek, RAN4#100-e