3GPP TSG RAN meeting #93e										RP-211947

Electronic Meeting, Sep. 13-17, 2021

## Status Report to TSG

Agenda item:			10.2.1

| WI / SI Name | New bands and bandwidth allocation for 5G terrestrial broadcast - part 2 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Study Item: No | Study Item: No |  | Study Item: No |
| Acronym | LTE_terr_bcast_bands_part2 |  |  |  |  |
| Unique ID | 920071 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-211145 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 03/2023 | Performance part: | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 0% | Performance Part: | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN4 |  |
| --- | --- | --- | --- |
| Rapporteur | Name | Roland Beutler | Alberto RICO ALVARINO |
|  | Company | EBU | Qualcomm Incorporated |
|  | Email | Roland.Beutler@swr.de | albertor@qti.qualcomm.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

## 2.1	RAN4

#### 2.1.1	Agreements

None (work item has not started yet)

#### 2.1.2	Remaining Open issues

- For MBMS-dedicated cells:

  - Specify band(s), within the portion of UHF spectrum allocated to broadcast systems (~470 - ~694/698 MHz, depending on the region), that support the channelization available to broadcasting operators [RAN4].

    - RAN4 to define the exact band plan suitable for broadcasting operators’ spectrum allocation

    - RAN4 to define REFSENS for this band(s)

  - For BS the requirements for signal quality, occupied bandwidth, ACLR, unwanted emissions shall be applied as provided by the corresponding regulatory bodies in the different regions for 6/7/8 MHz, as applicable. The specifications shall contain corresponding references [RAN4].

  - Specify UE requirements for 6/7/8 MHz, including the following [RAN4]:

    - Define RX requirements (e.g. maximum input level, blocking, spurious response, wideband intermodulation, ACS) to accommodate 6/7/8 MHz PMCH.

    - Reuse existing requirements for 10 MHz as much as possible.

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

Not applicable

## 4.	References