3GPP TSG RAN meeting #93e							                            RP-211982

Electronic Meeting, September 13 - 17, 2021

Status Report to TSG

Agenda item:			9.3.4.5

| WI / SI Name | Enhanced NR support for high speed train scenario for frequency range 1 (FR1) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_HST_FR1_enh |  |  |  |  |
| Unique ID | 890058 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-210833 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 03/2022 | Performance part: 09/2022 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 70% | Performance Part: 50% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Jingjing Chen |
|  | Company | CMCC |
|  | Email | chenjingjing@chinamobile.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

- Specify corresponding signaling support, if needed.

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.1.1	Agreements

RAN4 #100-e meeting

- For RRM

- WF on RRM for FR1 HST was approved in R4-2115439

- For UE demodulation

- WF on FR1 HST demodulation was approved in R4-2115724

    - Remaining Open issues

- For RRM

- The enhancement on PSS/SSS detection inter-frequency measurement with MG for connected state

- The enhancement for inter-frequency measurement in idle mode for HST

- NSCC_SSB for CSSFoutside_gap,i

- Principle on the requirements if there are HST inter-frequency layers and non-HST inter-frequency layers to be measured

- Scell link recovery and CSSF for HST

- Whether L1-SINR measurement is applicable to HST, and if L1-SINR measurement is applicable to HST, FFS whether it is necessary to specify upper bound of side condition for L1-SINR measurement

- Whether RRM enhancement for HST CA can be release independent from Rel-15

- Network assistant signaling and UE capability

- Specify the RRM test cases related to the enhanced core requirements

- For demodulation

- FFS on applicability rule for HST-SFN joint transmission scheme and DPS transmission scheme

- FFS on applicability rule between single carrier and CA

- FFS whether HST PDSCH CA enhancement can be release independent from Rel-15

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

R4-2111951	Discussion on remaining issues for intra-frequency measurement for NR FR1 HST RRM enhancement, CATT

R4-2111952	Discussion on remaining issues for inter-frequency measurement for NR FR1 HST RRM enhancement, CATT

R4-2111953	Discussion on other remaining issues for NR FR1 HST RRM enhancement, CATT

R4-2112072	On R17 FR1 HST intra-frequency measurement, Apple

R4-2112073	On R17 FR1 HST inter-frequency measurement, Apple

R4-2112074	On remaining issues for R17 FR1 HST, Apple

R4-2112103	Discussion on PDSCH CA Requirements in HST, Apple

R4-2112257	On NR FR1 HST RRM Requirements, Qualcomm, Inc.

R4-2112504	Discussion on FR1 HST UE demodulation for CA scenario, CMCC

R4-2112505	Discussion on general requirements for FR1 HST RRM, CMCC

R4-2112506	Discussion on NR HST RRM enhancement for inter-frequency measurement	, CMCC

R4-2112507	Discussion on NR HST RRM enhancement for CA, CMCC

R4-2112511	Simulation results for HST-DPS for CA scenario, CMCC

R4-2112523	Discussion on Rel-17 HST in FR1 for intra-frequency measurement, MediaTek inc.

R4-2112524	Discussion on Rel-17 HST in FR1 for inter-frequency measurement, MediaTek inc.

R4-2112525	Discussion on Rel-17 HST in FR1 for general issue	, MediaTek inc.

R4-2113131	Views on HST CA PDSCH performance requirements, Intel Corporation

R4-2113192	Discussion on PDSCH requirements for CA scenarios, ZTE Corporation

R4-2113219	Views on HST CA tests for FR1, NTT DOCOMO, INC.

R4-2113269	Intra-frequency measurement requirements for Rel17 FR1 HST, OPPO

R4-2113270	Inter-frequency measurement requirements for Rel17 FR1 HST, OPPO

R4-2113271	General RRM requirements for Rel17 FR1 HST, OPPO

R4-2113324	Inter-frequency measurements for HST RRM FR1, Ericsson

R4-2113325	Other RRM requirements enhancement for NR HST in FR1, Ericsson

R4-2113454	Update of simulation results for CA PDSCH with HST, Ericsson

R4-2113455	Summary for FR1 HST demodulation results, Ericsson

R4-2113456	PDSCH demodulation requirements for CA with HST-SFN scenario, Ericsson

R4-2113540	Discussion on intra-frequency measurement requirements for NR FR1 HST, vivo

R4-2113541	Discussion on inter-frequency measurement requirements for NR FR1 HST, vivo

R4-2113542	Discussion on R17 NR FR1 HST RRM requirements, vivo

R4-2113790	Discussion on PDSCH CA scenarios for NR UE HST FR1 performance requirements, Huawei,HiSilicon

R4-2113791	Simulation results on PDSCH CA scenarios for NR UE HST FR1 performance requirements, Huawei, HiSilicon

R4-2113831	Discussion on intra-frequency measurements for FR1 HST, Huawei, HiSilicon

R4-2113832	Discussion on inter-frequency measurements for FR1 HST, Huawei, HiSilicon

R4-2113833	Discussion on remaining issues in FR1 HST, Huawei, HiSilicon

R4-2114422	Discussion on various RRM aspects for FR1 HST CA, Nokia, Nokia Shanghai Bell

R4-2114423	Discussion on inter-frequency measurements for FR1 HST CA, Nokia, Nokia Shanghai Bell

R4-2114536	Views on FR1 HST PDSCH CA Tests, Qualcomm Incorporated

R4-2115207	Email discussion summary: [100-e][217] NR_HST_FR1_enh_RRM, Moderator (CMCC)

R4-2115333	WF on RRM for FR1 HST	CMCC

R4-2115392	Email discussion summary: [100-e][217] NR_HST_FR1_enh_RRM	Moderator (CMCC)

R4-2115435	WF on RRM for FR1 HST, CMCC

R4-2115439	WF on RRM for FR1 HST, CMCC

R4-2115615	Email discussion summary for [100-e][324] NR_HST_FR1_Demod, Moderator (CMCC)

R4-2115724	WF on FR1 HST demodulation, CMCC

R4-2115796	Email discussion summary for [100-e][324] NR_HST_FR1_Demod, Moderator (CMCC)

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template