3GPP TSG RAN Meeting #93-e	RP-212031

Electronic Meeting, September 13 - 17, 2021

Source:	vivo

Title:	Progress of Rel-17 RAN1 and RAN2 led WI/SIs

Agenda Item:	9.9

Document for:	Discussion and Decision

Introduction

The Rel-17 completion time in RAN1 and RAN2 is approaching, it is time to review the progress of each work item and study item to see whether any RAN plenary intervening is necessary, e.g. down-scoping to ensure the timely completion of Rel-17 features.

In this contribution, we review the progress of RAN1 and RAN2 led work items and study items and the items that may potentially require RAN plenary intervening can be identified.

Discussion

From our assessment, the progress of each Rel-17 RAN1 and RAN2 led items are summarized as below. The objectives highlighted in red are the ones we see the progress is behind the schedule and has potential risk for completion.

We suggest in RAN#93e a careful review of these Rel-17 items is performed to see whether RAN action is needed in a per WI or SI basis.

| WI/SI | Objectives | Status |
| --- | --- | --- |
| UE power saving | Paging enhancement (RAN1, RAN2) | Behind schedule. RAN1 conclusion not reached for the selection of PEI design options |
|  | TRS for IDLE/INACTIVE UEs (RAN1) | On track |
|  | DCI based power saving adaptation (RAN1) | On track |
|  | RLM/BFD relaxation (RAN4) | On track |
| RedCap | Reduced bandwidth (RAN1, RAN4) | RAN1: acceptable progress. SSB availability in separate initial BWP/non-initial BWP is controversial. RAN4 is on track |
|  | Reduced number or Rx (RAN1, RAN4) | RAN1: Almost done; RAN4: Simulation assumptions have been approved |
|  | HD-FDD (RAN1, RAN4) | On track |
|  | Other complexity reduction features (RAN1, RAN4) | RAN1: almost done |
|  | Redcap UE definition and constraint of use (RAN2, RAN1) | On track |
|  | Early identification (RAN2,RAN1) | On track |
|  | Access Barring (RAN2) | On track |
|  | eDRX (RAN2, RAN4) | On track |
|  | RRM relaxation (RAN2, RAN4) | On track |
| FeMIMO | Multi-beam enhancement (RAN1, RAN2) | RAN1: -MPUE: slow progress -MPE: can be complete focusing on a simple solution -Beam management latency reduction (issue 6): still several options on table for FFS after down-selection, not possible to finish any one of them if time allocation for this issue remains as previous meetings -Others: on track RAN2: -Inter-cell L1/L2 mobility: on track |
|  | MTRP inter-cell (RAN1) | On track in RAN1 |
|  | MTRP multi-beam (RAN1, RAN2) | On track in RAN1, BFR on track in RAN2 |
|  | MTRP PDCCH, PUCCH, PUSCH (RAN1) | On track |
|  | MTRP HST-SFN (RAN1) | On track |
|  | SRS enhancement (RAN1) | On track |
|  | MTRP CSI enhncement (RAN1) | On track |
|  | FDD CSI enhancement (RAN1) | On track |
|  | Radio-link recovery procedure for FR2 (RAN4) | No progress |
| SL enhancement | Sidelink evaluation methodology update [RAN1] | Completed |
|  | Specify resource allocation to reduce power consumption of the UEs [RAN1, RAN2] | On track |
|  | Study the feasibility and benefit of solution(s) on the enhancement(s) in mode 2 [RAN1, RAN2] | Behind schedule. slow progress on mode-2 enhancement |
|  | Sidelink DRX for broadcast, groupcast, and unicast [RAN2] | On track |
|  | Support of new sidelink frequency bands for single-carrier operations [RAN4] | On track |
|  | Define mechanism to ensure sidelink operation can be confined to a predetermined geographic area(s) [RAN2] | Completed |
|  | UE Tx and Rx RF requirement [RAN4] | On track |
|  | UE RRM core requirement for the new features introduced in this WI (RAN4) | On track |
| B52.6GHz | Initial Access Aspect (RAN1) | On track |
|  | Enhancement of PDCCH monitoring (RAN1) | Behind schedule. PDCCH monitoring capability for single and multiple serving cells are still open. |
|  | Enhancement for PUCCH format 0/1/4 (RAN1) | Almost done |
|  | Beam management (RAN1) | On track |
|  | Time line related aspects adapted to 480kHz and 960kHz (RAN1) | On track |
|  | PT-RS and DM-RS enhancement (RAN1) | On track |
|  | Multi-PDSCH/PUSCH scheduling and HARQ support with a single DCI (RAN1) | On track |
|  | Channel access mechanism assuming beam based operation (RAN1) | Behind schedule. Slow progress on enhanced LBT schemes, e.g. direction LBT and receiver-assistant LBT |
|  | Higher layer support of enhancements listed above that are agreed to be specified (RAN2) | On track |
|  | Band Definition (RAN4) | Licensed band:FFS, pending on regulation. |
|  | RF core requirement (RAN4) | On track. Focus on unlicensed band |
|  | Specify RRM/RLM/BM core requirements (RAN4) | On track |
| eURLLC/IIOT | Physical Layer feedback enhancements for URLLC  UE feedback enhancements for HARQ-ACK [RAN1]  CSI feedback enhancements to allow for more accurate MCS selection [RAN1] | HARQ-ACK: 1) PUCCH carrier switching: Less progress due to the complication of the feature. 2) Progress for other HARQ-ACK enhancements is acceptable. CSI 1) Only 4-bit subband CQI remains in scope (delta_MCS excluded by RAN1#106e) |
|  | Uplink enhancements for URLLC in unlicensed controlled environments | On track |
|  | Intra-UE multiplexing and prioritization | Progress of following topics are slow 1) Simultaneous PUCCH and PUSCH transmission within a PUCCH cell group on different CCs 2) PHY prioritization of overlapping DG and CG PUSCH of different PHY priorities on a BWP of a serving cell |
|  | Enhancements for support of Time synchronization | On track |
|  | RAN enhancements based on new QoS related parameters if any, e.g. survival time, burst spread, decided in SA2. | On track |
| ePositioning | Improving positioning accuracy [RAN1, RAN2, RAN3, RAN4] -Rx/Tx timing error mitigating | Progress not good enough, many remaining issues |
|  | Improving positioning accuracy [RAN1, RAN2, RAN3, RAN4] -UL-AoA/DL-AoD enhancement | On track |
|  | Latency reduction related to the time needed to perform UE measurements [RAN1, RAN4] | On track |
|  | Latency reduction related to the measurement gap [RAN1, RAN4, RAN2] | Progress not good enough, many remaining issues |
|  | Latency reduction related to the request and response of location measurements or location estimate and positioning assistance data [RAN2, RAN3, RAN1] | On track |
|  | support positioning for UEs in RRC_ INACTIVE state [RAN2, RAN1, RAN3,RAN4] | On track |
|  | Study and specify, if agreed, the enhancements of information reporting from UE and gNB for multipath/NLOS mitigation [RAN1, RAN2, RAN3] | On track |
|  | Enhancements of A-GNSS positioning integrity [RAN2, RAN3] | On track |
|  |  | On track |
|  | RRM requirements [RAN4] | On track |
| Coverage enhancement | Enhancements on PUSCH repetition type A  Increasing the maximum number of repetitions  The number of repetitions counted on available slots. | On track |
|  | Support TB processing over multi-slot PUSCH [RAN1]: | On track |
|  | Specify mechanism(s) to enable joint channel estimation [RAN1, RAN4] | On track |
|  | PUCCH enhancements [RAN1, RAN4], dynamic repetition & JCE | On track |
|  | Support Type A PUSCH repetitions for Msg3 [RAN1, RAN2] | On track |
| XR SI | Confirm XR and Cloud Gaming applications of interest (RAN1) | On track |
|  | Identify the traffic model for each application of interest (RAN1) | Almost done |
|  | Identify evaluation methodology to assess XR and CG performance (RAN1) | Capacity, power, coverage evaluation methodology for XR: Almost done Mobility evaluation is not determined. |
|  | 4. Once traffic model and evaluation methodologies are agreed, carry out performance evaluations towards characterization of identified KPIs | On track |
| DSS | Scell scheduling Pcell (RAN1,RAN2) | On track |
| NR NTN | Timing relationship enhancements [RAN1] | On track |
|  | Enhancements on UL time and frequency synchronization [RAN1] | On track |
|  | Enhancements on HARQ [RAN1] | On track |
|  | User Plane Impact [RAN2] | On track |
|  | Control Plane Impact[RAN2] | On track |
| IoT NTN | Enhancements to time and frequency synchronization [RAN1] | On track |
|  | Timing relationship enhancements [RAN1] | On track |
|  | Support of Non-continuous coverage [RAN2] | On track |
|  | User Plane Impact [RAN2] | On track |
|  | Control Plane Impact [RAN2] | On track |
| Multicast | Group scheduling(RAN1, RAN2) | On track |
|  | Dynamic change between PTM and PTP(RAN2, RAN3) | On track, no specified dynamic signalling |
|  | Basic mobility with service continuity (RAN2,RAN3) | On track |
|  | Coordination function like MCE, changes on the RAN architecture and interfaces (RAN3) | Behind schedule, almost no progress |
|  | Improve reliability, e.g. by UL feedback. (RAN1,RAN2) | On track |
|  | Dynamic control of the Broadcast/Multicast transmission area(RAN2,RAN3) | Behind schedule, almost no progress |
|  | reception of PTM in RRC_IDLE/ RRC_INACTIVE, maximum commonality between RRC_CONNECTED (RAN2, RAN1) | RAN2 agreed to not support multicast for IDLE/INACTIVE in Rel-17, broadcast support for IDLE/INACTIVE almost done |
| MR/DC enhancement | SCG deactivation and Fast SCG activation [RAN2, RAN1, RAN3, RAN4] | On track |
|  | CPAC enhancement [RAN2] | On track |
| Multi-SIM | Paging Collision [RAN2] | On track |
|  | Switching notification [RAN2, RAN3] | On track, RAN4 involvement is required |
|  | Paging cause [RAN2, RAN3] | On track |
| SDT | UL small data transmissions for RACH-based schemes [RAN2, RAN3, RAN1] | RAN2/1 on track Context fetch and data forwarding to be started in Q4 in RAN3 |
|  | Transmission of UL data on pre-configured PUSCH resources when TA is valid [RAN2, RAN1] | On track，RRC-less CG-SDT has been de-prioritized |
|  | Specify RRM core requirements for small data transmission in RRC_INACTIVE, if needed [RAN4] | On track |
| IAB | simultaneous operation (transmission and/or reception) [RAN1, RAN2] | On track |
|  | dual-connectivity scenarios in the context of topology redundancy [RAN1, RAN2] | Almost done |
|  | timing mode(s), extensions for DL/UL power control, and CLI and interference measurements of BH links [RAN1, RAN2] | On track |
|  | inter-donor IAB-node migration [RAN3, RAN2] | On track |
|  | reduce service interruption [RAN3, RAN2] | On track |
|  | topological redundancy [RAN3, RAN2] | On track |
|  | improve topology-wide fairness, multi-hop latency and congestion mitigation [RAN2, RAN3] | Behind schedule, almost no agreement |
| SL relay | U2N relay discovery and (re)selection for L3 and L2 relaying [RAN2, RAN4] | On track |
|  | Relay and Remote UE authorization for L3 and L2 relaying [RAN3] | To be started in Q4 |
|  | E2E, i.e. PC5 and Uu, QoS management [RAN2] | On track |
|  | Service continuity [RAN2] | On track |
|  | U2N Adaptation layer design [RAN2] | On track |
|  | Control Plane procedures for U2N [RAN2, RAN3] | On track |
| RAN slicing | Slice based cell reselection[RAN2] | On track |
|  | slice-based RACH configuration [RAN2] | On track |
| SON/MDT | UE reporting [RAN2] | On track |
|  | logged and immediate MDT [RAN2, RAN3] | Behind schedule, few progress on immediate MDT |
|  | Enhancement of reporting | On track |
|  | MDT for MR-DC | On track |
|  | L2 measurements, if needed [RAN2, RAN3] | Behind schedule in RAN2, on track in RAN3 |
|  | NR-U related SON/MDT [RAN3, RAN2] | On track in RAN3, RAN2 no progress |
| NPN | Support SNPN along with subscription / credentials owned by an entity separate from the SNPN | Almost done |
|  | Support UE onboarding and provisioning for NPN | Almost done |
|  | Support of IMS voice and emergency services for SNPN | On track |

Conclusions

It is proposed that RAN#93e to review the status of each RAN1 and RAN2 led Rel-17 work items or study items to see whether any action is required for scope or TU adjustment to ensure the timely completion of Rel-17.