3GPP TSG RAN meeting #93e									        	RP-212128

Electronic Meeting, September 13 - 17, 2021

## Status Report to TSG

Agenda item:			9.3.4.11

| WI / SI Name | New WID on NR Repeaters |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | NR_repeaters-Core |  |  |  |  |
| Unique ID | 900170 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-210818 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 03/2022 | Performance part: N/A | Testing part: N/A |  |
| Overall Completion level | Study Item: N/A | Core part: 50% | Performance Part: N/A | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN-4 |
| --- | --- | --- |
| Rapporteur | Name | Valentin Gheorghiu |
|  | Company | Qualcomm Incorporated |
|  | Email | vgheorgh@qti.qualcomm.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

No TUs are needed for the baseband (RD) part so these are removed from the TU spreadsheet

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.2	RAN4

#### 2.2.1	Agreements

RAN4#100-e

Discussion was organized in 3 e-mail threads, one on general issues with the summary in R4-2115780 and two on RF requirements with the summaries in R4-2115781 and R4-2115782.

The following agreements were captured in WFs or in the meeting minutes:

Agreements regarding repeater classes captured in the meeting minutes:

GTW Aug 18 WF agreement: Option 2, the detailed definition from BS specification can be considered as starting points.

GTW Aug 18 Agreement: Introduce WA, MR and LA classes. Further checking the need of home class during requirements introduction phase.

GTW Aug 18 Agreement: Option 1 as baseline pending on further checking whether there is difference among classes from RF requirements aspect.

GTW Aug 18 Agreement: Introduce two classes, one with power limitation and another one without power limitation.

For the class with power limitation: the exact power limitation can be further discussed

- Option 1: With fixed values

- Option 2: With maximum value over the supported classes as per band basis

Other options not precluded

GTW Aug 18 Agreement: Introduce two classes, one with power limitation and another one without power limitation. These can be checked whether there are difference among classes from requirement aspect.

Further discuss the power limitation value for the class with power limitation:

- Option 1: EIRP and TRP specified for PC1 in UE specification 101-2.

Other options not excluded

WF on System Parameters for Repeaters – R4-2115770

Sub-topic 1-1 – Naming of links between repeater/BS and UE/repeater

Use Downlink and Uplink in the specifications for each link.

Sub-topic 1-2 – Channel and sync raster

Include references to the BS or UE specs on the channel and sync rasters.

Sub-topic 1-3 – Multi-band requirements for type 1-C

For repeater type 1-C, the implementation options used for BS type 1-C (to define the multi-band requirement) are used.

Sub-topic 1-4 – Implementation assumptions for repeaters

Allow different classes for each link.

Related to sub-topic 1-3, same implementation option (single-band connectors, multi-band connectors, or mix of these) is used for both links as repeater by default repeats the incoming signals.

Sub-topic 1-5 – Requirements with pass bands in different bands

The requirement defined for each operating band are used for the respective pass band in that operating band. That is, if the requirements for each operating band are different, then requirements of the pass bands in different operating bands are also different.

Sub-topic 1-6 – Parameters for multiple pass bands repeaters

Additional requirements are needed for repeaters supporting multiple pass bands. Exact requirements and parameters are FFS. The parameters to be consider include but are not limited to: Inter RF Bandwidth gap size (Wgap),  ΔfOBUE, f_offset, f, f_offsetmax , fmax.

Sub-topic 1-7 – Requirements with multiple pass bands

Requirements need to differ in cases where a repeater has two pass bands which are located either within two different operating bands or within the same band. FFS exactly which requirements. Aspects to be considered include but are not limited to

- CACLR is defined only for two passbands within same operating band

- Exceptions for spurious emissions are needed only for operation at the different operating bands for multi-band repeater using multiband connectors.

WF on TDD Repeater Switching Requirements – R4-2115771

Requirement naming

Naming of the requirements if FFS.

Possible options:The requirement will be called “TDD switching accuracy”

	TDD switching accuracy

	TDD switching time accuracy

Other naming, to be proposed

DL to UL Switching Delay Definition and Components

Tentative definition for the swicthing delay: The total delay between the time when the end of the DL transmissions (BS transmission to UE) reaches the input port of the repeater until the repeater starts the UL transmission (UE to BS) at rated gain on the UL output port.

	Definition to be further discussed

Consider further which of the following components does/does not need to be considered when setting the requirement:

1.	Group delay between DL Rx port and DL Tx port

2.	DL Tx power ramp down

3.	D-U switching period

4.	UL Tx Power ramp up

5.	Group delay between UL Rx port and DL Tx port

List is used only for discussing/defining the requirement, does not need to be captured in the specifications.

Companies are invited to bring proposals/analysis to fine tune the list (if needed) and proposals for which components to define requirements and how.

UL to DL Switching Delay Definition and Components

Tentative definition for the switching delay: The total delay between the time when the end of the UL transmissions (UE transmission to BS) reaches the input port of the repeater until the repeater starts the DL transmission (BS to UE) at rated gain on the DL output port.

	Definition to be further discussed

Consider further which of the following components does/does not need to be considered when setting the requirement:

1.	Group delay between UL Rx port and UL Tx port

2.	UL Tx power ramp down

3.	U-D switching period

4.	DL Tx Power ramp up

5.	Group delay between DL Rx port and UL Tx port

List is used only for discussing/defining the requirement, does not need to be captured in the specifications.

Companies are invited to bring proposals/analysis to fine tune the list (if needed) and proposals for which components to define requirements and how.

Group Delay Handling

Agreement: Do not explicitly define a group delay requirement.

FFS whether the group delay should be declared by the manufacturer, at least for TDD.

The tests for the switching requirement will be defined in such a way that switching between UL/DL can be verified based on the declared value(if it will be declared) or with any group delay.

Rated gain and minimum gain definition

FFS whether a gain definition will be introduced or not.

Companies are invited to provide further input on the proposal below:

Introduce the following definitions if they will be used in the switching requirement definition/diagram:

•	Rated gain: forward gain for either UL or DL based on the installed gain setting

•	Zero/Minimum gain: forward gain for either UL or DL in the OFF state

FFS whether it should be called zero or minimum gain

FFS if a accuracy requirement for the gain will be introduced and how to test it

Phase Synchronization Accuracy

Agreement: Do not introduce any cell phase synchronization accuracy requirements as the one defined for base stations.

WF on conducted output power and emission requirements – R4-2115720

DL output power levels

	The same maximum output power limits of WA, MR, LA as NR BS spec still apply for repeater DL. Repeater could declare its output power as long as it equals to or less than the allowed maximum value for each classes respectively.

	If home class is defined for repeater DL, the same maximum output power limits as E-UTRA BS spec still apply.

UL output power levels

	Introduce two classes, one with power limitation and another one without power limitation.

	For the class with power limitation: the exact power limitation can be further discussed

-	Option 1: With fixed values

-	Option 2: With maximum value over the supported classes as per band basis

-	Other options not precluded

	For FDD, align with IAB-MT requirements and use 24dBm as the power limitation

	For TDD,

-	Option 1: reuse 24dBm the same as IAB-MT

-	Option 2: UE power class based power limitation, e.g. 26dBm or 29dBm

	RAN4 will further discuss the antenna gain assumption for repeater and associated co-existence impact.

Power accuracy requirement for both DL and UL

	Define output power accuracy instead of gain accuracy for FR1 repeater DL and UL

	Define the same output power accuracy as BS type 1-C for DL.

	FFS for UL power accuracy until UL output power definition is finished. The UL power accuracy requirement definition considers the following options,

	Use the same power accuracy as DL

	Other options are not precluded.

DL ACLR

The baseline assumption for specifying RAN4 requirements that: the passband should only contain carriers from the same operator or collaborating operators.  This assumption also will be included into pass band definition.

Agreement: Further discuss the inside and outside cases for potential ACLR requirements with following aspect:

-	Co-existence on adjacent channel within and outside of pass-band

-	Achievable performance considering repeater implementation

DL ACLR will be decided in next meeting to consider the following aspects,

•	Whether ACLR will be defined separately inside and outside pass band.

Define OBUE instead of ACLR inside pass band is an option to be considered.

•	What’s the expected DL ACLR performance at maximum output power.

•	How to define the exact requirements.

UL ACLR

	For repeater with output power higher than [UE maximum output power under existing PCs], UL ACLR should be aligned with BS spec.

	For repeater with output power equal to or less than UE power class, UL ACLR should be aligned with corresponding UE ACLR requirements.

	Test issue can be further discussed and addressed under conformance phase.

The following aspects will be discussed and decided in next meeting,

•	Whether UL ACLR will be defined separately inside and outside pass band.

OBUE

•	OBUE will be defined for both DL and UL whether ACLR is defined or not.

•	Reuse BS OBUE requirement for DL at least outside pass band(s). FFS the requirements for inside pass band.

•	FFS UL OBUE.

CACLR

CACLR will be discussed when ACLR requirement is decided.

Companies are encouraged to discuss whether gaps between carriers correspond to gaps between passbands or could be within a passband in next meeting.

Co-located requirements

•	If home class repeater is defined, no co-located spurious emission requirement is required for home class.

WF on other conducted requirements – R4-2115721

EVM requirements:

Agreement 1-1: Define EVM limits in the spec.

Agreement 1-2: 256 QAM scenario should be considered for repeater spec. 256 QAM is not necessary for FR2 UL.

Agreement 1-3: If EVM are based on declaration, regardless of declaration of basic limits or modulation scheme, the declaration for DL and UL are independent.

Agreement 1-4: Define following EVM levels linked to different modulation scheme and repeater declare which EVM level is supported.

	EVM level linked to 256QAM

	FFS: EVM level linked to  low data rate e.g. QPSK

	EVM level linked to 64QAM

RAN4 will further discuss how to specify EVM into specification

NF equivalent requirements:

Further discuss the purpose of introducing NF equivalent requirements including:

1)	Verify SINR degradation with internal noise floor

2)	Ensure the interference co-existence performance inside the passband

FFS whether dedicated NF requirements need to be introduced, or can be implicitly verified by other requirements including EVM requirements and emission requirements.

The potential options for defining NF requirements if dedicated NF requirements introduced:

	Option 1: NF

	Option 2: maximum passband output power level with no input signal

	Option 3: minimum input level with which output signal quality achieved

Input IMD requirements

Agreement 3-1: the same interference signal types apply for general IMD, co-located IMD and co-existence IMD.

Agreement 3-2: For general IMD,

	NR interference signal level refers to BS in-band blocking requirements if finally approve to define NR interference signal. FFS whether to differentiate IMD requirements among different classes.

	-40dBm interference level if two CW signals are defined

Agreement 3-3: For co-located IMD, interference signal level refers to co-located blocking requirements of BS. FFS whether to differentiate IMD requirements among different classes

Agreement 3-4: For co-existence IMD, interference signal level refers to out-of-band blocking requirements of BS. FFS whether to differentiate IMD requirements among different classes

Issue 3-1:  FFS on interference signal types

Option 1: 2CW signals whose frequency is swept such that the IM product sweeps across the passband

Option 2: CW+NR modulated signal

Option 3: 2 CW signals with only one frequency for each signal

Companies are encouraged to further check which option is preferred in next meeting from the aspects:

	Further check whether additional IMD distortion is below the noise with some typical assumptions on amplified noise if NR signal is assumed as interference.

	Further check whether IMD requirement is still necessary if IMD distortion doesn’t cause any additional interference above amplified noise

	Whether only one static frequency is enough if two CW signals are defined

Out of band gain requirements:

Agreement 4-1: the interference mechanisms to define gain outside passband include

1) amplification of unwanted noise emission from other sources including donor BS or other transmitter

2) re-amplification and distortion of other operators’ wanted carrier

3) amplification of thermal noise

4) emissions generated inside the repeater

Agreement 4-2: ACRR only refers to amplification of adjacent channels outside of the passband instead of inside passband.

Companies are encouraged to consider the assumption for out of band gain requirements from following aspects in Nov e-meeting:

	separation distance

	FFS whether to reuse the same power and distance assumption as donor BS

	antenna gain and pattern (in beam / out of beam)

	different frequency range

	realistic filter performance considering larger channel bandwidth compared with E-UTRA spec

ACRR requirements

Agreement 5-1: Some clarification of ACRR and out of band gain

	Option 1: OOB gain is used to regulate the response to unwanted emissions from donor BS or other transmitter, ACRR is used to regulate the re-amplification & distortion of other carriers

	Option 2: the relationship between out-of-band gain and ACRR is that it is similar to OBUE and relative ACLR, but ACRR and OOB gain consider emissions which are not originating from the repeater but from another source. ACLR and ACRR limit the integrated impact over adjacent channel whereas out-of-band gain and OBUE look at narrowband case. As a whole, a stronger narrowband emission peak can be allowed, as long as total interference stays in control.

	Option 3: OOB gain and ACRR are both used to regulate the response to unwanted emission from other sources and to regulate the re-amplification &distortion of other carriers.

	Option 4: others…

WF on NR Repeater FR2 RF – R4-2115722

Transmitter issues

The following agreements have been made:

1)	Radiated DL transmission power accuracy is defined as the BS with both EIRP and TRP

2)	Radiated DL directional requirements:

	If the repeater has a single fixed beam a single direction (in beam peak direction) is sufficient

	If the repeater has multiple fixed beams one declaration per beam is required (in each beam peak direction)

3)	Radiated DL transmission for WA class has no upper power limit.

4)	Radiated DL transmission for MR, LA class has no upper power limit.

5)	Radiated UL transmission there are 2 power classes one without a power limit and 1 with a power limit. With the following options on the power limit

a)	 The power limit uses the same limit as PC1.

b)	Other options not precluded.

6)	The ALC is implicit in the output power requirements and test. The output power (and hence ALC) is tested at multiple input levels,

And the following open issue has been identified:

7)	the input levels for the output power (ALC) requirement are :

a)	2 input levels, 1 which achieves maximum output power and one 10dB higher (same as existing repeaters)

b)	More power levels?

c)	FFS whether other aspects such as EVM, ACLR, OBUE in 1st MHz should be tested with higher output power. Conclusion should be aligned to FR1.

Emissions:

The following agreements have been made:

1)	 Spurious emissions will be the same as the BS spurious emissions

2)	Additional spurious emissions will be the same as the BS additional spurious emissions

3)	EESS protection the same as the UE requirements will be added without the NS concept.

And the following open issue has been identified:

4)	ACLR – this is being discussed for conducted, the same principle will be used for radiated although FR2 values will be different and can be further discussed once the principles are agreed (for conducted)

EVM:

The following agreements have been made (these are aligned with the FR1 conducted agreements made in GTW for topic [309]):

1)	Support for repeating signals containing 256QAM can be a declared

2)	DL and UL EVM capability can be declared separately

And the following open issues have been identified:

3)	EVM and modulation order - this is the same issue as conducted, the radiated requirements will follow the decision taken for conducted.

4)	EVM value – will follow the same approach as for conducted

Noise floor:

The following open issue has been identified:

1) The need for a noise requirement is still FFS, the principle for radiated will be the same as for conducted. Although the values for FR2 may differ.

RX IM:

The following open issues have been identified:

1)	There will be 1 CW and 1 modulated interferer

2)	The BW, freq offset and levels are to be discussed next meeting – companies are encouraged to contribute.

WF on FR2 OOB gain further studies – R4-2115723

Companies are encouraged to contribute to RAN4#101-e taking into account these questions. The issues captured in this WF are not necessarily exhaustive.

The questions in section 2 are boiled down to some bullets here:

- Sources of interference outside of the passband:

  - Option 1: Non-linearities in repeater, Thermal noise, interference from other sources, amplification/distortion of other operator carriers

  - Option 2: Other sources

- Relationship between ACRR and OOB gain

  - Option 1: ACRR is to regulate amplification of other operators’ carriers, OOB gain to regulate amplification of unwanted emissions from other sources

  - Option 2: ACRR is to regulate emissions over the whole bandwidth, OOB gain to regulate emissions on a finer granularity

  - Option 3: OOB gain and ACRR are both used to regulate the response to unwanted emission from other sources and to regulate the re-amplification &distortion of other carriers.

  - Option 4: Other…

- For regulating amplification of other sources of unwanted interference, the assumptions are:

  - Minimum distance of interference source to repeater (may differ for downlink and uplink, repeater class)

    - Option 1: 2m

    - Option 2: 5m

    - Option 3: Other

  - Is the interference source assumed to be in the repeater main beam ?

    - Option 1: Yes

    - Option 2: No

  - Gain of interference source and repeater:

    - Option 1: 24dBi for both

    - Option 2: Other assumptions

- Interference arising from amplification of other operators’ carriers

  - Option 1: The interference after amplification of other operators’ carriers is noise like

  - Option 2: Other option

- ACRR

  - Option 1: Same dB value as ACLR

  - Option 2: ACLR is enough and no ACRR requirement is necessary

  - Option 3: Other

- Assumption on direction of input signal for OOB and/or ACRR requirement

  - Option 1: Directional

  - Option 2: Test from all directions

  - Option 3: other

- Assumption on definition of metric for measuring amplified signal/interference for OOB and/or ACRR

  - Option 1: TRP

  - Option 2: EIRP

- Filtering possibilities and offset at which out of passband gain requirement applies

- Can the limits on re-amplified interference be the same as the limits for ACLR on BS/UE ?

  - Option 1: Yes

  - Option 2: No

  - Option 3: More study needed

Option 4: Potentially yes, but it needs to be considered that as well as amplifying other carriers and noise, the repeater may produce it’s own unwanted emissions from IM and so the total interference form re-amplifications and ACLR needs to be considered.

Other agreements:

Conformance specifications:

Introduce two new specifications for the repeater conformance testing as below:

•	38.1xx – NR; Repeater conformance testing – Part 1: Conducted conformance testing

•	38.1xx – NR; Repeater conformance testing – Part 2: Radiated conformance testing

CLI and Repeaters:

CLI will not be considered in the current WI

Specification skeleton:

Skeleton of TS 38.106 was agreed in R4-2115772

#### 2.2.2	Remaining Open issues

Repeater RF requirements

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4 #100-e :