3GPP TSG RAN Meeting #93e	RP-212228

Electronic Meeting, September 13 - 17, 2021

Status Report to TSG

Agenda item:			13.5.24

| WI / SI Name | UE Conformance Test Aspects for NR Positioning Support |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_pos-UEConTest |  |  |  |  |
| Unique ID | 900057 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-202727 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: - | Core part: - | Performance part: - | Testing part: Dec. 2021 |  |
| Overall Completion level | Study Item: - | Core part: . | Performance Part: - | Testing part: 20% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Xiaoyang TIAN |
|  | Company | CATT |
|  | Email | tianxiaoyang@catt.cn |

1	Work plan related evaluation

N/A

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

The revised WID was updated in [1]. TS 38.509 was added into the impacted specifications.

Status after RAN5#92-e:

- 2 CRs agreed for TS 37.571-1 in [5] to [6]

- 3 CRs agreed for TS 37.571-2 in [9] to [11]

- 1 CR agreed for TS 37.571-3 in [14]

- 13% (+2%) Overall completeness achieved

Note: 20 new RRM test cases added to the WP covering Multi-RTT, Dl-TDOA and DL-AoD based on the latest version of TS 38.133. Increased number of test cases contributing to the decrease in actual completion percentage but reported completion kept as 20%

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

Revised WID:

[1] R5-215772	Revised WID on UE Conformance Test Aspects for NR Positioning Support

Work plan:

[2] R5-210334	Work plan: UE Conformance Test Aspects for NR Positioning Support; Source: CATT

[3] R5-212540	Work plan: UE Conformance Test Aspects for NR Positioning Support; Source: CATT

[4] R5-214577	Work plan: UE Conformance Test Aspects for NR Positioning Support; Source: CATT

CRs TS 38.508-1:

None

CRs TS 38.508-2:

None

CRs TS 38.903:

None

CRs TS 37.571-1:

[5] R5-215973	Addition of Multi-RTT, Dl-AoD and DL-TDOA positioning method test condition; Source: CATT

[6] R5-215974	Addition of conditions for NR PRS-based measurements and connection diagrams; Source: CATT

CRs TS 37.571-2:

[7] R5-212537	Addition of NR Rel 16 positioning methods into default conditions for NR; Source: CATT

[8] R5-212536	Addition of NR Rel 16 positioning methods information into protocol conformance test cases for NR; Source: CATT

[9] R5-215616	Clarification text on LCS Sub-Test Case; Source: Apple Gesellschaft

[10] R5-216322	Correction to NR positioning method information in Position Capability Transfer test case; Source: CATT

[11] R5-216323	Addition of assistance data information elements for Multi-RTT, DL-AoD and DL-TDOA positioning methods; Source: CATT

CRs TS 37.571-3:

[12] R5-212534	Addition of NR Rel 16 positioning methods test applicability and condition; Source: CATT

[13] R5-212535	Addition of NR Rel 16 positioning method abbreviations and related PICS; Source: CATT

[14] R5-216324	Correction to the definetions of NR Rel 16 positioning method related PICS; Source: CATT

CRs TS 37.571-4:

None

CRs TS 37.571-5:

None