3GPP TSG RAN meeting #93e										RP-212311

Electronic Meeting, Sep. 13-17, 2021

## Status Report to TSG

Agenda item:			9.3.4.10

| WI / SI Name | NR and MR-DC measurement gap enhancements |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_MG_enh |  |  |  |  |
| Unique ID | 890161 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-211591 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 03/2022 | Performance part: 09/2022 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 50% | Performance Part: 0% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Ato (Tsang-Wei) YU, Rui HUANG |
|  | Company | MediaTek Inc., Intel Corporation |
|  | Email | ato.yu@mediatek.com, rui.huang@intel.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

- Corresponding RRC procedures and signaling for pre-configured gap, concurrent gap and NCSG

#### 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

RAN4 #100-e (Aug 2021, Electronic)

- A WF on Pre-configured MG patterns approved in [43]

- A WF on mmultiple concurrent and independent MG patterns was approved in [47]

- A WF on NCSG was approved in [51]

- An LS on Pre-configured MG patterns to RAN2 approved in [44]

- An LS on mmultiple concurrent and independent MG patterns to RAN2 was approved in [48]

#### 2.4.2	Remaining Open issues

- Pre-configured MG patterns

  - The exact configuration of Pre-MG used for PRS/CSI-RS L3 measurement

  - The detailed RRC signaling for activation/deactivation

  - Whether is MAC CE based activation/deactivation supported

  - The criteria for pre-MG autonomous activation/deactivation

  - Measurement  requirements

- Multiple concurrent and independent MG patterns

  - Applicability and configurations

  - UE capability for per-FR gap capable UEs

  - Rule for colliding gap occasions

  - Overhead cap

  - Measurement requirements

  - Others: configuration delay, impact to L1 measurement

- NCSG

  - Scenarios and use cases for CSI-RS based measurement, dormant SCell measurement

  - Define UE measurement requirements with different UE capabilities and NW configurations

  - NCSG pattern

  - VIL, RRT and ML

  - UE capability and network configuration of NCSG

  - Measurement requirements

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

RAN4 #100-e (Aug 2021, Electronic)

- R4-2111995	Discussion on pre-configured MG pattern	CATT

- R4-2112069	Further consideration on Pre-MG pattern	Apple

- R4-2112392	Discussion on pre-configured gap	MediaTek inc.

- R4-2112421	Further discussion on pre-configured MG pattern for NR	Xiaomi

- R4-2112509	Discussion on pre-configured MG pattern(s)	CMCC

- R4-2112639	Further views on pre-configured MG patterns	vivo

- R4-2113150	Discussion on pre-configured measurement gap	Intel Corporation

- R4-2113208	Views on pre-configured MG patterns	ZTE Corporation

- R4-2113278	On pre-configured MG pattern(s) for NR_MG_enh	OPPO

- R4-2114063	Discussion on Pre-configured MG patterns	Nokia, Nokia Shanghai Bell

- R4-2114305	Discussion on pre-configured MG	Huawei, HiSilicon

- R4-2114427	Further views on pre-configured MG pattern(s)	Qualcomm CDMA Technologies

- R4-2114445	Further analysis of pre-configured measurement gap pattern	Ericsson

- R4-2111996	Discussion on multiple concurrent and independent MG patterns	CATT

- R4-2111997	Draft LS on association between multiple MG patterns and use cases	CATT

- R4-2112070	On multiple concurrent and independent MG patterns	Apple

- R4-2112340	Discussion on multiple concurrent and independent MG patterns	LG Electronics

- R4-2112393	Discussion on concurrent gaps	MediaTek inc.

- R4-2112422	Further discussion on multiple concurrent and independent MG patterns for NR	Xiaomi

- R4-2112502	Discussion on multiple concurrent and independent MG patterns	CMCC

- R4-2112640	On multiple concurrent and independent MG patterns	vivo

- R4-2113151	Discussion on multiple and independent concurrent measurement gaps	Intel Corporation

- R4-2113209	Views on multiple concurrent and independent MGs	ZTE Corporation

- R4-2113279	On multiple concurrent and independent MG patterns for NR_MG_enh	OPPO

- R4-2113637	Discussion on Multiple concurrent MG patterns	Ericsson

- R4-2114023	Discussion on concurrent measurement gaps	Nokia, Nokia Shanghai Bell

- R4-2114306	Discussion on multiple concurrent MGs	Huawei, HiSilicon

- R4-2114426	Further views on multiple concurrent and independent MG	Qualcomm CDMA Technologies

- R4-2111998	Discussion on Network Controlled Small Gap (NCSG)	CATT

- R4-2112071	On network controlled small gap	Apple

- R4-2112394	Discussion on NCSG	MediaTek inc.

- R4-2112503	Discussion on Network Controlled Small Gap	CMCC

- R4-2112641	Further views on network controlled small gap patterns	vivo

- R4-2113152	Discussion on NCSG	Intel Corporation

- R4-2113210	Views on NCSG	ZTE Corporation

- R4-2113280	On NCSG for NR_MG_enh	OPPO

- R4-2114064	Discussion on Network Controlled Small Gaps for NR	Nokia, Nokia Shanghai Bell

- R4-2114307	Discussion on NCSG	Huawei, HiSilicon

- R4-2114428	Further views on network controlled small gap	Qualcomm CDMA Technologies

- R4-2114446	Further analysis of network controlled small gap	Ericsson

- R4-2115214	Email discussion summary: [100-e][224] NR_MG_enh_2	Moderator (Intel)

- R4-2115398	Email discussion summary: [100-e][224] NR_MG_enh_2	Moderator (Intel)

- R4-2115340	WF on R17 NR MG enhancements – Pre-configured MG	Intel Corporation

- R4-2115438	LS on R17 NR MG enhancements – Pre-configured MG	Huawei, vivo

- R4-2115213	Email discussion summary: [100-e][223] NR_MG_enh_1	Moderator (MediaTek)

- R4-2115399	Email discussion summary: [100-e][223] NR_MG_enh_1	Moderator (MediaTek)

- R4-2115342	WF on R17 NR MG enhancements - Multiple concurrent and independent MG patterns	MediaTek inc.

- R4-2115343	LS on R17 NR MG enhancements – Concurrent MG	CATT, MediaTek inc.

- R4-2115215	Email discussion summary: [100-e][225] NR_MG_enh_3	Moderator (Apple)

- R4-2115400	Email discussion summary: [100-e][225] NR_MG_enh_3	Moderator (Apple)

- R4-2115344	WF on R17 NR MG enhancement – NCSG	Apple

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template