3GPP TSG RAN meeting #93-e									RP-212520

Electronic Meeting, September 13-17, 2021

## Status Report to TSG

Agenda item:			9.2.3

| WI / SI Name | Study on XR (Extended Reality) evaluations for NR |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: Yes | Core part: No | Performance part: No |  | Testing part: No |
| Acronym | FS_NR_XR_eval |  |  |  |  |
| Unique ID | 860062 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-210460 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: 12/2021 | Core part: N/A | Performance part: N/A | Testing part: N/A |  |
| Overall Completion level | Study Item: 70 % | Core part: N/A | Performance Part: N/A | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN1 |
| --- | --- | --- |
| Rapporteur | Name | Eddy (Hwan-Joon) Kwon |
|  | Company | Qualcomm |
|  | Email | eddykwon@qti.qualcomm.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

RAN1#106-e made agreements on traffic model, evaluation methodology, and considerations on how to capture evaluation results in the TR, as summarized in the following sub-sections.

## 2.1	RAN1

#### 2.1.1	Agreements on traffic model and other evaluation assumptions

Agreement

- For DL multi-stream evaluations, a UE is declared as a satisfied UE if each stream meets the PER and PDB requirements of that stream, i.e., more than a certain percentage of packets are successfully transmitted within a given air interface PDB.

Agreement

For Option 2 (video + audio/data) of evaluation of DL two streams that is an optional evaluation scenario, the audio/data flow is modelled as follows:

- A stream aggregating streams of audio and data

  - Periodicity: 10ms

  - Data rate: 0.756 Mbps/s or 1.12 Mbps

  - Packet size: determined by periodicity and data rate

  - PDB: 30ms (baseline).  Other values can be optionally evaluated.

  - PER: 1% (baseline). Other values, e.g., 0.1%, can be optionally evaluated.

Agreement

For evaluation of separate streams of I-frame and P-frame that is an optional evaluation scenario,

- The main objective of evaluating this option is to study the impact on capacity from different PDB and PER values for I-frame and P-frame.

  - FFS: Whether to directly compare capacity results (i.e., capacity numbers) for cases with two-stream modelling and those for cases with single-stream modelling.

Agreement

For evaluation of separate streams of I-frame and P-frame that is an optional evaluation scenario,

- Alpha value: 2.0 and 1.5, Other values, e.g., 3.0 can be optionally evaluated

  - This alpha value assumption applies to both Option 1A (slice-based) and Option 1B (GOP-based) evaluations

Agreement

For evaluation of separate streams of I-frame and P-frame that is an optional evaluation scenario,

- RAN1 agree upon the below reference case, while leaving other study cases up to companies.

  - Reference case

    - For DL

      - [PER_I, PER_P, PDB_I, PDB_P] = [1 %, 1 %, 10ms, 10ms] for AR/VR

      - [PER_I, PER_P, PDB_I, PDB_P] = [1 %, 1 %, 15ms, 15ms] for CG

    - For UL AR video streams

      - [PER_I, PER_P, PDB_I, PDB_P] = [1 %, 1 %, 30ms, 30ms]

Agreement

Optional methodology 1 for XR coverage evaluation

- For XR/CG in DL or UL, coverage is defined to be the A-percentile point in CDF of coupling gain for the “satisfied” UEs, with #UEs per cell = B, for a given XR application (AR/VR/CG) in a given deployment scenario (DU/InH/UMa)

  - A = 5

  - B = 1 and/or capacity

- Coupling gain for coverage evaluation is defined as the ratio of received and transmitted power measured in dB, and includes antenna gains, path loss, shadowing, indoor- or body loss, etc. Example of coupling gain can refer to TR 37.910.

- Note: The evaluation of coupling gain will be impacted by e.g., interference and scheduler mechanism, etc.

Optional methodology 2 for XR coverage evaluation

- For each drop,

  - Randomly drop only one UE in the entire network (or in all the cells) that is associated with one of the 3 center cells (or gNBs), i.e., only one of the center gNBs is activated.

  - Coupling gain for coverage evaluation is defined as the ratio of received and transmitted power measured in dB, and includes antenna gains, path loss, shadowing, indoor- or body loss, etc. Example of coupling gain can refer to TR 37.910.

  - Run SLS according to capacity evaluation methodology and determine whether the UE is satisfied or not.

- Definition of the XR coverage

  - X %-tile point in the CDF curve of coupling gain for all the satisfied UEs, where X = 5.

Note: It will be further discussed how to capture the result in the TR.

#### 2.1.2	Initial Evaluation Results

Agreement

- For capturing the observations for capacity for XR, following aspects are considered.

  - Baseline capacity performance

  - Various parameters/modeling on capacity performance, including the capacity performance with different assumptions, capacity performance with multi-stream traffic model, etc.

  - FFS: Potential enhancement on capacity performance

- For capturing the observations for various parameters/modeling on capacity performance, the following could be considered

  - Data-rate on capacity

  - PDB/PER on capacity

  - Multi-stream traffic on capacity

  - Jitter impact on capacity

  - Etc.

- FFS: For capturing the observations from the evaluation results for potential enhancement on capacity performance

#### 2.1.3	Remaining Open issues

In accordance to the SID:

- There are some open issues on evaluation methodology, e.g., for mobility performance evaluation. RAN1#106-e will continue to discuss them.

- RAN1#106-e will continue to discuss observations and conclusions from evaluation results.

- The TR is not submitted to RAN #93e and the plan is to provide the TR for 1-step approval to RAN #94e.

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN1#106-e tdoc list

Traffic Model

R1-2106456	Traffic model for XR and Cloud Gaming	Huawei, HiSilicon

R1-2106526	Remaining Issues of XR Traffic Model	ZTE, Sanechips

R1-2106629	Remaining issues on traffic models of XR	vivo

R1-2106917	Traffic Models for XR	Samsung

R1-2106949	XR traffic model	CATT

R1-2107131	Discussion on Traffic Model for XR/CG	China Telecom

R1-2107279	Discussion on the XR traffic models for evaluation	OPPO

R1-2107374	Remaining Issues on XR Traffic Models	Qualcomm Incorporated

R1-2107461	Discussion on traffic models for XR evaluation	LG Electronics

R1-2107500	Traffic Model for XR and CG	MediaTek Inc.

R1-2107534	Discussion on UL traffic models for AR 	InterDigital, Inc.

R1-2107616	Traffic model for XR	Intel Corporation

R1-2107629	Traffic model for XR	Ericsson

R1-2107768	Remaining issues in XR traffic model	Apple

R1-2107886	Discussion on traffic model for XR	NTT DOCOMO, INC.

R1-2107905	Discussion on remaining issues of traffic Model for XR services	Xiaomi

Evaluation Methodology

R1-2106457	Evaluation methodology for XR and Cloud Gaming	Huawei, HiSilicon

R1-2106527	Remaining Issues of XR Evaluation Methodology	ZTE, Sanechips

R1-2106630	Remaining issues on evaluation methodologies for XR	vivo

R1-2106918	Evaluation methodology and KPIs for XR	Samsung

R1-2106950	Evaluation methodology and performance index for XR	CATT

R1-2107087	XR evaluation methodology	FUTUREWEI

R1-2107280	Discussion on the XR evaluation methodology	OPPO

R1-2107375	Remaining Issues on Evaluation Methodology for XR	Qualcomm Incorporated

R1-2107462	Discussion on evaluation methodologies for XR	LG Electronics

R1-2107501	On Evaluation Methodology for XR and CG	MediaTek Inc.

R1-2107535	Remaining Issues on XR Evaluation Methodologies	InterDigital, Inc.

R1-2107617	Evaluation Methodology for XR	Intel Corporation

R1-2107630	Evaluation methodology for XR	Ericsson

R1-2107656	Development of the Evaluation Methodology for XR Study	Nokia, Nokia Shanghai Bell

R1-2107769	Considerations on XR evaluation methodology	Apple

R1-2107887	Discussion on evaluation methodology for XR	NTT DOCOMO, INC.

R1-2107906	Discussion on remaining issues of evaluation methodology for XR services	Xiaomi

Initial Performance Evaluation Results

R1-2106528	Performance Evaluation Results for XR	ZTE, Sanechips

R1-2108209	Performance Evaluation Results for XR	ZTE, Sanechips

R1-2106631	Performance evaluation results for XR	vivo

R1-2106951	Evaluation results of XR performance	CATT

R1-2107088	XR initial evaluations	FUTUREWEI

R1-2107281	Evaluation results for XR evaluation	OPPO

R1-2107376	Evaluation Results for XR Capacity and Power	Qualcomm Incorporated

R1-2107429	Initial XR Evaluation Results	CMCC

R1-2107502	Initial Performance and Evaluation Results for XR and CG	MediaTek Inc.

R1-2107536	Performance Evaluation Results for XR	InterDigital, Inc.

R1-2107618	Initial results for XR	Intel Corporation

R1- 2108239 	 Initial results for XR         Intel

R1-2107657	Performance results in indoor hotspot and dense urban deployments of CG and VR/AR applications		Nokia, Nokia Shanghai Bell

R1-2107666	Initial evaluation results for XR and Cloud Gaming	Huawei, HiSilicon

R1-2107694	XR Initial Performance Results	AT&T

R1-2107770	Performance evaluation on XR	Apple

R1-2107907	Initial performance evaluation result for XR	Xiaomi

R1-2108007	XR performance evaluation results	Ericsson

R1-2108100	Initial evaluation results for XR	China Unicom

R1-2107376	Evaluation Results for XR Capacity and Power 	Qualcomm Incorporated

Others

R1-2106529	On Capacity and Power Working Areas for XR	ZTE, Sanechips

R1-2106632	Challenges and potential enhancements for XR	vivo

R1-2106822	Considerations on potential enhancements for XR	Sony

R1-2106919	Potential enhancements for XR	Samsung

R1-2106952	Potential area of NR enhancement for the support of XR services	CATT

R1-2107158	Potential enhancements of NR to support XR services	NEC

R1-2107282	Discussion on the  support of XR/CG service	OPPO

R1-2107377	Potential Enhancements for XR	Qualcomm Incorporated

R1-2107537	Discussion on potential enhancements for XR	InterDigital, Inc.

R1-2107631	Discussion on enhancements for XR	Ericsson

R1-2107658	Enhancements for better XR support over NR	Nokia, Nokia Shanghai Bell

R1-2107667	Challenges and potential enhancements for XR and Cloud Gaming	Huawei, HiSilicon

R1-2107771	Potential enhancements for XR	Apple

R1-2107908	Discussion on potential enhancement for supporting XR	Xiaomi

RAN1#105-e tdoc list

Traffic Model

R1-2104207	XR traffic model	FUTUREWEI

R1-2104238	Traffic model for XR and Cloud Gaming	Huawei, HiSilicon

R1-2104395	Remaining issues on traffic models of XR	vivo

R1-2104502	XR traffic model	CATT

R1-2104555	On Traffic Model for XR study	Nokia, Nokia Shanghai Bell

R1-2104701	Remaining Issues on XR Traffic Models	Qualcomm Incorporated

R1-2104745	Discussion on the XR traffic models for evaluation	OPPO

R1-2104934	Traffic Model for XR	Intel Corporation

R1-2105134	Considerartions on XR traffic model	Apple

R1-2105181	Considerations on XR traffic model	Sony

R1-2105342	Traffic Models for XR	Samsung

R1-2105376	Traffic Model for XR and CG	MediaTek Inc.

R1-2105443	Discussion on traffic models for XR evaluation	LG Electronics

R1-2105499	Discussion on UL traffic models	InterDigital, Inc.

R1-2105547	Discussion on remaining issues of traffic Model for XR services	Xiaomi

R1-2105603	Remaining Issues of XR Traffic Model	ZTE, Sanechips

R1-2105726	Discussion on traffic model for XR	NTT DOCOMO, INC.

R1-2105829	Traffic model for XR	Ericsson

Evaluation Methodology

R1-2104208	XR evaluation methodology	FUTUREWEI

R1-2104239	Evaluation methodology for XR and Cloud Gaming	Huawei, HiSilicon

R1-2104396	Discussion on evaluation methodologies for XR	vivo

R1-2104499	Evaluation methodology and performance index for XR	CATT

R1-2104556	Development of the Evaluation Methodology for XR Study	Nokia, Nokia Shanghai Bell

R1-2104702	Remaining Issues on Evaluation Methodology for XR	Qualcomm Incorporated

R1-2104746	Discussion on the XR evaluation methodology	OPPO

R1-2104935	Evaluation Methodology for XR	Intel Corporation

R1-2105135	Remaining issues in XR evaluation methodology	Apple

R1-2105343	Evaluation methodology and KPIs for XR	Samsung

R1-2105377	On Evaluation Methodology for XR and CG	MediaTek Inc.

R1-2105444	Discussion on evaluation methodologies for XR	LG Electronics

R1-2105500	Discussion on additional issues on XR Evaluations Methodology and KPI	InterDigital, Inc.

R1-2105548	Discussion on remaining issues of evaluation methodology for XR services	Xiaomi

R1-2105604	Further Discussion on XR Evaluation Methodology	ZTE, Sanechips

R1-2105727	Discussion on evaluation methodology for XR	NTT DOCOMO, INC.

R1-2105830	Evaluation methodology for XR	Ericsson

Initial Performance Evaluation Results

R1-2104209	XR initial evaluations	FUTUREWEI

R1-2104397	Initial performance evaluation results on XR	vivo

R1-2104500	Evaluation results of XR performance	CATT

R1-2104557	Performance results in indoor hotspot and dense urban deployments of CG and VR applications			Nokia, Nokia Shanghai Bell

R1-2104703	Initial Evaluation Results for XR Capacity and UE Power Consumption	Qualcomm Incorporated

R1-2104747	Evaluation results for XR evaluation	OPPO

R1-2104936	Initial results for XR	Intel Corporation

R1-2105136	Performance evaluation on XR	Apple

R1-2105392	Initial Performance and Evaluation Results for XR and CG	MediaTek Inc.

R1-2105501	Initial Performance Evaluation Results on XR	InterDigital, Inc.

R1-2105521	Initial evaluation results for XR and Cloud Gaming	Huawei, HiSilicon

R1-2105605	Performance Evaluation Results for XR	ZTE, Sanechips

R1-2105664	XR Initial Performance Results	AT&T

R1-2105831	Initial XR performance evaluation results	Ericsson

R1-2105963	Initial results for XR	Intel Corporation

Others

R1-2104398	Challenges and potential enhancements of XR	vivo

R1-2104501	Potential area of NR enhancement for the support of XR services	CATT

R1-2104558	Enhancements for better XR support over NR	Nokia, Nokia Shanghai Bell

R1-2104704	Potential Enhancements for XR	Qualcomm Incorporated

R1-2104748	Discussion on the  support of XR/CG service in sidelink-unlicensed	OPPO

R1-2105137	Considerations on potential enhancements for XR	Apple

R1-2105344	Potential enhancements for better XR support in NR	Samsung

R1-2105502	Discussion on potential enhancements for XR	InterDigital, Inc.

R1-2105522	Challenges and potential enhancements for XR and Cloud Gaming	Huawei, HiSilicon

R1-2105549	Discussion on potential enhancement for supporting XR	Xiaomi

R1-2105606	Further Discussion on Capacity and Power Working Areas for XR	ZTE, Sanechips

R1-2105832	Discussion on enhancements for XR	Ericsson

RAN1#104-e tdoc list

Traffic Model

R1-2100207	Discussion on applications and traffic model for XR and Cloud Gaming	Huawei, HiSilicon

R1-2101137	Traffic Model for XR and CG	MediaTek Inc.

R1-2100055	XR traffic model	FUTUREWEI

R1-2100132	Discussion on the XR traffic models for evaluation	OPPO

R1-2100361	XR traffic model	CATT

R1-2100476	Discussion on traffic models of XR	vivo

R1-2100528	Discussion on Traffic Model for XR evaluations	ZTE , Sanechips

R1-2100555	Discussion on traffic model for XR study	LG Electronics

R1-2100571	Discussion on XR applications and traffic models	InterDigital, Inc.

R1-2100680	On traffic model for XR	Intel Corporation

R1-2100724	On Traffic Model for XR study	Nokia, Nokia Shanghai Bell

R1-2100775	XR Traffic Model Considerations	AT&T

R1-2100879	Discussion on XR Applications and Evaluation Assumptions	Sony

R1-2101101	Discussion on Traffic model for XR evaluation	Xiaomi

R1-2101240	XR Applications and Traffic Models	Samsung

R1-2101314	Traffic model for XR	Ericsson

R1-2101365	Views on XR traffic models	Apple

R1-2101493	XR Traffic Models	Qualcomm Incorporated

R1-2101635	Discussion on traffic model for XR	NTT DOCOMO, INC.

Evaluation Methodology

R1-2100477	Discussion on evaluation methodologies of XR	vivo

R1-2100056	XR evaluation methodology	FUTUREWEI

R1-2100133	Discussion on the XR evaluation methodology	OPPO

R1-2100242	Discussion on evaluation methodology for XR and Cloud Gaming	Huawei, HiSilicon

R1-2100362	Evaluation methodology and performance index for XR	CATT

R1-2100529	On XR Evaluation Methodology	ZTE , Sanechips

R1-2100556	Discussion on evaluation assumption for XR study	LG Electronics

R1-2100572	Discussion on Evaluation Methodology for XR	InterDigital, Inc.

R1-2100586	On Evaluation Methodology for XR and CG	MediaTek Inc.

R1-2100681	On evaluation methodology for XR	Intel Corporation

R1-2100725	Development of the Evaluation Methodology for XR Study	Nokia, Nokia Shanghai Bell

R1-2100776	XR Evaluation Assumptions	AT&T

R1-2101102	Discussion on evaluation methodology for XR services	Xiaomi

R1-2101241	XR Evaluation Methodology and KPIs	Samsung

R1-2101315	Evaluation methodology for XR	Ericsson

R1-2101366	Views on XR evaluation methodology	Apple

R1-2101494	Evaluation Methodology for XR	Qualcomm Incorporated

R1-2101636	Discussion on evaluation methodology for XR	NTT DOCOMO, INC.

Initial Performance Evaluation Results

Placeholder only – no email/GTW discussion

R1-2100363	Evaluation results of XR performance	CATT

R1-2100478	Initial performance evaluation results of XR	vivo

R1-2100530	Preliminary Performance Evaluation Results for XR	ZTE , Sanechips

R1-2100587	Initial Performance and Evaluation Results for XR and CG	MediaTek Inc.

R1-2100682	Initial results for XR	Intel Corporation

R1-2100726	Initial Performance Evaluation Results	Nokia, Nokia Shanghai Bell

R1-2101068	Discussion on XR evaluation	CMCC

R1-2101255	Initial evaluation results for XR and Cloud Gaming	Huawei, HiSilicon

R1-2101316	Initial XR performance evaluation results	Ericsson

R1-2101495	Initial XR Performance Evaluation Results	Qualcomm Incorporated

Others

R1-2100134	Discussion on the  support of XR/CG service in sidelink-unlicensed	OPPO

R1-2100364	Potential area of NR enhancement for the support of XR services	CATT

R1-2100479	Challenges and potential enhancements of XR	vivo

R1-2100531	Considerations on XR specific enhancements	ZTE , Sanechips

R1-2100573	Discussion on potential enhancements for supporting XR	InterDigital, Inc.

R1-2101103	Discussion on potential enhancement for supporting XR	Xiaomi

R1-2101269	Other aspects for XR and Cloud Gaming	Huawei, HiSilicon

R1-2101317	Mobility and XR applications	Ericsson

R1-2101367	Views on potential enhancements for XR	Apple

RAN1#103-e tdoc list

Applications, Traffic Model and Evaluation Methogology

R1-2007698	Discussion on XR applications, traffic model and evaluation methodologies	vivo

R1-2007843	XR use cases, evaluation methodologies and traffic model	CATT

R1-2007976	Discussion on applications, traffic model and evaluation methodology for XR	ZTE

R1-2008037	Discussion on XR evaluation and Challenges for NR	CMCC

R1-2008198	Applications, Evaluation Methodology, and KPIs for XR	Samsung

R1-2008311	XR evaluations for NR: Applications and Evaluation Methodology	AT&T

R1-2008454	XR Applications, Traffic Model and Evaluation Methodology	Apple

R1-2008818	Discussion on traffic models and evaluation assumptions for XR	InterDigital, Inc.

R1-2008896	Applications, Traffic Model and Evaluation Methodology for XR evaluations for NR	Nokia, Nokia Shanghai Bell

R1-2008939	Discussion for study in XR evaluation for NR	LG Electronics

R1-2008967	On Applications, Traffic Model, and Evaluation Methodology for XR and CG	MediaTek Inc.

R1-2009006	Scenarios, Traffic Model and EVM for XR	Intel Corporation

R1-2009041	Discussion on XR application and evaluation methodology	Xiaomi

R1-2009087	XR use cases, traffic modelling and performance measure	Ericsson

R1-2009198	Discussion on study on XR evaluations for NR	NTT DOCOMO, INC.

R1-2009280	Evaluation Methodology for XR	Qualcomm Incorporated

Others

R1-2007699	Performance evaluation of XR traffic	vivo

R1-2007842	Potential area of NR enhancement for the support of XR services	CATT

R1-2008316	Initial evaluation results for XR and Cloud Gaming	Huawei, HiSilicon

R1-2008455	Views on enhancements for XR	Apple

R1-2008819	Discussion on potential enhancements for XR	InterDigital, Inc.

R1-2009289	Initial XR performance evaluations	Ericsson

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template