3GPP TSG RAN meeting #93e										RP-212529

Electronic Meeting, September 13 – 17th, 2021

## Status Report to TSG

Agenda item:			9.4.1.4

| WI / SI Name |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | NR_6GHz_unlic_full |  |  |  |  |
| Unique ID |  |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-211602 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 03/2022 | Performance part: 03/2022 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 30% | Performance Part: 0% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Alexander Sayenko |
|  | Company | Apple Inc. |
|  | Email | asayenko@apple.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

RAN WG4 has summarised existing 6GHz band regulatory parameters to decide which countries share the same requirements for which it would be possible to re-use existing or new NS values.

| Country | Mode |  |  |
| --- | --- | --- | --- |
|  | SP | LPI | VLP |
| Canada | (new) | (new) | (new) |
| Brazil | N/A | same as US LPI | (new) |
| Peru | N/A | (new) Note1 | N/A |
| Chile | N/A | (new) Note1 | N/A |
| South Korea | N/A | (new) | (new)Note2 |

NOTE 1: Peru and Chile LPI regulatory parameters are the same as US/Brazil LPI, but there is no -27dBm/MHz out-of-band emission requirement.

NOTE 2: South Korea VLP parameters are the same as in EU/CEPT, but out-of-band emission requirement is set to -34dBm/MHz outside the VLP operational range of 5925-6425MHz.

Based on this analysis, current RAN WG4 understanding is that existing NS_53 and NS_54 can be re-used for certain countries and regions. Nevertheless, the LPI mode in South Korea and Canada will need new NS values, as presented in the table below.

| Country | Mode |  |  |
| --- | --- | --- | --- |
|  | SP | LPI | VLP |
| Canada | NS_54 | NS_x1 (new) | TBD |
| Brazil | N/A | NS_53 | TBD |
| Peru | N/A | [NS_53] Note1 | N/A |
| Chile | N/A | [NS_53] Note1 | N/A |
| South Korea | N/A | NS_x2 (new) | TBD |

NOTE 1: Peru and Chile LPI regulatory parameters are the same as US/Brazil LPI, but there is no -27dBm/MHz out-of-band emission requirement. At the same time, since A-MPR values we are PSD limited, then NS_53 should also apply.

Based on agreed WF, the following agreements were made:

-	Use existing band n96 for new countries (Canada, South Korea, Brazil, Peru, Chile).

-	NS_54 can be re-used for the SP mode in Canada.

-	NS_53 can be re-used for the LPI mode in Brazil.

-	New NS values are needed for LPI in Canada and South Korea.

-	To be checked further whether NS_53 can be re-used for Peru and Chile.

-	Initial A-MPR values for the LPI mode in South Korea and Canada have been endorsed.

#### 2.4.2	Remaining Open issues

Remaining open issues:

-	Running CRs implementing agreements from the RAN4#100 meeting.

-	Additional simulation results to check whether NS_53 can be re-used for Peru and Chile.

-	VLP mode.

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

Contributions at the RAN4#100 meeting

[1]	R4-2112343, "Work plan for introduction of operation in full unlicensed band 5925-7125MHz for NR", Apple Inc.

[2]	R4-2113065, "On introduction of operation in full unlicensed band 5925-7125MHz", Huawei, HiSilicon

[3]	R4-2112344, "Overview of the 6GHz unlicensed band system and regulatory requirements in Region 2 and Region 3 countries", Apple Inc.

[4]	R4-2112972, "Considerations on South Korea’s regulatory requirements in 5925 - 7125 MHz", LG Electronics

[5]	R4-2113066, "Regulatory requirements for full unlicensed band 5925-7125MHz", Huawei, HiSilicon

[6]	R4-2112345, "A-MPR for the 6GHz unlicensed band in Region 2 and Region 3 countries", Apple Inc.

[7]	R4-2115009, "Email discussion summary for [100-e][109] NR_6GHz_unlic_full", Moderator (Apple)

[8]	R4-2114884, "WF on introduction of the full unlicensed band", Apple Inc.

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template