Title: 	DRAFT LTI on Liaison statement to External Organizations on the schedule for updating Recommendation ITU-R M.2150 to Revision ‘After Year 2021’

Response to: 	5D/TEMP/353-E = RP-211636 LS on the schedule for updating Recommendation ITU-R M.2150 to Revision ‘After Year 2021’

To: 	ITU-R WP5D

Cc:

Source:	3GPP TSG RAN

Contact Person:

#### Name:	Giovanni Romano

E-mail Address:	Giovanni.romano@telecomitalia.it

This ITU input will become part of ITU deliverable(s):		yes

Responsible 3GPP group for final output to ITU:			3GPP PCG

deadline for the final output to ITU:								January 31st, 2022 (16:00 hours UTC)

way to make this document available for ITU (see Art.51 of 3GPP working procedures):

[√]	a.	via OPs as a deliverable from their organizations (for PCG review only)

[ ]	b.	via Individual Members (for PCG or TSG review) coordinated by ITU sector convener

[ ]	c.	via 3GPP LS coordinator (for TSG or WG review)

----------------- [remove upper part before submission to ITU in case a. and b. (Art.51)] -----------------

For 3GPP review:

in:		3GPP TSG SA	feedback LS before:	September 17, 2021	to: 3GPP PCG

Overall description:

ITU-R Working Party 5D (WP 5D) informed 3GPP on their schedule for updating Recommendation ITU-R M.2150 to Revision ‘After Year 2021’.

The following table summarizes the actions required by 3GPP

| Step | Action by | Action | Deadline | Status |
| --- | --- | --- | --- | --- |
| 1 | 3GPP | Delivery to ITU-R of the initial announcement that a revision to a particular RIT or SRIT will be proposed | 31 January 2022 (WP5D#40) | This document |
| 2 | 3GPP | Delivery to ITU-R by the GCS Proponent of further information, including a summary and rationale of the proposed update. | 06 June 2022 (WP5D#41) |  |
| 3 | 3GPP | Delivery to ITU-R of the detailed update | 03 October 2022 (WP5D#42) or 24 January 2023 (WP5D#43) |  |
| 4 | OPs | Delivery to ITU-R of transposition references by each Transposing Organization | 09 May 2023 |  |

Note that Recommendation M.2150-0 is based on 3GPP Release 15 and 16.

It is proposed that:

- Submit to ITU-R WP5D the initial statement 3GPP is willing to submit a contribution for updating Recommendation ITU-R M.2150 to Revision ‘After Year 2021’ (this document)

- State that the contents will be based on 3GPP Release 17

- Submit to ITU-R WP5D #41 (June 2022) a high level overview of 3GPP update

- Submit to ITU-R WP5D #43 (January 2023) the complete material for updating Recommendation ITU-R M.2150 to Revision ‘After Year 2021’, to allow 3GPP to timely complete Rel 17, taking into account possible delays due to the Covid emergency.

Actions:

3GPP TSG RAN asks 3GPP TSG SA to review this document and provide feedbacks to the PCG, by September 17, 2021.

It is reminded that before final submission to ITU-R, in footnote 1 of this document, the source PCG doc number has to be updated as soon as it is available.

The submission deadline for the submission of the material to ITU-R is January 31st, 2022. Therefore, 3GPP PCG#47e is asked to approve and provide the approved version of the material to ATIS.

The final version of the document will be submitted to ITU-R WP5D by ATIS on behalf of 3GPP OPs.

----------------- [remove 3GPP review part before submission to ITU] -----------------

[Alliance for Telecommunications Industry Solutions]

initial submission of updated material ON “3GPP 5G-SRIT” and “3GPP 5G-RIT” for updating Recommendation ITU-R M.2150 to Revision ‘After Year 2021’

3GPP thanks ITU-R WP 5D for the information on the schedule for updating Recommendation ITU-R M.2150 to Revision ‘After Year 2021’.

3GPP intends to submit updated material on “3GPP 5G-SRIT” and “3GPP 5G-RIT” for updating Recommendation ITU-R M.2150 to Revision ‘After Year 2021’ according to the schedule communicated by ITU-R WP 5D.

The updated material will be based on 3GPP Release 17.

3GPP looks forward to continuing the fruitful collaboration with ITU-R WP 5D towards updating Recommendation ITU-R M.2150 to Revision ‘After Year 2021’.

Submitted on behalf of the LTE-Advanced GCS Proponent (The GCS Proponent is collectively the 3GPP Organizational Partners (OPs) http://www.3gpp.org/partners). (Source PCG47_yy)