## Slide 1: TSG RAN#93-e Highlights
Source: TSG RAN Chair
SP-211115
Agenda Item: 4.7

## Slide 2: Outline
Administrative aspects
Planning aspects
TSG RAN project updates
  Rel-18 RAN projects updates
  Rel-17 RAN project updates
ITU matters

## Slide 3: Administrative aspects

## Slide 4: Administrative Aspects
RAN#93-e endorsed the 2022 TTCN Tasks List in slides 11 & 12 of RP-211618
  The list will be presented to 3GPP PCG/OP (Oct) in order to support TF160 request for the TTCN funding in 2022 (to request for the 3GPP TTCN funding of 754.2 K€ (58 mm) at PCG#47-e / OP#46-e)
    The finalized TTCN Tasks List will be reviewed and endorsed at RAN5#93-e (Nov) for TSG RAN approval at RAN#94-e (Dec)
Inclusive Language
  RP-212141: Inclusive Language Review - Status Report
    Coordinator: Gino Masini (Ericsson)

## Slide 5: Planning Aspects

## Slide 6: RAN timeline and Meeting Planning 1/2
Rel-17 completion dates stay the same as agreed earlier
  Dec’21 RAN1 completion; Mar’22 RAN2/3/4 completion; June’22 ASN.1 freeze
Rel-18 package approval planning remains unchanged
  Dec’21 RAN1/2/3-led package approval, possibly some RAN4-led items; Mar’22 RAN4-led package approval.
  The content of Rel-18 targets an 18-month duration (as tentatively agreed in RWS-210659) calculated from the start of the Rel-18 work.
Rel-18 starts in 2Q’22 for RAN1 and in 3Q’22 for RAN2/3/4
  This is, RAN1 functional freeze is September’2023, RAN2/3/4 functional freeze is December’2023, while ASN.1 freeze is March’2024.
2022
2023
2021
2Q’22
RAN1
Starts
3Q’22
RAN2/3/4
Starts
Sept. 2023
RAN1
Func. Freeze
Dec. 2023
RAN2/3/4
Func. Freeze
Mar. 2024
ASN.1
Freeze
2024
Dec.’21, RAN1 R17
Func. Freeze
Mar.’22, RAN 2/3/4 R17
Func. Freeze
June’22, RAN R17
ASN.1 Freeze
RAN Rel-18 Timeline

## Slide 7: RAN timeline and Meeting Planning 2/2
Highlights – more details can be found in RP-212587
  For Q1’2022 WG meetings: confirmed to be electronic
  For Q1’2022 RAN#95, Q2’2022 WG meetings, Q2’2022 RAN#96
    Planning both physical and electronic meetings
    Decision for Q1’2022 RAN#95 and Q2’2022 WG meetings is to be made in RAN#94-e
      Particularly if resuming physical meetings may start from RAN plenary first
        NOTE: depending on further checking with the meeting host, a decision for RAN#95 may be announced earlier
    Decision for Q2’2022 RAN#96 is to be made in RAN#95-e/94-e
  Additional planning for Q3/2022 and afterwards is to be discussed in RAN#94-e
    Including careful discussion aiming for long-term e-meeting planning

## Slide 8: RAN Meeting Planning (as endorsed in RP-212587)
TSG
WG
WG
I
N
A
C
T
I
V
E
P
E
R
I
O
D
I
N
A
C
T
I
V
E
P
E
R
I
O
D
TSG
T
S
G
#
9
3 E
Planned as E-meetings
6-10
13-17
20-24
27-1
4-8
11-15
18-22
25-29
1-5
8-12
15-19
22-26
29-3
6-10
13-17
20-24
September
2021
October
2021
November
2021
December
2021
TBC in December (f2f or E-meeting)
WG
WG
TSG
RAN5-E
January
2022
February
2022
17-21
24-28
31-04
07-11
14-18
21-25
March
2022
28-04
07-11
14-18
T
S
G
#
9
5
Rel-17 stage-3 freeze
Rel-18 RAN4 package approval
RAN1-E
(5+4)
RAN4-E
(5+4)
RAN3-E
(5+4)
RAN2-E
(5+4)
RAN5-E
(5+4)
10-14
03-07
WG
WG
TSG
Rel18
Email
Prep
Rel18
RAN4 Email
Prep
I
N
A
C
T
I
V
E
P
E
R
I
O
D
I
N
A
C
T
I
V
E
P
E
R
I
O
D
I
N
A
C
T
I
V
E
P
E
R
I
O
D
Rel18
consolidation
RAN1-E
(5+2)
RAN2-E
RAN3-E
RAN4-E
T
S
G
#
9
4
E
Rel-17 RAN1 freeze
Rel-18 RAN1/2/3/4 package approval
I
N
A
C
T
I
V
E
P
E
R
I
O
D
21-25
I
N
A
C
T
I
V
E
P
E
R
I
O
D
RAN1-E
(2+5)
RAN2-E
(5+2)
RAN3-E (5+3)
RAN4-E (5+2)
RAN1-E
(5+2)
INACTIVE
April
2022
May
2022
11-15
18-22
25-29
02-06
09-13
16-20
June
2022
23-27
30-3
6-10
20-24
28-01
13-17
04-08
T
S
G
#
9
6
Rel-17 ASN.1
freeze
RAN1-E
RAN4-E
RAN3-E
RAN2-E
RAN5-E
I
N
A
C
T
I
V
E
P
E
R
I
O
D
Friday to Monday,
inclusive
03/17-03/23

## Slide 9: TSG-RAN Projects Update

## Slide 10: RAN Rel-18 Projects Update
RAN endorsed “RAN chair’s summary for Rel-18” in RP-212608
  It provides a list of potential items led per RAN WG for subsequent discussion till RAN#94-e
    Detailed list can be found in RP-212608
  A subset of these items in the list are expected to be approved for RAN Rel-18 in RAN#94-e
  The areas for each item are to be further discussed
  Next steps on RAN Rel-18 management after RAN#93-e (as in RP-210770)
    Email discussions in October to start deriving RAN1/2/3/4 WIs and SIs from consolidated proposals
    RAN#94 to approve RAN1/2/3/4 work package for Rel18
      RAN4 impacts of RAN1/2/3-led items are included in the WI/SI sheets at the December approval
    RAN#94 (December) can potentially approve item(s) on RAN4-led new areas
    Further RAN4-led proposals that are dependent on Rel-17 finalization are to be worked on in Q1/2022
    RAN#95 (March) to approve the rest of the RAN4 core work package for Rel18
RP-211642 provides a preliminary list of items that that may have interaction with SA/CT
  For information only; not exhaustive/conclusive

## Slide 11: RAN Rel-17 Projects Update
RAN discussed a potential new WID on User Plane Integrity Protection support for EPC connected architectures with email discussion summary in RP-212588
  No conclusion was reached in RAN#93-e
  Detailed proposals can be found in RP-212588
Continued discussion on Rel-17 projects particularly related to potential prioritization/down-scoping, e.g.:
  Summaries of discussion can be found in RP-212552 for feMIMO, RP-212553 for NR up to 71 GHz, in RP-212628 for sidelink, in RP-212555 for CovEnh., in RP-212605 for IIoT/URLLC, in RP-212611 for Power Savings, in RP-212559 for MBS, in RP-212560 for IAB, and in RP-212561 for SDT

## Slide 12: RAN Rel-17 Projects Update – Cont’d
Among all the updates, the following RAN4 related issues are with more involved discussion
  Spectrum related updates, with email discussion summary in RP-212614
    Approved new WIDs on high power UE (power class 2) for NR FDD band as in RP-212633 and Increasing UE power high limit for CA and DC as in RP-212622
  Discussion on how to incorporate NTN specific requirements into RAN4 specifications is summarized in RP-212616
    Decision is postponed
  Discussion on CRS interference handling is summarized in RP-212635
  Discussion on for lower 6GHz NR unlicensed operation for Europe is summarized in RP-212602
  A new approved WID as in RP-212618 (Introducing Upper 700 MHz Block A as a new stand-alone band for NB-IoT for Industrial IoT applications)
  Band n77 related discussion as summarized in RP-212570
For WI: NB-IoT/eMTC support for NTN, email discussion summary in RP-212609
  Reply LS to SA, SA2, CT, CT1 approved in RP-212617

## Slide 13: ITU matters

## Slide 14: ITU matters
The following LSs were agreed by RAN and sent to PCG/SA
  RP-212537: LS on how to handle satellite specific specifications in future submissions to ITU related to terrestrial-only technologies (to: SA, PCG)
  RP-212538: DRAFT reply LTI to ITU-R WP5D/TEMP/356 = RP-211634 on the schedule for updating Recommendation ITU-R M.2012 to Revision 6 (to: SA)
  RP-212576: DRAFT reply LTI to ITU-R WP5D/TEMP/353-E = RP-211636 on the schedule for updating Recommendation ITU-R M.2150 to Revision ‘After Year 2021’ (to: SA)
  RP-212578: Draft Reply to ITU_R_WP4B_TEMP_18 = RP-211638 on 3GPP activities on “Satellite IOT” (to: SA)
  RP-212580: Draft reply LTI to ITU-R WP5A/TEMP/135(Rev.1) = RP-210952 on the revision of Recommendation ITU-R M.1801-2 (to: SA)
The following LS to ITU-R WP5D was approved
  RP-212577: LS on Revision of Recommendations ITU-R M.2070 and ITU-R M.2071 on Unwanted Emissions of IMT-Advanced (to: ITU-R WP5D)

## Slide 15: Questions?