3GPP TSG RAN meeting #94-e									RP-212803

Electronic Meeting, Dec 6 - 17th, 2021							rev from RP-211774

## Status Report to TSG

Agenda item:			9.3.2.2 - Solutions for NR to support NTN [RAN2 WI: NR_NTN_solutions]

| WI / SI Name | Solutions for NR to support non-terrestrial networks (NTN) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: - |
| Acronym | NR_NTN_solutions |  |  |  |  |
| Unique ID | 860046 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-211784 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: - | Core part: 03/2022 | Performance part: 09/2022 | Testing part: - |  |
| Overall Completion level | Study Item: - | Core part: Overall: 75% RAN1: 100% RAN2: 75% RAN3: 95% RAN4: 65% | Performance Part: Overall: 0% RAN1: 0% RAN2: 0% RAN3: 0% RAN4: 0% | Testing part: - |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN2 |
| --- | --- | --- |
| Rapporteur | Name | Nicolas Chuberre |
|  | Company | Thales |
|  | Email | nicolas.chuberre@thalesaleniaspace.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

- RAN1#106-bis-e, 11th– 20th October 2021, e-meeting

[General]

Agreements on “Timing relationship enhancements”:

Agreement:

Signalling one value for cell-specific K_offset is supported.

Agreement:

- For the reference subcarrier spacing value for the unit of K_offset in FR1, a value of 15 kHz is used.

- FFS: FR2

Agreement:

The granularity of the reported TA is slot.

- FFS how to round TA value to slot level granularity

Agreement:

For the reference subcarrier spacing value for the unit of K_mac in FR1, a value of 15 kHz is used.

- FFS: FR2

Agreement:

For defining value range(s) of K_offset, down-select one option from below:

| Option | Value range | Step size |
| --- | --- | --- |
| Option 1: One value range of K_offset covering all scenarios. | [0] – [542] ms | Same as the unit of K_offset |
| Option 2: Different value ranges of K_offset for different scenarios. | LEO: [0] – [49] ms MEO: [93] – [395] ms GEO: [477] – [542] ms FFS: ATG and HAPS FFS: How to determine the scenarios | Same as the unit of K_offset |
| Note: If deemed necessary, numbers in bracket can be further updated at RAN1#107-e. |  |  |

Agreement:

For defining value range(s) of K_mac, down-select one option from below:

| Option | Value range | Step size |
| --- | --- | --- |
| Option 1: One value range of K_mac covering all scenarios. | [1] – [271] ms | Same as the unit of K_mac |
| Option 2: Different value ranges of K_mac for different scenarios. | LEO: [1] – [25] ms MEO: [1] – [198] ms GEO: [1] – [271] ms FFS: ATG and HAPS FFS: How to determine the scenarios | Same as the unit of K_mac |
| Note 1: If deemed necessary, numbers in bracket can be further updated at RAN1#107-e. Note 2: Note that it was agreed already that when UE is not provided by network with a K_mac value, UE assumes K_mac = 0. |  |  |

Agreement:

RAN1 to conclude the following as a basis to reply to RAN2:

- RAN1 definition of UE’s TA is given by the following agreement:

Agreement:

The Timing Advance applied by an NR NTN UE in RRC_IDLE/INACTIVE and RRC_CONNECTED is given by:

TTA=NTA+NTA, UE-specific+NTA,common+NTA,offset×Tc

Where:

- NTA  is defined as 0 for PRACH and updated based on TA Command field in msg2/msgB and MAC CE TA command.

  - FFS: details of NTA update/accumulation.

- NTA, UE-specific  is UE self-estimated TA to pre-compensate for the service link delay.

- NTA,common is network-controlled common TA, and may include any timing offset considered necessary by the network.

- NTA,common with value of 0 is supported.

  - FFS:  details of signaling including granularity.

- NTA,offset is a fixed offset used to calculate the timing advance.

- In addition, RAN1 has agreed the following for UE TA reporting:

Agreement:

The granularity of the reported TA is slot.

- FFS how to round TA value to slot level granularity

It is up to RAN2 to decide which component or what combination of the components in the UE’s TA formula to use in TA reporting.

Agreements on “UL time and frequency synchronization”

Agreement:

Confirm the working assumption:

Common TA may include parameter(s) indicating timing drift.

- The UE will apply common TA according to the parameters provided by the network (if any). No offset between the common TA according to the parameters provided by the network and the actual feeder link RTT is considered when defining UE UL timing error requirements.

Agreement:

Common TA Epoch time is implicitly known as a reference time defined by the starting time of a DL slot and/or frame.

- FFS: Whether this starting time is given by predefined rule or it is indicated by the Network

  - Note: “implicitly known” means that UTC is not provided to define the Common TA epoch time.

Agreement:

The UE assumes that it has lost uplink synchronization if new or additional assistance information (i.e. serving satellite ephemeris data or Common TA parameters) is not available within the associated validity duration.

- FFS: details on how to acquire new or additional assistance information

Agreement:

NTN ephemeris validity timer should be started/restarted with configured timer validity duration at the epoch time of the assistance information (i.e. serving satellite ephemeris data)

Agreement:

A single validity duration for both serving satellite ephemeris and common TA related parameters is defined at least if serving satellite ephemeris and common TA related parameters are signaled in the same SIB message.

Agreement:

In NTN, the Network may optionally indicate one or more of the following parameters:

- Common TA , Common TA drift rate and Common TA drift rate variation.

- FFS: Common TA third order derivative.

- FFS: Details of combination of Common TA parameters

Agreement:

- The granularity of Common TA is set to be 642μ∙Tc

- μ is the highest allowed numerology supported for data, for the given Frequency Range

Working assumption:

- Support serving satellite ephemeris format bit allocations for LEO/MEO/GEO based non-terrestrial access network.:

  - Position and velocity state vector ephemeris format [17 bytes payload].

    - The field size for position [m]  is [78 bits]

      - Position range is driven by GEO : +/- 42 200 km

      - The quantization step is [1.3m] for position

    - The field size for velocity [m/s] is [54 bits]

      - Velocity range is driven by LEO@600 km: +/- 8000 m/s

      - The quantization step is [0.06 m/s] for Velocity

  - Orbital parameter ephemeris format [18 byte payload]

    - Semi-major axis α [m] is [33 bits]

      - Range: [6500, 43000]km

    - Eccentricity e is [19 bits]

      - Range: ≤ 0.015

    - Argument of periapsis ω [rad] is [24 bits]

      - Range: [0, 2π]

    - Longitude of ascending node Ω [rad] is [21 bits]

      - Range: [-180o , +180o]

    - Inclination i [rad] is [20 bits]

      - Range: [-90o  , +90o ]

    - Mean anomaly M [rad] at epoch time to is [24 bits]

      - Range: [0, 2π]

- FFS: Additional enhancement to optimize the signalling overhead.

- FFS: Ephemeris format bit allocations for HAPS

Agreements on “Enhancements on HARQ”

Agreement: For DCI indicating SPS PDSCH release, HARQ-ACK report is as in Rel-16.

Conclusion: For DCI 0-0/1-0, no enhancement to support indication of more than 16 HARQ processes is considered in Rel-17.

Agreements on “Others”

Agreement: Support polarization signalling for target serving cell in handover command message.

Agreement: Support polarization signalling for non-serving cell in RRM measurement configuration.

Agreed LS out

- R1-2110663	LS on UE TA reporting	RAN1, Ericsson

- R1-2110604	LS on Combination of open and closed loop TA control in NTN	RAN1, Thales

- RAN1#107-e, 11th– 19th November 2021, e-meeting

[General]

Agreements on “Timing relationship enhancements”:

Agreement

For defining value range(s) of K_offset, specify one value range of K_offset covering all scenarios

Agreement

For defining value range(s) of K_mac, specify one value range of K_mac covering all scenarios.

Agreement

For determining UE specific K_offset

- Option 2: MAC CE provides a differential UE specific K_offset value. The full UE specific K_offset value equals the cell specific K_offset value minus the differential UE specific K_offset value.

  - FFS: whether/how to resolve ambiguity of which cell-specific K_offset value to use during the SIB modification period

Agreement

15 kHz is used as the reference subcarrier spacing value for the unit of TA reported in FR1.

Agreement

The reported TA is the least integer number of slots greater than or equal to the corresponding TA value.

Proposal 3-A is endorsed as a basis to reply to RAN2 LS on TA pre-compensation (R1-2104230).

Proposal 3-A:

RAN1 to conclude the following as a basis to reply to RAN2:

RAN1 inputs for the following RAN2 agreements (in italic) are given below:

- Event-triggers for reporting on the information about UE specific TA in connected mode is supported. FFS on the details. Confirmation by RAN1 is also needed

[RAN1]: RAN1 confirms that event-triggers for reporting on the information about UE specific TA in connected mode can be supported.

- The event-triggers for reporting information about UE specific TA are based on TA values (confirmation from RAN1 is needed)

[RAN1]: RAN1 confirms that the event-triggers for reporting information about UE specific TA can be based on TA values.

- Under the work assumption "the UE location information cannot be reported in connected mode", the content of UE specific TA reported in connected mode is UE specific TA pre-compensation(for the details of the TA value, confirmation from RAN1 is needed).

Under the work assumption "the UE location information can be reported in connected mode", for TA reporting purposes in connected mode, the network can configure the UE to send either the UE specific TA pre-compensation (for the details of the TA value, confirmation from RAN1 is needed) or the UE location information

[RAN1]: RAN1 made the following further agreements for the details of the TA value:

Agreement

15 kHz is used as the reference subcarrier spacing value for the unit of TA reported in FR1.

Agreement

The reported TA is the least integer number of slots greater than or equal to the corresponding TA value.

Agreement

The value range of cell specific K_offset is 0 – 1023 ms.

Agreement

The value range of K_mac is 1 – 512 ms.

Agreement

The value range of the differential UE specific K_offset provided in MAC CE is 0 – 63 ms.

Agreement

The K_offset value signaled in system information is always used for PDCCH ordered PRACH timing relationship.

Agreement

Adopt the following TP (38.213, 8.1):

For a PRACH transmission triggered by a PDCCH order, the PRACH mask index field [5, TS 38.212], if the value of the random access preamble index field is not zero, indicates the PRACH occasion for the PRACH transmission where the PRACH occasions are associated with the SS/PBCH block index indicated by the SS/PBCH block index field of the PDCCH order. If UE is provided with KoffsetKoffset, for a PDCCH order received in downlink slot n, the available PRACH occasion is after uplink slot n+Koffsetn+Koffset.

Note: Editor can make further adjustment as appropriate.

Agreement

On beam failure recovery procedure, for PRACH transmission in uplink slot n, UE monitors the corresponding PDCCH starting from downlink slot “n + K_mac + 4” within a corresponding RAR window.

Agreements on “UL time and frequency synchronization”

Agreement

The serving satellite ephemeris and common TA related parameters are signalled in the same SIB message and have the same epoch time.

Agreement

A single validity duration for both serving satellite ephemeris and common TA related parameters is broadcast on the SIB.

Working assumption

Higher-layer parameters TACommon, TACommonDrift, TACommonDriftVariation and [TACommonThirdOrder] are indicated with the following range, granularity and bits allocation:

| Parameter name | Value range | Granularity | Bits allocation |
| --- | --- | --- | --- |
| TACommon | 0 ...66485757 (i.e: 0… 270.73 ms) | 4.07×10-3 μs | 26 bits |
| TACommonDrift | - 261935… + 261935 (i.e: --53.33 μss… +-53.33 μss) | 0.2×10-3μss | 19 bits |
| TACommonDriftVariation | 0…29470 (0…0.60 μss2) | 0.2×10-4μss2 | 15 bits |
| [TACommonThirdOrder] | -4912…+4912 (-0.015 μss3…+0.015 μss3) | 0.3×10-5μss3 | 14 bits |
| - Value ranges are given in unit of corresponding granularity |  |  |  |

Agreement

NTN validity duration is configured per cell and indicated to the UE in X bits with:

- Value range { 5, 10, 15, 20, 25, 30, 35, 40, 45, 50, 55, 60, 120, 180, 240, Infinity}

- Unit is second

- FFS (to be resolved in current meeting): Additional values for GEO

Agreement

Confirm the working assumption made at RAN1#106-bis-e on serving satellite ephemeris bit allocations for LEO/MEO/GEO based non-terrestrial access network:

- Support serving satellite ephemeris format bit allocations for LEO/MEO/GEO based non-terrestrial access network:

  - Position and velocity state vector ephemeris format is 17 bytes payload.

    - The field size for position (m) is 78 bits

      - Position range is driven by GEO : +/- 42 200 km

      - The quantization step is 1.3m for position

    - The field size for velocity (m/s) is 54 bits

      - Velocity range is driven by LEO@600 km: +/- 8000 m/s

      - The quantization step is 0.06 m/s for Velocity

  - Orbital parameter ephemeris format 18 byte payload

    - Semi-major axis α (m) is 33 bits

      - Range: [6500, 43000]km

    - Eccentricity e is 19 bits

      - Range: ≤ 0.015

    - Argument of periapsis ω (rad) is 24 bits

      - Range: [0, 2π]

    - Longitude of ascending node (Ω rad) is 21 bits

      - Range: [0, 2π]

    - Inclination i (rad) is 20 bits

      - Range: [- π/2 , + π/2]

    - Mean anomaly M (rad) at epoch time to is 24 bits

      - Range: [0, 2π]

Agreement

The reference point of the epoch time for assistance information (i.e. Serving satellite ephemeris and Common TA parameters) should be known by UE.

- FFS: the definition of the reference point

Conclusion

NTA,UE-specific is UE self-estimated TA to pre-compensate for the service link delay, which is calculated using the UE position and the serving satellite ephemeris.

- How the UE calculates/updates NTA, UE-specific is left to UE implementation.

Agreement

Using indicated Higher-layer Common TA parameters, if configured, the UE can determine the one-way propagation time ( Delaycommon) used for NTA, common  calculation as follows:

Delaycommont= DCommon tepoch+ DCommonDrift× t-tepoch+DCommonDriftVariation× t-tepoch2

Where:

- DCommon = TACommon 2, DCommonDrift=TACommonDrift2 and DCommonDriftVariation=TACommonDriftVariation2

- TACommon, TACommonDrift and TACommonDriftVariation are Common TA parameter defined in RAN1 Meeting #106-bis-e

- Delaycommont is the distance between the satellite and the uplink time synchronization reference point divided by the speed of light. DL and UL are frame aligned at the reference point with an offset given by NTA,offset.

- NTA, common is derived by the UE based on Delaycommont to pre-compensate the two-way transmission delay between the uplink time reference point and the satellite.

Agreement

Confirm the Working assumption on granularity and bits allocation for Common TA parameters: Value range, granularity and bits allocation of Higher-layer parameters TACommon, TACommonDrift, TACommonDriftVariation are as follows:

| Parameter name | Value range | Granularity | Bits allocation |
| --- | --- | --- | --- |
|  | 0 ...66485757 (i.e: 0… 270.73 ms) |  | 26 bits |
| TACommonDrift | - 261935… + 261935 (i.e: --53.33 … +-53.33 ) |  | 19 bits |
| TACommonDriftVariation | 0…29470 (0…0.60 ) |  | 15 bits |
| - Value ranges are given in unit of corresponding granularity |  |  |  |

Agreement

- When explicitly provided through SIB, Epoch time of assistance information (i.e. Serving satellite ephemeris and Common TA parameters) is the starting time of a DL sub-frame, indicated by a SFN and a sub-frame number signaled together with the assistance information.

- Otherwise, when indicated in SIB (other than SIB1), epoch time of assistance information (i.e. Serving satellite ephemeris and Common TA parameters) is implicitly known as the end of the SI window during which the SI message is transmitted.

- When provided through dedicated signaling, epoch time of assistance information (i.e. Serving satellite ephemeris and Common TA parameters) is the starting time of a DL sub-frame, indicated by a SFN and a sub-frame number.

Agreement

The reference point for epoch time of the serving satellite ephemeris and Common TA parameters is the uplink time synchronization reference point.

- Working assumption:

When TAC (TA) in msg2/msgB is received, UE receives the first adjustment and NTA is updated as:

- Option 1: NTA=TA⋅16⋅642μ.

Where, TA is the TAC field in msg2/msgB

Conclusion

DL frequency compensation by gNB for the service link Doppler is not supported in Release 17.

Agreements on “Enhancements on HARQ”

Agreement

The bit-fields related to the HARQ-ACK feedback (i.e., PRI, PUSCH-to-HARQ_feedback timing, DAI) are unchanged for the DCI of PDSCH with feedback-disabled HARQ process in Rel-17 with the same interpretation from UE as for feedback-enabled HARQ process

- Note: The interpretation regarding the DAI for Type-2 codebook is up to the progress of codebook design.

Agreement

For Type-1 HARQ codebook, the UE will consistently report NACK-only for the feedback-disabled HARQ process regardless of decoding results of corresponding PDSCH.

Agreement

For Type-3 HARQ codebook in NTN, the UE should skip the codebook feedback for a feedback-disabled HARQ processes

Note: The Type-3 codebook size is reduced by excluding the bit positions of disabled HARQ processes

Agreement

HARQ feedback for SPS activation may be additionally enabled by the network by RRC configuration.

- If enabled, UE reports ACK/NACK for the first SPS PDSCH after activation, regardless of whether HARQ feedback is enabled or disabled corresponding to the first SPS PDSCH after activation

- Otherwise, UE follows configuration of HARQ feedback enabled/disabled corresponding to the first SPS PDSCH after activation,

  - FFS between Alt1 and Alt2

    - [Alt-1: UE follows the per-process configuration of HARQ feedback enabled/disabled for the associated HARQ process

    - Alt-2: UE follows the feedback-enabled/disabled configuration of the SPS PDSCH]

Agreements on “Others”

Conclusion

No consensus on the enhancement to support gNB dominant BWP switching based on prediction in NTN-NR R17.

Conclusion

Handling inter-service link interference is not considered in NTN-NR R17.

Conclusion

Handling inter-feeder link interference is not considered in NTN-NR R17.

Conclusion

It is up to gNB implementation to handle BWP_inactivityTimer function, no enhancement is considered in NTN-NR R17.

Conclusion:

No further enhancement is considered for polarization signaling in NTN-NR R17.

No consensus on UE reporting polarization capability.

No consensus on UE behavior for selecting polarization mode for DL reception and UL transmission.

Agreed LS out

- R1-2112652	[DRAFT] LS reply on TA pre-compensation	Moderator (Ericsson)

- Final LS endorsed in R1-2112766.

Other agreements

- R1-2111809 “107-e-R17-UE-features-NR-NTN”: agreements listed in Section 6 are endorsed

[Essential corrections]

None

#### 2.1.2	Remaining Open issues

At  RAN1, NR NTN WI was declared completed, at the GTW session held on 19 Nov. 21

During maintenance, discussions are expected on the remaining details for example on

- Type-2 HARQ codebook enhancements may be discussed.

- Serving satellite ephemeris information format for HAPS, if needed

- The UE specific K_offset has an open FFS on whether/how to resolve the ambiguity when cell-specific K_offset is changed/modified.

- Whether additional NTN validity durations are needed for GEO case

- HARQ feedback for SPS activation has one open FFS on which behavior the UE should follow in case it is not having feedback enabled via RRC configuration.

Further, regarding, the issue on combination of open and closed loop TA control: The following conclusion was extensively discussed during RAN1#107e

Conclusion:

The solution to resolve the issue on combination of open and closed loop TA control is up to the UE implementation to meet the RAN4 gradual timing adjustment requirement.

Many companies were supportive of this conclusion. Few companies prefer not to conclude for now. The issue is within the hands of RAN4. RAN1 to come back on this issue during maintenance phase of release 17.

## 2.2	RAN2

#### 2.2.1	Agreements

[General]

The RAN2 work plan described in R2-2107146 is considered as a basis for work.

- RAN2#116-e, 1st  – 12th November 2021, e-meeting

Agreements on ”User plane”

RACH aspects

1.	Enhancements for RA type selection in NTN will not be pursued in Rel-17. FFS for BSR

1.	Do not mandate Msg3/MsgA or Msg5 to include TA report MAC CE, and whether it can be included depends on the TB size of Msg3/MsgA or Msg5. No spec change is needed for this

2.	Reserved LCID is used for the TA report MAC CE.

3.	Postpone the discussion on the size of the TA report MAC CE until RAN2 concludes on the content of TA report.

4.	RAN2 do not pursue any enhancements to allow inclusion of TA information without extending Msg3 size.

5.	Logical channel priority of the TA report MAC CE should be lower than that of “C-RNTI MAC CE or data from UL-CCCH” and higher than that of “data from any Logical Channel, except data from UL-CCCH”.

1.	Do not introduce additional enhancement on BSR over 2-step RACH in Rel-17.

1.	RAN2 further discuss the exact priority of the TA report MAC CE between “C-RNTI MAC CE or data from UL-CCCH” and “MAC CE for BSR, with exception of BSR included for padding

2.	If the reported content of information about UE specific TA is TA pre-compensation value in connected mode, MAC CE is used to report

3.	In case UE location information can be reported to network, dedicated signaling is used to configure UE to report the UE location and/or the UE specific TA information for the purpose of TA reporting in connected mode. FFS if both mechanisms are needed in parallel

Other MAC aspects

1.	The extended values for sr-ProhibitTimer in NTN can include values less than UE-gNB RTT (as in legacy). FFS on the actual values and how this is extended

2.	RRC parameter “allowedHARQ-DRX-LCP” is included in LogicalChannelConfig (FFS on the actual name of the parameter)

3.	configuredGrantTimer can be extended in NTN. FFS details of when extension is applicable and method of extention.

4.	The ConfiguredGrantConfiguration shall allow for up to 32 in nrofHARQ-Processes, and up to 31 in harq-ProcID-Offset and harq-ProcID-Offset2.

5.	The SPS-Config shall allow up to 32 for nrofHARQ-Processes, and up to 31 in harq-ProcID-Offset.

6.	HARQ feedback shall always be sent for SPS deactivation (i.e. regardless of HARQ feedback enabled/disabled).

1.	For HARQ process(es) not configured with DL HARQ feedback enabled/disabled, drx-HARQ-RTT-TimerDL behaves as per legacy.

2.	Introduce a new sr-ProhibitTimerExt-r17 IE. Values FFS

3.	If uplinkHARQ-DRX-LCP-Mode-r17 is configured, a HARQ process may be mapped to either ‘HARQ mode A’ or ‘HARQ mode B’.

4.	uplinkHARQ-DRX-Mode shall be included in PUSCH-ServingCellConfig.

1.	If uplinkHARQ-DRX-LCP-Mode-r17 is configured, the following LCH to HARQ process mapping rules are supported:

1) LCH is mapped only to a HARQ process configured with HARQ mode A;

2) LCH is mapped only to a HARQ process configured with HARQ mode B;

3) If an LCH is not configured with a mapping rule, it may be mapped to any HARQ process (HARQ mode A or B).

2.	downlinkHARQ-FeedbackDisabled shall be included in PDSCH-ServingCellConfig.

Agreements on “Control plane”

1.	There will be max 12 TACs per NR NTN cell, including same or different PLMNs.

1.	Location assisted cell reselection, with the distance between UE and the reference location of the cell (serving cell and/or neighbor cell) taken into account, is supported for quasi-earth fixed cell. FFS on how UE performs location acquisition.

1.	When UE uses location based cell reselection enhancements, it's up to UE implementation to guarantee that a valid location information is available

2.	For quasi-earth fixed cell, same as legacy, UE shall perform neighbour cell measurements of “higher priority NR inter-frequency or inter-RAT frequencies” regardless of the distance between UE and serving cell reference location.

1.	For quasi-earth fixed cell, UE should start measurements on neighbour cells before the serving cell stops covering the current area, regardless of (the distance between UE and serving cell reference location) or (if legacy Srxlev/Squal condition is met, i.e., serving cell’s Srxlev/Squal is better than a threshold).

1.	Distance based cell reselection criteria for quasi-earth fixed cell is supported

2.	For quasi-earth fixed cell, the cell stop time of neighbour cell(s) is NOT broadcast

1.	We don't introduce new mechanisms (e.g. based on MAC CE) to activate/deactivate SMTCs for NTN neighbour measurements. Which SMTCs the UE will consider is only based on RRC configuration (UE based solutions are not excluded by this)

1.	RAN2 will decide which option to choose for NTN assistance information for SMTC/MG once SA3 feedback on user consent is received.

2.	If propagation delay based UE assistance information for NTN SMTC is agreed, it is defined in the form of propagation delay difference.

3.	RAN2 assumes FL delay is known to and compensated by the network. RAN2 also assumes the UE needs to have neighbour cell ephemeris for the propagation delay estimation.

4.	In NW-based SMTC solution the UE is not allowed to apply shifts to configured SMTCs.

5.	Measurement gap related aspects for Rel-17 NTN will be addressed in Rel-17 NTN WI. Coordination and avoiding overlap with other WIs and WGs is recommended.

6.	RAN2 will reuse at least the SMTC agreements made for UE assistance information reporting also in the area of measurement gaps for NTN

1.	UE assistance information for NTN SMTC adjustments is event-triggered. Details of the triggering event are FFS (pending the decision on supported assistance information type).

2.	RAN2 aims to minimize the number of configurable measurement gaps required for monitoring configured SMTCs in NTN. At least gap length and UE capabilities impact the number of required measurement gaps.

3.	UE-based solution for SMTC adjustments in NTN is supported for IDLE/INACTIVE UEs. FFS how does the UE perform the necessary shifts in SMTC.

1.	In NW-based solution, the network can configure up to 2 SMTCs in parallel and the UE uses all of them, i.e. there is no switching between or activation/deactivation of configured SMTCs. FFS whether this (UE support for 2 SMTCs) requires a UE capability. A UE can optionally indicate support for 4 SMTCs (in this case the NW can configure up to 4 SMTCs in parallel)

Endorsed draft Running CR

- R2-2111336 Stage 2 running CR (Thales)

- R2-2110466	Stage-3 running 304 CR for NTN	ZTE corporation, Sanechips

- R2-2110864	Stage 3 NTN running CR for 38.321 - RAN2#116e	InterDigital

Agreed LS out:

- R2-2111612    Reply LS on extended NAS supervision timers at satellite access (contact: Ericsson)          LS out  Rel-17

- R2-2111547    Reply on UE location aspects in NTN (contact: Qualcomm)            LS out  Rel-17

Off line Email discussions during the meeting

- R2-2111354 [AT116-e][101][NTN] Other MAC aspects (Interdigital)

- R2-2111352 [AT116-e][102][NTN] Idle mode aspects (Intel)

- R2-2111353 [AT116-e][103][NTN] SMTC and gaps (Nokia)

- R2-2111351 [AT116-e][106][NTN] RACH aspects (Oppo)

- R2-2111xxx [AT116-e][107][NTN] Stage 2 running CR (Thales)

- R2-2111358 [AT116-e][108][NRN] Extended NAS timers (Ericsson)

- R2-2111357 [AT116-e][109][NTN] Reply LS to SA2 on the number of TACs (Qualcomm)

Post email discussions (short)

- R2-2111613 [post116-e][101][NTN] Stage 2 running CR (Thales)

- R2-2111614 [post116-e][102][NTN] RRC running CR (Ericsson)

- R2-2111615 [post116-e][103][NTN] MAC running CR (Interdigital)

- R2-2111616 [post116-e][104][NTN] 38.304 running CR (ZTE)

- R2-2111617 and R2-2111618 [post116-e][105][NTN] RLC and PDCP running CRs (Mediatek)

Post email discussions (long)

- R2-21xxxxx [post116-e][111][NTN] UE capabilities (Intel)

[Essential corrections]

None

#### 2.2.2	Remaining Open issues

User plane aspects:

- Details about TA information reporting in idle and connected mode

- UL synch issue that holds two parts, the validity timer for ephemeris and common TA that is broadcasted, but also the GNSS fix issue

- Details about HARQ

Control plane aspects:

- Details about system information signaling

- Further discuss UE location in NTN

- Details about cell (re) selection in idle mode (including NTN-TN mobility)

- Details about mobility procedures in connected mode (including NTN-TN mobility)

- Details about measurements

Other aspects

- NTN UE capabilities

## 2.3	RAN3

#### 2.3.1	Agreements

- RAN3#114-e, 1st  – 11th November 2021, e-meeting

[General]

Agreements

- No need to reply to the RAN2 LS (R3-214698), RAN2 status is consistent with existing RAN3 assumptions.

- It is unnecessary for the geographic area represented by the CGI at initial access to be comparable to a TN cell coverage area (based on SA2 input).

- In NTN the legacy location reporting procedure over NGAP is reused. Enhancements to the location reporting procedure over NGAP are not needed.

- So far, no impacts on Xn from CHO have been identified in Rel-17.

- Enhancement of Xn to support feeder link switch-over is not needed in Rel-17.

- New procedure of Xn for feeder link switch-over is not needed in Rel-17.

- Enhancement of NG to support feeder link switch-over is not needed in Rel-17.

BL CRs endorsed:

- R3-214614 Clarification of NAS Node Selection Function for NTN nodes providing access over multiple countries (Qualcomm Incorporated, Nokia, Nokia Shanghai Bell, Huawei)

- R3-214615 Support of NTN RAT identification and NTN RAT restrictions (Qualcomm Incorporated, Huawei, Thales, Ericsson, Nokia, Nokia Shanghai Bell, CATT)

- R3-214663 Support Non-Terrestrial Networks (Huawei, Thales, Ericsson, ZTE, Qualcomm Incorporated)

- R3-214664 Support of NTN RAT identification and NTN RAT restrictions (Qualcomm Incorporated, Huawei, Thales, Ericsson, Nokia, Nokia Shanghai Bell, CATT)

TP agreed

- R3-216036 (TP for BL CR TS 38.300) NTN Stage 2 Update (Huawei)

- R3-216093 (TP for BL CR for TS 38.300) On country policy handling (CATT)

Summary of email discussions

- R3-215880	CB # 2001_NTN_General (Thales – moderator)

- R3-215881	CB # 2002_NTN_NW-ID (Qualcomm - moderator)

- R3-215882	CB # 2003_NTN_Cell_Rel (ZTE – moderator)

- R3-215883	CB # 2004_NTN_Feeder_Link (CMCC – moderator)

- R3-216092	CB # 2005_NTN_Country_Routing	(CATT – moderator)

LS out agreed

- R3-216067 Reply LS on UE Location Aspects in NTN (Ericsson LM)

[Essential corrections]

None

#### 2.3.2	Remaining Open issues

Handling of incoming LSs from SA2, SA3 and RAN2 with possible impact related to Multiple TAC and UE location aspects.

It’s FFS whether it is needed to introduce a new cause value for UE Context Release Request.

## 2.4	RAN4

#### 2.4.1	Agreements

[General]

The RAN4 work plan described in R4-2104879 should be considered as a basis for work.

- RAN4#101-e, 1st – 12th November 2021, e-meeting

[GTW Agreements on BSRF Test Demod aspects (2nd of Nov)]

NTN Satellite Band Prefix Agreement:

Using ‘n’ as prefix, companies are continued the effort on the “note” and table for introduction of NTN satellite bands.

NTN Satellite gNB Class/Type Agreement:

non-AAS architecture (1-C) is confirmed as being out of scope of the Rel-17 NTN work.

Satellite NTN BS Type 1-O Agreement:

Further check the progress on BS type 1-O in Jan. 2022 RAN4 meeting and decide if BS type 1-O to be further considered in Rel-17.

For Jan 2022 meeting, RAN4 can consider to have dedicated AIs for BS Type 1-O requirements.

No need to consider BS 1-O and 1-H as package from RAN4 requirements introduction perspective.

Satellite NTN gNB Class Agreement:

It’s FFS whether separate NTN gNB classes needed or not for Rel-17 which pending on further check on the RF requirements.

- If no difference observed from RAN4 RF requirements perspective, then only single NTN BS class will be introduced as wide area BS.

- All NTN BS classes can be potentially considered equivalent as to Wide Area BS (e.g. if all classes have the same requirements).

- At least introduce NTN BS class with wide coverage

The Classes intended to be used for differentiate the RF requirements.

Below candidate NTN gNB class can be considered as starting point:

- GEO, LEO@600, LEO@1200

- FFS whether need to LEO@600, LEO@1200 can be merged as single class

NTN TR and TS Titles Agreement: “Satellite Access Node” agreed to use for RAN4 requirements and spec title for the box of Satellite payload + feeder link + GW + Non-NTN infrastructure gNB.

Base station output power Agreement:

The power limitation on “satellite access node” are manufacture declaration basis, no limitation in RAN4 specification.

Some background information from regulatory can be considered to be included in the TR for information.

RE power dynamic range Agreement:

Further discuss the necessity of introducing of RE power dynamic range requirement

The current RE power dynamic range can be reused for Satellite Access Node if introduced

Total power dynamic range Agreement:

The current total power dynamic range requirement can be reused.

- If the co-existence simulations indicate that there is no need to change the ACLR, SU can be reused from NR.

Frequency error Agreements: The current requirement for WA BS can be reused, i.e. 0.05ppm.

Modulation quality (EVM) Agreements:

For Satellite Access Node DL transmission:

- The current requirement can be reused for QPSK and 16 QAM

- FFS whether 64QAM can be supported in FR1

- 256QAM is not supported by Satellite Access node in Rel-17.

Time alignment error Agreement:

CA is out of Rel-17 NTN WI scope for RAN4 requirements

FFS whether MIMO cases supported in Rel-17 NTN WI scope.

Rx requirements for Satellite BS Agreement: taking option 1 as starting point.

- Option 1: The FRCs specified in TS 38.104 shall be re-used to specify the satellite node Rx requirements. Specifically the following FRCs and DMRS pattern is re-used.

|  | BS Channel BW | Subcarrier spacing | Number of PRBS |
| --- | --- | --- | --- |
| G-FR1-A1-1 | 5 MHz | 15 kHz | 25 |
| G-FR1-A1-2 | 5 MHz | 30 kHz | 11 |
| G-FR1-A1-3 | 10 MHz | 60 kHz | 11 |
| G-FR1-A1-4 | 20 MHz | 15 kHz | 106 |
| G-FR1-A1-5 | 20 MHz | 30 kHz | 51 |
| G-FR1-A1-6 | 20 MHz | 60 kHz | 24 |

Noise figure Agreements: Option 1

- Option 1: Consider the satellite access node’s noise figure as a whole and use the following as starting point.

| Satellite | GEO | LEO 600 | LEO 1200 |
| --- | --- | --- | --- |
| G/T (dB K-1) | 19 | 1.1 | 1.1 |
| G_Rx (dBi) | 51 | 30 | 30 |
| NF (dB) | 7.4 | 4.3 | 4.3 |

[GTW Agreements on BSRF Test Demod aspects (12th of Nov)]

NTN UE ACS and ACLR Agreement:

The baseline assumption (GTW 12/11/2021): RAN4 follow the assumption that NTN handheld User Equipment has both TN and NTN functionalities for FR1 in Rel-17 NTN WI from RAN4 requirements perspective.

Protection of GNSS Agreement:

Protection of GNSS shall be ensured in conformance with regional regulations, including when n255 is deployed.

HAPS technical specifications Agreement:

Introduce HAPS specific technical requirements to TS 38.104 under suffix section where requirements are different from normal NR operation.

Coexistence aspects Agreement: RAN4 agreed no further effort on NTN to NTN (satellite to satellite) co-existence scenarios in Rel-17 NTN WI.

Documents approved:

- R4-2120774	Way Forward on NTN_solutions_Part1	THALES	Approved

- R4-2120759	draft TP to TR 38.863: Operating bands and channel arrangements	ZTE Corporation	Approved	pCR on TR 38.863

- R4-2120760	TP for 38.863 on system parameters on satellite bands	Huawei 	Approved	pCR on TR 38.863

- R4-2120761	TP to TR  38.863 - Regulatory aspects	Ericsson	Approved	pCR on TR 38.863

- R4-2120762	TP to TR 38.863: node class, RF RX (6.2)	Huawei	Approved	pCR on TR 38.863

- R4-2120763	TP for 38.863 on NTN UE transmission characteristics	Huawei	Approved	pCR on TR 38.863

- R4-2120670	WF on [310] NTN_Solutions_Part2	Samsung	Approved

- R4-2120671	Simulation assumptions for NTN co-existence	Samsung, CATT	Approved

- R4-2120672	Simulation assumptions for HAPS co-existence	Nokia	Approved

- R4-2120749	Summary of NTN co-existence study	Samsung	Approved

- R4-2120750	Summary of HAPS co-existence study	Nokia	Approved

- R4-2120772	Draft text proposal to update TR 38.863 NTN related RF and co-existence aspects	Samsung	Approved

- R4-21120674	WF on Tx RF requirements for satellite access node	CATT	Approved

- R4-21120675	WF on Rx RF requirements for satellite access node	Ericsson	Approved

- R4-21120676	WF on NTN UE RF requirements	Huawei	Approved

[Other documents]

Email discussion summaries:

- R4-2120740	Email discussion summary for [101-e][309] NTN_Solutions_Part1, THALES

- R4-2120741	Email discussion summary for [101-e][310] NTN_Solutions_Part2, Samsung

- R4-2120742	Email discussion summary for [101-e][311] NTN_Solutions_Part3, CATT

[GTW Agreements on RRM aspects – 5th of November 2021]

The maximum number of SMTCs per Frequency layer: The maximum number of SMTCs configured per measurement object for the same ssbFrequency is 4.

- FFS on the assumptions on the number of configured parallel SMTCs to be used for requirements definition

- FFS if different UE capabilities to support measurements for multiple configured SMTCs are needed

If valid neighbour/target cell’s timing information in terms of validity or accuracy is not provided to UE - 1st round summary WF

- If valid neighbour/target cell’s timing information in terms of validity or accuracy is not provided to UE, clarify in spec that additional delay is expected for the corresponding requirement, e.g. SIB reading time.

- RAN4 send LS to RAN1/2 with the following contents (details can be discussed in the second round):

  - Clarify whether and how those parameters to be used for deriving timing relation between UE and non-serving cell(s) for measurement and/or handover are provided by serving cell.

  - What is UE behaviour if the information is not provided by serving cell.

Requirement of initial transmit timing error (Te_NTN) - Agreement

| SCS of SSB signals (kHz) | SCS of uplink signals (kHz) | Te_NTN |
| --- | --- | --- |
| 15 | 15 | [26*64*Tc] |
|  | 30 | 24*64*Tc |
|  | 60 | FFS |
| 30 | 15 | [24*64*Tc] |
|  | 30 | 22*64*Tc |
|  | 60 | FFS |

[GTW Agreements on RRM aspects – 12th of November 2021]

Requirement of initial transmit timing error (Te_NTN) - Candidate agreement

| SCS of SSB signals (kHz) | SCS of uplink signals (kHz) | Te_NTN |
| --- | --- | --- |
| 15 | 15 | [29*64*Tc] |
|  | 30 | 24*64*Tc |
|  | 60 |  |
| 30 | 15 | [24*64*Tc] |
|  | 30 | 22*64*Tc |
|  | 60 |  |

R4-2120312 Reply LS on combination of open and closed loop TA control in NTN

Documents approved:

- R4-2120307	WF on NR NTN RRM requirements	Qualcomm	Approved

- R4-2120308	Reply LS on Multiple SMTCs for NR NTN	Qualcomm	Approved

- R4-2120309	LS on NR NTN Neighbor Cell and Satellite Information	Qualcomm	Approved

- R4-2120310	WF on GNSS-related and timing requirements for NR NTN	Xiaomi	Approved

- R4-2120311	Reply LS on NTN UL time and frequency synchronization requirements	Xiaomi	Approved

- R4-2120312	Reply LS on combination of open and closed loop TA control in NTN	Qualcomm	Return to	Treat in GTW

[Other documents]

Email discussion summaries:

- R4-2120366	Email discussion summary for [101-e][224] NR_NTN_solutions_RRM_1, Qualcomm

- R4-2120367	Email discussion summary for [101-e][225] NR_NTN_solutions_RRM_2, Xiaomi

Agreed LS outs

- R4-2120417	Reply LS on combination of open and closed loop TA control in NTN (Qualcomm)

[Essential corrections]

None

#### 2.4.2	Remaining Open issues

Detailed open issues are captured in the WF agreements. However the following high level open issues are:

- Finalise NTN-TN coexistence studies – RAN4 is targeting to conclude in the next RAN4 meeting.

- Finalise remaining issues on NTN UE RF requirements.

- Finalise RF requirements for Satellite Access Node BS types/classes

- Finalise RRM core requirements.

- Decision in which specification to incorporate NTN UE requirements (existing or new) - expected at RAN#94e (as agreed in RAN#93e).

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

| Work Area | WIDs/SIDs | Rapporteurs | RAN WIDs | Rapporteurs |
| --- | --- | --- | --- | --- |
| 5G Satellite Aspects | SA2 led WI 5GSAT_ARCH | jean-yves.fine@thalesgroup.com | RAN2 led WI NR_NTN_solutions | nicolas.chuberre@thalesaleniaspace.com |
| 5G Satellite Aspects | CT1 led SI 5GSAT_ARCH-CT | amerc@qti.qualcomm.com | RAN2 led WI NR_NTN_solutions | nicolas.chuberre@thalesaleniaspace.com |

#### 3.1.1	Agreements with cross-TSG impacts

a Cell ID as used in the User Location Information on the NG/N2 interface corresponds to a fixed geographical area, and the Tracking Area is coupled with geographical area.

Note: NTN WID includes “identification of potential issues associated to the use of the existing Location Services (LCS) application protocols to locate UE in the context of NTN and specify adaptations if any [RAN2/3]”. This could be used to determine the UE location with sufficient level of accuracy if needed.

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

- UE location aspects

- Multiple TAC reporting

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

## 4.1	RAN1

- RAN1#106-bis-e, 11th – 20th October 2021, e-meeting

Submitted TDOCs:

- R1-2110374	Updated NR_NTN_solutions work plan	Thales

- R1-2110685	3GPP TSG-RAN WG1 Agreements under 8.4 up to eMeeting RAN1#106-bis-e	WI rapporteur (Thales)

- R1-2110613	Session notes for 8.4 (Solutions for NR to support non-terrestrial networks (NTN))	Ad-Hoc Chair (Ericsson)

- R1-2110624	Summary of [106bis-e-R17-RRC-NR-NTN] Email discussion on Rel-17 RRC parameters for NR to support NTN	Moderator (Thales)

- R1-2110541	Feature lead summary#4 on timing relationship enhancements	Moderator (Ericsson)

- R1-2110577	Feature lead summary#5 on timing relationship enhancements	Moderator (Ericsson)

- R1-2110487	Feature lead summary#2 on timing relationship enhancements	Moderator (Ericsson)

- R1-2110641	Feature lead summary#6 on timing relationship enhancements	Moderator (Ericsson)

- R1-2110663	LS on UE TA reporting	RAN1, Ericsson

- R1-2110505	Feature lead summary#3 on timing relationship enhancements	Moderator (Ericsson)

- R1-2110387	Feature lead summary#1 on timing relationship enhancements	Moderator (Ericsson)

- R1-2109763	Discussion on timing relationship enhancement for NTN	Baicells

- R1-2109786	Calculation and application of timing relationship offsets	Sony

- R1-2110290	Discussion on Timing Relationship Enhancements for NTN	Fraunhofer IIS - Fraunhofer HHI

- R1-2109927	On timing relationship enhancements for NTN	Ericsson

- R1-2110031	Discussion on Timing Relationship Enhancements for NR NTN	Apple

- R1-2110183	Enhancements for Timing Relationship for NTN	Qualcomm Incorporated

- R1-2110084	Discussions on timing relationship enhancements in NTN	LG Electronics

- R1-2109932	Timing relationship enhancements for NTN	ITL

- R1-2109609	On timing relationship enhancements for NTN	Intel Corporation

- R1-2109675	Discussion on timing relationship enhancements for NTN	NTT DOCOMO, INC.

- R1-2109220	Further discussion on timing relationship enhancements for NTN	CATT

- R1-2109323	Discussion on NTN timing relationship	Lenovo, Motorola Mobility

- R1-2109279	Discussion on timing relationship enhancements for NTN	CMCC

- R1-2109343	Timing relationship enhancements to support NTN	CAICT

- R1-2109357	Discussion on timing relationship enhancements for NTN	NEC

- R1-2109825	Timing relationship enhancements in NTN	FGI, Asia Pacific Telecom, III

- R1-2109843	Discussion on timing relationship for NR-NTN	ZTE

- R1-2109865	Timing relationship for NTN	Panasonic Corporation

- R1-2109878	Timing relationship enhancement for NTN	InterDigital, Inc.

- R1-2109486	Timing relationship enhancements for NTN	Samsung

- R1-2109409	Discussion on the timing relationship enhancement for NTN	Xiaomi

- R1-2109164	Further discussion on timing relation aspects for NR over NTN	Nokia, Nokia Shanghai Bell

- R1-2109168	Timing relationship enhancements for NR-NTN	MediaTek Inc.

- R1-2109076	Discussion on timing relationship enhancement	OPPO

- R1-2109025	Timing relationship enhancements for NTN	Zhejiang Lab

- R1-2108747	Discussion on timing relationship enhancements for NTN	Huawei, HiSilicon

- R1-2108971	Discussion on timing relationship enhancements for NR-NTN	vivo

- R1-2108909	Discussion on timing relationship enhancements for NTN	Spreadtrum Communications

- R1-2110085	Discussions on UL time and frequency synchronization enhancements in NTN	LG Electronics

- R1-2110184	UL time and frequency synchronization for NTN	Qualcomm Incorporated

- R1-2110032	Discussion on Uplink Time and Frequency Synchronization for NR NTN	Apple

- R1-2109928	On UL time and frequency synchronization enhancements for NTN	Ericsson

- R1-2110292	Discussion on UL Time Synchronization for NTN	Fraunhofer IIS - Fraunhofer HHI

- R1-2109787	Considerations on UL time synchronisation	Sony

- R1-2109764	Discussion on UL time and frequency synchronization enhancement for NTN	Baicells

- R1-2110604	LS on Combination of open and closed loop TA control in NTN	RAN1, Thales

- R1-2110602	FL Summary #6 on enhancements on UL time and frequency synchronization for NR NTN	Moderator (Thales)

- R1-2110603	Draft LS on Combination of open and closed loop TA control in NTN	Moderator (Thales)

- R1-2108910	Discussion on enhancements on UL time and frequency synchronization for NTN	Spreadtrum Communications

- R1-2108972	Discussion on UL time and frequency synchronization enhancements for NR-NTN	vivo

- R1-2108748	Discussion on UL time and frequency synchronization enhancement for NTN	Huawei, HiSilicon

- R1-2108780	FL Summary #4 on enhancements on UL time and frequency synchronization for NR NTN	Moderator (Thales)

- R1-2108781	FL Summary #5 on enhancements on UL time and frequency synchronization for NR NTN	Moderator (Thales)

- R1-2108720	Considerations on UL timing and frequency synchronization in NTN	THALES

- R1-2108721	FL Summary #1 on enhancements on UL time and frequency synchronization for NR NTN	Moderator (Thales)

- R1-2108722	FL Summary #2 on enhancements on UL time and frequency synchronization for NR NTN	Moderator (Thales)

- R1-2108779	FL Summary #3 on enhancements on UL time and frequency synchronization for NR NTN	Moderator (Thales)

- R1-2109077	Discussion on UL time and frequency synchronization	OPPO

- R1-2109169	Enhancements on UL Time and Frequency Synchronisation for NR-NTN	MediaTek Inc.

- R1-2109165	Further discussion on synchronization aspects for NR over NTN	Nokia, Nokia Shanghai Bell

- R1-2109410	Discussion on UL time and frequency synchronization for NTN	Xiaomi

- R1-2109487	Enhancements on UL time and frequency synchronization for NTN	Samsung

- R1-2109879	UL time/frequency synchronization for NTN	InterDigital, Inc.

- R1-2109858	Enhancements on UL time and frequency synchronization	PANASONIC R&D Center Germany

- R1-2109844	Discussion on UL synchronization for NR-NTN	ZTE

- R1-2109826	UL time and frequency synchronization in NTN	FGI, Asia Pacific Telecom, III, ITRI

- R1-2109358	Discussion on UL time synchronization for NR NTN	NEC

- R1-2109280	Enhancements on UL time and frequency synchronization for NTN	CMCC

- R1-2109324	Discussion on NTN uplink time synchronization	Lenovo, Motorola Mobility

- R1-2109221	Further discussion on UL time and frequency synchronization enhancement for NTN	CATT

- R1-2109676	Discussion on UL time and frequency synchronization enhancements for NTN	NTT DOCOMO, INC.

- R1-2109610	On UL synchronization for NTN	Intel Corporation

- R1-2110546	Summary#3 of AI 8.4.3 for HARQ in NTN	Moderator (ZTE)

- R1-2110471	Summary#1 of AI 8.4.3 for HARQ in NTN	Moderator (ZTE)

- R1-2110532	Summary#2 of AI 8.4.3 for HARQ in NTN	Moderator (ZTE)

- R1-2109812	Discussion on HARQ Enhancements for NTN	ETRI

- R1-2109765	Discussion on HARQ enhancement for NTN	Baicells

- R1-2109788	Enhancements on HARQ for NTN	Sony

- R1-2109929	On HARQ enhancements for NTN	Ericsson

- R1-2110033	Discussion on HARQ Enhancements for NR NTN	Apple

- R1-2110185	Enhancements for HARQ for NTN	Qualcomm Incorporated

- R1-2110086	Discussions on HARQ enhancements in NTN	LG Electronics

- R1-2109933	Discussion on HARQ enhancements for NTN	ITL

- R1-2109677	Discussion on HARQ enhancements for NR NTN	NTT DOCOMO, INC.

- R1-2109222	Further discussion on HARQ operation enhancement for NTN	CATT

- R1-2109281	Enhancements on HARQ for NTN	CMCC

- R1-2109359	Discussion on HARQ enhancements for NR NTN	NEC

- R1-2109827	Enhancements on HARQ in NTN	FGI, Asia Pacific Telecom, III

- R1-2109344	Enhancements on HARQ to support NTN	CAICT

- R1-2109845	Discussion on HARQ for NR-NTN	ZTE

- R1-2109868	HARQ enhancement for NTN	Panasonic Corporation

- R1-2109880	HARQ enhancement for NTN	InterDigital, Inc.

- R1-2109488	Enhancements on HARQ for NTN	Samsung

- R1-2109411	Discussion on the HARQ enhancement for NTN	Xiaomi

- R1-2109166	Further discussion of aspects related to HARQ for NR over NTN	Nokia, Nokia Shanghai Bell

- R1-2109170	Enhancements on HARQ for NR NTN	MediaTek Inc.

- R1-2109078	Discussion on HARQ enhancements	OPPO

- R1-2108749	Discussion on HARQ enhancement for NTN	Huawei, HiSilicon

- R1-2108973	Discussion on HARQ enhancements for NR-NTN	vivo

- R1-2108911	Discussion on enhancements on HARQ for NTN	Spreadtrum Communications

- R1-2110087	Discussions on other aspects of NTN	LG Electronics

- R1-2110186	BWP operation and other issues for NTN	Qualcomm Incorporated

- R1-2110034	Discussion on Other Aspects of NR NTN	Apple

- R1-2109930	On other enhancements for NTN	Ericsson

- R1-2109789	Discussion on beam management and polarization for NTN	Sony

- R1-2109766	Discussion on beam management and other consideration for NTN	Baicells

- R1-2109749	Discussion on other design aspects for NTN	Huawei, HiSilicon

- R1-2110259	Beam management and polarization signaling for NTN	Panasonic

- R1-2110489	Summary of the discussions on other enhancements	Moderator (OPPO)

- R1-2110570	Summary#2 of the discussions on other enhancements	Moderator (OPPO)

- R1-2108912	Discussion on beam management and other aspects for NTN	Spreadtrum Communications

- R1-2108974	Discussion on other aspects for NR-NTN	vivo

- R1-2109079	Discussion on beam management	OPPO

- R1-2109167	Further discussion on remaining aspects for NR over NTN	Nokia, Nokia Shanghai Bell

- R1-2109412	Discussion on other design aspects for NTN	Xiaomi

- R1-2109489	Remaining issues for NTN	Samsung

- R1-2109881	On beam management for NTN	InterDigital, Inc.

- R1-2109877	Network Verified UE Location in Non-Terrestrial Networks	Fraunhofer IIS, Fraunhofer HHI, Thales

- R1-2109892	Considerations on NTN with Transparent Payload	III

- R1-2109846	Discussion on additional enhancement for NR-NTN	ZTE

- R1-2109828	Other aspects of NR-NTN	FGI, Asia Pacific Telecom, III, ITRI

- R1-2109360	Remaining issues for NR NTN	NEC

- R1-2109282	Other Aspects for NTN	CMCC

- R1-2109325	Discussion on other aspects for NTN	Lenovo, Motorola Mobility

- R1-2109223	Beam management and other aspects for NTN	CATT

- R1-2109678	Discussion on other aspects for NR NTN	NTT DOCOMO, INC.

- RAN1#107-e, 11th – 19th November 2021, e-meeting

Submitted TDOCs:

- R1-2112486	Introduction of solutions for NR to support non-terrestrial networks (NTN)	Nokia

- R1-2112473	Introduction of NR non-terrestrial networks (NTN)	Huawei

- R1-2112447	Introduction of non-terrestrial network operation in NR	Samsung

- R1-2112432	Introduction of NTN	Ericsson

- R1-2111493	Remaining issues on timing relationships for NTN	Intel Corporation

- R1-2111445	Discussions on timing relationship enhancements in NTN	SK Telecom, ETRI

- R1-2111441	Discussion on timing relationship enhancement for NTN	Baicells

- R1-2111413	On timing relationship enhancements for NTN	Ericsson

- R1-2111734	Timing relationship enhancements for NTN	Samsung

- R1-2111570	Discussion on the remaining issues on the timing relationship enhancement for NTN	Xiaomi

- R1-2111605	Discussion on timing relationship enhancements for NTN	CMCC

- R1-2111820	Remaining issues on timing relationship enhancement for NTN	InterDigital, Inc.

- R1-2111652	Timing relationship enhancements to support NTN	CAICT

- R1-2111646	Timing relationship for NTN	Panasonic Corporation

- R1-2111658	Discussion on timing relationship for NR-NTN	ZTE

- R1-2111870	Timing Relationship Enhancements for NR NTN	Apple

- R1-2111009	Remaining issues on timing relationship enhancements for NR-NTN	vivo

- R1-2110899	Remaining timing relation aspects for NR over NTN	Nokia, Nokia Shanghai Bell

- R1-2110804	Discussion on timing relationship enhancements for NTN	Huawei, HiSilicon

- R1-2111252	Further discussion on timing relationship enhancements for NTN	CATT

- R1-2111177	Discussion on timing relationship enhancements for NTN	NEC

- R1-2111097	Discussion on timing relationship enhancements for NTN	Spreadtrum Communications

- R1-2111353	Remaining issues for timing relationship enhancements in NTN	Zhejiang Lab

- R1-2111370	Timing relationship enhancements for NR-NTN	MediaTek Inc.

- R1-2111393	Calculation and application of timing relationship offsets	Sony

- R1-2111314	Discusson on timing relationship enhancement	OPPO

- R1-2112507	Feature lead summary#1 on timing relationship enhancements	Moderator (Ericsson)

- R1-2112004	Discussion on NTN timing relationship	Lenovo, Motorola Mobility

- R1-2112533	Feature lead summary#2 on timing relationship enhancements	Moderator (Ericsson)

- R1-2111968	Discussions on timing relationship enhancements in NTN	LG Electronics

- R1-2112104	Discussion on timing relationship enhancements for NTN	NTT DOCOMO, INC.

- R1-2112213	Enhancements on Timing Relationship for NTN	Qualcomm Incorporated

- R1-2112169	Timing relationship enhancements for NTN	ITL

- R1-2111315	Discussion on UL time and frequency synchronization	OPPO

- R1-2111394	Considerations on UL time synchronisation	Sony

- R1-2111371	Enhancements on UL Time and Frequency Synchronisation for NR-NTN	MediaTek Inc.

- R1-2111355	Enhancements on UL time and frequency synchronization	PANASONIC R&D Center Germany

- R1-2111098	Discussion on enhancements on UL time and frequency synchronization for NTN	Spreadtrum Communications

- R1-2111122	Considerations on UL timing and frequency synchronization in NTN	THALES

- R1-2111123	FL Summary #1 on enhancements on UL time and frequency synchronization for NR NTN	Moderator (Thales)

- R1-2111124	FL Summary #2 on enhancements on UL time and frequency synchronization for NR NTN	Moderator (Thales)

- R1-2111125	FL Summary #3 on enhancements on UL time and frequency synchronization for NR NTN	Moderator (Thales)

- R1-2111126	FL Summary #4 on enhancements on UL time and frequency synchronization for NR NTN	Moderator (Thales)

- R1-2111127	FL Summary #5 on enhancements on UL time and frequency synchronization for NR NTN	Moderator (Thales)

- R1-2111178	Discussion on UL time synchronization for NR NTN	NEC

- R1-2111253	Further discussion on UL time and frequency synchronization enhancement for NTN	CATT

- R1-2110805	Discussion on UL time and frequency synchronization enhancement for NTN	Huawei, HiSilicon

- R1-2110900	Remaining time and frequency synchronization aspects for NR over NTN	Nokia, Nokia Shanghai Bell

- R1-2111010	Remaining issues on UL time and frequency synchronization enhancements for NR-NTN	vivo

- R1-2111871	Uplink Time and Frequency Synchronization for NR NTN	Apple

- R1-2111659	Discussion on UL synchronization for NR-NTN	ZTE

- R1-2111821	Remaining issues on UL time/frequency synchronization for NTN	InterDigital, Inc.

- R1-2111790	Discussion on UL Time Synchronization for NTN	Fraunhofer IIS - Fraunhofer HHI

- R1-2111606	Enhancements on UL time and frequency synchronization for NTN	CMCC

- R1-2111571	Discussion on UL time and frequency synchronization for NTN	Xiaomi

- R1-2111735	Enhancements on UL time and frequency synchronization for NTN	Samsung

- R1-2111414	On UL time and frequency synchronization enhancements for NTN	Ericsson

- R1-2111412	Frequency Synchronization Considerations	Lockheed Martin

- R1-2111442	Discussion on UL time and frequency synchronization enhancement for NTN	Baicells

- R1-2111494	Remaining issues on synchronization for NTN	Intel Corporation

- R1-2112214	UL time and frequency synchronization for NTN	Qualcomm Incorporated

- R1-2112105	Discussion on UL time and frequency synchronization enhancements for NTN	NTT DOCOMO, INC.

- R1-2111969	Discussions on UL time and frequency synchronization enhancements in NTN	LG Electronics

- R1-2112005	Discussion on NTN uplink time synchronization	Lenovo, Motorola Mobility

- R1-2111443	Discussion on HARQ enhancement for NTN	Baicells

- R1-2111415	On HARQ enhancements for NTN	Ericsson

- R1-2111736	Enhancements on HARQ for NTN	Samsung

- R1-2111572	Discussion on the HARQ enhancement for NTN	Xiaomi

- R1-2111607	Enhancements on HARQ for NTN	CMCC

- R1-2111822	Remaining issues on HARQ enhancement for NTN	InterDigital, Inc.

- R1-2111660	Discussion on HARQ for NR-NTN	ZTE

- R1-2111647	HARQ enhancement for NTN	Panasonic Corporation

- R1-2111653	Enhancements on HARQ to support NTN	CAICT

- R1-2111872	HARQ Enhancements for NR NTN	Apple

- R1-2111011	Remaining issues on HARQ enhancements for NR-NTN	vivo

- R1-2110901	Remaining aspects related to HARQ for NR over NTN	Nokia, Nokia Shanghai Bell

- R1-2110806	Discussion on HARQ enhancement for NTN	Huawei, HiSilicon

- R1-2111254	HARQ operation enhancement for NTN	CATT

- R1-2111179	Discussion on HARQ enhancements for NR NTN	NEC

- R1-2111099	Discussion on enhancements on HARQ for NTN	Spreadtrum Communications

- R1-2111372	Enhancements on HARQ for NR NTN	MediaTek Inc.

- R1-2111395	Enhancements on HARQ for NTN	Sony

- R1-2111316	Discussion on HARQ enhancements	OPPO

- R1-2112555	Summary#1 of AI 8.4.3 for HARQ in NTN	Moderator (ZTE)

- R1-2112335	Discussion on HARQ enhancements for NTN	ITL

- R1-2111970	Discussions on HARQ enhancements in NTN	LG Electronics

- R1-2112106	Discussion on HARQ enhancements for NR NTN	NTT DOCOMO, INC.

- R1-2112215	Enhancements on HARQ for NTN	Qualcomm Incorporated

- R1-2111991	Discussion on HARQ Enhancements for NTN	ETRI

- R1-2111317	Discussion on beam management	OPPO

- R1-2111396	Discussion on beam management and polarization for NTN	Sony

- R1-2111100	Discussion on beam management and other aspects for NTN	Spreadtrum Communications

- R1-2111180	Remaining issues for NR NTN	NEC

- R1-2111255	Other aspects for NTN	CATT

- R1-2110902	Remaining other aspects for NR over NTN	Nokia, Nokia Shanghai Bell

- R1-2110903	Discussion on other aspects for NR-NTN	BUPT

- R1-2111012	Remaining issues on other aspects for NR-NTN	vivo

- R1-2111873	Other Aspects of NR NTN	Apple

- R1-2111661	Discussion on additional enhancement for NR-NTN	ZTE

- R1-2111706	Beam management and polarization signaling for NTN	Panasonic

- R1-2111823	Remaining issues on beam management for NTN	InterDigital, Inc.

- R1-2111608	Other Aspects for NTN	CMCC

- R1-2111573	Discussion on other design aspects for NTN	Xiaomi

- R1-2111737	Remaining issues for NTN	Samsung

- R1-2111416	On other enhancements for NTN	Ericsson

- R1-2111444	Discussion on beam management and other consideration for NTN	Baicells

- R1-2112216	BWP operation and other issues for NTN	Qualcomm Incorporated

- R1-2112270	Issues on NTN with Transparent Payload	III

- R1-2112107	Discussion on other aspects for NR NTN	NTT DOCOMO, INC.

- R1-2111971	Discussions on other aspects of NTN	LG Electronics

- R1-2111924	Discussion on other design aspects for NTN	Huawei, HiSilicon

- R1-2112532	Summary#1 of the discussions on other enhancements	Moderator (OPPO)

## 4.2	RAN2

- RAN2#116-e, 1st– 12th November 2021, e-meeting

Submitted TDOCs:

- R2-2109815	Reply LS on UE location aspects in NTN (C1-216250; contact: Nokia)	CT1

- R2-2109586	[Post115-e][101][NTN] Stage 2 running CR (Thales)	THALES

- R2-2109373	LS Response to Reply LS on UE location aspects in NTN (S2-2106651; contact: Qualcomm)	SA2

- R2-2109307	LS on extended NAS supervision timers at satellite access (C1-215074; contact: Ericsson)	CT1

- R2-2109312	Reply LS on TA pre-compensation (R1-2108410; contact: OPPO)	RAN1

- R2-2110710	Stage-3 running RRC CR for NTN Rel-17	Ericsson

- R2-2110466	Stage-3 running 304 CR for NTN	ZTE corporation, Sanechips

- R2-2110863	MAC open issues in NTN - RAN2#116e	InterDigital

- R2-2110864	Stage 3 NTN running CR for 38.321 - RAN2#116e	InterDigital

- R2-2111221	LS on UE TA reporting (R1-2110663; contact: Ericsson)	RAN1

- R2-2109498	Discussion on RACH and TA report in NTN	OPPO

- R2-2109551	Discussion on UE-specific TA information reporting in NTN	CATT

- R2-2109660	Further consideration on TA reporting	Huawei, HiSilicon

- R2-2110125	TA report procedure	Spreadtrum Communications

- R2-2110019	RACH Type selection and TA report	Xiaomi

- R2-2110044	UE Reported UE Specific TA Pre-Compensation	Apple

- R2-2111207	Discussion on UE-specific TA information reporting in NTN	CATT

- R2-2110774	Further considerations on TA report	Samsung Research America

- R2-2110703	Reporting information about UE specific TA and RA Type Selection	Nokia, Nokia Shanghai Bell

- R2-2111005	Discussion on LCH-based RA type selection	ASUSTeK

- R2-2111006	Discussion on issue of restarting contention resolution timer	ASUSTeK

- R2-2110941	Additional criterion for RA type selection	Samsung Research America

- R2-2110765	TA reporting Remaining issues	NEC Telecom MODUS Ltd.

- R2-2110733	Remaining issues on TA report	ZTE Corporation, Sanechips

- R2-2111140	Discussion on RACH and TA report aspects	LG Electronics Inc.

- R2-2110952	Reporting information about UE specific TA pre-compensation in NTNs	Ericsson

- R2-2110045	NTN HARQ Management	Apple

- R2-2109968	HARQ process for SPS and CG	Qualcomm Incorporated

- R2-2110126	Discussion on HARQ and LCP remaining issues	Spreadtrum Communications

- R2-2110017	Remaining issues related to HARQ retransmission state	Xiaomi

- R2-2110354	CG enhancements in NTN	Sony

- R2-2110308	Remaining UP issues for NR NTN	Lenovo, Motorola Mobility

- R2-2109661	Further consideration on LCP and HARQ	Huawei, HiSilicon

- R2-2109631	Remaining issue on disabling uplink HARQ retransmission	MediaTek Inc.

- R2-2109632	Round trip delay offset for configured grant timers	MediaTek Inc.

- R2-2109552	Co-existence issue of BSR over CG and BSR over 2-step RA	CATT

- R2-2109499	Discussion on HARQ related aspects in NTN	OPPO

- R2-2110926	Updating SR-Prohibit Timer	MediaTek Inc.

- R2-2111154	HARQ State A/B for CG aspects	ITL

- R2-2110951	On configured scheduling, DRX, LCP, HARQ and SR/BSR in NTNs	Ericsson

- R2-2111151	Retransmission timer for HARQ state B	ITL

- R2-2111139	Discussion on other MAC aspects	LG Electronics Inc.

- R2-2110734	Remaining issues on HARQ aspects	ZTE Corporation, Sanechips

- R2-2111044	Remaining Issue on LCP Restrictions and CG Impact in NTN	CMCC

- R2-2110704	Discussion on UL scheduling, DRX and other MAC aspects	Nokia, Nokia Shanghai Bell

- R2-2110859	Remaining MAC open issues in NTN	InterDigital

- R2-2111267	Remaining issue on disabling uplink HARQ retransmission	MediaTek Inc.

- R2-2110548	Consequences of long propagation delays on RLC	Interdigital, Inc.

- R2-2110925	On RLC t-Reassembly for NTN	Sequans Communications

- R2-2110766	RLC t-Reassembly timer	NEC Telecom MODUS Ltd.

- R2-2110950	On RLC and PDCP for NTNs	Ericsson

- R2-2110528	Further considerations on TAC selection in NTN	Samsung R&D Institute UK

- R2-2110386	DRAFT Reply LS on extended NAS supervision timers at satellite access	Ericsson

- R2-2110388	Discussion on reply LS to CT1 on extended NAs supervision timers at satellite access	Ericsson

- R2-2110309	Considerations on ephemeris provision for NTN	Lenovo, Motorola Mobility

- R2-2110355	Event triggered location reporting in NTN	Sony

- R2-2110127	Discussion on stop serving time of NTN cell	Spreadtrum Communications

- R2-2110136	Discussion on TAC update in NTN	Spreadtrum Communications

- R2-2109969	Coarse UE location report in RRC_CONNECTED	Qualcomm Incorporated

- R2-2110043	NTN Ephemeris definition and signaling	Apple

- R2-2109973	Discussion on UE reporting of selected TAI	vivo, Nokia, Nokia Shanghai Bell, Ericsson

- R2-2109974	Discussion on UE capability for Rel-17 NR NTN	vivo

- R2-2109975	Discussion on the remaining issue on TAC update	vivo

- R2-2109500	Discussion on T300’s extension in NTN	OPPO

- R2-2109553	Discussion on UE coarse location information report in NTN	CATT

- R2-2109587	Validity timer of a broadcasted TAC	THALES, Ericsson

- R2-2109636	Consideration on RAN2-determined NTN UE capabilities	Intel Corporation

- R2-2111110	Discussion on UE location reporting in NTN	Xiaomi

- R2-2111043	Discussion on UE Coarse Location Information Report in NTN	CMCC

- R2-2111007	Discussion on event triggered based UE location report	ASUSTeK

- R2-2110614	Final views on location aspects for Rel-17 NTN	Nokia, Nokia Shanghai Bell

- R2-2110467	UE location report and TAC in NTN	ZTE corporation, Sanechips

- R2-2109637	Discussion on enhancements to cell reselection	Intel Corporation

- R2-2109639	Discussion on TN prioritization over NTN for idle mode	Intel Corporation

- R2-2109765	Cell selection and reselection enhancements for NTN	China Telecom

- R2-2109554	Further Discussion on the Leftover Issues of IDLE/INACTIVE	CATT

- R2-2109501	Discussion on idle/inactive mode procedures in NTN	OPPO

- R2-2109976	Remaining issues on cell reselection for NTN	vivo

- R2-2110046	NTN Cell Selection and Cell Reselection	Apple

- R2-2109970	Enhancement to cell selection and reselection	Qualcomm Incorporated

- R2-2110211	NTN-TN Mobility Enhancement in IDLE and INACTIVE State	FGI, Asia Pacific Telecom

- R2-2110356	Idle mode enhancement in NTN	Sony

- R2-2110228	Remaining issues in NTN idle mode	LG Electronics Inc.

- R2-2110265	Discussion on cell reselection	CMCC

- R2-2110275	Discussion on cell reselection	Huawei, HiSilicon

- R2-2110375	Idle mode aspects for NTN	Ericsson

- R2-2110468	Consideration on the system information and idle mode mobility for intra-NTN and TN-NTN case	ZTE corporation, Sanechips

- R2-2110862	Cell reselection for earth moving cells	InterDigital

- R2-2110768	NTN to TN mobility in Idle or Inactive mode	NEC Telecom MODUS Ltd.

- R2-2110769	Time and Location-assisted cell reselection	NEC Telecom MODUS Ltd.

- R2-2110943	Further considerations on idle/inactive behaviours	Samsung Research America

- R2-2111111	Cell selection and reselection enhancements for NTN	Xiaomi

- R2-2110384	SMTC and measurement gap enhancements	LG Electronics Inc.

- R2-2110276	Discussion on CHO in NTN	Huawei, HiSilicon

- R2-2110277	Discussion on SMTC and measurement gap configuration	Huawei, HiSilicon

- R2-2110283	Discussion on signaling and data transmission issues of NTN CHO	ITRI

- R2-2110266	Further discussion on intra-NTN mobility	CMCC

- R2-2110267	Further discussion on SMTC and measurement Gap configuration for NTN	CMCC

- R2-2110229	Remaining issues in NTN CHO	LG Electronics Inc.

- R2-2110310	UE assistance for measurement gap and SMTC configuration in NTN	Lenovo, Motorola Mobility

- R2-2110311	Connected mobility for NTN/TN continuity	Lenovo, Motorola Mobility

- R2-2110312	Remaining issues for CHO in NTN	Lenovo, Motorola Mobility

- R2-2109972	SMTC and MG enhancements	Qualcomm Incorporated

- R2-2110340	Connected mode aspects for NTN	Ericsson

- R2-2109971	Open issues in CHO	Qualcomm Incorporated

- R2-2109977	Remaining issues on connected mode mobility for NTN	vivo

- R2-2109502	Discussion on mobility management for connected mode UE in NTN	OPPO

- R2-2109555	Futher discussion on NTN mobility aspect	CATT

- R2-2109634	Efficient Configuration of SMTC and Measurement Gaps in NR-NTN	MediaTek Inc.

- R2-2109635	Mobility for NTN-TN scenarios	MediaTek Inc.

- R2-2109638	Discussion on remaining issues on SMTC	Intel Corporation

- R2-2111166	Remaining Issues on SMTC and measurement Gap configuration for NTN	Rakuten Mobile, Inc

- R2-2111028	Discussion on connected mode aspects for NTN	Xiaomi Communications

- R2-2110815	Measurements and handover	Samsung Research America

- R2-2110860	UE location reporting in NTN	InterDigital

- R2-2110861	UE-specific TA reporting in connected mode	InterDigital

- R2-2110469	Consideration on CHO and measurements	ZTE corporation, Sanechips

- R2-2110612	More thoughts on mobility in Rel-17 NTN	Nokia, Nokia Shanghai Bell

- R2-2110358	Signaling storm during HOs	Sony

- R2-2110357	SMTC enhancement in NTN	Sony

- R2-2110613	Final views on SMTC and measurement gaps for Rel-17 NTN	Nokia, Nokia Shanghai Bell

## 4.3	RAN3

- RAN3#114-e, 1st– 11th November 2021, e-meeting

Submitted TDOCs:

- R3-215462	Multi TAC handling and reporting	THALES

- R3-215099	(TP for BL CR TS 38.300) NTN Stage 2 Update	Huawei

- R3-215100	(TP for BL CR TS 38.413) stage 3 TP for mapped CGIs	Huawei

- R3-214663	Support Non-Terrestrial Networks	Huawei, Thales, Ericsson, ZTE, Qualcomm Incorporated

- R3-214664	Support of NTN RAT identification and NTN RAT restrictions	Qualcomm Incorporated, Huawei, Thales, , Ericsson, Nokia, Nokia Shanghai Bell, CATT

- R3-214614	Clarification of NAS Node Selection Function for NTN nodes providing access over multiple countries	Qualcomm Incorporated, Nokia, Nokia Shanghai Bell, Huawei

- R3-214615	Support of NTN RAT identification and NTN RAT restrictions	Qualcomm Incorporated, Huawei, Thales, , Ericsson, Nokia, Nokia Shanghai Bell, CATT

- R3-214900	Further discussion on aspects related to TAC/CGI reporting in ULI	Qualcomm Incorporated

- R3-214901	(TP for BL CR for 38.413) Verification of ULI	Qualcomm Incorporated

- R3-215592	(TP for BL CR for TS 38.300) On CGI mapping	CATT

- R3-215349	Discussion on indication in the ULI how the mapped cell ID was obtained	Nokia, Nokia Shanghai Bell

- R3-215350	(TP for BL CR for TS 38.300) Discussion on the support for multiple TAC	Nokia, Nokia Shanghai Bell

- R3-215740	Further Discussion on Cell Relation for NTN	ZTE

- R3-215101	no support of Xn interface	Huawei

- R3-215741	Further Discussion on Feeder Link Switch-over for LEO	ZTE

- R3-215678	Discussion on feeder link switch for NTN	CMCC

- R3-215593	Discussion on feederlink switch	CATT

- R3-215351	Discussion on enhancement on Xn interface for Feeder link switch over	Nokia, Nokia Shanghai Bell

- R3-215594	(TP for BL CR for TS 38.300) On country policy handling	CATT

- R3-215742	Further Discussion on Country-specific Routing for NTN	ZTE

- R3-214902	(TP for BL CR for 38.300) Final aspects of country border crossing	Qualcomm Incorporated

- R3-214836	Country specific routing issue	China Telecommunication

- R3-215102	Location Report Trigger Conditions	Huawei

- R3-215103	[DRAFT] LS on location report trigger condition	Huawei

- R3-215743	Initial Consideration on NB-IoT and eMTC Support for NTN	ZTE

- R3-214682	Response LS on Multiple TACs per PLMN	RAN2

- R3-214693	LS on NTN specific user consent	RAN2

- R3-214698	Reply LS on UE location aspects in NTN	RAN2

- R3-214699	Reply LS on UE location aspects in NTN	RAN2

- R3-214706	LS Response to Reply LS on UE location aspects in NTN	SA2

- R3-214868	Reply LS on UE location aspects in NTN	CT1

- R3-215096	Discussion on UE Location Aspects in NTN	Huawei

- R3-215097	[DRAFT] Reply LS on UE location aspects in NTN	Huawei

- R3-215098	[DRAFT] Reply LS on UE location aspects and Multiple TACs per PLMN	Huawei

- R3-215591	[Draft] LS Response on UE location aspects in NTN	CATT

- R3-215257	UE Location Aspects in NTN	Ericsson LM

- R3-215258	[DRAFT] Reply LS on UE Location Aspects in NTN	Ericsson LM

- R3-215767	Discussion on UE location aspects in NTN	ZTE

- R3-215768	[Draft] Reply LS on UE location aspects in NTN	ZTE

## 4.1	RAN4

- RAN4#101-e, 1st– 12th November 2021, e-meeting

Submitted TDOCs:

- R4-2119200	Further discussion on system parameters for NTN	ZTE Corporation

- R4-2119204	draft TP to TR 38.863:Operating bands and channel arrangements	ZTE Corporation

- R4-2118716	TP for 38.863 on system parameters on satellite bands	Huawei, HiSilicon

- R4-2118613	On NTN System parameters	Nokia, Nokia Shanghai Bell

- R4-2117377	On open issue for NTN system parameters	CATT

- R4-2118147	Discussion on NTN system parameters	Qualcomm Incorporated

- R4-2118159	NTN - System parameters	Ericsson

- R4-2117730	NTN gNB Class	CMCC

- R4-2117378	Furhter discussion on NTN BS class/type	CATT

- R4-2118614	On NTN gNB ClassType	Nokia, Nokia Shanghai Bell

- R4-2119201	Further discussion on NTN gNB class and type	ZTE Corporation

- R4-2119141	Further discussion on the NTN gNB Class/Type	Huawei

- R4-2119592	On the Definition of NTN gNB Classes	THALES

- R4-2118157	NTN - Regulatory information - TP to TR 38.863	Ericsson

- R4-2118156	NTN - General	Ericsson

- R4-2117379	Furhter discussion on NTN specificaiton	CATT

- R4-2117380	draft LS on NTN architecture	CATT

- R4-2119553	NTN NR UE Technical Specification Discussion	THALES

- R4-2119299	NTN MEO Scenarios	Hughes/EchoStar

- R4-2118162	NTN - LS to RAN2 on NTN UE assumptions for TN-NTN coexistence studies	Ericsson

- R4-2117778	Draft text proposal to update TR 38.863 NTN related RF and co-existence aspects	Samsung

- R4-2119294	On the S-band NTN-NTN Coexistence	Hughes/EchoStar

- R4-2117745	Simulation result for coexistence study on NR to support non-terrestrial networks	Xiaomi

- R4-2117777	NR-NTN co-ex assumption and ACIR results	Samsung

- R4-2118158	NTN - Simulation first results	Ericsson

- R4-2118145	Coexistence simulation assumptions and results for NTN	Qualcomm Incorporated

- R4-2117383	Further discussion on NTN co-existence simulation	CATT

- R4-2117384	Co-existence simulation results for NTN <--> TN scenarios	CATT

- R4-2119202	Further discussion on simulation assumptions for NTN	ZTE Corporation

- R4-2119203	Set 1 Simulation results for NTN coexistence study	ZTE Corporation

- R4-2118715	Initial NTN simulation Results and discussion on ACLR and ACS	Huawei, HiSilicon

- R4-2119300	NTN-NR MEO Scenarios and Characteristics	Hughes/EchoStar

- R4-2119554	On NTN-NTN Coexistence Analysis	THALES

- R4-2119552	NTN coexistence simulation results	MediaTek (Chengdu) Inc.

- R4-2119546	Correction of some Simulation Parameters for NTN Coexistence Scenarios	THALES

- R4-2119557	TN-NTN Coexistence Results for Phase 1	THALES, Magister Solutions Ltd

- R4-2118714	Discussion on HAPS simulation assumptions	Huawei, HiSilicon

- R4-2118615	HAPS simulation assumptions and results for coexistence study	Nokia, Nokia Shanghai Bell

- R4-2118146	Coexistence simulation assumptions and results for HAPS	Qualcomm Incorporated

- R4-2119556	On the Variation of NTN ACLR and NTN ACS Parameters	THALES

- R4-2118160	NTN - Satellite Node - Tx requirements	Ericsson

- R4-2117381	Further discussion on Tx requirements for NTN BS	CATT

- R4-2119205	Discussion on Tx requirements of satellite gNB	ZTE Corporation

- R4-2119142	TP to TR 38.863: node class, RF RX (6.2)	Huawei

- R4-2117382	Further discussion on Rx requirements for NTN BS	CATT

- R4-2118161	NTN - Satellite Node - Rx requirements	Ericsson

- R4-2119206	Discussion on Rx requirements of satellite gNB	ZTE Corporation

- R4-2117746	Discussion on UE RF requirements for NR to support non-terrestrial networks	Xiaomi

- R4-2117332	Further discussion on UE Tx RF requirements for NTN	CATT

- R4-2118718	TP for 38.863 on NTN UE transmission characteristics	Huawei, HiSilicon

- R4-2118717	Discussion on UE RF requirements for satellite access	Huawei, HiSilicon

- R4-2117333	Further discussion on UE Rx RF requirements for NTN	CATT

- R4-2117334	Initial simulation results for RRM requirement for NTN	CATT

- R4-2117335	Further discussion on RRM requirements for NTN	CATT

- R4-2118035	Discussion on general aspects for NTN UE RRM requirements	Intel Corporation

- R4-2118347	General RRM for NTN	Ericsson

- R4-2118268	Reply LS to RAN1: LS on NTN UL time and frequency synchronization requirements (Timing)	Ericsson

- R4-2118330	Discussion on general RRM requirements in NTN	MediaTek inc.

- R4-2119124	On the SMTC windows	Nokia, Nokia Shanghai Bell

- R4-2119125	Dynamic system level assumptions and results for NTN moving cells mobility	Nokia, Nokia Shanghai Bell

- R4-2119352	Discussion on general issues for NTN RRM	Huawei, Hisilicon

- R4-2119353	Simulation results for system level analysis for NTN RRM	Huawei, Hisilicon

- R4-2119586	General and RRM requirements impacts	Qualcomm Incorporated

- R4-2119507	NTN NR UE RRM Specification Discussion	THALES

- R4-2118269	UE positioing and timing requirements	Ericsson

- R4-2118348	Mobility requirements for NTN	Ericsson

- R4-2117336	Further Discussion on GNSS-related requirements	CATT

- R4-2117337	Discussion on mobility requirements for NTN	CATT

- R4-2117454	Discussion on mobility for NR NTN	Apple

- R4-2118038	Discussion on mobility aspects for NTN UE RRM requirements	Intel Corporation

- R4-2117710	Discussion on NTN mobility requirements	CMCC

- R4-2117825	Further discussion on mobility requirements for NR NTN	Xiaomi

- R4-2117840	Discussion on mobility related requirements for NR NTN	LG Electronics Inc.

- R4-2118349	Measurement requirements for NTN	Ericsson

- R4-2118811	Discussion on mobility requirements in NTN	Huawei, Hisilicon

- R4-2119587	Mobility requirements	Qualcomm Incorporated

- R4-2118834	Discussion on NTN timing related requirements	Huawei, Hisilicon

- R4-2118389	Discussion on timing requirements for NR NTN	OPPO

- R4-2118331	Discussion on timing requirements in NTN	MediaTek inc.

- R4-2118267	Timing requirements	Ericsson

- R4-2118429	Further discussion on timing requirements for NTN	ZTE Corporation

- R4-2117841	Discussion on timing requirements for NR NTN	LG Electronics Inc.

- R4-2117826	Further discussion on timing requirements for NR NTN	Xiaomi

- R4-2117742	Discussion on NTN timing requirements	CMCC

- R4-2118036	Discussion on timing requirements for NTN UE	Intel Corporation

- R4-2117455	Discussion on timing requirements for NR NTN	Apple

- R4-2117338	Further discussion on timing requirements for NTN	CATT

- R4-2119588	Timing requirements	Qualcomm Incorporated

- R4-2119505	On the NTN UL Timing Accuracy	THALES

- R4-2117339	Discussion on measurement procedure requirements for NTN	CATT

- R4-2117456	Discussion on measurement procedure requirements for NTN	Apple

- R4-2118037	Discussion on measurements for NTN UE RRM requirements	Intel Corporation

- R4-2117827	Further discussion on measurement requirements for NR NTN	Xiaomi

- R4-2118246	Discussion on measurement requirement for NR NTN	LG Electronics UK

- R4-2118390	Discussion on measurement procedure requirements for NR NTN	OPPO

- R4-2119354	Discussion on measurement requirements for NTN	Huawei, Hisilicon

- R4-2119589	Measurement procedure requirements	Qualcomm Incorporated

END