3GPP TSG RAN meeting #92e										RP-212858

Electronic Meeting, December 06-17, 2021						(revision of RP-211xxx)

## Status Report to TSG

Agenda item:			9.4.1.5

| WI / SI Name | Introduction of 1900MHz NR band for Europe for Rail Mobile Radio (RMR) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_RAIL_EU_1900 MHz |  |  |  |  |
| Unique ID | 911017 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP‑211496 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 03/2022 | Performance part: 03/2022 | Testing part: N/A |  |
| Overall Completion level | Study Item: N/A | Core part: 65% | Performance part: 0% | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN4 |
| --- | --- | --- |
| Rapporteur | Name | Ingo Wendler |
|  | Company | UIC |
|  | Email | ingo dot wendler at sbb dot ch |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

Rapporteur proposes to extend the SI until RAN#94.  Progress has been slow, and several methods are still needing detailed discussions. We see by prolonging until RAN#94 (December 2021) it will give sufficient time to finish the SI.

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### Agreements

- WID objectives update is required.

- The support of NB IoT is excluded from this WID.

- An internal TR will record all agreements in the upcoming RAN meetings.

- Necessary NR TDD operating band for RMR;

- Necessary system parameters considering technical conditions defined in ECC Decision (20)02.

- UE Core requirements, considering reuse of the existing NR core requirements, and necessary new requirements for RMR;

- Conclusion on channel raster aspects;

#### 2.4.2	Remaining Open issues

- BS Core requirements, considering reuse of the existing NR core requirements, and necessary new requirements for RMR;

  - Necessary RMR deployment aspects;

  - Conclusion on the requirements transposition from related ECC regulatory decision;

- Conclusion on the applicable Base Stations classes for RMR deployments;

- Necessary BS conformance testing requirements;

- Agreements on the final CRs for BS RF requirements.

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

RAN4#98bis-e

[1]	R4-2105387	Email discussion summary for [98bise][127] NR_RAIL_EU_900MHz_NR_RAIL_EU_1900MHz , UIC, RAN4#98bis-e;

[2]	R4-2107313	On RMR 1900MHz band, Huawei Hi-Silicon, RAN4#98bis-e;

RAN4#99-e

[1]	R4-2105387	Email discussion summary for [99e][114] NR_RAIL_EU_900MHz_NR_RAIL_EU_1900MHz , UIC, RAN4#99-e

[2]	R4-2111055	Discussion on general aspects of the RMR 1900 WI, Huawei Hi-Silicon, RAN4#99-e

[3]	R4-2110958	Introduction of the RMR 1900, Huawei Hi-Silicon, RAN4#99-e;

RAN4#100-e

[1]	R4-2115011	Email discussion summary for [100e][111] NR_RAIL_EU_900MHz_NR_RAIL_EU_1900MHz , UIC, RAN4#100-e

[2]	R4-2115790	Email discussion summary for [100-e][317] RAIL_900_1900MHz_BSRF, Huawei, RAN4#100-e

[3]	R4-2113751	RMR 1900 MHz - General

[4]	R4-2114373	TP to 38.852 on 1900MHz RMR RAN4 system parameters

[5]	R4-2113753	RMR 1900 MHz - UE RF

[6]	R4-2114372	On 1900MHz RMR RAN4 UE RF requirements impact due to ECC Decision (20)

[7]	R4-2114886	TP to 38.852 on 1900MHz RMR RAN4 system parameters

[8]	R4-2114885	WF_RMR900_1900_SyS_UERF

[9]	R4-2113752	RMR 1900 MHz - BS RF

[10]	R4-2114368	On 900MHz RMR RAN4 BS RF requirements impact due to ECC Decision (20)

[11]	R4-2114371	On 1900MHz RMR RAN4 BS RF requirements impact due to ECC Decision (20)

[12]	R4-2115637	WF on BS RF requirements for RMR900 and RMR1900

RAN4#101-e

[1]	R4-2120042	TP to 38.852 on 1900MHz RMR RAN4 system parameters

[2]	R4-2120043	Draft CR 38.101-1: Introduction of 1900 MHz to 5G NR for RMR

[3]	R4-2120044	TP to 38.852 on 1900MHz RMR RAN4 UE RF requirements

[4]	R4-2120681	TP to TR 38.852: BS RF related agreements for RMR1900