3GPP TSG RAN meeting #94e										RP-212872

Electronic Meeting, December 06 – 17, 2021

## Status Report to TSG

Agenda item:		9.2.8

| WI / SI Name | Study on optimizations of pi/2 BPSK uplink power in NR |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: Yes | Core part: No | Performance part: No |  | Testing part: No |
| Acronym | FS_NR_Opt_pi2BPSK |  |  |  |  |
| Unique ID | 910097 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-210910 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: 03/2022 | Core part: NA | Performance part: NA | Testing part: mm/yyyy |  |
| Overall Completion level | Study Item: 50% | Core part: NA | Performance Part: NA | Testing part: NA |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN4 |
| --- | --- | --- |
| Rapporteur | Name | Chan Fernando (RAN4) |
|  | Company | Qualcomm |
|  | Email | mcfernan@qti.qualcomm.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

### 2.1	RAN4

#### 2.1.1	Agreements

- Previous agreements captured in RP-211075 and RP-211745

- Agreements for RAN4 #101-e

  - Agreement (R4-2120057) WF on optimization of Pi/2 BPSK UL power in NR and agreements

    - Agreement on output power capability of Pi/2 BPSK DFT-s-OFDM

    - Agreement on MPR study

    - FFS on application on different spectral shaping filters for different RF allocations

    - Agreement on spectral flatness requirements

    - Agreement on use of net gain for evaluating candidate filters

  - Agreement (R4-2117644)

    - Section 5 on link level simulation results

    - Section6 Evaluation of pulse shaping filters

    - Section 8 Feasibility analysis of power enhancement

#### 2.1.2	Remaining Open issues

RAN4 objectives from SID:

- Core specifications for UE requirements [RAN4]:

- Identify achievable UE Tx power for pi/2 BPSK with the pulse shaping filter studied in this study item.

- Evaluate SAR-related duty-cycle restrictions and reporting mechanisms

- Identify shaping filter characteristics necessary to enable the new power capability while ensuring good and robust BS receiver performance.

  - Justify specification of a pulse shaping filter for this new identified UE power capability if it differs from filter impulse response specification in TS38.101-1 clause 6.4.2.4.1.E

  - Evaluate possible pulse shaping filter requirement applicable to the identified new UE power capability if achievable

  - Identify if necessary changes are needed to EVM equalizer flatness mask requirements to capture necessary filter shaping. Changes to the existing 14 dB p-p baseline to be assessed in relation to any potential gains in UL link performance while still ensuring robust BS receiver performance for all UEs in a cell.

- Specify the following requirements [RAN4]

  - TX output power increase with candidate pulse shaping filters

  - SAR restrictions for higher output powers

### 2.2	RAN5

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

#### 2.2.3	Remaining Open issues with cross-WG dependencies

### 2.3	RAN6

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.