3GPP TSG RAN Meeting #94-e									RP-212882

Electronic Meeting, December 6 - 17, 2021

Status Report to TSG

Agenda item:			9.3.3.1

| WI / SI Name | Enhanced eNB(s) architecture evolution for E-UTRAN and NG-RAN |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | LTE_NR_arch_evo_enh-Core |  |  |  |  |
| Unique ID | 860152 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-211409 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 03/2022 | Performance part: N/A | Testing part: N/A |  |
| Overall Completion level | Study Item: N/A | Core part: 99% | Performance Part: N/A | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN3 |
| --- | --- | --- |
| Rapporteur | Name | Gen Cao |
|  | Company | China Unicom |
|  | Email | caogen@chinaunicom.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

RAN3#111-e (Jan 2021)

15 contributions ([1] ~ [15]) were submitted in this meeting. The general principle, signaling transport and application protocol were discussed and the following agreements were made:

- General Principle, Functions and Procedures

-	Reuse the existing E1 series of protocols for the new interface.

-	Introduce the following logical entity: ng-eNB-CU-CP, ng-eNB-CU-UP.

-	Adopt the general principles for E1 interface to the new interface.

-	Support the following three functions: interface management, bearer context management and TEIDs allocation.

- Signaling Transport

-	use SCTP as transport bearer for AP signaling.

-	reuse the E1 signaling bearer protocol stack for the new interface.

-	the same functions as specified for E1 signaling bearer should also be supported over the new interface.

-	DTLS over SCTP should be supported.

-	Multiple SCTP endpoints per CP/UP pair should be supported

-	The first SCTP association could be triggered either by CP or by UP, but the additional SCTP associations should be initiated by UP

-	SCTP multi-homing should also be supported

- Application Protocol

For the interface used for the CP-UP split: in eNBs (FFS, to be continued) and ng-eNBs:

-	Bearer context setup, Bearer context release and Bearer context modification procedures are supported

-	In NG-RAN, the control plane entity decides the flow-to-DRB mapping and provides the generated SDAP configuration. In both E-UTRAN and NG-RAN, the control plane entity provides the PDCP configuration to the user plane entity

-	In NG-RAN, the control plane entity provides the S-NSSAI to the user plane entity in the bearer context setup (as mandatory IE) procedure in the bearer context modification procedure (as optional IE)

-	Reset procedure, Error Indication procedure, Interface Setup procedure (both ways), Configuration Update procedure and Status Indication procedure are supported

-	The user plane entity may signal a list of supported PLMN(s) at interface setup and configuration update. This list may contain a list of supported S-NSSAI(s) (only applicable to NG-RAN). FFS if the PLMN list also includes a list of supported ECGI(s)

If E1 interface is agreed to be used for (ng-)eNB CP/UP split:

-	Introduce the logical node names in sections 7 and 8 of E1AP

RAN3#112-e (May 2021)

25 contributions ([16] ~ [40]) were submitted in this meeting. The following agreements were made:

- General Principle, Functions and Procedures

-	Use TS 38.425 as the UP specification for LTE CP-UP split in E-UTRAN.

-	Use eNB-CP for naming the logical node hosting the RRC/RLC/MAC/PHY and the control plane part of the PDCP protocol for an eNB. Use eNB-UP for naming the node hosting the UP part of the PDCP protocol for an eNB. Clear explanation is needed in st2.

-	No need to introduce explicit definition for logical entity as ng-eNB-CP and ng-eNB-UP.

-	Capture the definition of ng-eNB CP-UP separation in TS 38.401 and capture the architecture and definitions of eNB CP-UP separation in TS 36.401. Both CP and UP aspects need to be clarified.

-	WA: NR PDCP should be used for ng-eNBs connected to 5GC. NR PDCP and LTE PDCP can both be used for legacy eNB.

- Signaling Transport

-	For section 1(TS 38.462), add new sentences including the new logical names.

-	For section 3(TS 38.462), add only references to definitions.

-	No changes needed to section 4 and 5(TS 38.462).

-	For section 6(TS 38.462), add the new eNB logical entities names (i.e. ng-eNB-CU-CP, ng-eNB-CU-UP, eNB-CP and eNB-UP) to each occurrence of the gNB-CU-CP and gNB-CU-UP.

-	For section 7(TS 38.462), add a note establishing the equivalence between all the CP logical entities and between all the UP logical entities.

- Application Protocol

-	Add the new eNB logical entities to each occurrence of the gNB-CU-CP and gNB-CU-UP from section 1 to section 7(in TS 38.463)

-	all the existing E1 AP procedures could be also applied to both eNB and ng-eNB CP/UP separation, except for the IAB UP TNL Address Update procedure.

-	Add notes in sections 8 and 9 to clarify that each occurrence of gNB-CU-CP/gNB-CU-UP pair could also be applied to CP/UP separation for LTE eNB and NG-RAN eNB deployment scenario.

-	For supporting ng-eNB/eNB CP/UP separation, we should reuse existing IEs with necessary updates, e.g. update the semantics description and values (if needed) of the related IEs and values, including:

-	PDCP related parameters:

-	DRB ID, PDCP SN UL Size, PDCP SN DL Size, RLC mode, ROHC Parameters, max CID, ROHC Profiles, T-Reordering Timer, Discard Timer, UL Data Split Threshold, PDCP SN Size, EHC Parameters (EHC-CID-Length, drb-ContinueEHC-DL, drb-ContinueEHC-UL), PDCP Re-establishment, PDCP Data Recovery, Out Of Order Delivery, PDCP Status Report Indication

-	Security related parameters: Security Algorithm and User Plane Security Keys

Updates in other parameters are FFS.

RAN3#113-e (Aug 2021)

34 contributions ([41] ~ [74]) were submitted in this meeting. The following agreements were made:

- General Principle, Functions and Procedures

-	Capture TS 38.425 as protocol between eNB-CP and eNB-UP

-	Add the description for LTE CP-UP split in E-UTRAN in TS 38.460

-	NR PDCP should be used for ng-eNBs connected to 5GC. NR PDCP and LTE PDCP can both be used for legacy eNB.

-	Only support the common features for E-UTRAN and NG-RAN in Rel.17.

-	No further clarification for co-located ng-eNB-CU-CP and ng-eNB-DU

-	Option1 is agreed.

- Signaling Transport

-	The following functions and associated frame elements do no apply to E-UTRA PDCP but to NR PDCP only:

- PDCP Duplication

- Delay measurement

- Cause Value

-	Capture an overall statement stating that “NR PDCP also mean E-UTRA PDCP unless specified”

-	Capture a statement at the beginning of each function description that does not apply to E-UTRA PDCP

-	Capture a statement at the beginning of each frame element that does not apply to E-UTRA PDCP

-	Figures for PDU types 0 and 1 shall not be impacted by the changes (i.e. a note is sufficient)

- Application Protocol

-	Add notes for NPN IEs, Inactive mode IEs and IAB messages that these are not applicable to LTE CP-UP split

-	Reuse the existing UE AP IDs for the new logical entities

-	Introduce ECGI for eNB/ ng-eNB-CU CP-UP separation

-	Add s-15 and s-16 to the PDCP SN Size

-	Capture the following LTE specifities in TS 38.463.

- LTE RRC for Counter Check

- E-UTRA RAT Type for Data Usage Report List

- MDT configuration

- gNB-DU ID

RAN3#114-e (Oct 2021)

10 contributions ([75] ~ [84]) were submitted in this meeting. The following agreements were made:

-	Endorse the BL CRs in [75]-[80] and agree TPs in [81][83][84].

-	Agree to move E1 series to 37.4xx and to add a pointer in 38.46x series from rel-17. Stage-2 should not be impacted.

2.3.2	Remaining Open issues

None.

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN3#111e

- R3-210755	CP-UP separation for eNBs	Ericsson	discussion

- R3-210756	General principles for eNB CP-UP separation	Ericsson	CR

- R3-210757	E1 Signaling Transport for eNB CP-UP separation	Ericsson	CR

- R3-210758	E1 changes needed for eNB CP-UP separation	Ericsson	discussion

- R3-210759	E1 changes needed for eNB CP-UP separation	Ericsson	CR

- R3-210843	Discussion on WI scope and time plan for Enhanced eNB Architecture Evolution WI	China Unicom	Work Plan

- R3-210865	General aspects and principles of the interface between CP and UP for eNB and ng-eNB	Huawei	discussion

- R3-210866	Initial stage 2 discussions for the interface between CP and UP for eNB and ng-eNB	Huawei	discussion

- R3-210867	Bearer context management function and procedures of the interface between CP and UP for eNB and ng-eNB	Huawei	discussion

- R3-210868	Interface management function and procedures of the interface between CP and UP for eNB and ng-eNB	Huawei	discussion

- R3-210869	Initial discussions on general principles for signalling transport of the interface between CP and UP for eNB and ng-Enb	Huawei	discussion

- R3-210870	Further discussions on signalling transport of the interface between CP and UP for eNB and ng-eNB	Huawei	discussion

- R3-210976	CB: # 31_eNBarchEvol_General - Summary of email discussion	Huawei - moderator	discussion

- R3-210977	CB: # 32_eNBarchEvol_SignalingTransport - Summary of email discussion	Huawei - moderator	discussion

- R3-210978	CB: # 33_eNBarchEvol_AP - Summary of email discussion	Ericsson - moderator	discussion

RAN3#112e

- R3-212022	Further discussions on implementing PDCP for legacy case and NG-RAN case	Huawei, China Unicom

- R3-212023	CR to 38.401 on the introduction of ng-eNB CP-UP separation	Huawei, CMCC, China Unicom

- R3-212024	CR to 36.401 on the introduction of eNB CP-UP separation	Huawei, China Unicom

- R3-212025	Further discussions on signalling transport for the new interface	Huawei

- R3-212026	CR to 38.462 on the introduction of new interface	Huawei

- R3-212193	CP-UP separation for eNBs	Ericsson

- R3-212194	E1 Signaling Transport for eNB CP-UP separation	Ericsson

- R3-212195	E1 changes needed for eNB CP-UP separation	Ericsson

- R3-212196	General principles for eNB CP-UP separation	Ericsson

- R3-212197	E1 Signaling Transport for eNB CP-UP separation	Ericsson

- R3-212198	E1 changes needed for eNB CP-UP separation	Ericsson

- R3-212526	Further discussions on logical entities and corresponding definitions	Huawei, CMCC, CUC

- R3-212527	Further discussion on stage 3 details	Huawei

- R3-212528	CR to 38.463 on the support of CP-UP separation for eNB and ng-eNB	Huawei

- R3-212711	CB: # 48_eNBarchEvo_General - Summary of email discussion	Huawei - moderator

- R3-212712	CB: # 49_eNBarchEvo_SigTran - Summary of email discussion	Ericsson - moderator

- R3-212825	Further discussions on logical entities and corresponding definitions	Huawei, Ericsson

- R3-212826	CR to 38.463 on the support of CP-UP separation for eNB and ng-eNB	Huawei, Ericsson

- R3-212827	CR to 38.462 on the introduction of new interface	Huawei, Ericsson

- R3-212835	CR to 36.401: Baseline CR for introducing Rel-17 Enhanced eNB Architecture Evolution	Ericsson, Huawei

- R3-212836	CR to 38.401: Baseline CR for introducing Rel-17 Enhanced eNB Architecture Evolution	Ericsson, Huawei

- R3-212859	CR to 36.401: Baseline CR for introducing Rel-17 Enhanced eNB Architecture Evolution	Ericsson, Huawei, Nokia, Nokia Shanghai Bell

- R3-212860	CR to 38.401: Baseline CR for introducing Rel-17 Enhanced eNB Architecture Evolution	Ericsson, Huawei, Nokia, Nokia Shanghai Bell

- R3-212885	Further discussions on logical entities and corresponding definitions	Huawei, Ericsson

- R3-212938	Further discussions on logical entities and corresponding definitions	Huawei, Ericsson

RAN3#113e

- R3-213165	CR to 38.463 on the support of CP-UP separation for eNB and ng-eNB	Huawei, Ericsson

- R3-213166	CR to 38.462 on the introduction of new interface	Huawei, Ericsson

- R3-213167	CR to 36.401: Baseline CR for introducing Rel-17 Enhanced eNB Architecture Evolution	Ericsson, Huawei, Nokia, Nokia Shanghai Bell

- R3-213168	CR to 38.401: Baseline CR for introducing Rel-17 Enhanced eNB Architecture Evolution	Ericsson, Huawei, Nokia, Nokia Shanghai Bell

- R3-213176	Further discussions on logical entities and corresponding definitions	Huawei, Ericsson

- R3-213333	Further discussions on signalling transport for the new interface	Huawei

- R3-213334	(TP for BL CR TS 38.462) Signalling transport to the new interface	Huawei

- R3-213335	Further discussions on general aspects for enhanced eNB architecture	Huawei

- R3-213336	(TP for BL CR TS 38.401) stage 2 TP for enhanced eNB architecture	Huawei, China Unicom, Orange, Telecom Italia

- R3-213337	(TP for BL CR TS 38.460) enhanced eNB architecture	Huawei, China Unicom, Orange, Telecom Italia

- R3-213338	(TP for BL CR TS 36.401) stage 2 TP for enhanced eNB architecture	Huawei, China Unicom, Orange, Telecom Italia

- R3-213339	Further discussion on stage 3 details	Huawei

- R3-213340	(TP for BL CR TS 38.463) Stage 3 update to the new interface	Huawei

- R3-213483	(TP for BL CR TS 36.401) stage 2 TP for enhanced eNB architecture	Nokia, Nokia Shanghai Bell

- R3-213875	(TP for Enh-eNB Arch Evol BL CR for TS 36.401) CP-UP separation for eNBs	Ericsson

- R3-213876	Transport of UP data for LTE CP/UP split in E-UTRAN	Ericsson

- R3-213877	Transport of UP data - Introduction of E-UTRA PDCP in NR UP protocol	Ericsson

- R3-213878	E1 changes needed for eNB CP-UP separation	Ericsson

- R3-213879	(TP for Enh-eNB Arch Evol BL CR for TS 38.463) E1 changes needed for eNB CP-UP separation	Ericsson

- R3-213914	(TP for LTE_NR_arch_evo_enh BL CR for TS 38.401) Discussion on the clarification of E1 interface in NG-RAN and E-UTRAN	Samsung

- R3-213915	(TP for LTE_NR_arch_evo_enh BL CR for TS 36.401) Discussion on the features supported by E1AP in E-UTRAN	Samsung

- R3-213916	(TP for LTE_NR_arch_evo_enh BL CR for TS 38.460) Clarification of E1 interface	Samsung

- R3-214225	CB: # eNBarchEvo1_BLCRs - Summary of email discussion	China Unicom - moderator

- R3-214226	CB: # eNBarchEvo2_General - Summary of email discussion	Samsung - moderator

- R3-214227	CB: # eNBarchEvo3_CPUPTransport - Summary of email discussion	Ericsson - moderator

- R3-214228	CB: # eNBarchEvo4_E1AP - Summary of email discussion	Huawei - moderator

- R3-214346	(TP for BL CR TS 38.463) Stage 3 update to the new interface	Huawei

- R3-214347	Transport of UP data - Introduction of E-UTRA PDCP in NR UP protocol	Ericsson

- R3-214357	(TP for BL CR TS 38.462) Signalling transport to the new interface	Huawei

- R3-214358	(TP for BL CR TS 38.463) Stage 3 update to the new interface	Huawei, Ericsson

- R3-214487	CR to 36.401: Baseline CR for introducing Rel-17 Enhanced eNB Architecture Evolution	Ericsson, Huawei, Nokia, Nokia Shanghai Bell

- R3-214488	Further discussions on logical entities and corresponding definitions	Huawei, Ericsson

- R3-214489	CR to 38.462 on the introduction of new interface	Huawei, Ericsson

- R3-214490	CR to 38.463 on the support of CP-UP separation for eNB and ng-eNB	Huawei, Ericsson

RAN3#114e

- R3-214623	CR to 38.401: Baseline CR for introducing Rel-17 Enhanced eNB Architecture Evolution	Ericsson, Huawei, Nokia, Nokia Shanghai Bell

- R3-214632	CR to 38.425: Baseline CR for introducing Rel-17 Enhanced eNB Architecture Evolution	Ericsson

- R3-214636	CR to 36.401: Baseline CR for introducing Rel-17 Enhanced eNB Architecture Evolution	Ericsson, Huawei, Nokia, Nokia Shanghai Bell

- R3-214637	Further discussions on logical entities and corresponding definitions	Huawei, Ericsson

- R3-214638	CR to 38.462 on the introduction of new interface	Huawei, Ericsson

- R3-214639	CR to 38.463 on the support of CP-UP separation for eNB and ng-eNB	Huawei, Ericsson

- R3-215493	TP for Enh-eNB Arch Evol BL CR for TS 38.460 LTE CP-UP split leftovers	Ericsson

- R3-215494	TP for Enh-eNB Arch Evol BL CR for TS 38.425 Reconsidering restrictions for eNBs	Ericsson

- R3-215782	TP for BL CR TS 38.401 Correction on enhanced eNB architecture evolution	Huawei, Telecom Italia

- R3-215783	TP for BL CR TS 38.401 Use of node ID in eNB	Huawei, Telecom Italia