3GPP TSG RAN meeting #94e										RP-212954

Electronic Meeting, Dec. 6-17, 2021

## Status Report to TSG

Agenda item:			13.3.4

| WI / SI Name | UE Conformance Test Aspects - Enhancements for Mission Critical Services MCPTT, MCData and MCVideo |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | MCenhUEConTest |  |  |  |  |
| Unique ID | 890042 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-201487 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: NA | Core part: NA | Performance part: NA | Testing part: 06/2022 changed from 12/2021 |  |
| Overall Completion level | Study Item: NA | Core part: NA | Performance Part: NA | Testing part: 49% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | KAHN, Jason |
|  | Company | NIST (U.S. Department of Commerce) |
|  | Email | jason.kahn@nist.gov |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | NA |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

NA

#### 2.1.2	Remaining Open issues

NA

## 2.2	RAN2

#### 2.2.1	Agreements

NA

#### 2.2.2	Remaining Open issues

NA

## 2.3	RAN3

#### 2.3.1	Agreements

NA

#### 2.3.2	Remaining Open issues

NA

## 2.4	RAN4

#### 2.4.1	Agreements

NA

#### 2.4.2	Remaining Open issues

NA

## 2.5	RAN5

#### 2.5.1	Agreements

This work item started with RAN5#89. Most of the work at RAN5#93 involved 4 main categories:

1) Introduction of new MCPTT test cases in TS 36.579-2.

2) Maintenance for in TS 36.579-1, specifically for generic procedures and default messages

3) Maintenance for in TS 36.579-2, specifically MCPTT test cases

4) Maintenance for in TS 36.579-7, specifically MCData test cases

Overall, there were 25 TDocs at this meeting associated with this work item (see clause 4 References below). There were also 111 TDocs associated with maintenance of the 36.579 family of specifications. Included in these were the removals of technical content in 36.579-4 v14.6.0 and 36.579-6 v14.2.0 with substitutions with pointers to the next Release. Also, the WID was updated to include TS 36.579-3. Although no specific test cases are mentioned for TS 36.579-3 at this time, there has been notifications that new test cases could be requested in the near future.

#### 2.5.2	Remaining Open issues

None.

#### 2.5.3	Remaining Open issues with cross-WG dependencies

None.

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

[1] R5-217905 - 5.5.7.3 MCDATA Group Configuration Updates

[2] R5-216644 - Correction of MCPTT Test Case 5.6

[3] R5-217976 - Correction of MCPTT Test Case 5.7

[4] R5-216646 - Correction of MCPTT Test Case 6.1.1.19

[5] R5-216647 - Correction of MCPTT Test Case 6.1.1.20

[6] R5-216648 - Correction of MCPTT Test Case 6.1.2.13

[7] R5-216649 - Correction of MCPTT Test Case 6.1.2.14

[8] R5-216650 - Correction of MCPTT Test Case 6.2.20

[9] R5-216651 - Correction of MCPTT Test Case 6.2.21

[10] R5-216652 - Correction of MCPTT Test Case 6.2.22

[11] R5-217906 - Correction of MCPTT Test Case 6.2.23

[12] R5-217977 - Correction of MCPTT Test Case 6.2.24

[13] R5-217978 - Correction of MCPTT Test Case 6.2.25

[14] R5-217979 - Correction of MCPTT Test Case 6.2.26

[15] R5-217633 - New Test Case - 6.4.2 MBMS Multi Talker

[16] R5-217907 - New Test Case - 6.1.3.1 Conference Event Package

[17] R5-217908 - New Test Case - 6.1.4.1 Remote Change of a Group - CO

[18] R5-217909 - New Test Case - 6.1.4.2 Remote Change of a Group - CT

[19] R5-217910 - New Test Case - 6.1.5.1 Remote Initiated Group Call - CO

[20] R5-217911 - New Test Case - 6.1.5.2 Remote Initiated Group Call - CT

[21] R5-217912 - New Test Case - 6.2.18 Private Call

[22] R5-217913 - New Test Case - 6.2.19 Private Call

[23] R5-217914 - New Test Case - 6.3.1 MCData Enhanced Status CO

[24] R5-217915 - New Test Case - 6.3.2 MCData Enhanced Status CT

[25] R5-216657 - Issues with MCPTT test case 6.2.23

And maintenance TDocs and other associated materials:

[1] R5-216663 - Correction of clause 5.5.2.11 - SIP PUBLISH

[2] R5-216664 - Correction of clause 5.5.2.12 - SIP REFER

[3] R5-216665 - Correction of clause 5.5.2.13 - SIP REGISTER

[4] R5-217964 - Correction of clause 5.5.2.14 - SIP SUBSCRIBE

[5] R5-216667 - Correction of clause 5.5.2.16.3 - SIP 183 (Session Progress)

[6] R5-216668 - Correction of clause 5.5.2.17.1 - SIP 200 (OK)

[7] R5-216669 - Correction of clause 5.5.2.2 - SIP BYE

[8] R5-216670 - Correction of clause 5.5.2.5 - SIP INVITE

[9] R5-216671 - Correction of clause 5.5.2.7 - SIP MESSAGE

[10] R5-216672 - Correction of clause 5.5.2.8 - SIP NOTIFY

[11] R5-217965 - Correction of clause 5.5.3.1 - SDP Message

[12] R5-216674 - Correction of clause 5.5.3.10 - MCData Protected Payload Message

[13] R5-217966 - Correction of clause 5.5.3.12 - Xcap-diff documents

[14] R5-216676 - Correction of clause 5.5.3.2 - MCPTT-Info from the UE

[15] R5-216677 - Correction of clause 5.5.3.3 - Resource-lists

[16] R5-216678 - Correction of clause 5.5.3.4 - Location-info

[17] R5-216679 - Correction of clause 5.5.3.6 - SIMPLE-FILTER

[18] R5-216680 - Correction of clause 5.5.3.8 - SDS Signaling Payload

[19] R5-216681 - Correction of clause 5.5.3.9 - MCData Data Payload

[20] R5-216682 - Correction of clause 5.5.4 - Default HTTP message and other information elements

[21] R5-217967 - Correction of clause 5.5.6.1 - 5.5.6.13 - Default MCPTT media plane control messages from UE

[22] R5-216684 - Correction of clause 5.5.7 - Default MCPTT group management messages and other information elements

[23] R5-217985 - Correction of clause 5.5.8 - Default MCS configuration management messages and other information elements

[24] R5-216686 - Correction of clause 5.5.9.1 - MIKEY-SAKKE I_MESSAGE

[25] R5-216687 - Correction of Generic Test Procedure for MCPTT CO call establishment using a pre-established session 5.3.9

[26] R5-217968 - Correction of Generic Test Procedure for MCPTT CO call release 5.3.10

[27] R5-216689 - Correction of Generic Test Procedure for MCPTT CO call release keeping the pre-established session 5.3.11

[28] R5-216690 - Correction of Generic Test Procedure for MCPTT CO Group Creation 5.3.26

[29] R5-216691 - Correction of Generic Test Procedure for MCPTT CO session establishment/modification without provisional responses other than 100 Trying 5.3.7

[30] R5-216692 - Correction of Generic Test Procedure for MCPTT CO session modification without implicit Floor Control 5.3.15

[31] R5-216693 - Correction of Generic Test Procedure for MCPTT CO Temporary Group Creation 5.3.27

[32] R5-216694 - Correction of Generic Test Procedure for MCPTT CO Temporary Group Tear Down 5.3.28

[33] R5-216695 - Correction of Generic Test Procedure for MCPTT CT call release 5.3.12

[34] R5-216696 - Correction of Generic Test Procedure for MCPTT CT call release keeping the pre-established session 5.3.13

[35] R5-216697 - Correction of Generic Test Procedure for MCPTT CT group call establishment, manual commencement 5.3.5

[36] R5-216698 - Correction of Generic Test Procedure for MCPTT CT session establishment/modification without provisional responses other than 100 Trying 5.3.4

[37] R5-217986 - Correction of Generic Test Procedure for MCPTT pre-established session establishment CO 5.3.3

[38] R5-216700 - Correction of Generic Test Procedure for MCPTT Subscription and Notification 5.3.29

[39] R5-216701 - Correction of Generic Test Procedure for MCPTT UE registration 5.4.2

[40] R5-216702 - Correction of Generic Test Procedure for UE initiated MCPTT functional alias status change 5.3.25

[41] R5-216703 - Correction of Generic Test Procedure for UE initiated MCPTT functional alias status determination and subscription 5.3.24

[42] R5-217987 - New MCX generic test procedures for SIP MESSAGE message flows

[43] R5-217632 - Update of Clause 5.5.8.3 MCPTT User Profile

[44] R5-217778 - TC 6.1.1.5 MCPTT Corrections

[45] R5-217779 - TC 6.1.1.10 Corrections

[46] R5-216705 - Correction of MCPTT test case 5.1

[47] R5-216706 - Correction of MCPTT Test Case 5.2

[48] R5-217980 - Correction of MCPTT Test Case 5.3

[49] R5-216708 - Correction of MCPTT Test Case 5.4

[50] R5-217969 - Correction of MCPTT Test Case 6.1.1.1

[51] R5-216710 - Correction of MCPTT Test Case 6.1.1.10

[52] R5-216711 - Correction of MCPTT Test Case 6.1.1.11

[53] R5-216712 - Correction of MCPTT Test Case 6.1.1.12

[54] R5-216713 - Correction of MCPTT Test Case 6.1.1.13

[55] R5-216714 - Correction of MCPTT Test Case 6.1.1.14

[56] R5-217981 - Correction of MCPTT Test Case 6.1.1.15

[57] R5-216716 - Correction of MCPTT Test Case 6.1.1.16

[58] R5-216717 - Correction of MCPTT Test Case 6.1.1.18

[59] R5-217970 - Correction of MCPTT Test Case 6.1.1.2

[60] R5-216719 - Correction of MCPTT Test Case 6.1.1.21

[61] R5-216720 - Correction of MCPTT Test Case 6.1.1.3

[62] R5-216721 - Correction of MCPTT Test Case 6.1.1.4

[63] R5-216722 - Correction of MCPTT Test Case 6.1.1.5

[64] R5-216723 - Correction of MCPTT Test Case 6.1.1.6

[65] R5-216724 - Correction of MCPTT Test Case 6.1.1.7

[66] R5-216725 - Correction of MCPTT Test Case 6.1.1.8

[67] R5-216726 - Correction of MCPTT Test Case 6.1.1.9

[68] R5-216727 - Correction of MCPTT Test Case 6.1.2.10

[69] R5-216728 - Correction of MCPTT Test Case 6.1.2.11

[70] R5-216729 - Correction of MCPTT Test Case 6.1.2.12

[71] R5-216730 - Correction of MCPTT Test Case 6.1.2.2

[72] R5-216731 - Correction of MCPTT Test Case 6.1.2.7

[73] R5-216732 - Correction of MCPTT Test Case 6.1.2.8

[74] R5-216733 - Correction of MCPTT Test Case 6.1.2.9

[75] R5-216734 - Correction of MCPTT Test Case 6.2.1

[76] R5-216735 - Correction of MCPTT Test Case 6.2.10

[77] R5-216736 - Correction of MCPTT Test Case 6.2.11

[78] R5-217971 - Correction of MCPTT Test Case 6.2.12

[79] R5-217982 - Correction of MCPTT Test Case 6.2.13

[80] R5-216739 - Correction of MCPTT Test Case 6.2.14

[81] R5-216740 - Correction of MCPTT Test Case 6.2.15

[82] R5-216741 - Correction of MCPTT Test Case 6.2.16

[83] R5-216742 - Correction of MCPTT Test Case 6.2.17

[84] R5-216743 - Correction of MCPTT Test Case 6.2.2

[85] R5-216744 - Correction of MCPTT Test Case 6.2.3

[86] R5-216745 - Correction of MCPTT Test Case 6.2.4

[87] R5-216746 - Correction of MCPTT Test Case 6.2.5

[88] R5-216747 - Correction of MCPTT Test Case 6.2.6

[89] R5-216748 - Correction of MCPTT Test Case 6.2.7

[90] R5-216749 - Correction of MCPTT Test Case 6.2.8

[91] R5-217983 - Correction of MCPTT Test Case 6.2.9

[92] R5-217984 - Correction of MCPTT Test Case 6.3.2

[93] R5-217634 - Update of Clause 2 References

[94] R5-217642 - Update of Test Case 5.1 - Authentication Authorization Configuration

[95] R5-217972 - Update of Test Case 6.1 - Client-Server Call

[96] R5-217973 - Update of Test Case 7.1 - Controlling Server Call

[97] R5-217974 - Update of Test Case 7.2 - Participating Server Call

[98] R5-216752 - Misc. updates to test case applicability and PICS

[99] R5-217975 - Update of Clause 4 Test Applicabaility

[100] R5-216753 - Routine maintenance for TS 36.579-5

[101] R5-216754 - Correction of MCData test case 5.1

[102] R5-216755 - Correction of MCDATA Test Case 6.1.1

[103] R5-216756 - Correction of MCDATA Test Case 6.1.2

[104] R5-216757 - Correction of MCDATA Test Case 6.1.3

[105] R5-216758 - Correction of MCDATA Test Case 6.1.4

[106] R5-216759 - Contact parameters in SIP SUBSCRIBE for MCX

[107] R5-217155 - Removal of technical content in 36.579-4 v14.6.0 and substitution with pointer to the next Release

[108] R5-217156 - Removal of technical content in 36.579-6 v14.2.0 and substitution with pointer to the next Release

[109] R5-217622 - Revised WID - Rel-15 - Enhancements for MCPTT, MCData and MCVideo - MCenhUEConTest

[110] R5-217647 - SR UE Conformance Test Aspects - Enhancements for Mission Critical Services MCPTT, MCData and MCVideo

[111] R5-217648 - WP UE Conformance Test Aspects - Enhancements for Mission Critical Services MCPTT, MCData and MCVideo

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template