3GPP TSG RAN meeting #94-e									RP-213005

Electronic Meeting, December 6th – 17th, 2021

## Status Report to TSG

Agenda item:			9.3.4.14

| WI / SI Name | Increasing UE power high limit for CA and DC |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | Power_Limit_CA_DC |  |  |  |  |
| Unique ID | 930056 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-212622 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: mm/yyyy | Core part: 03/2022 | Performance part: mm/yyyy | Testing part: mm/yyyy |  |
| Overall Completion level | Study Item: xx % | Core part: 50% | Performance Part: xx% | Testing part: xx% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN4 |
| --- | --- | --- |
| Rapporteurs | Name | Gene Fong |
|  | Company | Qualcomm Incorporated |
|  | Email | gfong@qti.qualcomm.com |
|  | Name | Bo Liu |
|  | Company | China Telecom |
|  | Email | liubo1@chinatelecom.cn |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

From RAN4 #101-e

A way forward [2] was agreed to capture agreements

•	Signaling is needed.  The details of signaling are still FFS.

•	The “sum method” or some variant of it shall be considered and focused on in the study phase

•	Regulatory:  In general, regulatory requirements are per band so there are not expected to be any issues.  However, in some countries there may be regulatory limits on total power.  So, the Pemax_CA (or equivalent mechanism, P_NR for NR-CA, and there is correspoding parameter for EN-DC as defined in 36.331) needs to be in place to limit total power.

•	SAR:  Existing mechanisms of P-MPR and duty cycle reporting are sufficient.  Some wording change may be needed.

•	No impact to RAN1 has been identified so far

#### 2.4.2	Remaining Open issues

- The scope is limited to PC5+PC3, PC3+PC2, and PC2+PC1.5 for Rel-17 where the inter-band CA/DC power class is nominally PC3, PC2, and PC1.5 respectively.  Scalability for future configurations should be considered.

- Whether PCMAX_L shall also be increased

- Whether new MSD needs to be specified

- Impact to TxD UE

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

From RAN4 #101-e

- R4-2119916, “Email discussion summary for [101-e][116] NR_Power_Limit_CA_DC,” Moderator (Qualcomm)

- R4-2120064, “WF on increasing MOP for CA/DC,” Qualcomm Incorporated

- R4-2117751, “Discussion on increasing UE maximum power high limit,” Xiaomi

- R4-2117863, “Further discussion on capability signaling for HPUE NR DC,” MediaTek Inc.

- R4-2117864, “Draft LS on signalling clarification of NR CA/DC power class in R17,” MediaTek Inc.

- R4-2118183, “Discussion on increase UE maximum power for NR uplink inter band CA,” ZTE Corporation

- R4-2118292, “Discussion on the increasing UE power high limit for CA and DC,” vivo

- R4-2118547, “Discussion on Increasing UE power high limit for CA and DC,” Huawei, HiSilicon

- R4-2118605, “Discussion on impact of increasing UE high limit for CA and DC,” Mediatek India Technology Pvt.

- R4-2118726, “Feasibility of the sum method for increasing UE power high limit for CA/DC,” Nokia, Nokia Shanghai Bell

- R4-2118888, “R17 Discussion on UE power class high limit,” OPPO

- R4-2119441, “Handling of maximum output power limit for PC2 inter-band combinations,” Skyworks Solutions Inc.

- R4-2117052, “UE RF requirements specific to the sum method,” Nokia, Nokia Shanghai Bell

- R4-2117988, “UE maximum output power for inter-band UL CA,” Apple

- R4-2119434, “Increasing MOP for CA and DC,” Qualcomm Incorporated

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template