3GPP TSG RAN meeting #94e										RP-213008

Electronic Meeting, December 06-17, 2021

## Status Report to TSG

Agenda item:			9.3.1.6

| WI / SI Name | NR Positioning Enhancements |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_pos_enh |  |  |  |  |
| Unique ID | 900160 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-210903 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: NA | Core part: 03/2022 | Performance part: 09/2022 | Testing part: NA |  |
| Overall Completion level | Study Item: NA | Core part: 75%: | Performance Part: 0%: | Testing part: NA |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN1 |
| --- | --- | --- |
| Rapporteurs | Name | Yi GUO |
|  | Company | Intel Corporation |
|  | Email | yi.guo@intel.com |
| Rapporteur | Name | Ren DA |
|  | Company | CATT |
|  | Email | renda@catt.cn |
| Rapporteur | Name | Yazid Lyazidi |
|  | Company | Ericsson |
|  | Email | yazid.lyazidi@ericsson.com |
| Rapporteur | Name | Iana Siomina |
|  | Company | Ericsson |
|  | Email | iana.siomina@ericsson.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

RAN1#106bis-e

RAN1 has discussed the following topics in RAN1#106bis-e for NR Positioning Enhancements

- Accuracy improvements by mitigating UE Rx/Tx and/or gNB Rx/Tx timing delays;

- Accuracy improvements for UL-AoA positioning solutions;

- Accuracy improvements for DL-AoD positioning solutions;

- Latency improvements for both DL and DL+UL positioning methods;

- Potential enhancements of information reporting from UE and gNB for multipath/NLOS mitigation;

- Others: Including on-demand DL PRS for DL and DL+UL positioning and UE positioning in RRC_ INACTIVE state, for both UE-based and UE-assisted positioning solutions.

- RRC parameters

- UE features for NR positioning enhancements

###### Topic #1: Accuracy improvements by mitigating mitigating UE Rx/Tx and/or gNB Rx/Tx timing delays

Working assumption:

    - For mitigating UE Tx timing errors for UL TDOA, subject to UE’s capability, support the serving gNB to request a UE to provide the association information of UL SRS resources for positioning with Tx TEGs to the serving gNB if the UE supports multiple UE Tx TEGs for UL TDOA.

      - The serving gNB should forward the association information provided by the UE to the LMF.

        - FFS: whether to support the serving gNB to forward the association information to the neighboring gNBs

      - UE should report its capability of supporting multiple UE Tx TEGs for UL TDOA to serving gNB.

    - For mitigating UE Tx timing errors for Multi-RTT, subject to UE’s capability, support the LMF to request a UE to provide the association information of UL SRS resources for positioning with Tx TEGs directly to the LMF if the UE supports multiple Tx TEGs for Multi-RTT.

      - FFS: whether to support the LMF to forward the association information to the serving and neighboring gNBs

      - UE should report its capability of supporting multiple UE Tx TEGs for Multi-RTT directly to the LMF.

    - FFS: Mitigation of UE Tx timing errors when Multi-RTT, UL-TDOA and/or DL-TDOA are used.

Agreement:

Make the following modification on the previous agreement made in RAN#106e:

- Subject to UE capability, support the LMF to request a UE to optionally measure the same DL PRS resource of a TRP with N different UE Rx TEGs and report the corresponding multiple RSTD measurements.

    - N=[2, 3, 4, 6, 8] (FFS: other values), where the maximum value of N depends on UE capability

  - The TRP can be either a “RSTD” reference TRP or a neighbour TRP

  - FFS: details of the signalling, procedures, and UE capability

  - The timestamps of the multiple RSTD measurements in the same measurement report can be the same or different.

  - Note: All RSTD measurements are relative to a single reference timing

- Support the LMF to request a TRP to optionally measure the same SRS resource of a UE with M different TRP Rx TEGs and report the corresponding multiple RTOA measurements.

  - M = [2, 3, 4, 6, 8] (FFS: other values)

  - FFS: details of the signalling, procedures

  - The timestamps of the multiple RTOA measurements in the same measurement report can be the same or different.

Agreement:

- For mitigating TRP Tx/Rx timing errors for DL+UL positioning, when a gNB reports a gNB Rx-Tx time difference measurement, the gNB can support either or both of the following options:

- Option 1: Reporting of a TRP RxTx TEG ID, and optionally a TRP Tx TEG ID

- Option 2: Reporting of a TRP Rx TEG ID and a TRP Tx TEG ID

- Note: The TRP Rx TEG ID is associated with one UL positioning SRS resource (or more UL positioning SRS resources) corresponding to the Rx time of the gNB Rx-Tx time difference measurement.

- If a TRP Tx TEG ID is reported with a gNB Rx-Tx time difference measurement, the gNB also reports the association of the TRP Tx TEG ID to the DL PRS resource(s) to the LMF under the condition that the TRP has more than one DL PRS resource.

- FFS: how the association of the Tx TEG ID to the DL PRS resource(s) is determined by the TRP and how the association is reported to the LMF.

- FFS: details of the signalling

Agreement:

Support the following parameters and values related to the accuracy enhancement for mitigating UE Rx/Tx and/or gNB Rx/Tx timing errors:

| Parameter Description | Values in specifications (e.g., TS 37.355, TS 38.455) | Values that can be signaled as part of UE Capability | Comments |
| --- | --- | --- | --- |
| The maximum number of UE RxTEGs [for UE-assisted DL TDOA and/or Multi-RTT] | [32] | [1, 2,4,6,8,12,16,24,32] FFS: per UE/band /FL/FR | The parameter is used for supporting DL-TDOA and/or Multi-RTT |
| The maximum number of UE TxTEGs [for UL-TDOA and/or Multi-RTT] | [8] | [1, 2,4,6,8] FFS: per UE/band /FL/FR | The parameter is used for supporting UL-TDOA and/or Multi-RTT |
| The maximum number of UE-RxTx TEGs | [256] | [1, 2,4,6,8,12,16,24,32,64, 128, 256] FFS: per UE/band /FL/FR | The parameter is used for supporting Multi-RTT |

Note: Above proposal does not constrain in any way how features and feature sets are defined. The values in the table above may or may not be signalled to be different for different features or feature sets.

###### Topic #2: Accuracy improvements for UL-AoA positioning solutions

Agreement:

Association of UL-AOA positioning measurements with gNB ARP is supported in Rel.17.

Agreement:

- For the first arrival path measurements on SRS for positioning resource,

  - gNB can report to LMF the following set of measurements {one SRS-RSRP, multiple UL-AOAs (AoA/ZoA pairs), one UL-RTOA}

  - gNB can report to LMF the following set of measurements {one SRS-RSRP, multiple UL-AOAs (AoA/ZoA pairs), one-gNB Rx-Tx time difference}

  - FFS additional option: gNB can report to LMF the following set of measurements {multiple SRS-RSRP, multiple UL-AOAs (AoA/ZoA pairs), one UL-RTOA, one-gNB Rx-Tx time difference}

  - All gNB measurements above are associated with SRS resource ID and timestamp, which are also reported to LMF

- For the first arrival path measurements on SRS for MIMO resource,

  - gNB can report to LMF the following set of measurements {one SRS-RSRP, multiple UL-AOAs (AoA/ZoA pairs), one UL-RTOA}

  - FFS: gNB can report to LMF the following set of measurements {multiple SRS-RSRP, multiple UL-AOAs (AoA/ZoA pairs), one UL-RTOA}

  - All gNB measurements above are associated with SRS resource ID and timestamp, which are also reported to LMF

  - Note: The operation of SRS for MIMO is transparent to the UE

###### Topic #3: Accuracy improvements for DL-AoD positioning solutions

Agreement:

The measured path DL PRS RSRP for ith path delay is defined as the power of the received DL PRS signal configured for the measurement at the ith path delay of the channel response, and

- path DL PRS RSRP for 1st path delay is the power corresponding  to the first detected path

- FFS: Whether the path RSRP measurement is normalized with PRS RSRP.

- FFS: Whether the definition of the ith path delay (other than i=1) is required.

- Note: UE may choose to use a time window to compute path DL PRS RSRP by UE implementation (there is no impact to specifications managed by RAN1 for this)

- Note: This does not imply that the path delay has to be reported in DL-AoD positioning

- Send LS to RAN4 to check the details of the definition and feedback if they identify any update is necessary

Agreement:

The agreement from RAN1#106e on the number of DL PRS RSRP measurements per TRP is extended as follows:

- For UE-A DL-AOD, support reporting more than 8 up to 16 N DL PRS RSRP measurements per TRP, where N is UE capability and candidate values include {16,24}.

- For UE-A DL-AOD, support reporting more than 8 up to 16 M first path PRS RSRP measurements per TRP, where M is a UE capability

  - FFS: Values of M. Candidate values include {2,4,8,16,24}.

  - FFS: Whether M is always equal to N

- Note: Multiple RSRPs corresponding to same or different Rx Beam index should be able to be reported for a given PRS resource for same or different timestamps.

- Note: the maximum number of DL PRS RSRP associated with the same Rx beam index is up to the UE implementation

R1-2110626	[DRAFT] LS on definition of DL PRS path RSRP	Moderator (Ericsson)

Final LS agreed in R1-2110627 with “Dates of next TSG RAN1 meeting” modified to “Dates of next TSG RAN WG1 meeting”.

R1-2110627	LS on definition of DL PRS path RSRP		RAN1, Ericsson

###### Topic #4: Latency improvements for both DL and DL+UL positioning methods

Agreement:

Support the following options (in the agreement made in RAN1#106-e) for a new mechanism of MG activation request for the purpose of positioning.

- Option 2: by UE (via UCI or UL MAC CE)

  - Select only one of UCI and UL MAC CE in RAN1#106bis-e

- Option 1: by LMF (via an NRPPa message)

  - Note: This is transparent to the UE

Conclusion:

Potential enhancements to latency reduction with respect to MG sharing with other RRM procedures is up to RAN4 to decide.

Agreement:

For PRS measurement outside MG, support the following Alt. 2 in the working assumption made in RAN1#106-e with the following update of the PRS cell condition.

- Alt. 2: Applicable to all PRS (serving and/or non-serving cell) under conditions to PRS of non-serving cell.

  - The conditions at least include that the Rx timing difference between PRS from the non-serving cell and that from the serving cell is within a threshold

    - The UE is not expected to determine whether the above condition is satisfied by performing measurements and instead can be determined using assistance data

      - FFS: Rx timing difference between PRS from the non-serving cell and that from the serving cell is determined by the expected RSTD and expected RSTD uncertainty.

  - Further discuss the necessity on the following additional conditions

    - When the PRS is higher priority than other channels/signals, for capability 1A and 1B, the PRS from the non-serving cell have to be inside the PRS prioritization window.

    - When the PRS is higher priority than other channels/signals, for capability 2, the PRS from the non-serving cell have to be in the same symbols as the PRS of the serving cell since the serving cell does not know the symbol position of neighbour cell PRS.

Agreement:

- With regards to UE determining the PRS priority with other DL signal/channels within the PRS processing window for PRS measurement outside MG, support the priority indicated by gNB.

  - FFS: What are the other DL signals/channels

- With regards to the PRS processing window for PRS measurement outside MG, at least support the window indicated by gNB.

Agreement:

For the PRS processing sample number M, at least M = 1 is supported.

Agreement:

Introduce a new UE capability on lower Rx beam sweeping factor (<8) to reduce the PRS measurement latency for FR2 positioning frequency layers.

- Send an LS to RAN4 to confirm.

Agreement:

Support using UL MAC CE for MG activation request by UE (Option 2) for the purpose of positioning.

Agreement:

Support the following option (from the agreement made in RAN1#106-e) for a new MG activation procedure to be performed by the gNB for the purpose of positioning.

- Option 2: DL MAC CE

- FFS: Deactivation process

Agreement:

With regards to MG activation by DL MAC CE, further study

- DL MAC CE payload

- The necessity of pre-configuration of MGs in higher layers.

###### Topic #5: Enhancements of information reporting from UE and gNB for multipath/NLOS mitigation

Agreement:

For hybrid positioning methods where UL TDOA and multi-RTT are used in addition to UL AoA, support reporting of up to M=8 UL-AoA values per additional path

Agreement:

- For UE-based positioning, support the following options for LoS/NLoS indicators within positioning assistance data:

  - Option 1 (Working assumption): LMF associates UE-based LoS/NloS indicators with each DL PRS resource for each TRP

  - Option 2: LMF associates UE-based LoS/NloS indicators with each TRP

- Note: For option 1, one LoS/NloS indicator is associated with one DL-PRS resource

Agreement:

- For UL-TDOA, UL-AoA and Multi-RTT one LoS/NLoS indicator can be associated with each UL RTOA, UL SRS RSRP, UL-AoA and/or gNB Rx-Tx time difference measurement, respectively, and reported by gNB for each TRP that performed measurements for a given UE

- For UL-TDOA, UL-AoA and Multi-RTT one LoS/NLoS indicator can be associated and reported by a TRP for a given UE

- For DL-AoD and Multi-RTT one LoS/NLoS indicator can be associated with each DL PRS RSRP and/or UE Rx-Tx time difference measurement, respectively, and reported by UE for each TRP

- For DL-AoD and Multi-RTT one LoS/NLoS indicator can be associated with each TRP in the measurement report from the UE

- For DL-TDOA one LoS/NLoS indicator can be associated with each RSTD measurement performed with a target TRP and one LoS/NLoS indicator is associated with the RSTD measurement performed with a reference TRP

- For DL-TDOA one LoS/NLoS indicator can be associated with each target TRP and one LoS/NLoS indicator can be associated with the reference TRP in the measurement report

- FFS: Dependence of indication of a LOS/Nlos indicator on the presence of Rx beam index for DL-AoD

- FFS: Whether the above bullets apply to additional path measurements.

Agreement:

Support reporting the path RSRP for the first path and for additional paths as part of DL-TDOA, UL-TDOA, and multi-RTT reporting enhancements.

- FFS: Support introducing a request from the LMF to the UE/TRP when the path-RSRP for additional paths is desired to be reported.

- FFS: Support of path RSRP for additional paths as part of DL-AoD.

###### Topic #6: Others (On-demand transmission and reception of DL PRS and support positioning for UEs in RRC_ INACTIVE state)

Agreement:

- Send LS to RAN2 with the outcome of RAN1 discussion on types of SRS for positioning to be supported by UEs in RRC_INACTIVE state

- From RAN1 perspective, support of semi-persistent SRS for positioning by RRC_INACTIVE UEs is feasible

- It is up to RAN2 to confirm support of semi-persistent SRS for positioning by RRC_INACTIVE UEs and determine necessary signalling details

Agreement:

- For RRC_INACTIVE UEs, SRS for positioning bandwidth, SCS and CP type are configured by RRC and can be different from that of initial UL BWP configured by the system information

Agreement:

- For OLPC of SRS for positioning transmission by RRC_INACTIVE UEs,

  - Reuse validity criteria for pathloss measurement defined for RRC_CONNECTED UEs in Rel.16

    - FFS: UE fallback behavior (i.e. whether to reuse fallback to pathloss measurement by RRC_INACTIVE UE for the cell, from which the SS/PBCH is received to obtain MIB, is not accurate)

- For spatial relation of SRS for positioning transmission by RRC_INACTIVE UEs,

  - FFS: Whether to define validity criteria or reuse validity criteria for OLPC pathloss measurement to determine whether spatial relation with configured RS is valid

Agreement:

- The following list of parameters is supported for UE-initiated and LMF initiated on-demand DL PRS request

  - Start/end time of DL PRS transmission

  - DL PRS resource repetition factor

  - Number of DL PRS resource symbols per DL PRS resource

  - DL-PRS CombSizeN

  - Number of DL PRS frequency layers

  - ON/OFF indicator (for LMF initiated request only)

- FFS values for requested on-demand DL PRS parameters and whether parameters are resource-specific, TRP-specific, or PFL-specific

Agreement:

- From RAN1 perspective, in RRC_INACTIVE state, reception of DL PRS has lower priority than other DL signals/channels (SSB, SIB1, CORESET0, MSG2/MSGB, paging, DL SDT)

  - FFS how to determine conflicts in DL PRS and other DL signals/channels reception by UE

  - FFS how to handle retuning time for the case when DL PRS and other DL signals/channels are allocated in different BW and/or have the same or different SCS as initial DL BWP

- Send LS to RAN4 (cc RAN2) and ask if there is any feedback

R1-2110643	Draft LS on DL PRS reception priority by RRC_INACTIVE UEs	Moderator (Intel)

R1-2110644	LS on DL PRS reception priority by RRC_INACTIVE UEs		RAN1

R1-2110597	Draft LS on support of SP-SRS for positioning by RRC_INACTIVE UEs

Final LS agreed in R1-2110598

###### Topic #7: UE features for NR positioning enhancements

R1-2109915 Summary of UE features for NR positioning enhancements Moderator (AT&T)

Agreement

The agreements listed in Section 6 of R1-2109915 are endorsed.

###### Topic #8: RRC parameters

Rapporteur’s comments:  RRC parameters for NR positioning enhancements are included in the R1-2110573.

R1-2110573	Consolidated higher layers parameter list for Rel-17 NR	Moderator (Ericsson)

R1-2110571	DRAFT LS on Re-17 LTE and NR higher-layers parameter list	Moderator (Ericsson)

Decision: As per email decision posted on Oct 23rd, the draft LS to RAN2 and RAN3 is endorsed. Final version is approved in R1-2110575.

RAN1#107-e

RAN1 has discussed the following topics in RAN1#107-e for NR Positioning Enhancements

- Accuracy improvements by mitigating UE Rx/Tx and/or gNB Rx/Tx timing delays;

- Accuracy improvements for UL-AoA positioning solutions;

- Accuracy improvements for DL-AoD positioning solutions;

- Latency improvements for both DL and DL+UL positioning methods;

- Potential enhancements of information reporting from UE and gNB for multipath/NLOS mitigation;

- Others: Including on-demand DL PRS for DL and DL+UL positioning and UE positioning in RRC_ INACTIVE state, for both UE-based and UE-assisted positioning solutions.

- RRC parameters

- UE features for NR positioning enhancements

###### Topic #1: Accuracy improvements by mitigating UE Rx/Tx and/or gNB Rx/Tx timing delays

Agreement

Confirm and modify the working assumption with the following modifications:

- For mitigating UE Tx timing errors for UL TDOA, subject to UE’s capability, support the serving gNB to request a UE to provide the association information of UL SRS resources for positioning with Tx TEGs to the serving gNB if the UE supports multiple UE Tx TEGs for UL TDOA.

  - The serving gNB should forward the association information provided by the UE to the LMF.

    - FFS: whether to support the serving gNB to forward the association information to the neighboring gNBs

  - UE should report its capability of supporting multiple UE Tx TEGs for UL TDOA to serving gNB.

- For mitigating UE Tx timing errors for Multi-RTT, subject to UE’s capability, support the LMF to request a UE to provide the association information of UL SRS resources for positioning with Tx TEGs directly to the LMF if the UE supports multiple Tx TEGs for Multi-RTT.

  - FFS: whether to support the LMF to forward the association information to the serving and neighboring gNBs

  - UE should report its capability of supporting multiple UE Tx TEGs for Multi-RTT directly to the LMF.

- Note: For mitigating UE Tx timing errors when both UL-TDOA and Multi-RTT, or UL-TDOA and DL-TDOA are used, the UE should provide the association information of UL SRS resources for positioning with Tx TEGs, subject to UE capability (in the bullets above):

  - to the serving gNB if a request to provide the association information is received from the gNB

  - to the LMF if a request to provide the association information is received from the LMF.

- FFS: Mitigation of UE Tx timing errors when Multi-RTT, UL-TDOA and/or DL-TDOA are used.

Agreement

Make the following modification on the previous agreement made in RAN#106bis-e:

- Subject to UE capability, support the LMF to request a UE to optionally measure the same DL PRS resource of a TRP with N different UE Rx TEGs and report the corresponding multiple RSTD measurements.

    - N=[2, 3, 4, 6, 8] (FFS: other values), where the maximum value of N depends on UE capability, and applies to all DL PRS positioning frequency layers

    - Note: If N is not explicitly included in the request, it is up to UE to determine the number of different UE Rx TEGs to measure the same DL PRS resource within its capability

  - The TRP can be either a “RSTD” reference TRP or a neighbour TRP

  - FFS: details of the signalling, procedures, and UE capability

  - The timestamps of the multiple RSTD measurements in the same measurement report can be the same or different.

  - Note: All RSTD measurements are relative to a single reference timing

- Support the LMF to request a TRP to optionally measure the same SRS resource of a UE with M different TRP Rx TEGs and report the corresponding multiple RTOA measurements.

  - M = [2, 3, 4, 6, 8] (FFS: other values)  applies to all configured SRS resources for positioning

  - Note: If M is not explicitly included in the request, it is up to TRP to determine the number of different TRP Rx TEGs to measure the same SRS resources for positioning

  - FFS: details of the signalling, procedures

  - The timestamps of the multiple RTOA measurements in the same measurement report can be the same or different.

Agreement

Each measurement instance in a TRP measurement report can be configured by LMF with either N=1 or 4 SRS measurement time occasions.

Agreement

- Subject to UE capability, support the LMF to request a UE to optionally measure the same DL PRS resource of a TRP with N different UE Rx TEGs and report the corresponding multiple UE Rx-Tx time difference measurements.

    - N=[2, 3, 4, 6, 8], where the maximum value of N depends on UE capability, and applies to all DL PRS positioning frequency layers

    - Note: If N is not explicitly included in the request, it is up to UE to determine the number of different UE Rx TEGs to measure the same DL PRS resource within its capability

  - FFS: details of the signalling, procedures, and UE capability

  - The timestamps of the multiple UE Rx-Tx time difference measurements in the same measurement report can be the same or different.

- Support the LMF to request a TRP to optionally measure the same SRS resource of a UE with M different TRP Rx TEGs and report the corresponding multiple gNB Rx-Tx time difference measurements.

  - M = [2, 3, 4, 6, 8] applies to all configured SRS resources.

  - Note: If M is not explicitly included in the request, it is up to TRP to determine the number of different TRP Rx TEGs to measure the same SRS resources

  - FFS: details of the signalling, procedures

  - The timestamps of the multiple gNB Rx-Tx time difference measurements in the same measurement report can be the same or different.

Agreement

- For UL-TDOA, supporting the following for the serving gNB to request a UE to report the Tx TEG association information between UE Tx TEG IDs and SRS resources for positioning, subject to UE capability of supporting UE Tx TEG:

  - Based on a configured periodicity, a UE may report the UE Tx TEG association for the SRS resources for positioning that have already been transmitted during the configured period

    - It is up to RAN2 to decide how to indicate the change of the Tx TEG association during the configured period (e.g., using the timestamps)

    - It is up to RAN4 to decide when the Tx TEG association is changed

  - The values of the configurable periodicities are up to RAN2

  - Note: Tx TEG association information reporting by single request/response mode is assumed already supported with the previous agreement.

- Send an LS to RAN2/RAN4 (cc: RAN3)

  - to RAN2, including the following RAN1’s agreement related to the reporting of the UE Tx TEG, for RAN2 to work on the signaling

  - to RAN4 for checking the agreement and work on how to decide when the Tx TEG association is changed

Agreement

- Subject to UE capability, support the LMF to request a UE to optionally measure the same DL PRS resource of a TRP with N different UE RxTx TEGs with the same UE Tx TEG, and report the corresponding multiple UE Rx-Tx time difference measurements.

    - N=[2, 3, 4, 6, 8], where the maximum value of N depends on UE capability, and applies to all DL PRS positioning frequency layers

    - Note: If N is not explicitly included in the request, it is up to UE to determine the number of different UE RxTx TEGs to measure the same DL PRS resource within its capability

  - FFS: details of the signalling, procedures, and UE capability

  - The timestamps of the multiple UE Rx-Tx time difference measurements in the same measurement report can be the same or different.

- Support the LMF to request a TRP to optionally measure the same SRS resource of a UE with M different TRP RxTx TEGs with the same TRP Tx TEG and report the corresponding multiple gNB Rx-Tx time difference measurements.

  - M = [2, 3, 4, 6, 8] applies to all configured SRS resources.

  - Note: If M is not explicitly included in the request, it is up to TRP to determine the number of different TRP RxTx TEGs to measure the same SRS resources

  - FFS: details of the signalling, procedures

  - The timestamps of the multiple gNB Rx-Tx time difference measurements in the same measurement report can be the same or different.

Agreement

- The maximum number of reported RSTD measurements obtained from different DL PRS resources per UE Rx TEG per target TRP is 4.

  - The target TRP can be the same as the RSTD reference TRP or a neighbor TRP

  - Note: The number of DL PRS resources per target TRP in a measurement report is still limited to 4 as in Rel-16.

- The maximum number of reported RTOA measurements obtained from different UL SRS resources for positioning per TRP Rx TEG for a UE is 4.

- The maximum number of reported UE Rx-Tx time difference measurements obtained from different DL PRS resources per UE Rx TEG for a TRP is 4.

- The maximum number of reported gNB Rx-Tx time difference measurements obtained from different UL SRS resources per TRP Rx TEG for a UE is 4.

- The maximum number of reported UE Rx-Tx time difference measurements obtained from different DL PRS resources per UE RxTx TEG for a TRP is 4.

- The maximum number of reported gNB Rx-Tx time difference measurements obtained from different UL SRS resources per TRP RxTx TEG for a UE is 4.

- Signaling details are left to RAN2 and RAN3

R1-2112967 [Draft] LS on the reporting of the Tx TEG association information Moderator (CATT)

Final LS endorsed in R1-2112968

###### Topic #2: Accuracy improvements for UL-AoA positioning solutions

Agreement

- ARP location is associated with UL measurements for NR Positioning (UL AOA, UL-RTOA, UL SRS-RSRP, UL SRS-RSRPP and gNB Rx-Tx time difference measurements)

- Use of ARP ID for potential overhead reduction in NRPPa signaling is up to RAN3

- Send LS to RAN3 to enable relevant signaling in RAN3 specification

R1-2112739	[DRAFT] LS on ARP location association with UL measurements for NR positioning	Moderator (Intel)

Final LS endorsed in R1-2112740.

Agreement

- Definition for UL SRS-RSRPP:

- Definition

- UL SRS reference signal received path power (UL SRS-RSRPP) is defined as the power of the received UL SRS signal configured for the measurement at the i-th path delay of the channel response, where UL SRS-RSRPP for 1st path delay is the power corresponding to the first detected path.

    - Working assumption: For frequency range 1, the reference point for the UL SRS-RSRPP shall be the antenna connector of the gNB. For frequency range 2, UL SRS-RSRPP shall be measured based on the combined signal from antenna elements corresponding to a given receiver branch.

    - FFS: For frequency range 1 and 2, if receiver diversity is in use by the gNB, the reported UL SRS-RSRPP value shall not be lower than the corresponding UL SRS-RSRPP of any of the individual receiver branches

    - FFS: Note: First and additional paths RSRP, when provided in the same report, use the same RX branch(es) selected for the first arrival path and for the UL SRS-RSRP if the UL SRS-RSRP is reported

  - FFS: whether/how to capture the note in the specifications

Send LS to RAN4

R1-2112743	[DRAFT] LS on UL SRS-RSRPP definition	Moderator (Intel)

Final LS endorsed in R1-2112744.

Agreement

Apply the following changes to the definition for UL SRS-RSRPP in the previous agreement:

Definition

UL SRS reference signal received path power (UL SRS-RSRPP) is defined as the power of the received UL SRS signal configured for the measurement at the i-th path delay of the channel response, where UL SRS-RSRPP for 1st path delay is the power corresponding to the first detected path.

- Working assumption: For frequency range 1, the reference point for the UL SRS-RSRPP shall be the antenna connector of the gNB. For frequency range 2, UL SRS-RSRPP shall be measured based on the combined signal from antenna elements corresponding to a given receiver branch.

- FFS: For frequency range 1 and 2, if receiver diversity is in use by the gNB, the reported UL SRS-RSRPP value shall not be lower than the corresponding UL SRS-RSRPP of any of the individual receiver branches

- FFS: Note: First and additional paths RSRP, when provided in the same report, use the same RX branch(es) selected for the first arrival path and for the UL SRS-RSRP if the UL SRS-RSRP is reported

  - FFS: whether/how to capture the note in the specifications

Note: The following two options are supported by gNB to LMF:

- Option 1 (RX diversity for the first path UL SRS-RSRPP)

  - The same RX branch(es) as applied for the first path UL SRS-RSRPP measurements are used for the additional paths UL SRS-RSRPP measurements if those are provided together

  - For frequency range 1 and 2, if receiver diversity is in use by the gNB for UL SRS-RSRPP measurements, then reported UL SRS-RSRPP value for the first path shall not be lower than the corresponding UL SRS-RSRPP for the first path of any of the individual receiver branches

- Option 2 (RX diversity for UL SRS-RSRP)

  - The same RX branch(es) as applied for UL SRS-RSRP measurements are used for UL SRS-RSRPP measurements (i.e., the first and additional paths UL SRS-RSRPP if those are provided)

###### Topic #3: Accuracy improvements for DL-AoD positioning solutions

Conclusion

The current definition of measured path DL PRS RSRP for ith path delay is sufficient and will not be discussed further in AI 8.5.3

- Note: discussion in other agenda items, if necessary, is not precluded.

Agreement

From the RAN1 perspective, for the TRP beam/antenna information to be optionally provided by the LMF to the UE for UE-based DL-AoD:

- The LMF provides the quantized version of the relative Power between PRS resources per angle per TRP.

  - The relative power is defined with respect to the peak power in each angle

  - For each angle, at least two PRS resources are reported.

  - Note: the peak power per angle is not provided

- Note: up to RAN3 to decide how the TRP beam information is provided to the LMF for both UE-assisted and UE-based

- Send an LS to RAN2/RAN3 to decide on the signaling details

R1-2112843	[DRAFT] LS on TRP beam/antenna information	Moderator (Ericsson)

Final LS endorsed in R1-2112844.

Agreement

For reporting of DL PRS RSRPP and PRS RSRP in UE-A DL-AOD

- The maximum number of DL PRS RSRPP M is a UE capability and its candidate values include {2,4,8,16,24}.

- The capabilities for DL PRS RSRPP (M value) and DL PRS RSRP (N values) are such that M is less than or equal to N

Agreement

For the purpose of both UE-B and UE-A DL-AoD, and with regards to the support of AOD measurements with an expected uncertainty window, the following is supported

- Indication of expected angle value and uncertainty (of the expected azimuth and zenith angle value) range(s) is signaled by the LMF to the UE

- The type of expected angle and uncertainty can be requested by the UE, between the following options

    - Option 1: Indication of expected DL-AoD/ZoD value and uncertainty (of the expected DL-AoD/ZoD value) range(s) is signaled by the LMF to the UE

    - Option 2: Indication of expected DL-AoA/ZoA value and uncertainty (of the expected DL-AoA/ZoA value) range(s) is signaled by the LMF to the UE

Agreement

For UE-assisted DL-AOD positioning method, to enhance the signaling to the UE for the purpose of PRS resource(s) reporting, the LMF may indicate in the assistance data (AD), one or both the following:

- option 1: subject to UE capability, for each PRS resource, a subset of PRS resources for the purpose of prioritization of DL-AOD reporting:

  - a UE may include the requested PRS measurement for the subset of the PRS in the DL-AoD additional measurements if the requested PRS measurement of the associated PRS is reported

    - The requested PRS measurement can be DL PRS RSRP and/or path PRS RSRP.

  - UE may report PRS measurements only for the subset of PRS resources.

  - Note: The subset associated with a PRS resource can be in a same or different PRS resource set than the PRS resource

- option 2: subject to UE capability, for each PRS resource, the boresight direction information.

- Note: Either case does not imply any restriction on UE measurement

- FFS: prioritization of the PRS resources and resource subsets to be measured

###### Topic #4: Latency improvements for both DL and DL+UL positioning methods

Agreement

Preconfiguration of MG(s) in RRC is supported from RAN1 perspective.

- Each MG in the preconfiguration is associated with an ID

- The information in the UL MAC CE for MG activation request by the UE can be one ID associated with the preconfiguration of the MG

- Send an LS to RAN2 and RAN3

Conclusion

Include in the LS the following content:

- RAN1 understands it is up to RAN2 and/or RAN3 to decide how gNB determines the preconfiguration of MG(s).

Conclusion

For the MG activation request to the gNB by the LMF, it is up to RAN3 to design the necessary information to be transferred in the NRPPa message.

- Include it in the LS to RAN2 and RAN3.

R1-2112783	Draft LS on PRS measurement with preconfiguration of MG(s)	Moderator (Huawei)

Final LS endorsed in R1-2112784

Agreement

The DL MAC CE for MG activation indicates the ID associated with the preconfigured MG.

R1-2112411	Draft LS on lower Rx beam sweeping factor for latency improvement	Moderator (Huawei)

Final LS endorsed in R1-2112767

Agreement

The following options are supported subject to UE capability for priority handling of PRS when PRS measurement is outside MG.

  - Option 1: UE may indicates support of two priority states.

    - State 1: PRS is higher priority than all PDCCH/PDSCH/CSI-RS

    - State 2: PRS is lower priority than all PDCCH/PDSCH/CSI-RS

  - Option 2: UE may indicate support of three priority states

    - State 1: PRS is higher priority than all PDCCH/PDSCH/CSI-RS

    - State 2: PRS is lower priority than PDCCH and URLLC PDSCH and higher priority than other PDSCH/CSI-RS

      - Note: The URLLC channel corresponds a dynamically scheduled PDSCH whose PUCCH resource for carrying ACK/NAK is marked as high-priority.

    - State 3: PRS is lower priority than all PDCCH/PDSCH/CSI-RS

  - Option 3: UE may indicate support of single priority state

    - State 1: PRS is higher priority than all PDCCH/PDSCH/CSI-RS

Note: SSB is a separate issue.

Agreement

For the purpose of determining conditions for measuring the PRS outside of a MG, the expected Rx timing difference between the PRS from the non-serving cell and that from the serving cell is determined by expected RSTD and expected RSTD uncertainty in the assistance data.

Send an LS to request RAN4 study and determine the threshold, which is used to be compared against with the Rx timing difference to determine whether the PRS from the non-serving cell satisfy the condition of PRS measurement outside MG.

  - Examples for the threshold: CP length, 50% of the OFDM symbol, 1ms

  - Other options can also be considered by RAN4

  - Note: the requirement on whether UE needs to calculate the expected Rx time difference and/or compare against the threshold is also a part of the study request

Agreement

At least the following parameters for PRS processing window from the gNB to the UE are supported.

  - Starting slot

  - Periodicity

  - Duration/length

  - Cell and SCS information associated with the above parameters

Discuss during the maintenance phase on the necessity of other parameters including but not limited to

  - Processing type (associated with the corresponding UE capability 1A/1B/2)

  - Band/CC-ID as needed depending on each scenario on which the PRS processing window is applied

  - The above cell and SCS information to determine where/when the PRS processing window is applied

Note: Indication of processing type does not suggest UE indication of multiple capabilities among (1A/1B/2) is already supported, which is a separate discussion.

Note: Some of the parameters above may not be mandatory for a PRS processing window

Agreement

The priority of PRS for UE supporting two priority states and three priority states can at least be indicated in RRC.

Agreement

For capability 1A as per working assumption made in RAN1#106-e, the DL signalings/channels in a per UE fashion (i.e. both across NR & LTE) inside the PRS processing window are dropped if the DL PRS is determined to be higher priority.

For capability 1B as per working assumption made in RAN1#106-e, only the DL signalings/channels from a certain band inside the PRS processing window are dropped if the DL PRS is determined to be higher priority.

Working assumption: Subject to UE capability, support PRS measurement outside the MG, within a PRS processing window, and UE measurement inside the active DL BWP with PRS having the same numerology as the active DL BWP. - Inside the PRS processing window, subject to the UE determining that DL PRS to be higher priority, support the following UE capabilities: - Capability 1: PRS prioritization over all other DL signals/channels in all symbols inside the window. - Cap. 1A: The DL signals/channels from all DL CCs (per UE) are affected. - Cap. 1B: Only the DL signals/channels from a certain band/CC are affected. - FFS: band or CC - Capability 2: PRS prioritization over other DL signals/channels only in the PRS symbols inside the window - A UE shall be able to declare a PRS processing capability outside MG. - FFS: Details of capability signalling (e.g., per UE or per band, etc.)

Agreement

PRS processing window request to the gNB by the LMF is supported from RAN1 perspective.

  - It is up to RAN3 to design the necessary information to be transferred in the NRPPa message.

  - Note: It is up to gNB to determine the usage of measurement gap or PRS processing window

  - Include it in the LS to RAN2 and RAN3.

Agreement

For PRS processing window configuration and indication, at least the following mechanism is supported

  - RRC (pre-)configuration for PRS processing window configuration and DL MAC CE activation for PRS processing window, respectively.

Include it in the LS to RAN2 and request RAN2 to decide whether DL MAC CE is feasible for this indication.

R1-2112880     Draft LS on PRS processing window Moderator (Huawei)

Final LS is endorsed in R1-2112881.

R1-2112882     Draft LS on the condition of PRS measurement outside the MG       Moderator (Huawei)

Final LS is endorsed in R1-2112883.

###### Topic #5: Enhancements of information reporting from UE and gNB for multipath/NLOS mitigation

Agreement

- For enhanced multipath reporting support N=8 for the value of maximum number of additional paths.

  - Define a UE capability for the UE to report its supported value of maximum number of additional paths (no larger than 8)

Agreement

- Support the LMF to request DL PRS-RSRPP together with timing measurement as part of DL-TDOA and multi-RTT reporting enhancements

  - Note: This applies to the first path and also to additional paths.

- Support the LMF to request UL SRS-RSRPP together with timing measurement as part of UL-TDOA and multi-RTT reporting enhancements

  - Note: This applies to the first path and also to additional paths.

Conclusion

Do not support LoS/NloS indicators for additional paths.

Agreement

Confirm the working assumption on UE-based LoS/NloS indicators option 1 with the following revision:

- Option 1: LMF associates UE-based LoS/NloS indicators with each DL PRS resource for each TRP, provided the LMF can give different values for Los/NLos indicators of different DL PRS resource of one TRP.

Conclusion

LoS/NloS indicator dependency on Rx beam index is not introduced.

Conclusion

The criteria for reporting additional path is left to UE/TRP implementation.

Agreement

- Support the following two options of values for LoS/NLoS indicator reporting from UE/TRP:

  - Soft values: [0, 0.1, …, 0.9, 1] (in steps of 0.1)

  - Hard values: [0, 1]

- The values correspond to the likelihood of LoS, with a value of 1 corresponding to LoS and a value of 0 corresponding to NLoS

###### Topic #6: Others (On-demand transmission and reception of DL PRS and support positioning for UEs in RRC_ INACTIVE state)

Agreement

For UE in RRC_INACTIVE state can support DL PRS processing outside and inside of the initial DL BWP:

- For DL PRS processing outside of the initial DL BWP, the SCS, CP type of DL PRS can be the same or different as for the initial DL BWP

- For DL PRS processing inside of the initial DL BWP, the SCS, CP type of DL PRS is the same as for the initial DL BWP.

- Potential impact of retuning time and expected RSTD assistance information on DL PRS reception performance is up to RAN4

- UE capability(ies) will be defined for DL PRS processing in RRC_INACTIVE state

  - details are FFS

- Send an LS to RAN4 on agreed by RAN1 UE behavior for reception of DL PRS in RRC INACTIVE state

R1-2112741	[DRAFT] LS on DL PRS processing by UEs in RRC_INACTIVE state	Moderator (Intel Corporation)

Final LS endorsed in R1-2112742

Agreement

- For spatial relation of SRS for positioning by RRC_INACTIVE UEs,

- Validity criteria for pathloss measurement (OLPC) is reused to determine validity of spatial relation for configured RS

- If the UE determines that the UE is not able to meet the above validity criteria for spatial relation then the UE stops transmission of SRS resource for positioning

- Note: the RS for spatial relation is a periodic or semi-persistent RS

Agreement

For OLPC of SRS for positioning by RRC_INACTIVE UEs, the following UE behaviour is used

- If the UE determines that it is not able to accurately measure pathloss for pathloss reference RS, UE stops transmission on corresponding SRS resource set for positioning

Agreement

- The following options are supported for SRS for positioning transmission by RRC_INACTIVE UEs:

  - Option 1:

    - Subject to UE capability (which is a prerequisite for option 2), a UE may be configured with an SRS for Positioning associated with the initial UL BWP and transmitted, during the RRC_INACTIVE state, inside the initial UL BWP with the same CP and SCS as configured for initial UL BWP.

  - Option 2:

    - Subject to UE capability, a UE may be configured with an SRS for Positioning where the following parameters are additionally configured for the transmission of the SRS for Positioning during the RRC_INACTIVE state: frequency location and bandwidth, SCS, CP length.

      - The UE shall not transmit the SRS for Positioning when it is expected to perform UL transmissions in the initial UL BWP in RRC_INACTIVE state.

- RAN1 assumes that

  - SRS for positioning for UEs in RRC_INACTIVE state is configured using the SRS-PosResourceSet IE

- Send LS to RAN2 to define signaling for SRS for positioning configuration for RRC_INACTIVE UEs

R1-2112845	Draft LS on configuration and transmission of SRS for positioning in RRC_INACTIVE state	Moderator (Intel)

Final LS endorsed in R1-2112846.

Agreement

- From RAN1 perspective, for LMF-initiated request of on-demand DL PRS, the following group of on-demand DL PRS parameters is defined and signaled

  - per resource set per positioning frequency layer per FR

- DL PRS Periodicity

- DL PRS Resource Bandwidth

- DL PRS Resource Repetition Factor

- Number of DL PRS Resource Symbols per DL PRS Resource

- DL-PRS CombSizeN

- Two options for indication of DL PRS QCL-Info, either

  - Option 1: per resource set per positioning frequency layer per FR

- LMF recommends a list of QCL sources

  - Option 2: per resource set per positioning frequency layer per FR

    - LMF requests to provide the QCL information in the assistance data in NRPPa

  - per FR

    - Number of DL PRS frequency layers

  - either per resource set per positioning frequency layer or per UE

    - Start/end time of DL PRS transmission

  - either per resource, or per resource set, or per UE

    - ON/OFF indicator (for LMF initiated request only)

Agreement

- From RAN1 perspective, for UE-initiated request of on-demand DL PRS, the following group of on-demand DL PRS parameters is defined and signalled

  - per positioning frequency layer per FR

- DL PRS Periodicity

- DL PRS Resource Bandwidth

- DL PRS Resource Repetition Factor

- Number of DL PRS Resource Symbols per DL PRS Resource

- DL-PRS CombSizeN

  - per FR

- Number of DL PRS frequency layers

  - per UE

- Start/end time of DL PRS transmission

- Two options for indication of DL PRS QCL-Info, either

  - Option 1: per resource set per positioning frequency layer per FR

    - UE recommends a list of QCL sources

  - Option 2: per resource set per positioning frequency layer per FR

    - UE requests to provide the QCL information in the assistance data

###### Topic #7: UE features for NR positioning enhancements

R1-2111810	Summary of UE features for NR positioning enhancements	Moderator (AT&T)

Agreement

The agreements listed in Section 6 of R1-2111810 are endorsed.

#### 2.1.2	Remaining Open issues

RAN1 has completed the WI objectives on NR Positioning Enhancements in the Rel.17. There is no open issue left regarding to closing the WI from RAN1’s perspective.

## 2.2	RAN2

#### 2.2.1	Agreements

RAN2#116-e

RAN2 has discussed topics: 1) Latency; 2) RRC_INACTIVE; 3) On-demand PRS; 4) GNSS positioning integrity, 5) A-GNSS enhancements, 6) stage 2 running CRs and LSs from other groups.

Topic #1: Latency

Based on post meeting email discussion 605 in R2-2109665, RAN2 discussed issues related to Latency reduction and agreed:

Agreement:

Agreements:

Proposal 1: Assistance data can be (pre-)configured independently of any given LPP positioning session and thus can be reused across multiple positioning sessions.

Proposal 2: It is suggested to agree that in order to reduce positioning latency associated with signaling of assistance data (via both broadcast or dedicated signaling), pre-configured assistance data can be considered valid for usage across multiple LPP positioning sessions.

FFS spec impact from these proposals.

Agreement:

Pre-configured assistance data (distinct from “pre-defined configuration” as discussed for on-demand PRS) refers to the DL-PRS assistance data (with associated validity criteria) that can be provided to the UE (before or during an ongoing LPP positioning session), to be then utilized for potential positioning measurements at a future time (e.g. for deferred MT-LR).  FFS whether to capture this in a spec.

Agreement:

Proposal 8 (modified): Down-prioritize dynamic triggering of a preconfigured SRS at UE in connected mode by gNB for transmitting SRS based on measurement report provided by UE in Rel-17.

Topic #2: RRC_INACTIVE

Based on post meeting email discussion 608 in R2-2109979, summary document R2-2111251 and at meeting offline discussion 625 in R2-2111379, RAN2 discussed issues related to RRC_INACTIVE and agreed:

Agreement:

Agreement:

Proposal 1 (modified): The PRS configuration from LMF to UE is independent of the RRC state. That is, no impact on PRS configuration for RRC_INACTIVE (13/15) from RAN2 perspective.

Agreement:

Proposal 4 (modified): For positioning in RRC_INACTIVE state, the positioning assistance data can be delivered to UE through the following ways:

-	positioning system information, i.e. posSIB;(12/13)

-	pre-configure assistance data when UE in RRC_CONNECTED state;(11/13)

-	send to UE in RRC_INACTIVE during ongoing SDT procedure. (9/13)

Agreement:

Proposal 6: SRS for positioning in RRC_INACTIVE state can be configured through the following ways:

-	RRCRelease with SuspendConfig (13/13)

-	SDT DL RRC message, i.e. Msg B / Msg 4 of RA-SDT (9/13)

-	WA: pre-configure positioning SRS in RRC_CONNECTED (9/13)

FFS detailed signalling for these approaches.

Proposal 8: Support SP SRSp for positioning in RRC_INACTIVE state. (12/13)

Proposal 9: SP Positioning SRS Activation/Deactivation MAC CE is reused for triggering SRSp transmission in RRC_INACTIVE. (12/12)

Proposal 10: AP SRSp is not supported for positioning in RRC_INACTIVE state. (11/13)

Topic #3: On-demand PRS

Based on post meeting email discussion 606 in R2-2109483 and summary document in R2-2111256, RAN2 discussed issues related to On-demand PRS and agreed:

Agreement:

Agreements:

Proposal 1: RAN2 to agree to support the UE originated request of on-demand PRS via MO-LR for autonomous self location. (11/14)

Proposal 3: RAN2 to agree that UE can send an MO-LR Request message included in an UL NAS TRANSPORT message to the serving AMF including an LPP Request Assistance Data message which is used for on-demand DL-PRS transmission, and the MOLR-Type of this MO-LR Request message is “assistanceData”. (12/14)

Proposal 4: RAN2 to agree the following general stage 2 procedure as baseline for UE initiated on-demand PRS via MO-LR. (13/14) [Figure 2 of R2-2109483, with the associated list of steps as given in section 5 of R2-2109483.] To be discussed in development of the running stage 2 CR (post-meeting) how much of this detail we need to capture in 38.305.

Agreements:

Proposal 1.1: The UE may initiate an on-demand PRS request per positioning method including DL-TDoA, DL-AoD and Multi-RTT, via the existing LPP RequestAssistanceData message.

Proposal 1.2: There is no need for introducing a new LPP message to carry the on-demand PRS request.

Topic #4: GNSS positioning integrity

Based on post meeting email discussion 607 in R2-2110181, summary document R2-2111263 and at meeting email discussion 611 in R2-2111361, RAN2 discussed issues related to GNSS positioning integrity and agreed:

Agreement:

Agreements:

Proposal 1. Request feedback from RTCM SC134 on the specific technical attributes:

- overbounding of GNSS errors: zero-mean assumption (provision of standard deviation only) or non-zero mean assumption (provision of mean in addition to standard deviation); paired overbounding vs single overbounding.

- additional items are FFS for now and depend on progress during RAN2 #116.

Proposal 2. RAN2 to proceed with the Rel-17 work scope. What is achieved is FFS and depends on contributions and proposals under discussions in R2-2110181.

Proposal 3. RAN2 agrees to leverage in the future on standards for GNSS integrity message produced by RTCM SC134 when this become available.

Proposal 4. Include in the draft LS all our agreements/conclusions dealing with GNSS integrity.

Agreements:

Proposal1-1 (modified): WA: The paired overbounding technique is supported for bounding the error probability distribution for GNSS integrity as a baseline.

Proposal1-2 (modified): Error representation by SSR is supported for GNSS integrity. FFS alignment with the assistance data for OSR in RTCM (also FFS alignment with SSR, if RTCM produce something in that direction in the Rel-17 time frame).

Agreements:

Proposal2-9: Assistance data for GNSS integrity can be sent periodically.

Proposal2-11: The assistance data in GNSS-RealTimeIntegrity can be reused for GNSS integrity in R17

Agreement:

Pursue LMF-based integrity on a best-effort basis in Rel-17.

Following LS to RTCM was approved:

- R2-2111390	LS to RTCM on GNSS integrity assistance data

Topic #5: A-GNSS enhancements

Based on at meeting email discussion 613 in R2-2111514, RAN2 discussed issues related to A-GNSS enhancements and agreed:

Agreement:

Following CRs were endorsed:

- R2-2109485	Introduction of B2a and B3I signal in BDS system in A-GNSS

- R2-2109486	Introduction of B2a and B3I signal in BDS system in A-GNSS

- R2-2111504	Introduction of B2a signal in BDS system in A-GNSS

- R2-2109488	Introduction of B3I signal in BDS system in A-GNSS

Topic #6: Stage 2 running CRs

Based on post meeting email discussion 609 in R2-2109673 and at meeting email discussion 623 in R2-2111375, RAN2 discussed issues related to stage 2 running CR for RAT dependent positioning and agreed::

Agreement:

Following CR was endorsed:

- R2-2111374	Running 38.305 CR for Positioning WI on RAT dependent positioning methods

Based on post meeting email discussion 614 in R2-2110997and at meeting email discussion 624 in R2-2111378, RAN2 discussed issues related to stage 2 running CR for GNSS positioning integrity and agreed::

Agreement:

Following CRs were endorsed:

- R2-2111376	Running CR of 36.305 for GNSS Positioning Integrity

- R2-2111377	Running CR of 38.305 for GNSS Positioning Integrity

The stage 2 running CRs were further updated based on post meeting email discussion 611 and 612 and following CRs were endorsed:

- R2-2111636 	Running 38.305 CR for Positioning WI on RAT dependent positioning methods

- R2-2111447 	Running CR of 36.305 for GNSS Positioning Integrity

- R2-2111448 	Running CR of 38.305 for GNSS Positioning Integrity

Topic #7: LS on PRU

Based on at meeting email discussion 615 in R2-2111364, RAN2 discussed issues related to PRU and agreed::

Agreement:

Agreement:

Proposal 5:	Regarding the handling of the PRU topic, agree the following way forward:

(1) Send an LS to SA2 asking SA2 whether the MT-LR or MO-LR location procedures as currently specified in TS 23.273 can be used to enable an LMF obtaining location measurements from PRUs (via LPP) and to trigger SRS transmission of PRUs (via NRPPa), or whether an LMF needs to be enabled to instigate location procedures for a PRU (e.g., LPP, NRPPa procedures) without receiving a location request for the PRU from an AMF (i.e., in the absence of an MT-LR or MO-LR for the PRU), and if so, whether support can be provided as part of Release 17.

(2) Send an LS to RAN1 asking RAN1 whether the LMF determined "correction information" obtained from PRU measurements need to be provided to target UEs for UE-based mode of operation, and if so, ask RAN1 to provide further details on the specific "correction information" which need to be provided to target UEs. In addition, ask RAN1 to provide further details on the "PRU antenna orientation information" which should be provided to an LMF.

LS to be progressed by email (extension of [AT116-e][615], to approve by email by EOM).

Agreements:

Proposal 3:	RAN2 confirm that the PRU considered as a UE supports the normal LPP procedures for PRU capability transfer.

Proposal 1 (modified):	RAN2 confirms that a PRU can support at least the following functionality (as described in the RAN1 LS), dependent on PRU capability:

- Provide the positioning measurements (e.g., RSTD, RSRP, Rx-Tx time differences) to an LMF.

- Transmit the UL SRS signals for positioning.

- FFS known location information and antenna orientation information

Following LS to SA2, RAN1, Cc RAN3 was approved:

- R2-2111488	Response LS on Positioning Reference Units (PRUs) for enhancing positioning performance

#### 2.2.2	Remaining Open issues

- Latency reduction:

  - Scheduled location time: whether scheduled location time needs to be transmitted to UE and NG-RAN;

  - Storing positioning capability in AMF; FFS on RAN stage 3 impact (wait for SA2 inputs);

  - Stage 3 work on pre-configured assistance data, FFS on validity conditions associated with preconfigured assistance data;

  - Stage 3 CR;

- RRC_INACTIVE:

  - Stage 3 work, to identify what additional changes are needed besides UL SRS related handling ( SRS/TA configuration in RRCRelease message, SRS configuration handling upon TA expires or cell change);

  - Stage 2 CR; (how to capture RRC_INACTIVE into stage 2)

  - Stage 3 CR;

- On-demand PRS

  - Details on, e.g. trigger criterion for UE initiated case, the content of on-demand PRS request, etc; (To be handled via post meeting email discussion 601)

  - Need RAN1 inputs on parameters details;

  - Stage 3 CR;

- GNSS positioning integrity:

  - Details of assistance information, the signalled KPIs and reporting of the integrity results (Expect the inputs from RTCM)

  - Stage 2 CR; (will be handled via post meeting email discussion 602)

  - Stage 3 CR;

- A-GNSS positioning enhancements;

  - Almost done, need further checking;

- Support of RAN1/ RAN3/ RAN4 work;

  - To support the work led by other working groups, e.g. MG, Prioritization of PRS (wait for the further inputs from RAN1 and RAN4);

  - PRU, identification of PRU and related impact on RAN2/SA2 (wait for the feedback from SA2 and RAN1)

  - To capture feature lists and parameters from RAN1 and RAN4;

  - Stage 2 CR;

  - Stage 3 CR;

## 2.3	RAN3

#### 2.3.1	Agreements

RAN3#114-e

RAN3 has discussed the following topics: 1) Positioning Accuracy Improvements, 2) RRC_INACTIVE State Positioning, 3) On-Demand PRS Transmission and Reception, 4) Support for Latency Improvement and 5) LSs from other groups.

The BL CR Introduction of NR Positioning enhancements to TS 38.455 in R3-214665, and to TS 38.473 in R3-214635 have been endorsed.

Topic #1: Positioning Accuracy Improvements

Based on summary document R3-215876 regrouping the offline e-mail discussions, RAN3 discussed issues related to Positioning Accuracy Improvements and agreed the following TPs addressing left-over FFSes on UL AoA assistance information from last RAN3 e-meeting:

Agreement:

- Agree TPs R3-216068 and R3-216062 Resolution of open issues for UL AoA.

Topic #2: RRC_INACTIVE State Positioning

Based on summary document in R3-215877 regrouping the offline e-mail discussion, RAN3 discussed issues related to RRC_INACTIVE State Positioning and made the following agreements:

Agreement:

- Agree to support the reservation of the UL PRS (e.g. SRS) resources to support UL positioning when the UE is in RRC_INACTIVE state. Potential F1 impacts are pending RAN1/RAN2 discussions and the final signalling design of the SDT WI.

- Agree to add a new cause value in NRPPa when the UE has moved to another serving gNB node. TP R3-216082 is agreed.

- Agree to support forwarding the positioning context over Xn, when UE resumes in a new gNB in response to RAN paging. The details of the signalling and the content of the positioning context are FFS.

- Agree to add a new assistance information from LMF to gNB, which can include e.g. the UE expected periodical reporting. Content and signalling details are FFS.

Topic #3: On-Demand PRS Transmission and Reception

Based on summary document in R3-216091 regrouping the offline e-mail discussion, RAN3 discussed issues related to On-Demand PRS Transmission and Reception and agreed the following TPs capturing the RAN1 parameters for On-Demand PRS agreed in RAN1#106-e, with FFS:

Agreement:

- Agree TPs R3-216035 and R3-216058 Further details for on-demand PRS

Topic #4: Support for Latency Improvement

Based on summary document in R3-216129 regrouping the offline e-mail discussions, RAN3 discussed issues related to Support for Latency Improvement and made the following agreements:

Agreement:

- The Response time IE is encoded à la LPP with FFS for further check, tuning, …

- The Text procedure clarify that the Response Time IE applies only for On Demand positioning request.

- The following TPs were agreed: R3-216130 and R3-216131 on Latency improvement in positioning

- Time T delivery discussion is closed for this meeting, pending to RAN2 and SA2 progress it could be re-opened.

Topic #5: LS from other groups

Measurement outside the measurement gap (RAN1):

- Based on e-mail discussion in R3-215806, RAN3 discussed the LS from RAN1 in R3-214678 and agreed to wait for further RAN1 progress on their WA, before discussing this topic again in next meeting.

Beam/Antenna Information for DL AoD (RAN1):

- Based on e-mail discussion in R3-215807, RAN3 discussed the LS from RAN1 in R3-214685 and no agreement was taken.

Determination in Local-Coordinates:

- RAN3 sent a clarification LS to RAN1 in R3-216235, clarifying that determination of local-coordinates is only applicable for NR RAT.

#### 2.3.2	Remaining Open issues

- Resolving RAN3 FFSes, such as procedures’ content and IEs encoding.

- Catching up with RAN1 list of agreements and parameters to discuss in RAN3

## 2.4	RAN4

#### 2.4.1	Agreements

RAN4#100-e

- Latency reduction of positioning measurement

  - Number of samples w/o AGC is agreed as 1 i.e., M1 = 1

  - Number of samples and associated parameters are determined based on link simulations and the link simulation assumption parameters are agreed in R4-2120330

  - If AGC is required for PRS measurements (i.e., if none of conditions is met), then number of required samples (M2) for AGC is 1

  - Reducing Rx beam sweeping factor

    - It was agreed to introduce a new UE capability on lower Rx beam sweeping factor (<8) to reduce the PRS measurement latency for FR2 positioning frequency layers under certain conditions. Conditions are FFS.

- PRS measurements without gaps

  - It was agreed that MGRP is not needed in the PRS measurement period.

- Measurement gaps enhancement/patterns for PRS measurements

  - New MG patterns and MG enhancement for PRS measurements:

    - It was agreed that new gap pattern will not be defined for PRS measurements in Rel-17.

    - Multiple gap patterns for PRS and other measurements are already discussed under the current Rel-17 NR WI on Measurement Gap Enhancement. No need to further discuss this under R-17 ePos WI.

- DL PRS path RSRP

  - Accuracy requirements for DL PRS path RSRP is related to performance part of the WI and will be discussed during the performance WI.

- UE Rx/Tx and/or gNB Rx/Tx timing delay mitigation

  - Clarification on the definition of TEGs

    - Based on RAN1 agreements, for a RSTD measurement, reference cell and target cell measurements can be associated with different TEGs.

  - Timing error grouping method and timing error margins

    - How to group timing errors can be left to UE/TRP implementation itself.

    - No method or UE/TRP behaviour regarding how to group the measurements or transmissions to TEGs should be defined in the spec.

    - It is within RAN4 scope to recommend feasible values for timing error margins associated with TEGs and RAN4 shall define timing error margins.

- RRM requirements

  - The RRM requirements including testability of TEG framework, if needed, should be discussed after the TEG framework is clearer.

  - The UE and TRP behaviours definition is out of RAN4 scope and should wait for the outcome of other WGs.

- Measurement in RRC_INACTIVE state

  - SRS type for measurement requirements in RRC_INACTIVE state

    - SRS type is out of RAN4 scope, wait for RAN1/2 progress.

  - The requirements applicability in RRC_INACTIVE state regarding paging

    - Based on RAN1 agreement which is captured in LS R4-2119417, the reception of other DL signals/channels (SSB, SIB1, CORESET0, MSG2/MSGB, paging, DL SDT) is prioritized if collided with PRS resources in RRC_INACTIVE state.

    - In case of collision between PRS resources and other DL signals/channels, longer PRS measurement period is expected.

  - UE capability issues for positioning measurement in RRC_INACTIVE state

    - RAN4 wait for RAN1 progress regarding UE measurement capability issues for RRC_INACTIVE state

    - The UE capability indicating the support of positioning measurement in RRC_INACTIVE state is RAN1/2 scope.

  - Measurement period requirements for positioning measurement in RRC_INACTIVE state

    - At least support 4 PRS samples in RRC_INACTIVE state.

  - DRX cycle should be considered in the positioning measurement delay requirements in RRC_INACTIVE state.

  - Performance requirements for INACTIVE state PRS measurements are discussed after core part is completed.

#### 2.4.2	Remaining Open issues

- Latency reduction of positioning measurement

  - Conditions under which samples for AGC is reduced or not required for PRS measurements

  - Defining reduced number of samples (M) or associated parameters as UE capability

  - Measurement period optimizations for latency reduction

- PRS measurements without gaps

  - List of potential additional parameters/aspects in the PRS measurement requirements for gapless measurements are for further studies.

- Measurement gaps enhancement/patterns for PRS measurements

  - Wait for RAN1 input on MG activation and deactivation mechanisms before discussing need for RAN4 requirements

  - Support of per-FR MG for PRS measurement is FFS

  - Optimization of PRS measurements with gaps is FFS

- Impact on existing UE positioning and RRM requirements

  - SRS antenna port switching on UE Rx-Tx time difference is FFS

  - SRS antenna port switching on gNB Rx-Tx time difference and UL RTOA is FFS

- DL PRS path RSRP

  - FFS

- PRS measurement outside the measurement gap

  - FFS

- RSTD reporting enhancement

  - FFS: whether RSTD reporting enhancement is needed

- UE Rx/Tx and/or gNB Rx/Tx timing delay mitigation

  - Timing error grouping method, timing error margins etc. are FFS

- Measurement in RRC_INACTIVE state

  - The type of measurement (UE Rx-Tx or gNB Rx-Tx) requirements to be defined in RRC_INACTIVE state is FFS

  - PRS measurement requirements under relaxed measurement criteria is FFS (i.e. whether to relax or not to relax)

  - The requirements applicability in RRC_INACTIVE state regarding SDT is FFS

  - The requirements applicability in RRC_INACTIVE state regarding state transition is FFS

  - The requirements applicability in RRC_INACTIVE state regarding PRS periodicity is FFS

  - Measurement period requirements for positioning measurement in RRC_INACTIVE state is FFS

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

- R1-2108730	Remaining issues of mitigating Rx/Tx timing error	Huawei, HiSilicon

- R1-2108731	Remaining issues of UL AoA enhancements	Huawei, HiSilicon

- R1-2108732	Remaining issues of DL AoD enhancements	Huawei, HiSilicon

- R1-2108733	Enhancements to positioning latency improvements	Huawei, HiSilicon

- R1-2108734	Remaining issues of NLOS mitigation and multi-path reporting	Huawei, HiSilicon

- R1-2108807	NLOS Mitigation Enhancements	FUTUREWEI

- R1-2108878	Positioning accuracy improvement by mitigating timing delay	ZTE

- R1-2108879	Accuracy improvement for UL-AoA positioning solutions	ZTE

- R1-2108880	Accuracy improvement for DL-AoD positioning solutions	ZTE

- R1-2108881	Discussion on latency reduction for NR positioning	ZTE

- R1-2108882	Enhancements on NLOS and Multi-path mitigation for NR positioning	ZTE

- R1-2108883	Discussion on items led by RAN2 for NR positioning	ZTE

- R1-2108975	Discussion on  potential enhancements for RX/TX timing delay mitigating	vivo

- R1-2108976	Discussion on potential enhancements for UL-AoA method	vivo

- R1-2108977	Discussion on potential enhancements for DL-AoD method	vivo

- R1-2108978	Discussion on latency enhancement for NR positioning	vivo

- R1-2108979	Discussion on potential enhancements for multipath/NLOS mitigation	vivo

- R1-2108980	Discussion on inactive state positioning and on-demand PRS	vivo

- R1-2109051	Enhancement of timing-based positioning by mitigating UE Rx/Tx and/or gNB Rx/Tx timing delays	OPPO

- R1-2109052	Enhancements for UL AoA Positioning	OPPO

- R1-2109053	Enhancements for DL-AoD positioning	OPPO

- R1-2109054	Enhancements on Latency Reduction in NR Positioning	OPPO

- R1-2109055	Discussion on multipath/NLOS mitigation for NR positioning	OPPO

- R1-2109056	Discussion on positioning for UE in RRC_INACTIVE and on-demand PRS	OPPO

- R1-2109224	Further discussion on mitigating UE and gNB Rx/Tx timing errors	CATT

- R1-2109225	Further discussion on enhancements for UL-AoA positioning method	CATT

- R1-2109226	Further discussion on enhancements for DL-AoD positioning method	CATT

- R1-2109227	Further discussion on latency reduction for NR positioning	CATT

- R1-2109228	Further discussion on information reporting from UE and gNB for multipath/NLOS mitigation	CATT

- R1-2109229	Further discussion on on-demand DL PRS and positioning for UEs in RRC_ INACTIVE state	CATT

- R1-2109255	Discussion on latency improvement for positioning methods	China Telecom

- R1-2109283	Discussion on mitigation of gNB/UE Rx/Tx timing errors	CMCC

- R1-2109284	Discussion on DL-AoD enhancements	CMCC

- R1-2109285	Discussion on latency improvement for positioning	CMCC

- R1-2109286	Discussion on RAN2-led items for positioning	CMCC

- R1-2109346	Discussion on enhancements for DL-AoD positioning	CAICT

- R1-2109347	Discussion on enhancements of  INACTIVE mode positioning and on-demand PRS	CAICT

- R1-2109363	Views on mitigating UE and gNB Rx/Tx timing errors	Nokia, Nokia Shanghai Bell

- R1-2109364	Views on enhancing UL AoA	Nokia, Nokia Shanghai Bell

- R1-2109365	Views on enhancing DL AoD	Nokia, Nokia Shanghai Bell

- R1-2109366	Views on PHY Latency Reductions	Nokia, Nokia Shanghai Bell

- R1-2109367	Views on LoS/NLoS Identification and Mitigation	Nokia, Nokia Shanghai Bell

- R1-2109368	Additional views on Inactive Mode Positioning and on-demand PRS	Nokia, Nokia Shanghai Bell

- R1-2109413	Accuracy improvements for DL-AoD positioning solutions	Xiaomi

- R1-2109414	Latency improvements for both DL and DL+UL positioning method	Xiaomi

- R1-2109415	Potential enhancements for multipath/NLOS mitigation	Xiaomi

- R1-2109416	On-demand PRS and positioning for UE in RRC_INACTIVE state	Xiaomi

- R1-2109490	Discussion on accuracy improvements by mitigating UE Rx/Tx and/or gNB Rx/Tx timing delays	Samsung

- R1-2109491	Discussion on accuracy improvements for UL-AoA positioning solutions	Samsung

- R1-2109492	Discussion on accuracy improvements for DL-AoD positioning solutions	Samsung

- R1-2109493	Discussion on latency improvements for both DL and DL+UL positioning methods	Samsung

- R1-2109494	Discussion on potential enhancements of information reporting from UE and gNB for multipath/NLOS mitigation	Samsung

- R1-2109495	Discussion on on demand positioning and positioning in inactive state	Samsung

- R1-2109611	Mitigation of UE and gNB RX/TX Timing Errors	Intel Corporation

- R1-2109612	Remaining Aspects of NR Positioning UL-AoA Enhancements	Intel Corporation

- R1-2109613	Solutions for NR Positioning DL-AoD Enhancements	Intel Corporation

- R1-2109614	Solutions for NR Positioning Latency Reduction	Intel Corporation

- R1-2109615	Solutions for Mitigation of NLOS Problem for NR Positioning	Intel Corporation

- R1-2109616	Support of On-demand DL PRS and NR Positioning in RRC_INACTIVE State	Intel Corporation

- R1-2109679	Discussion on mitigating UE and gNB Rx/Tx timing delays	NTT DOCOMO, INC.

- R1-2109680	Discussion on UL-AoA positioning enhancements	NTT DOCOMO, INC.

- R1-2109681	Discussion on DL-AoD positioning enhancements	NTT DOCOMO, INC.

- R1-2109682	Discussion on latency improvements for both DL and DL+UL positioning methods	NTT DOCOMO, INC.

- R1-2109683	Discussion on multipath/NLOS mitigation for NR positioning	NTT DOCOMO, INC.

- R1-2109684	Discussion on positioning for UEs in RRC_INACTIVE state	NTT DOCOMO, INC.

- R1-2109744	Discussion on INACTIVE state positioning and on-demand PRS	Huawei, HiSilicon

- R1-2109790	Discussion on mitigating Rx/Tx timing delays	Sony

- R1-2109791	Considerations on enhancements for UL-AoA	Sony

- R1-2109792	Considerations on enhancements for DL-AoD	Sony

- R1-2109793	Considerations on latency improvements for NR positioning	Sony

- R1-2109794	Considerations on multipath/NLOS mitigation for NR positioning	Sony

- R1-2109795	Considerations on on-demand PRS and positioning in RRC Inactive Mode	Sony

- R1-2109863	TRP Rx-ARP information reporting	Fraunhofer IIS, Fraunhofer HHI

- R1-2109864	DL-AoD positioning enhancements	Fraunhofer IIS, Fraunhofer HHI

- R1-2109866	Potential positioning enhancements for multipath/NLOS mitigation	Fraunhofer IIS, Fraunhofer HHI

- R1-2109867	Considerations for on-Demand PRS and positioning in RRC_INACTIVE state	Fraunhofer IIS, Fraunhofer HHI

- R1-2110035	Positioning accuracy enhancements under timing errors	Apple

- R1-2110036	Positioning Accuracy enhancements for UL-AoA	Apple

- R1-2110037	Positioning Accuracy enhancements for DL-AoD	Apple

- R1-2110038	Views on Rel-17 positioning latency reduction	Apple

- R1-2110039	Views on potential enhancements for NLOS mitigation in Rel-17 positioning	Apple

- R1-2110088	Discussion on accuracy improvement by mitigating UE Rx/Tx and gNB Rx/Tx timing delays	LG Electronics

- R1-2110089	Discussion on accuracy improvement for UL-AoA positioning	LG Electronics

- R1-2110090	Discussion on accuracy improvement for DL-AoD positioning	LG Electronics

- R1-2110091	Discussion on latency improvements for NR positioning	LG Electronics

- R1-2110092	Discussion on multipath/NLOS mitigation for positioning	LG Electronics

- R1-2110093	Discussion on other enhancements for positioning	LG Electronics

- R1-2110133	Discussion on accuracy improvements by mitigating timing delays	InterDigital, Inc.

- R1-2110134	Enhancements for UL-AoA positioning solutions	InterDigital, Inc.

- R1-2110148	Enhancements for DL-AoD positioning solutions	InterDigital, Inc.

- R1-2110149	Latency improvements for both DL and DL+UL positioning methods	InterDigital, Inc.

- R1-2110150	Discussion on multipath/NLOS mitigation for positioning	InterDigital, Inc.

- R1-2110151	On-demand PRS and positioning during INACTIVE mode	InterDigital, Inc.

- R1-2110187	Remaining Issues for Timing Error Mitigation for improved Accuracy	Qualcomm Incorporated

- R1-2110188	Potential Enhancements on UL-AOA positioning	Qualcomm Incorporated

- R1-2110189	Remaining Issues on Potential Enhancements for DL-AoD positioning	Qualcomm Incorporated

- R1-2110190	Remaining issues on Latency Improvements for Positioning	Qualcomm Incorporated

- R1-2110191	Remaining Issues on Multipath Reporting in NR Positioning	Qualcomm Incorporated

- R1-2110192	Remaining issues on enhancements Related to On Demand PRS And Positioning in RRC Inactive State	Qualcomm Incorporated

- R1-2110254	Mitigation of RX/TX timing delays for higher accuracy	MediaTek Inc.

- R1-2110256	Accuracy enhancement for DL-AOD technique	MediaTek Inc.

- R1-2110257	Physical latency improvement aspects	MediaTek Inc.

- R1-2110261	Potential physical layer impact to the RAN2-led topics	MediaTek Inc.

- R1-2110298	Considerations for mitigation of Tx/Rx Delays	Lenovo, Motorola Mobility

- R1-2110299	Discussion on DL-AoD Positioning Enhancements	Lenovo, Motorola Mobility

- R1-2110300	Enhancements for Positioning Latency Reduction	Lenovo, Motorola Mobility

- R1-2110301	Remaining issues for NLOS/Multipath Information Reporting	Lenovo, Motorola Mobility

- R1-2110302	Discussion on On-Demand PRS and RRC_INACTIVE Positioning	Lenovo, Motorola Mobility

- R1-2110343	Discussion on enhancements for DL-AoD positioning	CEWiT

- R1-2110344	Discussion on enhancements of multipath/NLOS reporting from UE and gNB	CEWiT

- R1-2110345	Discussion on enhancements for UL AoA positioning	CEWiT

- R1-2110349	Techniques mitigating Rx/Tx timing delays	Ericsson

- R1-2110350	Enhancements of UL-AoA positioning solutions	Ericsson

- R1-2110351	Enhancements of DL-AoD positioning solutions	Ericsson

- R1-2110352	Latency improvements for both DL and DL+UL positioning methods	Ericsson

- R1-2110353	Potential enhancements of information reporting from UE and gNB for multipath/NLOS mitigation	Ericsson

- R1-2110354	Further details  for on-demand PRS reception and SRS in RRC_INACTIVE	Ericsson

- R1-2110388	FL Summary for Rel-17 RRC parameters for positioning enhancement	Moderator (CATT)

- R1-2110389	FL Summary #2 for Rel-17 RRC parameters for positioning enhancement	Moderator (CATT)

- R1-2110390	FL Summary #3 for Rel-17 RRC parameters for positioning enhancement	Moderator (CATT)

- R1-2110391	FL Summary for accuracy improvements by mitigating UE Rx/Tx and/or gNB Rx/Tx timing delays	Moderator (CATT)

- R1-2110392	FL Summary #2 for accuracy improvements by mitigating UE Rx/Tx and/or gNB Rx/Tx timing delays	Moderator (CATT)

- R1-2110393	FL Summary #3 for accuracy improvements by mitigating UE Rx/Tx and/or gNB Rx/Tx timing delays	Moderator (CATT)

- R1-2110435	Feature Lead Summary #1 for Potential multipath/NLOS mitigation	Moderator (Nokia)

- R1-2110436	Feature Lead Summary #2 for Potential multipath/NLOS mitigation	Moderator (Nokia)

- R1-2110437	Feature Lead Summary #3 for Potential multipath/NLOS mitigation	Moderator (Nokia)

- R1-2110445	FL summary #1 of 8.5.4 latency improvements for DL and DL+UL methods	Moderator (Huawei)

- R1-2110446	FL summary #2 of 8.5.4 latency improvements for DL and DL+UL methods	Moderator (Huawei)

- R1-2110447	FL summary #3 of 8.5.4 latency improvements for DL and DL+UL methods	Moderator (Huawei)

- R1-2110453	Feature Lead Summary#1 for E-mail Discussion [106bis-e-NR-ePos-02]	Moderator (Intel Corporation)

- R1-2110454	Feature Lead Summary#2 for E-mail Discussion [106bis-e-NR-ePos-02]	Moderator (Intel Corporation)

- R1-2110455	Feature Lead Summary#3 for E-mail Discussion [106bis-e-NR-ePos-02]	Moderator (Intel Corporation)

- R1-2110456	Feature Lead Summary#1 for E-mail Discussion [106bis-e-NR-ePos-06]	Moderator (Intel Corporation)

- R1-2110457	Feature Lead Summary#2 for E-mail Discussion [106bis-e-NR-ePos-06]	Moderator (Intel Corporation)

- R1-2110458	Feature Lead Summary#3 for E-mail Discussion [106bis-e-NR-ePos-06]	Moderator (Intel Corporation)

- R1-2110460	FL summary #1 for AI 8.5.3 Accuracy improvements for DL-AoD positioning solutions	Moderator (Ericsson)

- R1-2110464	Potential enhancements of information reporting from UE and gNB for multipath/NLOS mitigation	Ericsson

- R1-2110500	FL summary #2 for AI 8.5.3 Accuracy improvements for DL-AoD positioning solutions	Moderator (Ericsson)

- R1-2110578	FL summary #3 for AI 8.5.3 Accuracy improvements for DL-AoD positioning solutions	Moderator (Ericsson)

- R1-2110579	FL Summary #4 for accuracy improvements by mitigating UE Rx/Tx and/or gNB Rx/Tx timing delays	Moderator (CATT)

- R1-2110597	Draft LS on support of SP-SRS for positioning by RRC_INACTIVE UEs	Moderator (Intel Corporation)

- R1-2110598	LS on support of SP-SRS for positioning by RRC_INACTIVE UEs	RAN1, Intel Corporation

- R1-2110605	FL summary #4 of 8.5.4 latency improvements for DL and DL+UL methods	Moderator (Huawei)

- R1-2110609	Feature Lead Summary #4 for Potential multipath/NLOS mitigation	Moderator (Nokia)

- R1-2110614	Session notes for 8.5 (NR Positioning Enhancements)	Ad-Hoc Chair (Ericsson)

- R1-2110625	FL summary #4 for AI 8.5.3 Accuracy improvements for DL-AoD positioning solutions	Moderator (Ericsson)

- R1-2110626	[DRAFT] LS on definition of DL PRS path RSRP	Moderator (Ericsson)

- R1-2110627	LS on definition of DL PRS path RSRP	RAN1, Ericsson

- R1-2110643	Draft LS on DL PRS reception priority by RRC_INACTIVE Ues	Moderator (Intel)

- R1-2110644	LS on DL PRS reception priority by RRC_INACTIVE UEs	RAN1, Intel

- R1-2110667	Summary of RAN1 agreements for Rel-17 NR Positioning Enhancements	WI rapporteur (CATT)

- R1-2110690	Summary of RAN1 agreements for Rel-17 NR Positioning Enhancements	WI rapporteur (CATT)

- R1-2108885	UE features for NR positioning enhancements	ZTE

- R1-2109016	Discussion on UE features for NR positioning enhancements	vivo

- R1-2109057	UE features for NR positioning enhancements	OPPO

- R1-2109147	Rel-17 UE features for NR positioning enhancements	Huawei, HiSilicon

- R1-2109205	Discussion on Rel-17 UE features for NR Positioning enhancements	CATT

- R1-2109528	UE features for NR positioning enhancements	Samsung

- R1-2109646	UE features for NR positioning enhancement	Intel Corporation

- R1-2109915	Summary of UE features for NR positioning enhancements	Moderator (AT&T)

- R1-2110223	Discussion on Positioning Enhancements Features	Qualcomm Incorporated

- R1-2110268	On UE features for NR positioning enhancements	Nokia, Nokia Shanghai Bell

- R1-2110347	Views on NR positioning Enhancements UE features	Ericsson

- R1-2110850	Remaining issues of mitigating Rx/Tx timing error	Huawei, HiSilicon

- R1-2110851	Remaining issues of UL AoA enhancements	Huawei, HiSilicon

- R1-2110852	Remaining issues of DL AoD enhancements	Huawei, HiSilicon

- R1-2110853	Enhancements to positioning latency improvements	Huawei, HiSilicon

- R1-2110854	Remaining issues of NLOS mitigation and multi-path reporting	Huawei, HiSilicon

- R1-2110860	Enhancements on NLoS mitigation for NR positioning	PML

- R1-2110956	Positioning accuracy improvement by mitigating timing delay	ZTE

- R1-2110957	Remaining issues on UL-AOA positioning solutions	ZTE

- R1-2110958	Accuracy improvement for DL-AoD positioning solutions	ZTE

- R1-2110959	Discussion on latency reduction for NR positioning	ZTE

- R1-2110960	Enhancements on NLOS and Multi-path mitigation for NR positioning	ZTE

- R1-2110961	Discussion on items led by RAN2 for NR positioning	ZTE

- R1-2111013		Remaining issues on  potential enhancements for RX/TX timing delay mitigating	vivo

- R1-2111014		Remaining issues on potential enhancements for UL-AoA method	vivo

- R1-2111015		Remaining issues on potential enhancements for DL-AoD method	vivo

- R1-2111016		Remaining issues on latency enhancement for NR positioning	vivo

- R1-2111017		Remaining issues on potential enhancements for multipath/NLOS mitigation	vivo

- R1-2111018		Remaining issues on inactive state positioning and on-demand PRS	vivo

- R1-2111256		Remaining issues on mitigating UE and gNB Rx/Tx timing errors	CATT

- R1-2111257		Remaining issues on enhancements for UL-AoA positioning method	CATT

- R1-2111258		Remaining issues on enhancements for DL-AoD positioning method	CATT

- R1-2111259		Remaining issues on latency reduction for NR positioning	CATT

- R1-2111260		Remaining issues on information reporting from UE and gNB for multipath/NLOS mitigation	CATT

- R1-2111261		Remaining issues on on-demand DL PRS and positioning for UEs in RRC_ INACTIVE state	CATT

- R1-2111289		Enhancement of timing-based positioning by mitigating UE Rx/Tx and/or gNB Rx/Tx timing delays	OPPO

- R1-2111290		Enhancements for UL AoA Positioning	OPPO

- R1-2111291		Enhancements for DL-AoD positioning	OPPO

- R1-2111292		Enhancements on Latency Reduction in NR Positioning	OPPO

- R1-2111293		Discussion on multipath/NLOS mitigation for NR positioning	OPPO

- R1-2111294		Discussion on positioning for UE in RRC_INACTIVE and on-demand PRS	OPPO

- R1-2111364		Views on mitigating UE and gNB Rx/Tx timing errors	Nokia, Nokia Shanghai Bell

- R1-2111365		Views on enhancing UL AoA	Nokia, Nokia Shanghai Bell

- R1-2111366		Views on enhancing DL AoD	Nokia, Nokia Shanghai Bell

- R1-2111367		Views on PHY Latency Reductions	Nokia, Nokia Shanghai Bell

- R1-2111368		Views on LoS/NLoS Identification and Mitigation	Nokia, Nokia Shanghai Bell

- R1-2111369		Additional views on Inactive Mode Positioning and on-demand PRS	Nokia, Nokia Shanghai Bell

- R1-2111397		Remaining issues on mitigating Rx/Tx timing delays	Sony

- R1-2111398		Remaining aspects of UL-AoA enhancements	Sony

- R1-2111399		Remaining aspects of DL-AoD enhancements	Sony

- R1-2111400		Remaining issues on latency improvements for NR positioning	Sony

- R1-2111401		Remaining issues on multipath/NLOS mitigation for NR positioning	Sony

- R1-2111402		Remaining Aspects of On-demand PRS and positioning in RRC Inactive Mode	Sony

- R1-2111435		Discussion on latency improvement for positioning	China Telecom

- R1-2111495		Remaining Details of UE/gNB RX/TX Timing Errors Mitigation	Intel Corporation

- R1-2111496		Remaining Details of NR Positioning UL-AoA Enhancements	Intel Corporation

- R1-2111497		Remaining Details of DL-AoD Enhancements for NR Positioning	Intel Corporation

- R1-2111498		Remaining Open Aspects of NR Positioning Latency Reduction	Intel Corporation

- R1-2111499		Remaining Details of NLOS Mitigation Solutions for NR Positioning	Intel Corporation

- R1-2111500		Remaining Details for On-demand DL PRS Signaling and NR Positioning in RRC_INACTIVE state	Intel Corporation

- R1-2111574		Accuracy improvements for DL-AoD positioning solutions	Xiaomi

- R1-2111575		Latency improvements for both DL and DL+UL positioning method	Xiaomi

- R1-2111576		Potential enhancements for multipath/NLOS mitigation	Xiaomi

- R1-2111577		On-demand PRS and positioning for UE in RRC_INACTIVE state	Xiaomi

- R1-2111596		Positioning in RRC_INACTIVE mode and on-demand PRS request	Quectel

- R1-2111609		Discussion on mitigation of gNB/UE Rx/Tx timing errors	CMCC

- R1-2111610		Discussion on DL-AoD enhancements	CMCC

- R1-2111611		Discussion on latency improvement for positioning	CMCC

- R1-2111612		Discussion on RAN2-led items for positioning	CMCC

- R1-2111654		Discussion on enhancements for DL-AoD positioning	CAICT

- R1-2111655		Discussion on enhancements of INACTIVE mode positioning and on-demand PRS	CAICT

- R1-2111738		Discussion on accuracy improvements by mitigating UE Rx/Tx and/or gNB Rx/Tx timing delays	Samsung

- R1-2111739		Discussion on accuracy improvements for UL-AoA positioning solutions	Samsung

- R1-2111740		Discussion on accuracy improvements for DL-AoD positioning solutions	Samsung

- R1-2111741		Discussion on latency improvements for both DL and DL+UL positioning methods	Samsung

- R1-2111742		Discussion on potential enhancements of information reporting from UE and gNB for multipath/NLOS mitigation	Samsung

- R1-2111743		Discussion on on demand positioning and positioning in inactive state	Samsung

- R1-2111797		Discussion on accuracy improvements by mitigating timing delays	InterDigital, Inc.

- R1-2111798		Enhancements for UL-AoA positioning solutions	InterDigital, Inc.

- R1-2111799		Enhancements for DL-AoD positioning solutions	InterDigital, Inc.

- R1-2111800		Latency improvements for both DL and DL+UL positioning methods	InterDigital, Inc.

- R1-2111801		Discussion on multipath/NLOS mitigation for positioning	InterDigital, Inc.

- R1-2111802		On-demand PRS and positioning during INACTIVE mode	InterDigital, Inc.

- R1-2111874		Positioning accuracy enhancements under timing errors	Apple

- R1-2111875		Positioning Accuracy enhancements for UL-AoA	Apple

- R1-2111876		Positioning Accuracy enhancements for DL-AoD	Apple

- R1-2111877		Views on Rel-17 positioning latency reduction	Apple

- R1-2111878		Views on potential enhancements for NLOS mitigation in Rel-17 positioning	Apple

- R1-2111879		DL-PRS conflict resolution for UE in RRC_INACTIVE	Apple

- R1-2111932		Discussion on INACTIVE state positioning and on-demand PRS	Huawei, HiSilicon

- R1-2111973		Discussion on accuracy improvement by mitigating UE Rx/Tx and gNB Rx/Tx timing delays	LG Electronics

- R1-2111974		Discussion on accuracy improvement for UL-AoA positioning	LG Electronics

- R1-2111975		Discussion on accuracy improvement for DL-AoD positioning	LG Electronics

- R1-2111976		Discussion on latency improvements for NR positioning	LG Electronics

- R1-2111977		Discussion on multipath/NLOS mitigation for positioning	LG Electronics

- R1-2111978		Discussion on other enhancements for positioning	LG Electronics

- R1-2112071	Mitigation of RX/TX timing delays for higher accuracy	MediaTek Inc.

- R1-2112072	Accuracy enhancement for DL-AOD technique	MediaTek Inc.

- R1-2112073	Physical latency improvement aspects	MediaTek Inc.

- R1-2112108	Discussion on mitigating UE and gNB Rx/Tx timing delays	NTT DOCOMO, INC.

- R1-2112109	Discussion on UL-AoA positioning enhancements	NTT DOCOMO, INC.

- R1-2112110		Discussion on DL-AoD positioning enhancements	NTT DOCOMO, INC.

- R1-2112111		Discussion on latency improvements for both DL and DL+UL positioning methods	NTT DOCOMO, INC.

- R1-2112112		Discussion on multipath/NLOS mitigation for NR positioning	NTT DOCOMO, INC.

- R1-2112217	Remaining Issues on Timing Error Mitigations for improved Accuracy	Qualcomm Incorporated

- R1-2112218	Remaining Issues on Potential Enhancements on UL-AOA positioning	Qualcomm Incorporated

- R1-2112219	Remaining Issues on Potential Enhancements for DL-AoD positioning	Qualcomm Incorporated

- R1-2112220	Remaining issues on Latency Improvements for Positioning	Qualcomm Incorporated

- R1-2112221	Remaining Issues on Multipath Reporting in NR Positioning	Qualcomm Incorporated

- R1-2112222	Remaining issues on enhancements Related to On Demand PRS And Positioning in RRC Inactive State	Qualcomm Incorporated

- R1-2112323	Considerations for mitigation of Tx/Rx Delays	Lenovo, Motorola Mobility

- R1-2112324	Remaining issues on DL-AoD Positioning Enhancements	Lenovo, Motorola Mobility

- R1-2112325	Remaining issues on Positioning Latency Reduction	Lenovo, Motorola Mobility

- R1-2112326	Remaining issues on NLOS/Multipath Reporting	Lenovo, Motorola Mobility

- R1-2112327	Discussion on On-Demand PRS and RRC_INACTIVE Positioning	Lenovo, Motorola Mobility

- R1-2112339	Techniques mitigating Rx/Tx timing delays	Ericsson

- R1-2112340	Enhancements of UL-AoA positioning solutions	Ericsson

- R1-2112341	Enhancements of DL-AoD positioning solutions	Ericsson

- R1-2112342	Latency improvements for both DL and DL+UL positioning methods	Ericsson

- R1-2112343	Potential enhancements of information reporting from UE and gNB for multipath/NLOS mitigation	Ericsson

- R1-2112344	Further details  for on-demand PRS reception and SRS in RRC_INACTIVE	Ericsson

- R1-2112367	DL-AoD positioning enhancements	Fraunhofer IIS, Fraunhofer HHI

- R1-2112368	Potential positioning enhancements for multipath/NLOS mitigation	Fraunhofer IIS, Fraunhofer HHI

- R1-2112369	Considerations for on-demand PRS and positioning in RRC_INACTIVE state	Fraunhofer IIS, Fraunhofer HHI

- R1-2112411	Draft LS on lower Rx beam sweeping factor for latency improvement	Moderator (Huawei)

- R1-2112426	Introduction of NR positioning enhancements	Intel Corporation

- R1-2112457	Summary #1 of [107-e-NR-ePos-04] latency improvements	Moderator (Huawei)

- R1-2112458	Summary #2 of [107-e-NR-ePos-04] latency improvements	Moderator (Huawei)

- R1-2112459	Summary #3 of [107-e-NR-ePos-04] latency improvements	Moderator (Huawei)

- R1-2112487	Introduction of NR Positioning Enhancements	Nokia

- R1-2112492	Feature Lead Summary #1 for Potential multipath/NLOS mitigation	Moderator (Nokia)

- R1-2112493	Feature Lead Summary #2 for Potential multipath/NLOS mitigation	Moderator (Nokia)

- R1-2112494	Feature Lead Summary #3 for Potential multipath/NLOS mitigation	Moderator (Nokia)

- R1-2112495	Feature Lead Summary #4 for Potential multipath/NLOS mitigation	Moderator (Nokia)

- R1-2112508	FL Summary for Rel-17 RRC parameters for positioning enhancement	Moderator (CATT)

- R1-2112509	FL Summary #2 for Rel-17 RRC parameters for positioning enhancement	Moderator (CATT)

- R1-2112510	FL Summary for accuracy improvements by mitigating UE Rx/Tx and/or gNB Rx/Tx timing delays	Moderator (CATT)

- R1-2112511	FL Summary #2 for accuracy improvements by mitigating UE Rx/Tx and/or gNB Rx/Tx timing delays	Moderator (CATT)

- R1-2112512	FL Summary #3 for accuracy improvements by mitigating UE Rx/Tx and/or gNB Rx/Tx timing delays	Moderator (CATT)

- R1-2112513	FL Summary #4 for accuracy improvements by mitigating UE Rx/Tx and/or gNB Rx/Tx timing delays	Moderator (CATT)

- R1-2112566	Feature Lead Summary#1 for E-mail Discussion [107-e-NR-ePos-02]	Moderator (Intel Corporation)

- R1-2112567	Feature Lead Summary#2 for E-mail Discussion [107-e-NR-ePos-02]	Moderator (Intel Corporation)

- R1-2112568	Feature Lead Summary#3 for E-mail Discussion [107-e-NR-ePos-02]	Moderator (Intel Corporation)

- R1-2112569	Feature Lead Summary#1 for E-mail Discussion [107-e-NR-ePos-06]	Moderator (Intel Corporation)

- R1-2112570	Feature Lead Summary#2 for E-mail Discussion [107-e-NR-ePos-06]	Moderator (Intel Corporation)

- R1-2112571	Feature Lead Summary#3 for E-mail Discussion [107-e-NR-ePos-06]	Moderator (Intel Corporation)

- R1-2112641	FL summary #1 for AI 8.5.3 Accuracy improvements for DL-AoD positioning solutions	Moderator (Ericsson)

- R1-2112642	FL summary #2 for AI 8.5.3 Accuracy improvements for DL-AoD positioning solutions	Moderator (Ericsson)

- R1-2112643	FL summary #3 for AI 8.5.3 Accuracy improvements for DL-AoD positioning solutions	Moderator (Ericsson)

- R1-2112739	Draft LS on ARP association with UL measurements for NR positioning	Moderator (Intel Corporation)

- R1-2112740	LS on ARP association with UL measurements for NR positioning	RAN1, Intel Corporation

- R1-2112741	Draft LS on DL PRS processing by UEs in RRC_INACTIVE state	Moderator (Intel Corporation)

- R1-2112742	LS on DL PRS processing by UEs in RRC_INACTIVE state	RAN1, Intel Corporation

- R1-2112743	Draft LS on UL SRS-RSRPP definition	Moderator (Intel Corporation)

- R1-2112744	LS on UL SRS-RSRPP definition	RAN1, Intel Corporation

- R1-2112767	LS on lower Rx beam sweeping factor for latency improvement	RAN1, Huawei

- R1-2112783	Draft LS on PRS measurement with preconfiguration of MG(s)	Moderator (Huawei)

- R1-2112784	LS on PRS measurement with preconfiguration of MG(s)	RAN1, Huawei

- R1-2112792	Session notes for 8.5 (NR Positioning Enhancements)	Ad-Hoc Chair (Huawei)

- R1-2112843	[DRAFT] LS on TRP beam/antenna information	Moderator (Ericsson)

- R1-2112844	LS on TRP beam/antenna information	RAN1, Ericsson

- R1-2112845	Draft LS on configuration and transmission of SRS for positioning in RRC_INACTIVE state	Moderator (Intel Corporation)

- R1-2112846	LS on configuration and transmission of SRS for positioning in RRC_INACTIVE state	RAN1, Intel Corporation

- R1-2112880	Draft LS on PRS processing window	Moderator (Huawei)

- R1-2112881	LS on PRS processing window	RAN1, Huawei

- R1-2112882	Draft LS on the condition of PRS measurement outside the MG	Moderator (Huawei)

- R1-2112883	LS on the condition of PRS measurement outside the MG	RAN1, Huawei

- R1-2110855	Rel-17 UE features for positioning enhancements	Huawei, HiSilicon

- R1-2110963	UE features for NR positioning enhancements	ZTE

- R1-2111053		Discussion on UE features for NR positioning enhancements	vivo

- R1-2111156		On UE features for NR positioning enhancements	Nokia, Nokia Shanghai Bell

- R1-2111239		Further discussion on Rel-17 UE features for NR Positioning enhancements	CATT

- R1-2111295		UE features for NR positioning enhancements	OPPO

- R1-2111529		UE Features for NR Positioning Enhancements	Intel Corporation

- R1-2111773		UE features for NR positioning enhancements	Samsung

- R1-2111810		Summary of UE features for NR positioning enhancements	Moderator (AT&T)

- R1-2112250	Discussion on Positioning Enhancements Features	Qualcomm Incorporated

- R1-2112338	Views on NR positioning enhancements UE features	Ericsson

- R1-2112776	Session Notes of AI 8.16.5	Ad-Hoc Chair (AT&T)

- R2-2109316	Reply LS on determination of location estimates in local co-ordinates (R1-2108509; contact: Ericsson)	RAN1

- R2-2109322	LS to RAN2 on SRS for Positioning Transmission by UEs in RRC_INACTIVE State (R1-2108564; contact: Intel)	RAN1

- R2-2109328	LS on PRS measurement outside the measurement gap (R1-2108639; contact: Huawei)	RAN1

- R2-2109329	LS on beam/antenna information for DL AOD in NR positioning (R1-2108646; contact: Ericsson)	RAN1

- R2-2109339	Reply LS on determination of location estimates in local co-ordinates (R3-214312; contact: Huawei)	RAN3

- R2-2109345	Reply LS on Positioning Reference Units (R3-214457; contact: Ericsson)	RAN3

- R2-2109392	Liaison Note to 3GPP RAN 2, Reply comments to letter R2-2106596 (RTCM Paper 2021-SC134-0113)	RTCM

- R2-2109460	Discussion on positioning latency reduction	ZTE

- R2-2109461	Discussion on positioning in RRC INACTIVE state	ZTE

- R2-2109462	Discussion on on-demand PRS	ZTE

- R2-2109463	Discussion on positioning integrity	ZTE

- R2-2109480	[Draft] Response LS on the Positioning Reference Units (PRUs) for positioning enhancement	CATT

- R2-2109481	Discussion on Enhancements for Latency Reduction	CATT

- R2-2109482	Discussion on UL NR positioning in RRC_INACTIVE	CATT

- R2-2109483	Report of [Post115-e][606][POS] MO-LR for on-demand PRS (CATT)	CATT

- R2-2109484	Discussion on on-demand PRS	CATT

- R2-2109485	Introduction of B2a and B3I signal in BDS system in A-GNSS	CATT, CAICT

- R2-2109486	Introduction of B2a and B3I signal in BDS system in A-GNSS	CATT, CAICT

- R2-2109487	Introduction of B2a signal in BDS system in A-GNSS	CATT, CAICT

- R2-2109488	Introduction of B3I signal in BDS system in A-GNSS	CATT, CAICT

- R2-2109489	Discussion on Positioning Reference Units(PRUs)	CATT, ZTE Coroporation, Intel Coroporation

- R2-2109663	Leftover issues on Latency reduction	Intel Corporation

- R2-2109664	Support of On-Demand PRS request	Intel Corporation

- R2-2109665	Summary of [Post115-e][605][POS] Pre-configured assistance data (Intel)	Intel Corporation

- R2-2109673	Email discussion report on [609][POS] RAT-dependent stage 2 CR (Intel)	Intel Corporation

- R2-2109674	Email discussion [609] Running 38.305 CR for Positioning WI on RAT dependent positioning methods	Intel Corporation

- R2-2109757	Discussion on on-demand DL-PRS	OPPO

- R2-2109758	Supporting positioning in RRC_INACTIVE state	OPPO

- R2-2109759	Discussion on UL Positioning methods in RRC_INACTIVE state	OPPO

- R2-2109807	Discussion RTCM reply to RAN2 on GNSS integrity coordination	ESA, Intel Corporation

- R2-2109824	Positioning Latency Reduction Enhancements	Lenovo, Motorola Mobility

- R2-2109825	On Positioning in RRC_INACTIVE state	Lenovo, Motorola Mobility

- R2-2109826	Support of On-Demand DL-PRS	Lenovo, Motorola Mobility

- R2-2109827	Support of Positioning Reference Units	Lenovo, Motorola Mobility

- R2-2109915	Time T and Measurement Gap for Measurement Time Window	Ericsson

- R2-2109916	On demand PRS	Ericsson

- R2-2109917	On high accuracy aspects	Ericsson

- R2-2109918	Discussion on RRC Inactive mode Positioning	Ericsson

- R2-2109919	On the Positioning Reference Units aspects	Ericsson

- R2-2109920	On GNSS Integrity	Ericsson

- R2-2109978	Discussion on latency enhancement	vivo

- R2-2109979	Summary of [Post115-e][608][POS] PRS configuration and measurement in RRC_INACTIVE	vivo

- R2-2109980	Discussion on UL positioning in RRC_INACTIVE	vivo

- R2-2109981	Discussion on on-demand PRS	vivo

- R2-2109982	Discussion on open issues for GNSS positioning integrity	vivo

- R2-2109983	Discussion on support for positioning reference unit	vivo

- R2-2110021	Support of UL&UL+DL positioning in RRC_INACTIVE	Intel Corporation

- R2-2110039	Stage-3 impacts of PRU support	Apple

- R2-2110040	Stage-2 procedure for on-demand PRS	Apple

- R2-2110102	Discussion on supporting positioing integrity in RAN	OPPO

- R2-2110103	Further consideration of positioning latency enhancements	OPPO

- R2-2110141	Discussion on GNSS Integrity Assistance Data	Swift Navigation, Mitsubishi Electric Corporation, Intel Corporation, Ericsson

- R2-2110174	Way-forward for RRC_INACTIVE positioning	Huawei, CATT, China Unicom, CMCC, Fraunhofer, Futurewei, HiSilicon, Intel Corporation, Spreadtrum Communications, OPPO, VIVO, Xiaomi, ZTE Corporation

- R2-2110175	Discussion on on-demand PRS	Huawei, HiSilicon

- R2-2110176	Remaining issues on positioning integrity	Huawei, HiSilicon

- R2-2110177	Discussion on PRU	Huawei, HiSilicon

- R2-2110178	Discussion on latency reduction techniques from other groups	Huawei, HiSilicon

- R2-2110179	Text Proposal for finer granularity of responseTime	Huawei, HiSilicon

- R2-2110180	Discussion on pre-configured PRS	Huawei, HiSilicon

- R2-2110181	Summary of [Post115-e][607][POS] Integrity assistance data	Huawei, HiSilicon

- R2-2110246	UE-aided detection of threat to GNSS systems and assistance data signaling	Fraunhofer IIS; Fraunhofer HHI; Ericsson; ESA

- R2-2110247	On-demand PRS	Fraunhofer IIS, Fraunhofer HHI

- R2-2110249	UE Positioning in RRC_INACTIVE mode	Fraunhofer IIS; Fraunhofer HHI

- R2-2110336	Discussion on the response time	Samsung

- R2-2110337	Discussion on the measurement reporting in RRC_INACTIVE	Samsung

- R2-2110359	Considerations on positioning latency	Sony

- R2-2110360	Considerations on positioning RRC Inactive	Sony

- R2-2110361	Considerations on positioning PRS On-demand	Sony

- R2-2110445	On GNSS Positioning Integrity	Nokia, Nokia Shanghai Bell

- R2-2110798	PRS Measurements outside measurement Gap	Ericsson

- R2-2110803	Beam/antenna information for DL AOD in NR positioning	Ericsson

- R2-2110822	Remaining Issues on Scheduling Location in Advance	Qualcomm Incorporated

- R2-2110823	Remaining issues for positioning of UEs in RRC_INACTIVE State	Qualcomm Incorporated

- R2-2110824	[draft] LS on DL-only and RAT-Independent Positioning in RRC_INACTIVE State	Qualcomm Incorporated

- R2-2110825	Remaining issues for on-demand DL-PRS	Qualcomm Incorporated

- R2-2110826	Remaining issues for Positioning Reference Units	Qualcomm Incorporated

- R2-2110827	[draft] Response LS on Positioning Reference Units (PRUs) for enhancing positioning performance	Qualcomm Incorporated

- R2-2110928	Discussion on Enhancements for Latency Reduction	InterDigital, Inc.

- R2-2110929	Discussion on Positioning in RRC INACTIVE state	InterDigital, Inc.

- R2-2110930	Discussion on reporting of positioning information using SDT	InterDigital, Inc.

- R2-2110931	Discussion on procedures for On-demand PRS for DL-based positioning	InterDigital, Inc.

- R2-2110932	Discussion on procedure for On-demand PRS for DL+UL based positioning	InterDigital, Inc.

- R2-2110933	Discussion on procedures and signalling for GNSS positioning integrity	InterDigital, Inc.

- R2-2110934	Discussion on supporting Positioning Reference Units	InterDigital, Inc.

- R2-2110956	Clarifications to on-demand PRS Stage 2	Nokia, Nokia Shanghai Bell

- R2-2110957	UE-initiated on-demand PRS requests	Nokia, Nokia Shanghai Bell

- R2-2110958	Pre-configured assistance data for on-demand PRS	Nokia, Nokia Shanghai Bell

- R2-2110966	[Draft] LS on MO-LR for on-demand PRS	CATT

- R2-2110997	Email discussion report on [614][POS] GNSS Positioning Integrity Stage 2 CR (InterDigital)	InterDigital, Inc.

- R2-2111012	Running CR of 38.305 for GNSS Positioning Integrity	InterDigital, Inc.

- R2-2111013	Running CR of 36.305 for GNSS Positioning Integrity	InterDigital, Inc.

- R2-2111075	Discussion on the priority rule for latency reduction	CMCC

- R2-2111076	Considerations on Positioning in RRC_INACTIVE state	CMCC

- R2-2111081	Simulation study for multiple QoS class handling for latency reduction	Samsung Electronics

- R2-2111083	Handling of multiple QoS for latency reduction	Samsung Electronics

- R2-2111084	Discussion on the Pre-configured Assistance Data	Samsung Electronics

- R2-2111086	Latency reduction via configured grant for positioning	Samsung Electronics

- R2-2111087	Consideration on the signalling design for Positioning Integrity	Samsung Electronics

- R2-2111089	Discussion on incoming LSs from RAN1 on positioning	vivo

- R2-2111090	[Draft] LS on stage-2 on-demand PRS procedure	CATT

- R2-2111105	Positioning enhancements on latency reduction	Xiaomi

- R2-2111106	Discussion on positioning for UEs in RRC Inactive	Xiaomi

- R2-2111107	Positioning enhancement to on-demand DL PRS	Xiaomi

- R2-2111108	Discussion on GNSS positioning integrity	Xiaomi

- R2-2111109	Discussion on how to manage PRU	Xiaomi

- R2-2111211	LS on support of SP-SRS for positioning by RRC_INACTIVE UEs (R1-2110598; contact: Intel)	RAN1

- R2-2111216	LS on DL PRS reception priority by RRC_INACTIVE Ues (R1-2110644; contact: Intel)	RAN1

- R2-2111251	Summary for AI 8.11.3 on positioning in RRC_INACTIVE	OPPO

- R2-2111252	Summary of agenda 8.11.2: Latency enhancements	Samsung

- R2-2111256	Summary of Agenda Item 8.11.4: On-demand PRS	Lenovo, Motorola Mobility

- R2-2111263	Summary of Agenda item 8.11.5- GNSS positioning integrity	CATT

- R2-2111361	Email discussion on LS to RTCM for GNSS integrity	ESA

- R2-2111362	LS to RTCM on GNSS integrity assistance data	ESA

- R2-2111364	Summary of [AT116-e][615][POS] PRUs	Qualcomm Incorporated (Moderator)

- R2-2111374	Email discussion [609] Running 38.305 CR for Positioning WI on RAT dependent positioning methods	Intel Corporation

- R2-2111375	Report of offline discussion [AT116-e][623][POS] 38.305 CR for RAT-dependent positioning (Intel)	Intel Corporation

- R2-2111376	Running CR of 36.305 for GNSS Positioning Integrity	InterDigital, Inc.

- R2-2111377	Running CR of 38.305 for GNSS Positioning Integrity	InterDigital, Inc.

- R2-2111378	Email discussion report on [AT116-e][624][POS] 36.305 and 38.305 CRs for GNSS positioning integrity (InterDigital)	InterDigital Inc.

- R2-2111379	[AT116-e][625][POS] Proposals from RRC_INACTIVE positioning summary	OPPO

- R2-2111390	LS to RTCM SC134 on GNSS integrity	RAN2

- R2-2111482	Email discussion on LS to RTCM for GNSS integrity	ESA

- R2-2111488	Response LS on Positioning Reference Units (PRUs) for enhancing positioning performance	RAN2

- R2-2111504	Introduction of B2a signal in BDS system in A-GNSS	CATT, CAICT

- R2-2111514	[AT116-e][613][POS] BDS B2a and B3I signals (CATT)	CATT

- R2-2111636 	Running 38.305 CR for Positioning WI on RAT dependent positioning methods	Intel Corporation

- R2-2111447 	Running CR of 36.305 for GNSS Positioning Integrity	InterDigital, Inc.

- R2-2111448 	Running CR of 38.305 for GNSS Positioning Integrity	InterDigital, Inc.

- R3-214635	BL CR to 38.473	Huawei

- R3-214665	Introduction of NR Positioning enhancements to NRPPa	Ericsson

- R3-214977	(TP for NR_pos_enh BL CR for TS 38.455) Resolution of open issues for UL AoA	Nokia, Nokia Shanghai Bell

- R3-214978	(TP for NR_pos_enh BL CR for TS 38.455) Further details for on-demand PRS	Nokia, Nokia Shanghai Bell

- R3-215390	(TP for POS BL CR for TS 38.455, TS 38.473) on positioning enhancement	Huawei

- R3-215391	(TP for POS BL CR for TS 38.423, TS 38.455, TS 38.473) Discussion on RRC Inactive positioning	Huawei

- R3-215392	Discussion and Draft LS on on-demand PRS	Huawei

- R3-215393	(TP for POS BL CR for TS 38.455, TS 38.473): Latency improvement in positioning	Huawei

- R3-215438	Discussion on support of RRC-Inactive Positioning	Ericsson

- R3-215439	Addition of positioning measurements over Xn	Ericsson

- R3-215440	TP to F1AP BL CR: Mirror impacts to NRPPa	Ericsson

- R3-215441	Discussion on latency improvements for Rel-17 positioning	Ericsson

- R3-215553	Positioning in RRC inactive state	Samsung

- R3-215605	Further Consideration of UL-AOAZOA Assistance Information	CATT

- R3-215606	Positioning for UEs in RRC_INACTIVE state	CATT

- R3-215607	Discussion on on-demand PRS	CATT

- R3-215646	Discussion on supporting UL-AoA positioning measurements with gNB ARP	ZTE Corporation

- R3-215648	TP for TS38.455 on supporting UL-AoA positioning measurements with gNB ARP	ZTE Corporation

- R3-215681	Discussion on RRC INACTIVE State Positioning	CMCC

- R3-215682	(TP for TS 38.455) Positioning Accuracy Improvements	CMCC

- R4-2117354	Discussion on UE Rx/Tx and/or gNB Rx/Tx timing delay mitigation	CATT

- R4-2117355	Discussion on latency reduction of positioning measurement	CATT

- R4-2117356	Discussion on measurement in RRC_INACTIVE state	CATT

- R4-2117357	Discussion on impact on existing UE positioning and RRM requirements	CATT

- R4-2117491	On UE Rx/Tx timing error mitigation	Qualcomm Incorporated

- R4-2117492	On latency reduction of NR positioning measurements	Qualcomm Incorporated

- R4-2117493	On NR positioning measurements in RRC_INACTIVE	Qualcomm Incorporated

- R4-2117702	Discussion on positioning measurement in RRC_INACTIVE state	CMCC

- R4-2117703	Discussion on latency reduction of positioning measurement	CMCC

- R4-2117760	Further discussion on timing delay mitigation	vivo

- R4-2117761	Further discussion on measurement in RRC_INACTIVE state	vivo

- R4-2117775	Further discussion on impact to existing UE positioning and RRM requirements	vivo

- R4-2117776	Further discussion on latency reduction of positioning measurement	vivo

- R4-2118017	Discussion on timing mitigating for NR positioning enhancement	Intel Corporation

- R4-2118018	Discussion on latency reduction for NR positioning enhancement	Intel Corporation

- R4-2118393	Discussion on latency reduction of positioning measurements	OPPO

- R4-2118394	Discussion on PRS measurements in RRC_INACTIVE state	OPPO

- R4-2118606	Further discussion on DL path PRS-RSRP requirements	vivo

- R4-2118759	Discussion on RRM requirements of on-demand PRS, path PRS RSRP and gapless PRS	Ericsson

- R4-2118923	on PRS measurement outside the measurement gap	ZTE Corporation

- R4-2118935	UE RxTx and gNB RxTx timing delay mitigation	ZTE Corporation

- R4-2118936	Discussions on latency reduction of positioning measurement	ZTE Corporation

- R4-2118937	Positioning measurements in RRC_INACTIVE state	ZTE Corporation

- R4-2118938	Impact on existing UE positioning and RRM requirements	ZTE Corporation

- R4-2119008	Discussion on latency reduction of positioning measurement	Nokia, Nokia Shanghai Bell

- R4-2119009	Discussion on timing error mitigation for NR positioning	Nokia, Nokia Shanghai Bell

- R4-2119010	Discussion on Impact on NR positioning RRM requirements	Nokia, Nokia Shanghai Bell

- R4-2119011	Discussion on accuracy requirements and number of sample	Nokia, Nokia Shanghai Bell

- R4-2119355	Discussion on timing error mitigation for positioning	Huawei, Hisilicon

- R4-2119356	On latency reduction for positioning measurement	Huawei, Hisilicon

- R4-2119357	Simulation results for reduced sample number for PRS measurement	Huawei, Hisilicon

- R4-2119358	Discussion on PRS measurement in RRC_INACTIVE	Huawei, Hisilicon

- R4-2119359	Discussion on RAN4 specific enhancements for positioning	Huawei, Hisilicon

- R4-2119360	Discussion on path RSRP	Huawei, Hisilicon

- R4-2119398	Discussion on measurement in RRC_INACTIVE state	Nokia, Nokia Shanghai Bell

- R4-2119461	Impact of RX/TX TEG on UE requirements	Ericsson

- R4-2119462	Impact of samples on latency reduction for UE measurements	Ericsson

- R4-2119463	PRS measurement requirements in RRC inactive state	Ericsson

- R4-2119464	Impact on RRM and positioning requirements	Ericsson

- R4-2120230	Email discussion summary for [101-e][235] NR_pos_enh_1	Moderator (Ericsson)

- R4-2120231	Email discussion summary for [101-e][236] NR_pos_enh_2	Moderator (CATT)

- R4-2120329	WF on NR Positioning Enhancements (Part 1)	Ericsson

- R4-2120330	Link level simulation assumptions for NR PRS measurements with reduced latency	Huawei

- R4-2120331	Reply LS on reporting of definition of DL PRS path RSRP	Ericsson

- R4-2120332	Reply LS on PRS measurement outside the measurement gap	Nokia

- R4-2120333	WF on NR Positioning Enhancements (Part 2)	CATT

- R4-2120377	Email discussion summary for [101-e][235] NR_pos_enh_1	Moderator (Ericsson)

- R4-2120378	Email discussion summary for [101-e][236] NR_pos_enh_2	Moderator (CATT)

- R4-2120419	WF on NR Positioning Enhancements (Part 1)	Ericsson

- R4-2118392	Discussion on UE Rx/Tx and/or gNB Rx/Tx timing delay mitigation	OPPO

- 28.01.2021		minor adaptations for RAN #91e

- 09.11.2020		minor adaptations for RAN #90e

- 31.08.2020		minor adaptations for RAN #89e

- 20.04.2020		minor adaptations for RAN #88e

- 18.02.2020		minor adaptations for RAN #87e

- 14.11.2019		minor adaptations for RAN #86

- 18.08.2019		minor adaptations for RAN #85

- 12.05.2019		minor adaptations for RAN #84

- 27.02.2019		minor adaptations for RAN #83

- 21.11.2018		completion levels with colours added (for RAN #82)

- v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

- v04.80	21.05.2018		minor adaptations for RAN #80

- v04.79	26.02.2018		minor adaptations for RAN #79

- v04.78	18.11.2017		minor adaptations for RAN #78

- v04.77	06.08.2017		minor adaptations for RAN #77

- v04.76	15.05.2017		minor adaptations for RAN #76

- v04.75	31.01.2017		minor adaptations for RAN #75

- v04.74	28.10.2016		minor adaptations for RAN #74

- v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

- v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

- v04.71	10.02.2016		minor adaptations for RAN #71

- v04.70	30.10.2015		minor adaptations for RAN #70

- v04.69	12.08.2015		minor adaptations for RAN #69

- v04.68	21.05.2015		minor adaptations for RAN #68

- v04.67	01.02.2015		minor adaptations for RAN #67

- v04.66	16.11.2014		minor adaptations for RAN #66

- v04.65	16.08.2014		minor adaptations for RAN #65

- v04.64	22.05.2014		minor adaptations for RAN #64

- v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

- v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

- v03	11.08.2013		section 1.2.3 added on time budget

- v02	07.05.2010		history added, some spelling corrections

- v01	13.11.2009		First version of the template