# 3GPP TSG RAN Meeting #94-e	RP-213026

# Electronic Meeting, Dec 6 – 17, 2021

Status Report to TSG

Agenda item:			13.5.2

| WI / SI Name | UE Conformance Test Aspects - Rel-16 NR CA and DC; and NR and LTE DC Configurations |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_CADC_NR_LTE_DC_R16-UEConTest |  |  |  |  |
| Unique ID | 830083 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-190321 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: June 2022 (+6) |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 8% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Dan SONG, Leif Mattisson, Yu SHI |
|  | Company | CMCC, Ericsson, China Unicom |
|  | Email | songdan@chinamobile.com, leif.mattisson@ericsson.com, shiyu19@chinaunicom.cn |

# 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

Status after RAN5#93-e (the details can be found in R5-216445):

- 8% overall completeness achieved

- For RF, 27 CRs were agreed.

2.5.2	Remaining Open issues

See the work plan for details [1].

2.5.3	Remaining Open issues with cross-WG dependencies

N/A.

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

General Papers

- R5-216445	WP - NR_Rel-16_CA_DC after RAN5#93-e, CMCC

- R5-217767	Checklist - NR_Rel-16_CA_DC for RAN5#93-e, CMCC, Bureau Veritas, Ericsson

- R5-217348	Discussion on DC configuration grouping in RAN5 spec, ZTE Corporation

TS 38.508-1 CRs

- R5-216510	Updating Test Frequencies for Rel-16 CA,DC band combinations within FR1 into TS 38.508-1, China Telecommunications

- R5-218267	Addition of NR inter-band CA configurations for CA_n260-n261 in FR2, Nokia, Nokia Shanghai Bell

- R5-218451	Introduction_of_test_frequencies_for_new_EN-DC_comb_within_FR1, KDDI Corporation

- R5-217340	Correction of 4.3.1.2.4.4.2 for test frequency for intra-band non-contiguous CA_n260, ZTE Corporation

- R5-218452	Introduction of test frequencies for CA_n48B BCS1, Ericsson, Dish Network

- R5-218268	Addition of R16 FR1+FR2 CADC configuration into 38.508-1, China Unicom

- R5-218269	Addition of test frequencies for R16 EN-DC FR2 configurations with n260, Bureau Veritas, AT&T

- R5-217588	Introduction of test frequencies for CA_n48(2A) for protocol testing, Ericsson, Dish Network

TS 38.508-2 CRs

- R5-218453	Introduction_of_UE_capabilities_for_new_EN-DC_comb_within_FR1, KDDI Corporation

- R5-217619	Addition of capabilities for R16 EN-DC FR2 configurations with n260, Bureau Veritas, AT&T

- R5-217745	Updating UE capabilities for Rel-16 DC band combinations within FR1 into TS 38.508-2, China Telecommunications

TS 38.521-1 CRs

- R5-218454	Correction of 6.2A.1 for UE maximum output power for CA, ZTE Corporation, China Telecom

- R5-218270	Correction of 6.2A.2 for UE maximum output power reduction for CA, ZTE Corporation

- R5-217746	Update 7.5A.3 Adjacent channel selectivity for 4DL CA whitnin RF1, China Telecommunications

- R5-217686	Update of R16 CADC configurations into TS38.521-1 clause 5, China Unicom, WE Certification, DISH Network

TS 38.521-3 CRs

[1]	R5-218271	Update for 6.5B.3.3.2 Spurious emission band UE co-existence, QUALCOMM Europe Inc. - Spain

[2]	R5-218272	Correction of 6.2B.1.1 for intra-band contiguous EN-DC maximum output power, ZTE Corporation

[3]	R5-217428	Correction to note of DC_1_n3 and DC_3_n1 in 6.5B.3.3.2, Anritsu

[4]	R5-218455	Update for EN_DC reference sensitivity_r16, QUALCOMM Europe Inc. - Spain

[5]	R5-217305	Addition of 4Rx reference sensitivity test requirements for DC_3A_n41A, Huawei, HiSilicon

[6]	R5-217554	Correction of Reference Sensitivity for DC_28A_n41A, ROHDE & SCHWARZ

[7]	R5-218273	Adding RX requirements for Rel-16 FR1 EN-DC band combinations, China Telecommunications

[8]	R5-218274	Addition of R16 EN-DC configurations in clause 5, Bureau Veritas, AT&T, China Unicom, China Telecommunications

[9]	R5-218275	Update to Rel.16 EN-DC FR2 Band Combination Tables, Apple Portugal

TS 38.905 CRs

[1]	R5-218276	Update_TP_analysis for Rel_16_DC_14A_n2A, QUALCOMM Europe Inc. - Spain

[2]	R5-218277	Update_TP_analysis for Rel_16_DC_14A_n66A, QUALCOMM Europe Inc. - Spain

[3]	R5-217164	TP analysis for ref sensitivity for DC_66A_n2A, QUALCOMM Europe Inc. - Spain

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template