3GPP TSG RAN Meeting #94-e							                      RP-213088

Electronic Meeting, December 6-17, 2021

Status Report to TSG

Agenda item:			9.3.4.3

| WI / SI Name | Further enhancement on NR demodulation performance |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: Yes |  | Testing part: No |
| Acronym | NR_demod_enh2-Perf |  |  |  |  |
| Unique ID | 890055 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-212636 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: | Performance part: Mar. 2022 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: | Performance Part: 60% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Shan YANG, Tricia LI, Dmitry BELOV |
|  | Company | China Telecom, Huawei, Intel Corporation |
|  | Email | yangshan@chinatelecom.cn, tricia.li@huawei.com, dmitry.belov@intel.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

The progress in RAN4 #101e is summarized below:

General:

- The updated WI work plan was approved in R4-2120706.

- The Draft TR 38.833 v0.2.0: Further enhancement on NR demodulation performance was approved in R4-2117189.

- The Email discussion summary for [101-e][322] NR_perf_enh2_Demod_Part1 was provided in R4-2120737.

- The Email discussion summary for [101-e][323] NR_perf_enh2_Demod_Part2 was provided in R4-2120738.

- The Email discussion summary for [101-e][324] NR_perf_enh2_Demod_Part3 was provided in R4-2120739.

UE inter-cell IRC:

- The WF on general and PDSCH demodulation requirements for inter-cell interference MMSE-IRC was approved in R4-2120707.

- The WF on CSI requirements for inter-cell interference MMSE-IRC was approved in R4-2120708.

- The summary of PDSCH simulation results for inter-cell interference suppression was provided in R4-2117999.

UE intra-cell inter-user IRC:

- The WF on MMSE-IRC receiver for intra-cell inter-user interference was approved in R4-2120709.

- The TP to TR 38.833: Scenario for inter-user interference suppression for MU-MIMO was approved in R4-2120716.

- The TP to TR 38.833: Interference Modeling for intra-cell inter-user interference was approved in R4-2120710.

- The TP to TR 38.833: receiver structure for intra-cell inter-user IRC was approved in R4-2120713.

- The TP to TR 38.833: Introduction of simulation assumptions for intra cell inter user MMSE-IRC receiver was approved in R4-2120715.

- The TP to TR 38.833: Link level simulation results for inter-user interference suppression for MU-MIMO was approved in R4-2120712.

- The TP to TR 38.833: Summary of link level evaluation for inter-user interference suppression for MU-MIMO was approved in R4-2120711.

- The TP to TR 38.833: Conclusion for phase I evaluation on inter-user interference suppression for MU-MIMO scenario was approved in R4-2120714.

- The summary of simulation results for intra cell inter-user MMSE-IRC receiver was provided in R4-2119048.

UE CRS-IM:

- The WF on CRS-IM receiver in scenarios with overlapping spectrum for LTE and NR was approved in R4-2120705.

BS FR1 PUSCH 256QAM:

- The WF for FR1 PUSCH with 256QAM performance requirements was approved in R4-2120717.

- The summary of simulation results for PUSCH requirements for FR1 UL 256QAM was provided in R4-2119028.

2.4.2	Remaining Open issues

Introduction of the requirements as per the WI objectives

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

4.	References

RAN4 #101e:

- R4-2117188	Updated work plan for Further enhancement on NR demodulation performance WI	China Telecom

- R4-2117189	Draft TR 38.833 v0.2.0: Further enhancement on NR demodulation performance	China Telecom

- R4-2117391	Simulation results for PUSCH 256QAM performance requirement	CATT

- R4-2117432	Discussion on PDSCH requirements in intercell interference scenarios	Apple

- R4-2117433	Discussion on CSI reporting requirements in intercell interference scenarios	Apple

- R4-2117434	Discussion on PDSCH requirements in MU-MIMO scenarios	Apple

- R4-2117435	TP to TR 38.833: Interference Modeling for intra-cell inter-user interference	Apple

- R4-2117436	Discussion on CRS interference mitigation in NR	Apple

- R4-2117437	Discussion on Network Assistance for CRS-IM in NR	Apple

- R4-2117527	Simulation results for PUSCH demodulation requirements for FR1 256QAM	Nokia, Nokia Shanghai Bell

- R4-2117590	Simulation results for PUSCH with 256QAM	Samsung

- R4-2117639	On NR UE Receiver Assumptions for CRS IM	Nokia, Nokia Shanghai Bell

- R4-2117640	On Necessity of Network assistant signaling	Nokia, Nokia Shanghai Bell

- R4-2117641	On CSI requirements for inter-cell interference MMSE-IRC	Nokia, Nokia Shanghai Bell

- R4-2117642	On general and PDSCH demodulation requirements for inter-cell interference MMSE-IRC	Nokia, Nokia Shanghai Bell

- R4-2117685	Discussion on FRC for PUSCH 256QAM	Ericsson

- R4-2117686	Simulation result for PUSCH 256QAM	Ericsson

- R4-2117735	Discussion on R17 demodulation enhancement for inter-cell interference suppressing	CMCC

- R4-2117736	Simulation results for inter-cell interference suppressing	CMCC

- R4-2117737	Discussion on CSI reporting related issues for inter-cell interference MMSE-IRC	CMCC

- R4-2117738	TP to TR 38.833: Summary of link level evaluation for inter-user interference suppression for MU-MIMO	CMCC

- R4-2117739	Discussion on the network assistant signaling necessity for CRS-IM	CMCC

- R4-2117740	Discussion on the test setup for CRS-IM	CMCC

- R4-2117741	Simulation results for PUSCH 256QAM performance	CMCC

- R4-2117994	Views on MMSE-IRC receiver for inter-cell interference test	NTT DOCOMO, INC.

- R4-2117998	Discussion on PDSCH demodulation MMSE-IRC requirements for scenario with inter-cell interference	Intel Corporation

- R4-2117999	Summary of PDSCH simulation results for inter-cell interference suppression	Intel Corporation

- R4-2118000	Discussion on CSI reporting requirements with MMSE-IRC for scenario with inter-cell interference	Intel Corporation

- R4-2118001	Discussion on MMSE-IRC requirements for scenario with intra-cell inter-user interference	Intel Corporation

- R4-2118002	TP to TR 38.833: Link level simulation results for inter-user interference suppression for MU-MIMO	Intel Corporation

- R4-2118003	CRS-IM receiver assumptions for scenarios with overlapping spectrum for LTE and NR	Intel Corporation

- R4-2118004	Network assistance signaling for CRS-IM receiver for scenarios with overlapping spectrum for LTE and NR	Intel Corporation

- R4-2118005	Test setup for CRS-IM receiver requirements for scenarios with overlapping spectrum for LTE and NR	Intel Corporation

- R4-2118006	Simulation results for FR1 256QAM PUSCH demodulation requirements	Intel Corporation

- R4-2118396	Discussion on receiver assumption for CRS interference handling	Ericsson

- R4-2118397	Discussion on the necessity of network assistance signling	Ericsson

- R4-2118398	Discussion on the test set-up for CRS interference handling	Ericsson

- R4-2118406	Remaining issues on PDSCH requirement for inter-cell interference	Ericsson

- R4-2118407	Remaining issues on CSI reporting requirements for inter-cell interference	Ericsson

- R4-2118408	Simulation results on PDSCH performance for inter-cell interference	Ericsson

- R4-2118409	Simulation results on CSI reporting for inter-cell interference	Ericsson

- R4-2118410	Remaining issues on MMSE-IRC receiver for intra-cell inter-user interference	Ericsson

- R4-2118411	Simulation results on PDSCH performance for intra-cell inter-user interference	Ericsson

- R4-2118412	draftTP to TR38.833: receiver structure for intra-cell inter-user IRC	Ericsson

- R4-2118435	Simulation results for FR1 UL 256QAM demodulation requirement	ZTE Corporation

- R4-2118861	On PDSCH requirements for UE MMSE-IRC receiver for inter-cell interference suppression	China Telecom

- R4-2118862	On CSI requirements for UE MMSE-IRC receiver for inter-cell interference suppression	China Telecom

- R4-2118863	Views on UE MMSE-IRC receiver for intra-cell inter-user interference suppression	China Telecom

- R4-2118864	TP to TR 38.833: Conclusion for phase I evaluation on inter-user interference suppression for MU-MIMO scenario	China Telecom

- R4-2118865	Discussion on the receiver assumption for CRS-IM requirement definition	China Telecom

- R4-2118866	Discussion on the necessity of network assistance signalling and UE capability signalling for CRS-IM	China Telecom

- R4-2118867	Discussion on the test setup for CRS-IM reqquirement definition	China Telecom

- R4-2118868	Simulation results on PUSCH FR1 256QAM demodulation requirements	China Telecom

- R4-2119027	Simulation results for PUSCH demodulation requirements for FR1 UL 256QAM	Huawei, HiSilicon

- R4-2119028	Summary of simulation results for PUSCH requirements for FR1 UL 256QAM	Huawei, HiSilicon

- R4-2119029	Considerations for CR splitting for FR1 PUSCH 256QAM performance requirements	Huawei, HiSilicon

- R4-2119043	Discussion on PDSCH demodulation requirements for inter-cell MMSE-IRC receiver	Huawei, HiSilicon

- R4-2119044	Simulation results for PDSCH demodulation requirements for inter-cell MMSE-IRC receiver	Huawei, HiSilicon

- R4-2119045	Discussion on CSI tests for inter-cell MMSE-IRC receiver	Huawei, HiSilicon

- R4-2119046	Discussion on intra cell inter-user MMSE-IRC receiver	Huawei, HiSilicon

- R4-2119047	Simulation results for intra cell inter-user MMSE-IRC receiver	Huawei, HiSilicon

- R4-2119048	Summary of simulation results for intra cell inter-user MMSE-IRC receiver	Huawei, HiSilicon

- R4-2119049	TP: Introduction of simulation assumptions for intra cell inter user MMSE-IRC receiver	Huawei, HiSilicon

- R4-2119050	Discussion on open issues for CRS-IM receiver	Huawei, HiSilicon

- R4-2119051	Simulation results for CRS-IM receiver	Huawei, HiSilicon

- R4-2119092	On Implementation aspects for interference cell CRS-RM	Nokia, Nokia Shanghai Bell

- R4-2119402	TP to TR 38.833 Scenario for inter-user interference suppression for MU-MIMO	MediaTek inc.

- R4-2119403	Discussion on the PDSCH requirements for scenarios with inter-cell inter-user interference	MediaTek inc.

- R4-2119404	Discussion on the CSI requirements for scenarios with inter-cell inter-user interference	MediaTek inc.

- R4-2119405	Discussion on the PDSCH requirements for scenarios with intra-cell inter-user interference	MediaTek inc.

- R4-2119406	Discussion on CRS interference handling in NR	MediaTek inc.

- R4-2119545	Views on Inter-cell Interference PDSCH Tests	Qualcomm Incorporated

- R4-2119548	Views on Inter-cell Interference CSI Reporting Tests	Qualcomm Incorporated

- R4-2119549	Views on Intra-cell Inter-user Interference Scenarios	Qualcomm Incorporated

- R4-2119550	Views on CRS Interference Mitigation in NR	Qualcomm Incorporated

- R4-2120614	Email discussion summary for [101-e][322] NR_perf_enh2_Demod_Part1	Moderator (China Telecom)

- R4-2120615	Email discussion summary for [101-e][323] NR_perf_enh2_Demod_Part2	Moderator (Intel)

- R4-2120616	Email discussion summary for [101-e][324] NR_perf_enh2_Demod_Part3	Moderator (Huawei)

- R4-2120627	Simulation results for PUSCH demodulation requirements for FR1 UL 256QAM	Huawei, HiSilicon

- R4-2120705	WF on CRS-IM receiver in scenarios with overlapping spectrum for LTE and NR	China Telecom

- R4-2120706	Updated work plan for Further enhancement on NR demodulation performance WI	China Telecom

- R4-2120707	WF on general and PDSCH demodulation requirements for inter-cell interference MMSE-IRC	Intel

- R4-2120708	WF on CSI requirements for inter-cell interference MMSE-IRC	Ericsson

- R4-2120709	WF on MMSE-IRC receiver for intra-cell inter-user interference	Huawei

- R4-2120710	TP to TR 38.833: Interference Modeling for intra-cell inter-user interference	Apple

- R4-2120711	TP to TR 38.833: Summary of link level evaluation for inter-user interference suppression for MU-MIMO	CMCC

- R4-2120712	TP to TR 38.833: Link level simulation results for inter-user interference suppression for MU-MIMO	Intel Corporation

- R4-2120713	draftTP to TR38.833: receiver structure for intra-cell inter-user IRC	Ericsson

- R4-2120714	TP to TR 38.833: Conclusion for phase I evaluation on inter-user interference suppression for MU-MIMO scenario	China Telecom

- R4-2120715	TP: Introduction of simulation assumptions for intra cell inter user MMSE-IRC receiver	Huawei, HiSilicon

- R4-2120716	TP to TR 38.833 Scenario for inter-user interference suppression for MU-MIMO	MediaTek inc.

- R4-2120717	WF for FR1 PUSCH with 256QAM performance requirements	Huawei

- R4-2120737	Email discussion summary for [101-e][322] NR_perf_enh2_Demod_Part1	Moderator (China Telecom)

- R4-2120738	Email discussion summary for [101-e][323] NR_perf_enh2_Demod_Part2	Moderator (Intel)

- R4-2120739	Email discussion summary for [101-e][324] NR_perf_enh2_Demod_Part3	Moderator (Huawei)