3GPP TSG RAN meeting #94e										RP-213104

Electronic Meeting, Dec 6-17, 2021

## Status Report to TSG

Agenda item:			9.4.4.8

| WI / SI Name | High-power UE operation for fixed-wireless/vehicle-mounted use cases in LTE bands and NR bands |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | LTE_NR_HPUE_FWVM |  |  |  |  |
| Unique ID | 920073 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-212533 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: n/a | Core part: 03/2022 | Performance part: 06/2022 | Testing part: n/a |  |
| Overall Completion level | Study Item: n/a | Core part: 10% | Performance Part: 10% | Testing part: n/a |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN4 |
| --- | --- | --- |
| Rapporteur | Name | Vasenkari, Petri |
|  | Company | Nokia |
|  | Email | Petri.j.vasenkari@nokia.com |

# 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

# 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.4	RAN4

#### 2.4.1	Agreements

- R4-2117548	TR 37.828 v0.0.1

- R4-2117549	TP to FWA TR Background information

- R4-2119881	CR for 37.880: ACS of PSNB handset receivers

- R4-2117245	TP to TR 37.828: Coexistence study for High-power UE Vs NB-IoT operation for fixed-wireless/vehicle-mounted use cases in Band 13 and Band n13

- R4-2117246	TP to TR 37.828: Coexistence study for High-power UE Vs LTE/NR operation for fixed-wireless/vehicle-mounted use cases in Band 13 and Band n13

- R4-2117550	TP to FWA TR General NR UE Tx requirements

- R4-2117551	TP to FWA TR General E-UTRA UE Tx requirements

#### 2.4.2	Remaining Open issues

- Coexistence with public safety systems

- NR MPR for CH BWs > 10 MHz

- Band combination related technical work

#### 2.4.3	Applicable band combinations

| Band | contact company (email address) | other supporters (min. 3) | Status | Release independent from |
| --- | --- | --- | --- | --- |
| 5 | sebastian.thalanany@uscellular.com | Nokia, Ericsson and Samsung | Ongoing | Rel-10...16 (tbd) |
| 12 | sebastian.thalanany@uscellular.com | Nokia, Ericsson and Samsung | Ongoing | Rel-10...16 (tbd) |
| 13 | zheng.zhao@VERIZONWIRELESS.COM | Nokia, Ericsson, Qualcomm and Samsung | Ongoing | Rel-10...16 (tbd) |
| n5 | sebastian.thalanany@uscellular.com | Nokia, Ericsson and Samsung | Ongoing | Rel-15...16 (tbd) |
| n13 | zheng.zhao@VERIZONWIRELESS.COM | Nokia,,Ericsson, Qualcomm and Samsung | Ongoing | Rel-15...16 (tbd) |
| n26 | bill.shvodian@t-mobile.com | Nokia, Ericsson, Deutsche Telekom | Ongoing | Rel-15...16 (tbd) |
| n71 | bill.shvodian@t-mobile.com | Nokia, Ericsson, Deutsche Telekom | Ongoing | Rel-15...16 (tbd) |
| n85 | bill.shvodian@t-mobile.com | Nokia, Ericsson, Deutsche Telekom | Ongoing | Rel-15...16 (tbd) |

# 4.	References

RAN4 #101e  contributions submitted

| R4-2119913 | Email discussion summary for [101-e][113] LTE_NR_HPUE_FWVM |  |
| --- | --- | --- |
| R4-2119713 | Email discussion summary for [101-e][113] LTE_NR_HPUE_FWVM |  |
| R4-2117548 | TR 37.828 v0.0.1 | Nokia, Nokia Shanghai Bell |
| R4-2117549 | TP to FWA TR Background information | Nokia, Nokia Shanghai Bell |
| R4-2119880 | TP to FWA TR Background information | Nokia, Nokia Shanghai Bell |
| R4-2117108 | CR for 37.880: ACS of PSNB handset receivers | Huawei Technologies France |
| R4-2119293 | Coexistence study between aggressor HPUE in B5 and Public Safety UE | Huawei Technologies France |
| R4-2119881 | CR for 37.880: ACS of PSNB handset receivers | Huawei Technologies France |
| R4-2117245 | TP to TR 37.828: Coexistence study for High-power UE Vs NB-IoT operation for fixed-wireless/vehicle-mounted use cases in Band 13 and Band n13 | Nokia, Nokia Shanghai Bell, Verizon |
| R4-2117246 | TP to TR 37.828: Coexistence study for High-power UE Vs LTE/NR operation for fixed-wireless/vehicle-mounted use cases in Band 13 and Band n13 | Nokia, Nokia Shanghai Bell, Verizon |
| R4-2119376 | TP for TR 37.828: Filter and PA data for n71, n26 and n12 | T-Mobile USA |
| R4-2119882 | TP for TR 37.828: Filter and PA data for n71, n26 and n12 | T-Mobile USA |
| R4-2117550 | TP to FWA TR General NR UE Tx requirements | Nokia |
| R4-2117551 | TP to FWA TR General E-UTRA UE Tx requirements | Nokia |