3GPP TSG RAN meeting #94e										RP-213134

Electronic Meeting, Dec. 6-17, 2021

## Status Report to TSG

Agenda item:			9.4.4.5

| WI / SI Name | Power Class 2 UE for NR inter-band CA/DC with or without SUL configurations with x (6≥x>2) bands DL and y (y=1, 2) bands UL |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym |  |  |  |  |  |
| Unique ID |  |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) |  |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 03/2022 | Performance part: 03/2022 | Testing part: N/A |  |
| Overall Completion level | Study Item: N/A | Core part: 25% | Performance Part: 0% | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Wang, Jin |
|  | Company | Huawei |
|  | Email | jinwang@huawei.com |
| Rapporteur | Name | Jialade, Basaier |
|  | Company | China Unicom |
|  | Email | basejld@chinaunicom.cn |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

Agreements in RAN4 #98bis-e

- R4-2107276 Draft TR 38.xxx High power UE (power class 2) for NR inter-band CA and SUL with x (x_2) bands DL and y (y=1, 2) bands UL

- R4-2105350 Consideration on high order band combinations for NR PC2 inter-band CA and SUL

Agreements in RAN4 #99-e

- R4-2107836 Draft TR 38.842 v0.1.0: High power UE (power class 2) for NR inter-band Carrier Aggregation (CA) and Supplementary Uplink (SUL) with x (x>2) bands DL and y (y=1,2) bands UL

Agreements in RAN4 #100-e

- R4-2114215 Revised WID on High power UE (power class 2) for NR inter-band Carrier Aggregation (CA) and Supplementary Uplink (SUL) with x (x>2) bands DL and y (y=1,2) bands UL

Agreements in RAN4 #101-e

- R4-2119887 Revised WID on High power UE (power class 2) for NR inter-band Carrier Aggregation (CA) and Supplementary Uplink (SUL) with x (x>2) bands DL and y (y=1,2) bands UL

- R4-2119831 TR 38.824 v0.2.0

- R4-2119832 big CR to 38.101-1

#### 2.4.2	Remaining Open issues

Status for the combinations captured in the WID is provided in the appended Excel sheet.

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4 #98bis-e:

- R4-2107276, Draft TR 38.xxx High power UE (power class 2) for NR inter-band CA and SUL with x (x_2) bands DL and y (y=1, 2) bands UL, Huawei, HiSilicon, China Unicom

- R4-2105350, Considerations on high order band combinations for PC2 inter-band CA and SUL, Huawei, HiSilicon

- R4-2105447, Email discussion summary for [98-bis-e][110] NR_UE_PC2_R17_CA_SUL_xDL_yUL, Moderator(Huawei)

RAN4 #99-e:

- R4-2111292, Revised WID on NR_UE_PC2_R17_CADC_SUL_xBDL_yBUL, Huawei, HiSilicon, China Unicom

- R4-2111420, TP for 38.842 for CA_n1-n3-n78,	Huawei, HiSilicon, China Unicom

- R4-2111422, draft TR 38.842 v0.0.2, Huawei, HiSilicon, China Unicom

- R4-2107836, draft TR 38.842 v0.1.0, Huawei, HiSilicon, China Unicom

- R4-2107939, Email discussion summary for [99-e][129] NR_UE_PC2_R17_CADC_SUL_xBDL_yBUL, Moderator (Huawei)

RAN4 #100-e:

- R4-2114215, Revised WID on NR_UE_PC2_R17_CADC_SUL_xBDL_yBUL, Huawei, HiSilicon, China Unicom

RAN4 #101-e:

- R4-2119887, Revised WID on NR_UE_PC2_R17_CADC_SUL_xBDL_yBUL, Huawei, HiSilicon, China Unicom

- R4-2119831 TR 38.824 v0.2.0, Huawei, HiSilicon, China Unicom

- R4-2119832 big CR to 38.101-1, Huawei, HiSilicon, China Unicom

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template