3GPP TSG RAN meeting #94e										     RP-213138

Electronic Meeting, Dec. 6-17, 2021

## Status Report to TSG

Agenda item: 9.4.5.3

| WI / SI Name | Simultaneous Rx/Tx band combinations for NR CA/DC, NR SUL and LTE/NR DC |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Study Item: No | Study Item: No |  | Study Item: No |
| Acronym | LTE_NR_Simult_RxTx |  |  |  |  |
| Unique ID | 911018 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-211382 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 03/2022 | Performance part: 03/2022 | Testing part: N/A |  |
| Overall Completion level | Study Item: N/A | Core part: 80% | Performance Part: 80% | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | R4 |
| --- | --- | --- |
| Rapporteur | Name | Liu Ye |
|  | Company | Huawei |
|  | Email | leo.liuye@huawei.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

RAN4#101-e

- Simultaneous Rx/Tx capability for FR2+FR2 FDD-TDD band combination

  - Draft CRs for Rel-16 introduced band combination were agreed in R4-2120052, R4-2119950 with indicated note that minimum requirements apply only when there is non-simultaneous Rx/Tx operation between inter-band NR carriers in the current version of this specification.

#### 2.4.2	Remaining Open issues

- Identification of simultaneous Rx/Tx capability for case by case band combinations

  - To be further studied upon requests by companies for specific band combinations

- Further clarification of MSD threshold for FR1+FR1 FDD-TDD band combination

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4#98-bis-e

[1] R4-2107311 TR skeleton for TR38.xxx Simultaneous RxTx band combinations, Huawei, HiSilicon

[2] R4-2105377 WF on Simultaneous RxTx, Huawei, HiSilicon

RAN4#99-e

[3] R4-2107841 WF on applicability and rules for simultaneous RxTx, Huawei, HiSilicon

[4] R4-2107842 WF on release independent for simultaneous RxTx, CHTTL, Huawei

[5] R4-2107843 WF on simultaneous RxTx for the inter-band combinations having more than two bands, Qualcomm

[6] R4-2108007 WF on simultaneous Rx/Tx for synchronous/asynchronous NR-DC, Apple

[7] R4-2111452 draft reply LS on simultaneous RxTx capability, Huawei, HiSilicon

[8] R4-2108003 Draft Reply LS on simultaneous RxTx capability, Qualcomm

RAN4#100-e

[9] R4-2114946 WF on Simultaneous RxTx, Huawei, HiSilicon

[10] R4-2114947 draft CR for updating the note of mandatory simultaneous Rx/Tx capability for Rel.17 FR1 EN-DC combinations SoftBank Corp., NTT DOCOMO, INC., CHTTL

[11] R4-2115148 draft CR for updating the note of mandatory simultaneous Rx/Tx capability for Rel.17 FR1 NR-CA combinations, CHTTL, SoftBank Corp., NTT DOCOMO, INC.

[12] R4-2115149 draft CR for updating the note of mandatory simultaneous Rx/Tx capability for Rel.17 FR1+FR2 NR CA and EN-DC combinations, CHTTL, SoftBank Corp., NTT DOCOMO, INC.

RAN4#101-e

[13] R4-2117665	Discussion on the simultaneous Rx/Tx capability for FR1+FR1 FDD-TDD band combination	SoftBank Corp.

[14] R4-2118881	R17 simultaneous RxTx	OPPO

[15] R4-2119215	Simultaneous Rx/Tx capability for FR1+FR1 FDD-TDD band combination, ShenZhen Zhongxing Shitong

[16] R4-2119528	TR 38.839 v0.1.0	Huawei, HiSilicon

[17] R4-2119529	TP for TR 38.839: Principles for simultaneous RxTx capability	Huawei, HiSilicon

[18] R4-2119947	WF on simultaneous Rx/Tx capability	Huawei, HiSilicon

[19] R4-2117681	Wording proposal for note of simultaneous Tx/Rx	MediaTek Beijing Inc.

[20] R4-2118887	R17 FR2 simultaneous RxTx	OPPO

[21] R4-2119519	On simultaneous RxTx for FR2	Huawei, HiSilicon

[22] R4-2119950	DRAFT CR to TS 38.101-2: On Simultaneous RxTx capability for FR2 inter-band CA, ZTE Corporation

[23] R4-2120052	DRAFT CR to TS 38.101-2: On Simultaneous RxTx capability for FR2 inter-band CA, ZTE Corporation

[24] R4-2117991	Draft CR for TS 38.101-2: FR2 inter-band DL CA requirements clarification	Apple

[25] R4-2117992	Draft CR for TS 38.101-2: FR2 inter-band DL CA requirements clarification	Apple

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template