3GPP RAN TSG Meeting #94e		RP-213181

Electronic meeting, December 6 - 17, 2021

## Status Report to TSG

Agenda item:			9.2.5

| WI / SI Name | Study on enhanced test methods for FR2 NR UEs |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: Yes | Core part: No | Performance part: No |  | Testing part: No |
| Acronym | FS_FR2_enhTestMethods |  |  |  |  |
| Unique ID | 850071 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-211600 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: Mar / 2022 | Core part: | Performance part: | Testing part: |  |
| Overall Completion level | Study Item: 75% | Core part: | Performance Part: | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Anatoliy IOFFE, Ruixin WANG, Aida Vera LOPEZ |
|  | Company | Apple Inc., vivo, Intel Corporation |
|  | Email | aioffe@apple.com, ruixin.wang@vivo.com, aida.l.vera.lopez@intel.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.4	RAN4

#### 2.4.1	Agreements

RAN4 #101-e (November 2021, Electronic)

General

-	Summaries of the electronic meeting email discussions were provided in [20] and [21]

-	A text proposal to TR38.884, capturing general aspects, was approved in [16]

-	Version 1.2.0 of TR38.884 was approved in [23] during the email approval period

Objective 1 (test methodology for high DL power and low UL power test cases)

-	A text proposal to TR38.884 was approved in [18] with the following aspects:

-	Incorporate the combined far-field/delta-near-field (CFFdeltaNF) system utilizing a relative measurement approach as one of the enhanced methodologies

-	Example measurement procedures with the CFFdeltaNF approach

-	Simulation results for CFFdeltaNF

-	Additional simulation results based on the assumption that the DUT changes the antenna configuration between high-UL power operation and low-UL power operation

-	A text proposal to TR38.884 was approved in [17] with the following aspects:

-	Uncertainty contributions for CFFNF system for PC3 UEs utilizing the black-box approach

-	Uncertainty contributions for CFFNF system for PC1 UEs utilizing the black-box approach

-	Uncertainty contributions for CFFNF system for PC3 UEs utilizing the black&white-box approach

-	Uncertainty contributions for CFFNF system for PC1 UEs utilizing the black&white-box approach

-	Uncertainty contributions for CFFDNF system for PC3 UEs utilizing the black&white-box approach

-	Uncertainty contributions for CFFDNF system for PC1 UEs utilizing the black&white-box approach

-	Uncertainty contributions for CFFdeltaNF system for PC3 UEs utilizing the black-box approach

-	Uncertainty contributions for CFFdeltaNF system for PC1 UEs utilizing the black-box approach

-	Descriptions of uncertainty contributions

Objective 2 (solutions to minimize the impact of polarization basis mismatch)

-	It was agreed that Method 1 for UL demodulation measurement can be used with overlapping PUSCH DMRS configuration as specified for UE conformance [7]

Objective 3 (enhancements to support the verification of RF requirements for inter-band FR2+FR2 CA)

-	N/A

Objective 4 (enhancements to support extreme temperature conditions for all applicable FR2 UE RF test cases)

-	N/A

Objective 5 (enhancements to reduce test time)

-	It was agreed that no new uncertainty elements need to be defined for the new measurement grid, single link polarization, and RSRPB based RX beam peak search methods [20]

Objective 6 (testability aspects for the introduction of the new band n262)

-	N/A

Objective 7 (study and define test methods for FR2-2)

-	The following agreements were captured in the agreed Way Forward [22]:

-	FR2-2 test system

-	Assess whether test systems supporting the full FR2 range (FR2-1 + FR2-2) are feasible

-	Focus upcoming discussions on the preliminary MU of test systems supporting FR2-1 and FR2-2

-	UE types

-	MU assessment for FR2-2 will focus on PC3 in Rel-17 timeline.  This, however, does not deprioritize the general work on other UE types in the WI (i.e., FWA and vehicular).

-	Adopt embedded UE only testing for FR2 vehicular UEs. The term embedded UE implies the OBU/TCU + antenna + optional ground plane.

-	Companies are encouraged to share their views on UE architecture and ground plane details.

-	Defer decision on worst-case PC3 antenna assumptions for testability and MU analyses until RF session has clear conclusions.

-	Test methodology for UE RF

-	RAN4 will revisit the DUT radiating aperture discussion once the antenna array size assumptions have been concluded for FR2-2

-	As a starting point, the same High DL power and low UL power test cases for which NF based solutions (i.e. CFFNF, CFFDNF, and CFFdeltaNF) are applicable in FR2-1, can be considered for NF based solutions applicability in FR2-2. In case relaxations are needed for IFF/DFF methods for a given test case, it is up to RAN5 to confirm applicability of NF based solutions.

-	For RAN4 #102e, companies are encouraged to provide their views on additional applicable enhanced methods to reduce testing time for FR2-2.

-	Test methodology for UE demodulation and CSI

-	Define methodology for multi-path fading and static propagation conditions modelling for FR2-2

-	Reuse FR2-1 static propagation conditions methodology for FR2-2

-	Channel model parameters i.e. delay spread and Doppler spread need to be defined firstly.

-	For multi-path fading channel modelling, further discuss Fsample value with candidate options as following

-	Option 1: 2000MHz

-	Option 2: 800MHz

-	Option 3: 400MHz

-	Other options not precluded

-	Define Noc levels for FR2-2 UE demodulation testing based on FR2-1 methodology:

-	Noc (PC_X, Band_Y) = RESFENSPCX, BandY -10log10(SCSREFSENS x PRBREFSENS x 12) - SNRREFSENS + ∆thermal

-	FFS: Noc(PC_X, Band_Y) = -155 dBm/Hz + REFSENSPC_X, Band_Y, 100MHz – REFSENSPC3, n260, 100MHz

-	Note: Further confirmation of used parameters is needed based on core requirements definition.

-	RAN4 to perform an informative assessment of testable DL SNR range for FR2-2 for maximum frequency (~71GHz) using TR38.810 methodology as starting point.

-	Derivation of max testable SNR for other portions of FR2-2 range may be further performed

-	Further refinement on the test methodogy from TR 38.810 not precluded

#### 2.4.2	Remaining Open issues

-	Objective 1 (test methodology for high DL power and low UL power test cases)

-	None

-	Objective 2 (solutions to minimize the impact of polarization basis mismatch)

-	None

-	Objective 3 (enhancements to support the verification of RF requirements for inter-band FR2+FR2 CA)

-	None

-	Objective 4 (extreme temperature conditions for all applicable FR2 UE RF test cases)

-	None

-	Objective 5 (testability enhancements to reduce test time)

-	None

-	Objective 6 (testability aspects for the introduction of the new band n262)

-	None

-	Objective 7 (testability aspects for the extension to FR2-2)

-	Extend the applicability of the RF, RRM, and demodulation permitted methods in TR38.810 to FR2-2

-	Extend the applicability of Objectives 1 through 5 of this SI to FR2-2

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

N/A

## 4.	References

RAN4 #101-e (November 2021, Electronic)

- R4-2117854	Preliminary assessment of MU on FR2 test time reduction	Samsung

- R4-2117971	Preliminary uncertainty assessment for the high DL power and low UL power objective	Apple

- R4-2118314	Discussion on UE types for B52.6GHz test methods development	vivo

- R4-2118315	Discussion on Test methods for B52.6GHz UE RF	vivo

- R4-2118316	TP to TR 38.884 on general aspects	vivo

- R4-2118869	On 60GHz OTA testing for vehicular UE	LG Electronics Finland

- R4-2118963	UL MIMO EVM simulations for TE dual-receiver using the overlapping PUSCH DMRS configuration	Anritsu Limited

- R4-2119177	MU analysis and applicability for CFFDNF with black-box approach	ROHDE & SCHWARZ

- R4-2119380	Preliminary MU assessment of CFFDNF and CFFNF methodologies	Keysight Technologies UK Ltd, Rohde & Schwarz

- R4-2119381	On Black-Box Correlation Factor NF Test Methodology	Keysight Technologies UK Ltd

- R4-2119511	UE types for FR2-2 OTA test methods	Intel Corporation

- R4-2119512	FR2-2 OTA test methods for UE demodulation	Intel Corporation

- R4-2120621	Email discussion summary for [101-e][328] FR2_enhTestMethods_Part1	Moderator (Apple)

- R4-2120622	Email discussion summary for [101-e][329] FR2_enhTestMethods_Part2_NWM	Moderator (Intel)

- R4-2120694	MU analysis and applicability for CFFDNF with black-box approach	ROHDE & SCHWARZ

- R4-2120695	TP to TR 38.884 on general aspects	vivo

- R4-2120696	Preliminary MU assessment of CFFDNF and CFFNF methodologies	Keysight Technologies UK Ltd, Rohde & Schwarz

- R4-2120697	TP on CFFdeltaNF	Rohde &Schwarz, Keysight

- R4-2120698	WF on OTA test methods for 52.6~71GHz	Intel

- R4-2120745	Email discussion summary for [101-e][328] FR2_enhTestMethods_Part1	Moderator (Apple)

- R4-2120746	Email discussion summary for [101-e][329] FR2_enhTestMethods_Part2_NWM	Moderator (Intel)

- R4-2120767	WF on OTA test methods for 52.6~71GHz	Intel

- R4-2120768	Draft TR38.884 Study on enhanced test methods for FR2 NR UEs v1.2.0	Apple, vivo, Intel

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template