3GPP TSG RAN meeting #94e										RP-213217

Electronic Meeting, Dec. 6-17, 2021

## Status Report to TSG

Agenda item:			13.5.9

| WI / SI Name | UE Conformance Test Aspects for Enhancements on MIMO for NR |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_eMIMO-UEConTest |  |  |  |  |
| Unique ID | 880070 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-200895 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: June 2022 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 47% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN5 |
| --- | --- | --- |
| Rapporteur | Name | Chunying GU |
|  | Company | Huawei |
|  | Email | guchunying@huawei.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

WP is updated based on RAN5#93-e output as [1].

RF

For low PAPR DMRS, the capability IE is updated based on latest RAN2 and RAN4 specifications [4]. Low PAPR test points are removed from A-MPR test case [5].

For Full power transmission, test applicability is updated [16].

Demod

Test cases for Enhanced Type II CSI are specified [8~15] along with necessary PICS [3], test applicability [16] and default message configuration [2]. Applicability of different requirements with multi-TRP is added [6]. Applicability definition of multi-TRP test cases is added [7].

RRM

Test cases for L1-SINR measurement procedure are specified [17-28]. Test cases for L1-SINR measurement performance are specified [32-37]. Test cases for Scell beam failure detection are specified [29-31].

#### 2.5.2	Remaining Open issues

See details in WP [1].

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

## 4.	References

General documents

[1]	R5-217404	WP - Enhancements on MIMO for NR	Huawei, HiSilicon

38.508-1 documents

[2]	R5-217366	Addition of default message for 16Tx PMI reporting test cases in 5.4.2.5	Huawei, HiSilicon

38.508-2 documents

[3]	R5-218307	Addition of PICS for enhanced type II CSI	Huawei, HiSilicon

38.521-1 documents

[4]	R5-217215	Correction to IE and UE capability for low PAPR DMRS	Huawei, HiSilicon

[5]	R5-217216	Removal of low PAPR test points from 6.2.3 A-MPR	Huawei, HiSilicon

38.521-4 documents

[6]	R5-216786	Addition of applicability of different requirements with Multi-TRxP	Apple Italia S.R.L.

[7]	R5-216787	Update Applicability of requirements for optional UE features	Apple Italia S.R.L.

[8]	R5-218308	Addition of 6.3.2.1.6 2Rx FDD FR1 Multiple PMI with 16Tx Enhanced Type II codebook	Huawei, HiSilicon

[9]	R5-218309	Addition of 6.3.2.2.6 2Rx TDD FR1 Multiple PMI with 16Tx Enhanced Type II codebook	Huawei, HiSilicon

[10]	R5-218310	Addition of 6.3.3.1.6 4Rx FDD FR1 Multiple PMI with 16Tx Enhanced Type II codebook	Huawei, HiSilicon

[11]	R5-218311	Addition of 6.3.3.2.6 4Rx TDD FR1 Multiple PMI with 16Tx Enhanced Type II codebook	Huawei, HiSilicon

[12]	R5-218462	Addition of MU and TT in Annex F for enhanced typeII CSI reporting	Huawei, HiSilicon

[13]	R5-217363	Addition of RMC in Annex A for eMIMO enhanced typeII CSI reporting	Huawei, HiSilicon, Bureau Veritas

[14]	R5-217364	Addition of B.2.3.2.3A Beam steering approach with dual cluster beams	Huawei, HiSilicon, Bureau Veritas

[15]	R5-218312	Addition of applicability of optional features in 6.1.1.3	Huawei, HiSilicon, Bureau Veritas

38.522 documents

[16]	R5-218463	Addition of test applicability e-MIMO test case	Huawei, HiSilicon, Bureau Veritas

38.533 documents

[17]	R5-217203	Addition of minimum requirements for EN-DC L1-SINR measurement for beam reporting	Huawei, HiSilicon

[18]	R5-218313	Addition of 4.6.7.1 EN-DC FR1 CSI-RS based CMR and no dedicated IMR L1-SINR measurement in non-DRX	Huawei, HiSilicon

[19]	R5-218314	Addition of 4.6.7.2 EN-DC FR1 SSB based CMR and dedicated IMR L1-SINR measurement in DRX	Huawei, HiSilicon

[20]	R5-218315	Addition of 4.6.7.3 EN-DC FR1 CSI-RS based CMR and dedicated IMR L1-SINR measurement in DRX	Huawei, HiSilicon

[21]	R5-217207	Addition of minimum requirements for NR SA FR1 L1-SINR measurement for beam reporting	Huawei, HiSilicon

[22]	R5-218316	Addition of 6.6.8.1 NR SA FR1 CSI-RS based CMR and no dedicated IMR L1-SINR measurement in DRX	Huawei, HiSilicon

[23]	R5-218317	Addition of 6.6.8.2 NR SA FR1 SSB based CMR and dedicated IMR L1-SINR measurement in non-DRX	Huawei, HiSilicon

[24]	R5-218318	Addition of 6.6.8.3 NR SA FR1 CSI-RS based CMR and dedicated IMR L1-SINR measurement in non-DRX	Huawei, HiSilicon

[25]	R5-217211	Addition of the abbreviations for Rel-16 NR MIMO	Huawei, HiSilicon

[26]	R5-218319	Addition of CSI-RS Reference Measurement Channels based on IMR	Huawei, HiSilicon

[27]	R5-217213	Addition of Annex A.1.4B CSI-IM Reference Measurement Channels	Huawei, HiSilicon

[28]	R5-217214	Addition of Annex H.3.6A RRC messages and IE exceptions for L1-SINR measurement for beam reporting	Huawei, HiSilicon

[29]	R5-218320	Addition of 4.5.5.5 EN-DC FR1 Scell CSI-RS-based beam failure detection and SSB-based link recovery in non-DRX	Sporton

[30]	R5-218321	Addition of 4.5.5.6 EN-DC FR1 Scell CSI-RS-based beam failure detection and SSB-based link recovery in DRX	Sporton

[31]	R5-218327	Addition of cell configuration MU and TT for Enhancement on MIMO	Sporton

[32]	R5-218322	Addition of 4.7.7.1 EN-DC FR1 CSI-RS based CMR and no dedicated IMR configured and CSI-RS resource set with repetition off L1-SINR measurement accuracy	Sporton

[33]	R5-218464	Addition of 4.7.7.2 EN-DC FR1 SSB based CMR and dedicated IMR L1-SINR absolute measurement accuracy	Sporton

[34]	R5-218323	Addition of 4.7.7.3 EN-DC FR1 CSI-RS based CMR and dedicated IMR L1-SINR measurement accuracy	Sporton

[35]	R5-218324	Addition of 6.7.9.1 NR SA FR1 CSI-RS based CMR and no dedicated IMR configured and CSI-RS resource set with repetition off L1-SINR measurement accuracy	Sporton

[36]	R5-218325	Addition of 6.7.9.2 NR SA FR1 SSB based CMR and dedicated IMR L1-SINR absolute measurement accuracy	Sporton

[37]	R5-218326	Addition of 6.7.9.3 NR SA FR1 CSI-RS based CMR and dedicated IMR L1-SINR measurement accuracy	Sporton

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template