3GPP TSG RAN meeting #94-e									RP-213263

Electronic Meeting, December 6 - 17, 2021

Status Report to TSG

Agenda item:		9.3.4.2

| WI / SI Name | Introduction of UE TRP (Total Radiated Power) and TRS (Total Radiated Sensitivity) requirements and test methodologies for FR1 (NR SA and EN-DC) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_FR1_TRP_TRS |  |  |  |  |
| Unique ID | 911010 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-211158 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: Mar/2022 | Performance part: Sep/2022 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 40% | Performance Part: 0% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Wang, Ruixin; Liu, Qifei; Shaozhe |
|  | Company | vivo, OPPO, CMCC |
|  | Email | ruixin.wang@vivo.com liuqifei@oppo.com shaozhe@CHINAMOBILE.COM |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.4	RAN4

2.4.1	Agreements

RAN4 #101-e (Nov 2021, Electronic Meeting)

- General

- The email discussions have been summarized in [34] [35]

- WF on FR1 TRP TRS was approved [31]

- WF on FR1 TRP TRS antenna switching was approved [33]

- TP to TR 38.834 on general aspects and band parameters was approved [28]

- TP to TR 38.834 on SA test setup and calibration procedure was approved [30]

- TP to TR 38.834 on Annex A – UE coordinate system was agreed [21]

- TR 38.834 v0.2.0 for FR1 TRP TRS test methods was agreed [20]

- TS 38.161 v0.0.1 skeleton for FR1 TRP TRS requirements was agreed [29]

- TP to TR 38.834 on performance metrics was agreed [32]

- Coordination between RAN4 and RAN5

- RAN4 Confirm the coordinator-based approach in LS R4-2117026 suggested by RAN5 to facilitate the MU related discussions.

•	Test parameters

- Common Test parameters for each band

    - Approve the common parameters in R4-2118304 which is based on last meeting agreements

    - Further update the common parameters, if test parameters requested by operator/vendor are agreed, the corresponding common test parameter will be substituted

    - As usual, frequencies for each band should be defined as part of OTA test methodology

- Test parameters requested from operator/vendors

    - Update the following channel bandwidth

      - 20MHz for n28

      - 100MHz for n41/n77/n78/n79

    - Detailed parameters for the above bands based on agreed channel bandwidth should be provided next meeting from interested operators/vendors

- How to treat Manufacturing Tolerances

    - RAN4 to further discuss the following proposed options:

    - Option 1: framework to take manufacturing tolerances into account for OTA requirements, such that:

1) It is assumed that nominal UEs are used to collect radiated performance data in the performance phase of the work;

2) A candidate value X to achieve a passing rate of Y% is derived from the radiated performance data;

3) An offset Z is defined to relax X, such that the resulting OTA requirement reflects a passing rate of Y% in the full population of devices with 95% confidence

    - Option 2: select a variety of phones during the measurement campaign to indirectly account for manufacturing tolerances

    - Option 3: apply Option 1 under some agreed UE selection criteria, then process the measured data according to Option 2

    - Other options are not precluded

- Update of the phantom’s description

    - Correct the description of hand phantoms endorsed last meeting: The hand grip sizes of hand phantoms are ≤72 mm and > 72 mm, rather than <72mm and ≥72mm.

- OTA phantoms

    - For test method development, keep current use cases as it is to ensure that the test method can cover different size of smartphone.

      - Wide Grip Hand for UE with Width >72mm and ≤92mm

      - PDA Grip Hand for UE with Width ≥56mm and ≤72mm

    - For requirement work, single use case with dedicated phantom should be selected in Rel-17;

    - for Rel-17 requirement development, hand phantom only case(s) will be covered. FFS whether PDA or Wide PDA is used to define FR1 TRP TRS requirements within Rel-17 timeframe.

•	Test methodology

- EN-DC power splitting

    - for EN-DC TRP testing

      - Configuration 2: lower LTE carrier power

        - B: low power with fixed value [10dBm]

- Considerations on EN-DC

    - Partial RB shall be configured for LTE UL RB allocation, under EN-DC TRP condition.

    - RAN4 should select EN-DC configurations for OTA testing according to the following principles:

A) Focus on the performance of the NR carrier and do not consider multiple permutations between different LTE bands and NR band under test;

B) Consider only those EN-DC configurations which have no MSD impact on either LTE or NR

- UL configuration for TRS

    - RAN4 target to conclude UL configuration for TRS under EN-DC mode in Jan 2022 RAN4 meeting.

•	UE with multi-antenna

- UE black-box solution or switching mechanism dependent sulotion

    - A unified UE black-box solution for TAS ON test is preferred.

- chamber types used for TAS ON methodology

    - FFS is needed on applicable chamber types for TAS ON methodology,

    - Reusing the current chambers as much as possible is helpful.

- influence factor list

    - Consider the below potential influence factors as the starting point of the study, and update (adding/removing factors or marking the priority of the factors etc.) the list based on further studies and conclusions.

| Factor ID | Potential Influence factors | Note |
| --- | --- | --- |
| Factor 1 | Downlink Rx signal |  |
| Factor 2 | Near-body/object sensor |  |
| Factor 3 | USIM card setting |  |
| Factor 4 | Base station signalling |  |
| Factor 5 | Particular optimization algorithms |  |
| Factor 6 | Efficacy of the TAS ON methodology (i.e. ability to rank devices based on lab test to be correlated to ranking based on field performance) |  |

- Factor 1 of Downlink Rx signal

    - An effective test method should be capable of triggering valid Transmit Antenna Switch based on downlink power detection.

    - further study and measurement are needed to verify the consistency and repeatability of the test method.

- Factor 2 of Near-body/object sensor

    - More tests are needed to check the sensor function

- Factor 4 of Base station signalling

    - Base station signaling can be considered as the potential factor for further check.

- Factor 5 of Particular optimization algorithms

    - Encourage companies to provide more information on Particular optimization algorithms

- Test Methodology for multi antenna receivers

    - By default, the maximum number of Rx antennas supported at each band are used during TRS test, and RAN4 do not need to define specific antenna settings for TRS test

2.4.2	Remaining Open issues

- TPs for SA and EN-DC test methodologies

- TPs for UE positioning guidelines

- Ripple test procedure

- UL configure power for EN-DC TRS

- Methodology on how to reduce TRP TRS testing time

- Detailed test parameters for bands not using agreed common parameters

2.5	RAN5

2.5.1	Agreements

RAN5 #93-e (Nov 2021, Electronic Meeting)

•	TP to TR 38.834 on skeleton for Annex B is endorsed [39].

2.4.2	Remaining Open issues

- MU assessment for TRP TRS test methods

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

N/A

4.	References

RAN4#101-e

- R4-2117182	Proposals of NR Band n28,n41 and n79 Test Configuration for TRP	CMCC

- R4-2117183	Consideration on Tx Antenna Switching Test Methodology	CMCC

- R4-2117292	on how to treat the UE manufacturing impacts	Huawei Tech.(UK) Co.. Ltd

- R4-2117850	Discussion on hand phantom and wide range band	Samsung

- R4-2117851	Discussion on power splitting of ENDC	Samsung

- R4-2117973	Views on EN-DC test configurations	Apple

- R4-2117974	Views on transmit antenna selection test methodology	Apple

- R4-2117975	Views on frequency test points and manufacturing tolerances	Apple

- R4-2118148	On EN-DC test methodology	Qualcomm Incorporated

- R4-2118304	TP to TR 38.834 on general aspects and band parameters	vivo

- R4-2118305	TP to TR 38.834 on SA test setup and calibration procedure	vivo

- R4-2118306	Discussion on EN-DC power splitting	vivo

- R4-2118307	Discussion and Reply LS to CTIA on NR phantoms	vivo

- R4-2118308	Discussion on UE with Tx and Rx switching	vivo

- R4-2118309	3GPP TS 38.161 v0.0.1 skeleton	vivo, Apple

- R4-2118898	Consideration on hand phantoms with different hand grip sizes	OPPO

- R4-2118899	Consideration on power configuration for EN-DC	OPPO

- R4-2118900	Consideration on test method for UE with TAS function on	OPPO

- R4-2118901	Consideration on test time reduction for EN-DC	OPPO

- R4-2119176	TR 38.834 v0.2.0	OPPO

- R4-2119178	TP to TR 38.834 on Annex A – UE coordinate system	ROHDE & SCHWARZ, vivo

- R4-2119252	further discussion on EN-DC power setting	Xiaomi

- R4-2119542	on EN-DC power splitting of FR1 TRP-TRS test	Huawei, HiSilicon

- R4-2119543	on TAS ON test	Huawei, HiSilicon

- R4-2119590	TP to TR 38.834 on performance metrics	CAICT

- R4-2120604	Email discussion summary for [101-e][326] FR1_TRP_TRS_Part1	Moderator (vivo)

- R4-2120605	Email discussion summary for [101-e][327] FR1_TRP_TRS_Part2	Moderator (OPPO)

- R4-2120686	TP to TR 38.834 on general aspects and band parameters	vivo

- R4-2120687	3GPP TS 38.161 v0.0.1 skeleton	vivo, Apple

- R4-2120688	TP to TR 38.834 on SA test setup and calibration procedure	vivo

- R4-2120689	WF on FR1 TRP TRS	Vivo

- R4-2120691	TP to TR 38.834 on performance metrics	CAICT

- R4-2120693	WF on FR1 TRP TRS for UE with multi-antenna	OPPO

- R4-2120727	Email discussion summary for [101-e][326] FR1_TRP_TRS_Part1	Moderator (vivo)

- R4-2120728	Email discussion summary for [101-e][327] FR1_TRP_TRS_Part2	Moderator (OPPO)

RAN5#93-e

- R5-217600	MU contributors for NR FR1 TRP-TRS		ROHDE & SCHWARZ

- R5-217756	TP to TR 38.834 on skeleton for Annex B	ROHDE & SCHWARZ

- R5-218479	MU contributors for NR FR1 TRP-TRS		ROHDE & SCHWARZ

- R5-218480	TP to TR 38.834 on skeleton for Annex B	ROHDE & SCHWARZ

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template