## Slide 1: Views on RAN planning aspects
China Academy of Telecommunications Technology (CATT)
3GPP TSG RAN#94-e
Electronic Meeting, December 6 - 17, 2021
A.I. 5
For Discussions‎
RP-213289

## Slide 2: On WG meeting Planning for Rel-18
RAN/WG meeting planning has been endorsed in RP-212587, where the Q1’2022 and Q2’2022 planning is clear but Q3 and afterwards is TBD.
Also it has been decided that Rel-18 starts in Q2’22 for RAN1 and in Q3’22 for RAN2/3/4, and the content of Rel-18 targets an 18-month duration.
In our view, to keep the WG meeting time on a level that allows timely completion, the following should be required
  RAN1/2/4 plan 8 meetings during the Rel-18 time window, and
  RAN3 plans 7 meetings during the Rel-18 time window

## Slide 3: Other aspects
RAN2 ASN.1 review adhoc
  In RP-212587 the possibility of such adhoc GTW session(s) has been pointed out. In our view this is useful for the sake of effectiveness.
  The timeslot is preferably during April 4-6th, and April 25-29th, taking into account of inactive periods as well as the WG submission deadline.

## Slide 4: Other aspects (cont.)
Work load in WG
  There were discussions in WG level on the workload and potential ways to handle it.
  In our view the overall work load has been high on the WG level, but there are already mechanisms/mindsets to handle it, e.g., to keep the work scope of a new release on the reasonable level, and to minimize the effort for maintenance, etc.
  The rest seems to be mainly WG level micro managements (e.g., GTW time arrangements, optimizations to pre meeting email / at-meeting offline, etc.) and seems no need to have anything fundamentally new introduced in the RAN level.

## Slide 5: Summary
RAN/WG meeting planning during the Rel-18 time window
  It is suggested to plan 8 meetings for RAN1/2/4, and 7 meetings for RAN3 to complete the Rel-18 work.
RAN2 ASN.1 review adhoc
  It is suggested to have two ASN.1 review GTW adhoc sessions.
  Preferably the time slots are during April 4-6th, and April 25-29th.
WG work load management
  Some discussions took place in WG, but seems nothing fundamentally new needs to be introduced in the RAN level.