3GPP TSG RAN meeting #94e										RP-213364

Electronic Meeting, Dec. 6-17, 2021

## Status Report to TSG

Agenda item: 10.5.3

| WI / SI Name | Introduction of upper 700MHz A block E-UTRA band for the US |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | LTE_upper_700MHz_A |  |  |  |  |
| Unique ID | 930057 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-212618 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 03/2022 | Performance part: 03/2022 | Testing part: N/A |  |
| Overall Completion level | Study Item: N/A | Core part: 5% | Performance Part: 0% | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | R4 |
| --- | --- | --- |
| Rapporteur | Name | Heng Pan |
|  | Company | Puloli |
|  | Email | heng.pan@puloli.com |
| Rapporteur | Name | Xiang Yun |
|  | Company | Baicells |
|  | Email | yunxiang@baicells.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

RAN4 confirms that LTE_Upper_700MHz WI to be handled also during the RAN4#101-bis-e meeting (as in R4-2119473)

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN4

#### 2.1.1	Agreements

RAN4#101-e

There was no formal agreement, while the following conclusion was captured in the meeting report:

- The goal is to conclude the co-existence/co-location requirements discussion during the January RAN4 meeting, in order to timely proceed with Draft CRs during February meeting.

- The proposed WF content is to be used as baseline for January RAN4 meeting, subject to further technical discussion.

#### 2.1.2	Remaining Open issues

•	Study the need for any applicable co-location and/or co-existence requirements for the 700MHz NB-IoT band, considering regional regulations, and if needed specify the co-existence requirements

•	Study any identified unique aspects specific to the proposed new band.

•	Standardize a new FDD E-UTRA operating band based on the 2 MHz paired spectrum consisting of Upper 700 MHz A Block. To be specific, the uplink band for this new band is 1 MHz, 787-788 MHz; the downlink band is 1 MHz, 757-758 MHz; the duplex spacing is 30 MHz.

•	Support for 200 kHz bandwidth

•	Specify band numbering and RF characteristics of the new band.

•	Ensure the new band supports only NB-IoT operation.

•	Update the related 3GPP E-UTRA technical specifications to include support for the new band

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

N/A

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4#101-e

[1] R4-2120051	WF for LTE upper 700MHz; Qualcomm, Puloli

[2] R4-2119938	Email discussion summary for [101-e][138] LTE_Upper_700MHz; Moderator (Huawei)

[3] R4-2119738	Email discussion summary for [101-e][138] LTE_Upper_700MHz; Moderator (Huawei)

[4] R4-2119473	Initial discussion on the BS RF requirements; Huawei

[5] R4-2119425	UE coexistence and emission requirements for 700 MHz NB-IoT; Qualcomm, Puloli

[6] R4-2117054	TR 36.779 TR skeleton, Puloli

[7] R4-2117058	TP to TR 36.779 on channel numbering, Puloli, Baicells

[8] R4-2117059	TP to TR 36.779 on frequency band arrangement, Puloli

[9] R4-2117060	TP to TR 36.779 on FCC regulation requirements, Puloli

[10] R4-2117061	TP to TR 36.779 on adjacent 3GPP bands, Puloli

[11] R4-2117062	TP to TR 36.779 on nearby non-3GPP services, Puloli

[12] R4-2117063	TP to TR 36.779 on list of band specific issues, Puloli

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template