3GPP TSG RAN meeting #94e										RP-213455

Electronic Meeting, Dec. 06-17, 2021

## Status Report to TSG

Agenda item:			10.4.2

| WI / SI Name | New bands and bandwidth allocation for 5G terrestrial broadcast - part 1 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | LTE_terr_bcast_bands_part1 |  |  |  |  |
| Unique ID | 911020 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-211144 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 03/2022 | Performance part: | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 90% | Performance Part: | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN1 |  |
| --- | --- | --- | --- |
| Rapporteur | Name | Roland Beutler | Alberto RICO ALVARINO |
|  | Company | EBU | Qualcomm Incorporated |
|  | Email | Roland.Beutler@swr.de | albertor@qti.qualcomm.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

## 2.1	RAN1

#### 2.1.1	Agreements

The following agreements were reached in RAN1#106b-e:

Conclusion:

The input in R1-2108857 and R1-2110371 can be taken into account by specification editors when drafting the editor CRs

Conclusion:

The OFDM signal generation (Subclause 6.12 in TS 36.211) is modified by replacing N_RB^DL with N_RB^PMCH for the PMCH symbols belonging to MBSFN areas with pmch-Bandwidth configured.

Agreement

For the purpose of ROM MBMS interest indication, if the UE receives a 6/7/8MHz PMCH, for the corresponding serving cell:

- The UE reports a bandwidth of 10MHz (mbms-Bandwidth = n50)

- The UE assumes Bc=10MHz

#### 2.1.2	Remaining Open issues

  - None

## 2.2	RAN2

#### 2.2.1	Agreements

None

#### 2.2.2	Remaining Open issues

Approve changes to 36.331 to introduce signalling related to PMCH bandwidth

## 2.3	RAN3

#### 2.3.1	Agreements

None

#### 2.3.2	Remaining Open issues

Approve changes to 36.443 to introduce signalling related to PMCH bandwidth

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

Not applicable

## 4.	References

R1-2108857	TP on PMCH allocation and corresponding MBSFN reference signals	ZTE

R1-2109178	PMCH allocation of 6/7/8MHz	Qualcomm Incorporated

R1-2110371	Flexible PMCH bandwidth allocation for the 15KHz subcarrier spacing	Huawei, HiSilicon

R1-2110542	Summary of [106bis-e-LTE-5G-Terr-Bcast-01]	Moderator (Qualcomm)