3GPP TSG RAN meeting #94e										RP-213464

Electronic Meeting, Dec 2020

## Status Report to TSG

Agenda item:			9.4.4.7

| WI / SI Name | Introduction of FR2 FWA (Fixed Wireless Access) UE with maximum TRP of 23dBm for band n259 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_FR2_FWA_Bn259 |  |  |  |  |
| Unique ID | 911015 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-210875 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 09/2021 | Performance part: 12/2021 | Testing part: mm/yyyy |  |
| Overall Completion level | Study Item: N/A | Core part: 100% | Performance Part: 100% | Testing part: NA |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN4 |
| --- | --- | --- |
| Rapporteur | Name | Sumant Iyer (RAN4) |
|  | Company | Qualcomm |
|  | Email | sumanti@qti.qualcomm.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

### 2.1	RAN4

#### Agreements

Agreements pertaining to RRM, see R4-2119450

Agreements pertaining to performance part, see R4-2120754

#### 2.1.2	Remaining Open issues

- UE RF and RRM part:

  - None

- UE performance part:

  - None

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

N/A

## 4.	References

SR from RAN#93-e: RP-211743