3GPP TSG RAN meeting #94e										RP-213653

Electronic Meeting, Dec. 6-17, 2021

## Status Report to TSG

Agenda item:			9.3.4.4

| WI / SI Name |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_DL1024QAM_FR1 |  |  |  |  |
| Unique ID | 890156 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-202886 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: mm/yyyy | Core part: 03/2022 | Performance part: 06/2022 | Testing part: mm/yyyy |  |
| Overall Completion level | Study Item: xx % | Core part: 99% | Performance Part: 30% | Testing part: xx% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN4 |
| --- | --- | --- |
| Rapporteur | Name | Wanuga, Kevin (RAN1); Uesaka, Kazuyoshi (RAN4) |
|  | Company | Nokia, Ericsson |
|  | Email | kevin (dot) wanuga (at) nokia (dot) com; kazuyoshi (dot) uesaka (at) ericsson (dot) com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

Introduction of the RRC signalling and UE capability to support DL 1024QAM in FR1.

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

The following agreements are made on UE/BS RF core part in RAN4#101-e:

- 1024QAM BS Tx EVM is agreed to set to

  - 2.5%, applicable for frequencies equal to or below 4.2GHz.

  - 2.8%, applicable for frequencies above 4.2GHz.

- Agreed CR for TS 38.104 for the introduction of 1024QAM (R4-2120770).

- Agreed CR for TS 38.101-1 for the introduction of 1024QAM (R4-2120658).

The following agreements are made on RF performance part in RAN4#101-e (R4-2120659):

- BS Test tolerance for EVM

  - Test tolerance for EVM is 1%.

- BS manufacture declarations

  - The following text will be included in table 4.6-1 regarding power back off declaration:

    - If a BS is capable of 1024QAM DL operation then up to three rated output power declarations may be made. One declaration is applicable when configured for 1024QAM transmissions, a different declaration is applicable when configured 256QAM transmissions and the other declaration is applicable when configured neither for 256QAM nor 1024QAM transmissions.

- BS test models

  - The following test models will be introduced:

    - NR-FR1-TM2b with single 1024QAM PRB allocation.

    - NR-FR1-TM3.1b with all 1024QAM PRBs allocation.

    - Detailed TM descriptions are provided in R4-2117394 and R4-2118914.

- UE MCS index for RMC:

  - MCS index for RMC is 23 for maximum input level for 1024QAM.

The following agreements are made on UE demodulation performance part in RAN4#101-e (R4-2120699):

- Agreed to define new PDSCH requirements for 1024 QAM by using the existing new applicability rule

- Agreed to define SDR requirements for 1024 QAM with rank 1 and rank 2

- Agreed to define new CQI definition requirements for CQI table with 1024QAM entries.

- The detailed simulation assumption is given in R4-2120699.

#### 2.4.2	Remaining Open issues

RF performance part

- Test model configuration for BS RF conformance test requirements.

- CR for BS RF conformance test requirements.

- CR for RMC for UE RF tests

UE demodulation requirement part

- Agreement of the detailed test parameters for UE demodulation and CQI reporting requirements.

- Alignment of simulation results for UE demodulation requirements.

- CR for UE demodulation and CQI reporting requirements.

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

RAN4#101-e

- R4-2118915	"BS TX EVM requirement for 1024QAM", Nokia, Nokia Shanghai Bell, Ericsson, Verizon, KDDI, SoftBank, NTT DOCOMO, AT&T, SK Telecom, T-Mobile USA.

- R4-2120609	"Email discussion summary for [101-e][308] NR_DL1024QAM_BSRF", Moderator (Ericsson).

- R4-2120659	"WF on 1024QAM conformance requirements", CATT.

- R4-2120732	"Email discussion summary for [101-e][308] NR_DL1024QAM_BSRF", Moderator (Ericsson).

- R4-2117392	"UE RX RF requirements for 1024QAM for NR FR1", CATT.

- R4-2117876	"CR for TS 38.101-1: 1024QAM", Huawei, HiSilicon.

- R4-2120658	"CR for TS 38.101-1: 1024QAM", Huawei, HiSilicon.

- R4-2117393	"BS TX RF requirements for 1024QAM for NR FR1", CATT.

- R4-2117873	"Link simulation for support of 1024QAM", Huawei, HiSilicon.

- R4-2117874	"BS RF requirements for support of 1024QAM", Huawei, HiSilicon.

- R4-2117875	"CR for TS 38.104: 1024QAM", Huawei, HiSilicon.

- R4-2118027	"Discussion on Tx EVM requirements for DL 1024QAM in FR1", Intel Corporation.

- R4-2118084	"Discussion on BS EVM requirements for 1024QAM", NEC.

- R4-2118913	"Simulation results for 1024QAM", Nokia, Nokia Shaghai Bell.

- R4-2119192	"Discussion on BS requirements for NR 1024QAM", ZTE Corporation.

- R4-2120657	"CR for TS 38.104: 1024QAM", Huawei, HiSilicon.

- R4-2120770	"CR for TS 38.104: 1024QAM", Huawei, HiSilicon.

- R4-2117394	"BS test requirements for 1024QAM for NR FR1", CATT.

- R4-2118780	"Draft CR to TS 38.141-1: Introduction of 1024 QAM in FR1", Ericsson.

- R4-2118914	"DL 1024QAM FR1 impact to NR BS conformance specification", Nokia, Nokia Shaghai Bell.

- R4-2117430	"On UE demod and CQI reporting requirements with 1024QAM", Apple.

- R4-2118688	"Work plan for UE demodulation requirements for WI DL 1024QAM for NR FR1", Ericsson.

- R4-2120610	"Email discussion summary for [101-e][318] NR_DL1024QAM_Demod_NWM", Moderator (Ericsson).

- R4-2120699	"WF on DL1024QAM demodulation and CQI reporting requirements", Ericsson.

- R4-2120733	"Email discussion summary for [101-e][318] NR_DL1024QAM_Demod_NWM", Moderator (Ericsson).

- R4-2118026	"Discussion on PDSCH requirements for DL 1024QAM in FR1", Intel Corporation.

- R4-2118689	"UE demodulation requirements for DL 1024QAM", Ericsson.

- R4-2119024	"Discussion on PDSCH demodulation requiremetns for NR DL FR1 1024QAM", Huawei, HiSilicon.

- R4-2119323	"Discussion on PDSCH Performance Requirements for FR1 1024QAM", Qualcomm Incorporated.

- R4-2118690	"CQI reporting requirements for DL 1024QAM", Ericsson.

- R4-2119025	"Discussion on CQI requirements for NR DL FR1 1024QAM", Huawei, HiSilicon.

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template