## Slide 1: Status Report RAN WG2 to TSG-RAN #95-e
v2
Johan Johansson
RAN2 Chairman (MediaTek Inc)
AI: 5.2
Revision History
v2: pg18 No of offlines, pg19 GTW
overtime were updated

## Slide 2: General
In this quarter 2022Q1, RAN2 had two meetings, R2 116bis-e and R2 117-e.
The meetings were (5+2) and (5+4) days respectively.
The scope of R2 116bis-e was Rel-17 only.
R2 117-e had a full agenda. Maintenance R16 and earlier and TEI17 was treated but had comparably lower priority this quarter.
Rel-17: Focus on Closing open issues.

## Slide 3: Maintenance NR and NR/EUTRA WIs
- Agreed CRs Does not include Cat A CRs
- Drafts include offline AT-meeting drafts on the
meeting server
- Tdocs include both input tdocs and revisions.
- NR16 General Includes all other R16 WIs.
Chart: NR Maintenance
| NR15 ST2 | NR15 UP | NR15 CP | NR15 Pos | NR R15 | NR16 General | NR16 V2X | NR16 Pos | NR16 SONMDT
Agreed CRs | 0 | 2 | 4 | 1 | 7 | 17 | 9 | 5 | 0
Tdocs 117-e | 0 | 13 | 41 | 6 | 60 | 92 | 52 | 13 | 9

## Slide 4: Maintenance EUTRA
- Agreed CRs Does not include Cat A CRs
- Drafts include offline AT-meeting drafts on the
meeting server
- Tdocs include both input tdocs and revisions.
Chart: EUTRA Maintenance
| PRE15 NB-IoT | PRE15 eMTC | PRE15 V2X SL | PRE15 Pos | PRE15 LTE Other | L16 General | L16 eMTC | L16 NB-IoT | L16 Other | L16 Pos
Agreed CRs | 0 | 0 | 0 | 0 | 2 | 0 | 0 | 4 | 1 | 0
Tdocs 117-e | 7 | 0 | 0 | 0 | 14 | 0 | 1 | 14 | 3 | 0
Drafts

## Slide 5: Rel 15 and earlier
NR R15 WI: NR SA, MR-DC All arch
  7 CRs agreed (not incl Cat A CRs)
  Trend: 7 (22Q1), 5 (21Q4), 21 (21Q3), 40 (21Q2 - two meetings), 30 (21Q1), 29 (20Q4), 23 (20Q3), 69 (20Q2)
    Low numbers!
  No Non Backwards Compatible (NBC) changes.
EUTRA R15 and earlier WIs: NB-IoT, eMTC, LTE
  2 CRs agreed (not incl Cat A CRs)
  Trend: 2 (22Q1), 3 (21Q4), 2 (21Q3), 5 (21Q2), 6 (21Q1), 11 (20Q4), 6 (20Q3), 10 (20Q2)
    Low numbers now!
  No Non Backwards Compatible (NBC) changes.

## Slide 6: Rel 16 General
NR and Joint AIs: 31 CRs Agreed
  Trend: 31 (22Q1), 39 (21Q4), 59 (21Q3), 111 (21Q2 – two meetings), 117 (21Q1), 115 (20Q4), 180 (20Q3), somewhat Decreasing trend
  NBC: no NBC CRs
EUTRA Only: 5 CRs Agreed
  Trend: 5 (22Q1), 5 (21Q4),
  NBC: no NBC CRs

## Slide 7: TEI Report
TEI17 Cat B / C CRs:
R2-2202212 Introduction of event-based trigger for LTE MDT logging [LTE-Event-MDT] KDDI Corporation, CMCC, Telecom Italia, Samsung, Ericsson, China Unicom, Huawei, HiSilicon, Qualcomm Inc. 37.320 16.7.0 TEI17 0113 B
R2-2202213 Introduction of event-based trigger for LTE MDT logging [LTE-Event-MDT] KDDI Corporation, CMCC, Telecom Italia, Samsung, Ericsson, China Unicom, Huawei, HiSilicon, Qualcomm Inc. 36.331 16.7.0 TEI17 4752
R2-2202841 Introduction of event-based trigger for LTE MDT logging [LTE-Event-MDT] Huawei, HiSilicon, Qualcomm Inc., KDDI Corporation 36.304 16.6.0 TEI17 0834 1 B
R2-2202842 Introduction of event-based trigger for LTE MDT logging [LTE-Event-MDT] Huawei, HiSilicon, Qualcomm Inc., KDDI Corporation 36.306 16.7.0 TEI17 1830 1 B
R2-2203666 On introducing height information reporting in MDT reports [LTE-Height-MDT] KDDI, Ericsson, Qualcomm 36.331 16.7.0 TEI17 4756 1 B
R2-2203667 On introducing height information reporting in MDT reports [LTE-Height-MDT] KDDI, Ericsson, Qualcomm 37.320 16.7.0 TEI17 0114 1 B
R2-2203668 On introducing height information reporting in MDT reports [LTE-Height-MDT] KDDI, Ericsson, Qualcomm 36.306 16.7.0 TEI17 1838 1 B

## Slide 8: TEI Report
TEI17 Cat B / C CRs:
R2-2202626 Introduction of mobility-state-based cell reselection for NR HSDN [NR_HSDN] CMCC, CATT, Ericsson, Huawei, ZTE, Nokia, OPPO, vivo 38.331 16.7.0 TEI17 2846 1 B
R2-2202627 Introduction of mobility-state-based cell reselection for NR HSDN [NR_HSDN] CMCC, CATT, Ericsson, Huawei, ZTE, Nokia, OPPO, vivo 38.304 16.7.0 TEI17 0223 1 B
R2-2202629 Introduction of mobility-state-based cell reselection for NR HSDN [NR_HSDN] CMCC, CATT, Ericsson, Huawei, ZTE, OPPO, vivo 36.331 16.7.0 TEI17 4730 1 B
R2-2203851 Introduction of mobility-state-based cell reselection for NR HSDN [NR_HSDN] CMCC, CATT, Ericsson, Huawei, ZTE, Nokia, OPPO, vivo 38.306 16.7.0 TEI17 0650 2 B
R2-2203919 Addition of Timing Advance measurement reporting in NR E-CID [NRTADV] Ericsson, NTT Docomo, Polaris Wireless, Verizon, China Telecom, FirstNet, Deutsche Telekom, Intel Corporation, CATT, Nokia, Nokia Shanghai Bell, Huawei 38.305 16.7.0 TEI17 0082 2 B
R2-2203935 Introduction of RACH triggers for T_ADV in NR E-CID [NRTADV] Huawei, HiSilicon, Ericsson, CATT, NTT DOCOMO, Deutsche Telekom, Polaris Wireless, ZTE Corporation 38.300 16.8.0 TEI17 0407 1 B
R2-2203993 Explicit Indication of SI Scheduling start position [SI-SCHEDULING] Ericsson, Verizon, Softbank, Deutsche Telekom, vivo, Lenovo, Motorola Mobility 38.331 16.7.0 TEI17 2953 2 B
R2-2204001 Capability for Explicit Indication of SI Scheduling window position [SI-SCHEDULING] Ericsson, Verizon, Softbank, Deutsche Telekom, vivo, Lenovo, Motorola Mobility 38.306 16.7.0 TEI17 0698 1 B

## Slide 9: TEI Report
TEI17 Cat B / C CRs:
R2-2204152 Inter-MN RRC Resume without SN change [InterMNResume] R3 (Ericsson, Qualcomm Incorporated, Huawei, Intel Corporation, China Telecom, T-Mobile USA, ZTE, Nokia, Nokia Shanghai Bell, Samsung, RadiSys, Reliance JIO, Google Inc.) 37.340 16.8.0 TEI17 0301 B
R2-2204155 Introduction of Local NG-RAN Node IDs for RRC_INACTIVE [RRCInactive] R3 (Ericsson, ZTE, Radisys, Reliance JIO, China Telecom, Huawei, Nokia, Nokia Shanghai Bell, Deutsche Telekom) 38.300 16.8.0 TEI17 0426 B
R2-2204212 On UE security capability to address SA3 request [UE_Sec_Caps] R3 (Huawei, Qualcomm Incorporated, Ericsson, Nokia, Nokia Shanghai Bell, ZTE) 37.340 16.8.0 TEI17 0302 1 C
R2-2204213 UE Security Capabilities signaling in E-UTRAN [UE_Sec_Caps] R3 (Ericsson, Qualcomm Incorporated, Huawei, Nokia, Nokia Shanghai Bell, ZTE) 36.300 16.7.0 TEI17 1359 1 C
R2-2204214 UE Security Capabilities signaling in NG-RAN [UE_Sec_Caps] R3 (Ericsson, Qualcomm Incorporated, Huawei, Nokia, Nokia Shanghai Bell, ZTE) 38.300 16.8.0 TEI17 0427 1 C

## Slide 10: TEI Report
TEI17 Cat B / C CRs:
R2-2203866 Introduction of MINT [MINT] Ericsson, Lenovo, Motorola Mobility 36.300 16.7.0 TEI17 1352 1 B
R2-2203867 Introduction of MINT [MINT] Ericsson, Lenovo, Motorola Mobility 36.304 16.6.0 TEI17 0839 1 B
R2-2203868 Introduction of MINT [MINT] Ericsson, Lenovo, Motorola Mobility 36.306 16.7.0 TEI17 1837 1 B
R2-2203869 Introduction of MINT [MINT] Ericsson, Lenovo, Motorola Mobility 36.331 16.7.0 TEI17 4755 1 B
R2-2203870 Introduction of MINT [MINT] Ericsson, Lenovo, Motorola Mobility 38.300 16.8.0 TEI17 0402 1 B
R2-2203871 Introduction of MINT [MINT] Ericsson, Lenovo, Motorola Mobility 38.304 16.7.0 TEI17 0226 1 B
R2-2203873 Introduction of MINT [MINT] Ericsson, Lenovo, Motorola Mobility 38.331 16.7.0 TEI17 2883 1 B
Note: MINT is 99% finished, one FFS remain (dep on other group).

## Slide 11: TEI Report
TEI17 Cat D CRs on Inclusive Language
R2-2203788 Inclusive Language Review for TS 36.300 Nokia (Rapporteur) 36.300 16.7.0 TEI17 1333 3 D
R2-2203791 Inclusive Language Review for TS36.304 Nokia (Rapporteur) 36.304 16.6.0 TEI17 0822 3 D
R2-2203792 Inclusive Language Review for TS 36.306 Motorola Mobility (Rapporteur) 36.306 16.7.0 TEI17 1835 1 D
R2-2203793 Inclusive Language Review for TS 36.331 Samsung (Rapporteur) 36.331 16.7.0 TEI17 4600 2 D
R2-2203794 Inclusive Language Review for TS 38.304 Qualcomm Incorporated (Rapporteur) 38.304 16.7.0 TEI17 0204 2 D
R2-2203795 Inclusive Language Review for TS 38.331 Ericsson (rapporteur) 38.331 16.7.0 TEI17 2459 2 D
R2-2203938 Inclusive Language Review for TS 38.300 Nokia (Rapporteur) 38.300 16.8.0 TEI17 0401 1 D
R2-2203939 Inclusive Language Review for TS 37.320 Nokia (Rapporteur) 37.320 16.7.0 TEI17 0104 2 D
R2-2204102 Inclusive Language Review for TS 38.306 Intel Corporation (Rapporteur) 38.306 16.7.0 TEI17 0686 1 D

## Slide 12: TEI Report
TEI + Other WI Cat F CRs (Corrections to earlier release, introduced for a later release)
R2-2203584 Introduction of carrier specific NRSRP thresholds for NPRACH resource selection CMCC, ZTE Corporation, Huawei 36.331 16.7.0 NB_IOTenh-Core, TEI16 4777 1 F
R2-2203585 Introduction of carrier specific NRSRP thresholds for NPRACH resource selection CMCC, ZTE Corporation, Huawei 36.321 16.6.0 NB_IOTenh-Core, TEI16 1535 1 F
R2-2203586 Introduction of carrier specific NRSRP thresholds for NPRACH resource selection CMCC, ZTE Corporation, Huawei 36.306 16.7.0 NB_IOTenh-Core, TEI16 1844 1 F
R2-2203648 Addition of NR-U RSSI/CO measurement UE capability Apple, xiaomi, vivo, Lenovo, Motorola Mobility, Ericsson, Qualcomm Incorporated 36.331 16.7.0 NR_unlic-Core, TEI17 4729 4 F
R2-2203649 Addition of NR-U RSSI/CO measurement UE capability Apple, xiaomi, vivo, Lenovo, Motorola Mobility, Ericsson, Qualcomm Incorporated 36.306 16.7.0 NR_unlic-Core, TEI17 1827 4 F
R2-2203824 Clarification on the initial state of elements controlled by MAC CE Huawei, HiSilicon, ZTE Corporation, vivo 38.321 15.12.0 NR_newRAT-Core, TEI16 1208 1 F
R2-2203825 Clarification on the initial state of elements controlled by MAC CE and non-numerical K1 value Huawei, HiSilicon, ZTE Corporation, vivo 38.321 16.7.0 NR_newRAT-Core, TEI16, NR_unlic-Core 1209 1 F
R2-2204018 Correction of NCC storage during re-establishment and Resume Intel Corporation 38.331 16.7.0 NR_newRAT-Core, TEI16 2900 1 F

## Slide 13: TEI Report
TEI17 + Other WI Cat F CRs (Corrections to earlier release, introduced for a later release)
R2-2203908 Correction on PO determination for UE in inactive state ZTE corporation, Ericsson, vivo, CMCC, China Telecom, China Unicom, Samsung, Nokia, Nokia Shanghai Bell, Sanechips 36.306 16.7.0 TEI17, LTE_5GCN_connect-Core 1839 1 F
R2-2204048 Correction on PO determination for UE in inactive state ZTE corporation, Ericsson, vivo, CMCC, China Telecom, China Unicom, Samsung, Nokia, Nokia Shanghai Bell, Sanechips 36.304 16.6.0 TEI17, LTE_5GCN_connect-Core 0840 1 F
R2-2204049 Correction on PO determination for UE in inactive state ZTE corporation, Ericsson, vivo, CMCC, China Telecom, China Unicom, Samsung, Nokia, Nokia Shanghai Bell, Sanechips 36.331 16.7.0 TEI17, LTE_5GCN_connect-Core 4759 1 F
R2-2204050 Correction on PO determination for UE in inactive state ZTE corporation, Ericsson, vivo, CMCC, China Telecom, China Unicom, Samsung, Nokia, Nokia Shanghai Bell, Sanechips 38.304 16.7.0 TEI17, NR_newRAT-Core 0228 1 F
R2-2204051 Correction on PO for UE determination in inactive state ZTE corporation, Ericsson, vivo, CMCC, China Telecom, China Unicom, Samsung, Nokia, Nokia Shanghai Bell, Sanechips 38.306 16.7.0 TEI17, NR_newRAT-Core 0679 1 F
R2-2204052 Correction on PO for UE determination in inactive state ZTE corporation, Ericsson, vivo, CMCC, China Telecom, China Unicom, Samsung, Nokia, Nokia Shanghai Bell, Sanechips 38.331 16.7.0 TEI17, NR_newRAT-Core 2889 1 F

## Slide 14: TEI Report
TEI-only Cat F CRs (Corrections to Features earlier introduced as TEI)
R2-2202224 Addition of missing need code for the BDS TGD2 parameter Lenovo, Motorola Mobility 37.355 16.7.0 TEI16 0326 F
R2-2203531 Introducing new high accuracy GAD shape with scalable uncertainty Ericsson, T-Mobile USA, Qualcomm Incorporated 37.355 16.7.0 TEI16 0333 1 F
R2-2204153 Immediate MDT configurations for UE in inactive R3 (Ericsson) 37.320 16.7.0 TEI16 0116 F
R2-2204159 Support of CHO with SCG configuration[CHOwithDCkept] R3 (Huawei, China Telecom, China Unicom, CATT, Intel Corporation, Google Inc.) 37.340 16.8.0 TEI17 0304 F
TEI Cat F CRs (non-specific)
R2-2203656 Dummify empty sequence in FlightPathInfoReport-r15 and other corrections Lenovo, Motorola Mobility 36.331 15.16.0 LTE_Aerial-Core, TEI15 4753 1 F
R2-2204008 Handling of ServingCellConfigCommon Qualcomm Incorporated 38.331 16.7.0 TEI16 2880 1 F
R2-2203660 Minor changes collected by Rapporteur Samsung 36.331 16.7.0 NB_IOTenh3-Core, TEI16 4766 1 F
R2-2204258 CR on data forwarding between EN-DC/MR-DC and SA handover R3 (CMCC, CATT, Qualcomm) 37.340 16.8.0 Direct_data_fw_NR-Core, TEI16 0303 1 F

## Slide 15: Rel-17
- Tdocs include both input tdocs and revisions.
Chart: NR Rel-17
| R17 Org | NR17 MBS | NR17 MR DCCA | NR17 MSIM | NR17 eIAB | NR17 IIOTURLLC | NR17 SmData | NR17 SL Relay | NR17 RSlice | NR17 ePowSav | NR17 NTN | NR17 ePos | NR17 RedCap | NR17 SONMDT | NR17 QoE | NR17 eSL | NR17 eNPN | NR17 feMIMO | NR17 Rach | NR17 Cov Enh | NR17 upto 71GHz | NR17 TEI | NR17 Gap Enh | NR17 UDC | NR17 Other
Agreed CRs | 2 | 7 | 4 | 4 | 5 | 3 | 3 | 6 | 4 | 3 | 4 | 6 | 3 | 3 | 2 | 4 | 3 | 3 | 2 | 3 | 5 | 14 | 1 | 4 | 19
Tdocs 117-e | 29 | 117 | 142 | 59 | 63 | 49 | 66 | 101 | 64 | 65 | 122 | 124 | 77 | 65 | 52 | 70 | 23 | 61 | 22 | 20 | 29 | 49 | 54 | 20 | 138

## Slide 16: Rel-17 RAN2 progress
Progress in Q1 was very good.
UE capabilities / UE features still immature.
  Remaining FFSes etc in feature lists.
  The last progress from RAN 1 is not reflected in RAN2 CRs.
  It is assumed that UE caps has a separate plan, and incomplete UE cap doesn’t prevent R2 completion of a WI.
Can start ASN.1 review based the outcome of Q1 2022!
SA / CT led WIs
  MINT (TEI17) CRs provided almost complete.
RAN4 led WIs:
  No Comments on R2 Completion (complete):
  NR_MG_enh-Core
  R2 completed CRs as requested by LS (complete):
  NR_FR2_FWA_Bn257_Bn258-Core,
  NR_BCS4-Core,
  NR_SAR_PC2_interB_SUL_2BUL,
  NR_HST_FR1_enh, NR_HST_FR2,
  NR_DL1024QAM_FR1-Core,
  NR_RF_FR1_enh,
  NR_RRM_enh2-Core
  R2 not complete:
  NR_RF_FR2_req_enh2 (FR2 FBG2 CA BW classes and CBM IBM reporting open)
  n77 for Canada (postponed Q2).

## Slide 17: Rel-17 RAN2 progress
RAN1 led WIs:
  No Comments on R2 Completion (complete):
  NR_cov_enh-Core,
  NB_IOTenh4_LTE_eMTC6-Core,
  NR_DSS-Core
  R2 completion discussed:
  NR_SL_enh-Core
  NR_feMIMO-Core
RAN3 led WIs:
  No Comments on R2 Completion (complete)
  NR_ENDC_SON_MDT_enh-Core
  NR_QoE-Core
  NG_RAN_PRN_enh-Core
  UPIP_SEC_LTE-RAN-Core
RAN2 led WIs:
  No Comments on R2 Completion (complete):
  NR_MBS-Core
  LTE_NR_DC_enh2-Core
  LTE_NR_MUSIM-Core
  NR_SmallData_INACTIVE-Core
  NR_SL_Relay-Core
  NR_UE_pow_sav_enh-Core
  NR_pos_enh-Core
  NR_NTN_solutions-Core
  NR_UDC_enh-Core
  Rapporteur propose to keep open:
  NR_IIOT_URLLC_enh-Core
  NR_IAB_enh-Core
  NR_Slice -Core
  LTE_NBIOT_eMTC_NTN
  NR_redcap-Core
Note: Most WIs still have some FFSes, also
the ones that are proposed to be considered
Completed from RAN2 point of view. In general
the completion levels can be discussed further.

## Slide 18: RAN2 Load
The overall workload peaked during Q1, The load was VERY high, which can be inferred also from the numbers and the fact that the time between 116bis-e and 117-e was short. This was to great extent expected.
Chart: 
| R2 109-e | R2 109bis-e | R2 110-e | R2 111-e | R2 112-e | R2 113-e | R2 113bis-e | R2 114-e | R2 115-e | R2 116-e | R2 116bis-e | R2 117-e
Tdocs (no) | 2244 | 1633 | 2060 | 2126 | 2475 | 2437 | 2004 | 2073 | 2272 | 2348 | 2055 | 2170
Chart: 
| R2 109-e | R2 109bis-e | R2 110-e | R2 111-e | R2 112-e | R2 113-e | R2 113bis-e | R2 114-e | R2 115-e | R2 116-e | R2 116bis-e | R2 117-e
GTW (h) | 65 | 66 | 72 | 77 | 86.5 | 81.8 | 55.7 | 56 | 74.1 | 74.8 | 57 | 80.9
Chart: Offline Details
| R2 109-e | R2 109bis-e | R2 110-e | R2 111-e | R2 112-e | R2 113-e | R2 113bis-e | R2 114-e | R2 115-e | R2 116-e | R2 116bis-e | R2 117-e
Draft files (no) | 3137 | 2940 | 3078 | 2830 | 2714 | 3120 | 2303 | 2056 | 2748 | 2957 | 2351 | 4229
Emails (no) | 5500 | 4350 | 4750 | 2000 | 2902 | 2362 | 1581 | 1355 | 1662 | 1619 | 1642
Chart: AT Tech Offline Disc
| R2 109-e | R2 109bis-e | R2 110-e | R2 111-e | R2 112-e | R2 113-e | R2 113bis-e | R2 114-e | R2 115-e | R2 116-e | R2 116bis-e | R2 117-e
Email Disc (no) | 210 | 163 | 174 | 123 | 161 | 134 | 91 | 82 | 107 | 124 | 103 | 187

## Slide 19: GTW overtime
Also GTW overtime was more than ever before
Due to Q1 peak load.
R2 Chair: Now the main R17 work peak is done.
There will be a lot of work also in Q2, but GTW
overtime situation shall be improved significantly.
R2 116bis-e | MON | TUE | WED | THU | FRI | MON | TUE
MAIN | 35 | 30 | 60 | 15 | 15 | 40 | 65
BO1 | 15 | 10 | 10 | 10 | 15 | 20 | 15
BO2 | 10 | 10 | 0 | 0 | 20 | 10 | 20
R2 117-e | MON | TUE | WED | THU | FRI | MON | TUE | WED | THU
MAIN | 25 | 40 | 60* | 40 | 40 | 25 | 55 | 60 | 55
BO1 | 10 | 10 | 10 | 5 | 40 | 10 | 50* | 60* | 10
BO2 | 25 | 20 | 15 | 30 | 30 | 15 | 40 | 60 | 55
* pre-announced.

## Slide 20
Special Thanks to the R2 leadership
Juha Korhonen (MCC)
Tero Henttonen (RAN2 Vice Chair)
Sergio Parolari (RAN2 Vice Chair)
Kyeongin Jeong (session chair)
Nathan Tenny (session chair)
Diana Pani (session chair)
Hu Nan (session chair)
Brian Martin (session chair)
Emre Yavuz (session chair)
Thank you for your support last quarter
Special Thanks to the R2 Rapporteurs and volunteer organizers of offlines.
In Q1, many CR rapporteurs did Heroic efforts in order to make the Rel-17.