3GPP TSG RAN meeting #95e										RP-220147

Electronic Meeting, Mar 17th-23th, 2022

Status Report to TSG

Agenda item:			9.6.3.4

| WI / SI Name | Rel-17 NR inter-band Carrier Aggregation/Dual Connectivity for 3 bands DL with 2 bands |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_CADC_R17_3BDL_2BUL |  |  |  |  |
| Unique ID | 881008 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-220146 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 06/2022 | Performance part: 06/2022 | Testing part: N/A |  |
| Overall Completion level | Study Item: N/A | Core part: 90% | Performance Part: 90% | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Aijun Cao |
|  | Company | ZTE |
|  | Email | cao.aijun@zte.com.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.1	RAN4

2.1.1	Agreements

The agreements of NR CA and NR DC configurations are provided in the EXCEL file zipped together with WORD file status report.

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

N/A

4.	References

- R4-2010653 	Revised WID on Rel-17 NR Inter-band Carrier Aggregation Dual Connectivity for 3 bands DL with 2 bands UL, ZTE Corporation

- R4-2010654	Draft CR to reflect the completed NR inter band CA DC combinations for 3 bands DL with 2 bands UL into TS 38.101-1, ZTE Corporation

- R4-2010655 	Draft CR to reflect the completed NR inter band CA DC combinations for 3 bands DL with 2 bands UL into TS 38.101-3, ZTE Corporation

- R4-2010510	Draft CR to 38.101-1: CA_n7-n66-n78, Huawei, HiSilicon, Bell Mobility, Telus

- R4-2011677	TP to TR 38.717-03-02: CA_n5-n25-n66,Nokia, Bell Mobility

- R4-2010531	TP to TR 38.717-03-02: CA_n5-n25-n78, Nokia, Bell Mobility

- R4-2010644	TP for TR38.717-03-02_CA_n39A-n40A-n79A, ZTE Corporation

- R4-2010645	TP for TR38.717-03-02_CA_n39A-n40A-n41A, ZTE Corporation

- R4-2009690	TP for CA_n1-n77-n257 3UL/2DL for TR38.717-03-02, NTT DOCOMO, INC.

- R4-2009691	TP for CA_n1-n78-n257  3UL/2DL for TR38.717-03-02, NTT DOCOMO, INC.

- R4-2009692	TP for CA_n1-n79-n257  3UL/2DL for TR38.717-03-02, NTT DOCOMO, INC.

- R4-2009693	TP for CA_n77-n79-n257  3UL/2DL for TR38.717-03-02, NTT DOCOMO, INC.

- R4-2009694	TP for CA_n78-n79-n257  3UL/2DL for TR38.717-03-02, NTT DOCOMO, INC.

- R4-2016755	TP for TR 38.717-03-02 CA_n3-n28-n41

- R4-2016756	TP for TR 38.717-03-02 CA_n3-n28-n78

- R4-2016757	TP for CA 3DL2UL n1-n77-n79 for TR 38.717-03-02

- R4-2016758	TP for CA 3DL2UL n1-n78-n79 for TR 38.717-03-02

- R4-2015052	TP for TR38.717-03-02_ CA_n8A-n40A-n41A

- R4-2015080	TP to TR 38.717-03-02: CA_n5-n66-n77

- R4-2015081	TP to TR 38.717-03-02: CA_n2-n66-n77

- R4-2016759	TP to add CA_n25A-n41A-n77A, CA_n25A-n41(2A)-n77A, CA_n25A-n41C-n77A

- R4-2016760	TP to add CA_n25A-n66A-n77A

- R4-2016761	TP to add CA_n25A-n71A-n77A

- R4-2016762	TP to add CA_n41A-n66A-n77A, CA_n41(2A)-n66A-n77A, CA_n41C-n66A-n77A

- R4-2016763	TP to add CA_n41A-n71A-n77A, CA_n41(2A)-n71A-n77A, CA_n41C-n71A-n77A

- R4-2016764	TP to add CA_n66A-n71A-n77A

- R4-2014814	draft CR 38.101-3 to add DC_n1-n77-n257, DC_n1-n78-n257, DC_n1-n79-n257, DC_n77-n79-n257 and DC_n78-n79-n257

- R4-2111000, TR 38.717-03-02 v0.5.0, ZTE Corporation

- R4-2110466_CR NR inter band CA DC 3 bands DL with 2 bands UL into TS 38.101-1, ZTE Corporation

- R4-2107979_CR NR inter band CA DC 3 bands DL with 2 bands UL into TS 38.101-3, ZTE Corporation

- R4-2117158	DraftCR on introducing NR inter-band CA for 3DL Bands and 2UL band combination for 38.101-1, Verizon Denmark

- R4-2117906	DraftCR for 38.101-1 to add additional combinations for CA_n5-n66-n78, Huawei, HiSilicon, Bell Mobility, Telus

- R4-2117907	DraftCR for 38.101-1: Correction on CA_n5A-n25A-n77A, Huawei, HiSilicon, Bell Mobility, Telus

- R4-2118505	draft CR 38.101-1 to correct 3DL/2UL band combinations, Ericsson

- R4-2118508	draft CR 38.101-1 to add dual UL to CA_n25-n66-n77, Ericsson, Bell Mobility

- R4-2118509	draft CR 38.101-1 to add dual UL to CA_n7-n25-n78, Ericsson, Bell Mobility

- R4-2118510	draft CR 38.101-1 to add dual UL to CA_n7-n66-n77, Ericsson, Bell Mobility

- R4-2118511	draft CR 38.101-1 to add CA_n25A-n41A-n77(2A), Ericsson, Bell Mobility

- R4-2118517	draft CR 38.101-1 to add BCS and configuration for CA_n25-n41-n77, Ericsson, T-Mobile US

- R4-2118521	draft CR 38.101-1 to add new BCSs and new configurations for CA_n41-n66-n77, Ericsson, T-Mobile US

- R4-2118637	draftCR to add CA_n25A-n66A-n77(2A) to 38.101-1, Nokia, Bell

- R4-2118646	draftCR to add missing UL configurations for 3 band CA to 38.101-1, Nokia, DISH Network

- R4-2118647	draftCR 38.101-1 Addition of CA_n2-n5-n77, Nokia, AT&T

- R4-2118648	draftCR 38.101-1 Addition of CA_n2-n12-n77, Nokia, AT&T

- R4-2118649	draftCR 38.101-1 Addition of CA_n2-n14-n77, Nokia, AT&T

- R4-2118650	draftCR 38.101-1 Addition of CA_n2-n30-n77, Nokia, AT&T

- R4-2118651	draftCR 38.101-1 Addition of CA_n2-n66-n77, Nokia, AT&T

- R4-2118652	draftCR 38.101-1 Addition of CA_n5-n12-n77, Nokia, AT&T

- R4-2118653	draftCR 38.101-1 Addition of CA_n5-n14-n77, Nokia, AT&T

- R4-2118654	draftCR 38.101-1 Addition of CA_n5-n30-n77, Nokia, AT&T

- R4-2118655	draftCR 38.101-1 Addition of CA_n5-n66-n77, Nokia, AT&T

- R4-2118656	draftCR 38.101-1 Addition of CA_n12-n30-n77, Nokia, AT&T

- R4-2118657	draftCR 38.101-1 Addition of CA_n12-n66-n77, Nokia, AT&T

- R4-2118658	draftCR 38.101-1 Addition of CA_n14-n30-n77, Nokia, AT&T

- R4-2118659	draftCR 38.101-1 Addition of CA_n14-n66-n77, Nokia, AT&T

- R4-2118660	draftCR 38.101-1 Addition of CA_n30-n66-n77, Nokia, AT&T

- R4-2119760	TP for TR 38.717-03-01: CA_n24-n41-n77 combinations, Ligado Networks

- R4-2119761	TP for TR 38.717-03-02: CA_n24-n41-n48 combinations, Ligado Networks

- R4-2119762	TP update for TR 38.717-03-02: CA_n3-n77-n79, SoftBank Corp., LG Electronics

- R4-2117904	TP for TR 38.717-03-02: CA_n30A-n66A-n77(2A), Huawei, HiSilicon, Bell Mobility, Telus

- R4-2117924	TP for TR 38.717-03-02 CA_n1A-n3A-n77A, Samsung, KDDI

- R4-2119765	TP for TR38.717-03-02_CA_n28A-n40A-n79A, ZTE Corporation

- R4-2118543	TP to TR 38.717-03-02 for CA_n28-n46-n78 and DC_n28-n46-n78, Huawei,HiSilicon, BT

- R4-2119752	TP to TR 38.717-03-02 Addition of CA_n1A-n40-n78A, Nokia

- R4-2119753	TP to TR 38.717-03-02 Addition of CA_n28A-n40-n78A, Nokia

- R4-2119757	TP to TR 38.717-03-02 Addition of CA_n7-n25-n77, Nokia, Bell

- R4-2118669	TP to TR 38.717-03-01 Addition of CA_n29-n66-n77, Nokia, AT&T

- R4-2118670	TP to TR 38.717-03-02 Addition of CA_n2-n29-n77, Nokia, AT&T

- R4-2118671	TP to TR 38.717-03-02 Addition of CA_n5-n29-n77, Nokia, AT&T

- R4-2118672	TP to TR 38.717-03-02 Addition of CA_n29-n30-n77, Nokia, AT&T

- R4-2118673	TP to TR 38.717-03-02 Addition of CA_n29-n66-n77, Nokia, AT&T

- R4-2117509	Draft CR for TS 38.101-3: Support of DC_n28-n79-n257, SoftBank Corp.

- R4-2117905	DraftCR for 38.101-3 to add additional combinations for CA_n66-n77-n260, Huawei, HiSilicon, Bell Mobility, Telus

- R4-2117922	Draft CR for 38.101-3 to introduce new combinations for NR inter-band CA DC 3 bands DL with 2 bands UL, Samsung, KDDI

- R4-2118068	draft CR for adding support of DC_n1-n78-n257 related configurations, CHTTL

- R4-2118507	draft CR 38.101-3 to correct FR2 3DL band combinations, Ericsson

- R4-2118524	draft CR 38.101-3 to add CA_n25-n41-n260, Ericsson, T-Mobile US

- R4-2118525	draft CR 38.101-3 to add missing fallbacks CA_n66-n77-n260 and DC_n66-n77-n260, Ericsson, T-Mobile US

- R4-2118629	draftCR to add DC_n40-n77_n257 to 38.101-3, Nokia, NBN

- R4-2118630	draftCR to add DC_n40-n78_n257 to 38.101-3, Nokia, NBN

- R4-2119159	draft CR 38101-3 to add CA_n2A-n5A_n260A CA_n2A-n5A_n260M DC_n2A-n5A_n260A DC_n2A-n5A_n260M, Ericsson, AT&T

- R4-2119160	draft CR 38101-3 to add CA_n2A-n30A_n260A CA_n2A-n30A_n260M DC_n2A-n30A_n260A DC_n2A-n30A_n260M， Ericsson, AT&T

- R4-2119161	draft CR 38101-3 to add CA_n2A-n66A_n260A CA_n2A-n66A_n260M DC_n2A-n66A_n260A DC_n2A-n66A_n260M, Ericsson, AT&T

- R4-2119162	draft CR 38101-3 to add CA_n5A-n30A_n260A CA_n5A-n30A_n260M DC_n5A-n30A_n260A DC_n5A-n30A_n260M, Ericsson, AT&T

- R4-2119163	draft CR 38101-3 to add CA_n5A-n66A_n260A CA_n5A-n66A_n260M DC_n5A-n66A_n260A DC_n5A-n66A_n260M, Ericsson, AT&T

- R4-2119164	draft CR 38101-3 to add CA_n30A-n66A_n260A CA_n30A-n66A_n260M DC_n30A-n66A_n260A DC_n30A-n66A_n260M, Ericsson, AT&T

- R4-2118210_CR NR inter band CA DC 3 bands DL with 2 bands UL into TS 38.101-1, ZTE Corporation

- R4-2118211_CR NR inter band CA DC 3 bands DL with 2 bands UL into TS 38.101-3, ZTE Corporation

- R4-2200190, Draft CR for 38.101-1: support of n77(2A) in 2UL CA_n1A-n77-n79A, SoftBank Corp.

- R4-2200194, Draft CR for 38.101-1: support of 3 Bands DC_n1A-n3A-n77A and DC_n1A-n3A-n79A, SoftBank Corp.

- R4-2200195, Draft CR for 38.101-1: support of 3 Bands DC_n1A-n77A-n79A, DC_n3A-n77A-n79A and DC_n3A-n77(2A)-n79A, SoftBank Corp.

- R4-2200196, Draft CR for 38.101-1: support of 3 Bands DC_n3A-n28A-n41A, DC_n3A-n41A-n77A and DC_n28A-n41A-n77A, SoftBank Corp.

- R4-2200202, TP for TR 38.717-03-02: CA_n1-n3-n79, SoftBank Corp.

- R4-2200204, TP for TR 38.717-03-02: CA_n1-n28-n41, SoftBank Corp.

- R4-2200205, TP for TR 38.717-03-02: CA_n1-n28-n77, SoftBank Corp.

- R4-2200206, TP for TR 38.717-03-02: CA_n1-n28-n79, SoftBank Corp.

- R4-2200208, TP for TR 38.717-03-02: CA_n1-n41-n77, SoftBank Corp.

- R4-2200351, BCS corrections for CA_n7-n66-n77 and CA_n66-n71-n77, Nokia, [Bell Mobility, Telus]

- R4-2200355, TP for CA_n28-n78-n79 for TR 38.717-03-02, NTT DOCOMO, INC. MediaTek Inc.

- R4-2201037, TP for TR 38.717-03-02: CA_n1A-n18A-n28A, Samsung, KDDI

- R4-2201038, TP for TR 38.717-03-02: CA_n1A-n18A-n41A, Samsung, KDDI

- R4-2201039, TP for TR 38.717-03-02: CA_n1A-n18A-n77A, Samsung, KDDI

- R4-2201043, TP for TR 38.717-03-02: CA_n3A-n18A-n28A, Samsung, KDDI

- R4-2201044, TP for TR 38.717-03-02: CA_n3A-n18A-n77A, Samsung, KDDI

- R4-2201045, TP for TR 38.717-03-02: CA_n18A-n28A-n41A, Samsung, KDDI

- R4-2201046, TP for TR 38.717-03-02: CA_n18A-n28A-n77A, Samsung, KDDI

- R4-2201047, TP for TR 38.717-03-02: CA_n18A-n41A-n77A, Samsung, KDDI

- R4-2201048, Draft CR for 38.101-1 to introduce CA_n3A-n28A-n77(3A) and CA_n1A-n3A-n77(2A), Samsung, KDDI

- R4-2201053, TP for TR 38.717-03-02: CA_n2-n5-n48, Samsung, Verizon

- R4-2201054, TP for TR 38.717-03-02: CA_n2-n48-n66, Samsung, Verizon

- R4-2201056, TP for TR 38.717-03-02: CA_n5-n48-n66, Samsung, Verizon

- R4-2201064, Draft CR for 38.101-1 to introduce new configurations to CA_n5-n25-n77 and CA_n5-n66-n77 with 2UL, Samsung, Telus, Bell Mobility

- R4-2201087, draftCR to add n78(2A) to CA_n7A-n28A-n78 already in 38.101-1, Nokia, BT

- R4-2201516, DraftCR for 38.101-1: Correction on CA_n7-n66-n78, Huawei, HiSilicon, Bell Mobility, Telus

- R4-2201116, TP to TR 38.717-03-02: Addition of CA_n2-n12-n30, Nokia, AT&T

- R4-2201517, DraftCR for 38.101-1: CA_n25(2A)-n38A-n66(2A), Huawei, HiSilicon, Bell Mobility, Telus

- R4-2201518, DraftCR for 38.101-1: additional combinations for CA_n7-n25-n66, Huawei, HiSilicon, Bell Mobility, Telus

- R4-2201547, draft CR 38.101-1 to add new configurations for CA_n25-n41-n66, CA_n25-n41-n71, CA_n25-n66-n71, CA_n41-n66-n71, CA_n66-n71-n77

- R4-2201569, TP for TR 38.717-03-02: CA_n3-n20-n67, Ericsson, BT plc

- R4-2201036, TP for TR 38.717-03-02: CA_n1A-n3A-n18A, Samsung, KDDI

- R4-2201055, TP for TR 38.717-03-02: CA_n2-n48-n77, Samsung, Verizon

- R4-2201057, TP for TR 38.717-03-02: CA_n5-n48-n77, Samsung, Verizon

- R4-2201114, TP to TR 38.717-03-02: Addition of CA_n12-n30-n66, Nokia, AT&T

- R4-2201117, TP to TR 38.717-03-02: Addition of CA_n2-n12-n66, Nokia, AT&T

- R4-2201118, TP to TR 38.717-03-02: Addition of CA_n2-n29-n30, Nokia, AT&T

- R4-2201119, TP to TR 38.717-03-02: Addition of CA_n2-n29-n66, Nokia, AT&T

- R4-2201560, TP for TR 38.717-03-02: CA_n1-n3-n20, Ericsson, BT plc

- R4-2201563,TP for TR 38.717-03-02: CA_n1-n3-n67, Ericsson, BT plc

- R4-2201567,TP for TR 38.717-03-02: CA_n1-n20-n67, Ericsson, BT plc

- R4-2204130, Draft CR for 38.101-1: support of DL n77(2A) in 2UL CA of CA_n1A-n28A-n77, SoftBank Corp.

- R4-2204131, Draft CR for 38.101-1: support of Inter-band NR-DC of DC_n1A-n3A-n28A, DC_n1A-n3A-n41A, DC_n1A-n28A-n41A, DC_n1A-n28A-n77A, DC_n1A-n28A-n79A and DC_n1A-n41A-n77, SoftBank Corp.

- R4-2205565, draftCR to add BCS for CA_n1A-n40A-n78A to 38.101-1, Nokia

- R4-2205567, draftCR to add DC_n1A-n28A-78A to 38.101-1, Nokia, BT

- R4-2205568, draftCR to add DC_n3A-n28A-78A to 38.101-1, Nokia, BT

- R4-2205698, draft CR to add new configurations for CA_n3-n7-n78, Ericsson, BT plc

- R4-2205699, draft CR to add new configurations for CA_n3-n7-n28 and CA_n3-n28-n78, Ericsson, BT plc

- R4-2205694, TP for TR 38.717-03-02: CA_n66-n70-n78, Ericsson

- R4-2206250, TP for TR38.717-03-02_CA_n28A-n40A-n41A, ZTE

- R4-2206251, TP for TR 38.717-03-02: CA_n41-n66-n70, Ericsson

- R4-2206383, TP to TR 38.717.03-02 for CA_n46-n48--n96，Charter Communications, Inc

- R4-2201049, Draft CR for 38.101-3 to introduce new combinations for NR inter-band CA DC 3 bands DL with 2 bands UL, Samsung, KDDI

- R4-2201103, draftCR to add CA_n40-n78-n257 to 38.101-3, Nokia, NBN

- R4-2201349, Draft CR for TS 38.101-3 Add a note for BCS in 3DL NR CA table, ZTE

- R4-2200203, TP for TR 38.717-03-02: CA_n1-n3-n257, SoftBank Corp.

- R4-2200207, TP for TR 38.717-03-02: CA_n1-n28-n257, SoftBank Corp.

- R4-2200209, TP for TR 38.717-03-02: CA_n1-n41-n257, SoftBank Corp.

- R4-2200210, TP for TR 38.717-03-02: CA_n41-n77-n257, SoftBank Corp.

- R4-2202189,TP for TR 38.717-03-02: CA_n41-n66-n260 and DC_n41-n66-n260, Ericsson, T-Mobile US

- R4-2201579, draft CR 38.101-3 to add new DC combinations, Ericsson, Telstra

- R4-2205563, draftCR to add CA_n40-n77-n257 to 38.101-3, Nokia, NBN.

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template