3GPP TSG RAN meeting #95e										RP-220161

Electronic Meeting, March 17-23, 2022

## Status Report to TSG

Agenda item:		9.6.5.4

| WI / SI Name | Adding channel bandwidth support to existing NR bands |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | NR_bands_R17_BWs |  |  |  |  |
| Unique ID | 880092 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-213248 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: NA | Core part: 06/2022 | Performance part: NA | Testing part: NA |  |
| Overall Completion level | Study Item: NA | Core part: 80% | Performance Part: NA | Testing part: NA |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN4 |
| --- | --- | --- |
| Rapporteur | Name | Dominique Everaere |
|  | Company | Ericsson |
|  | Email | dominique.everaere@ericsson.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

This is a basket WI, it has to stay open until the end of REL-17.

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

## 2.4	RAN4

| Band | Channel bandwidth and SCS | Contact name, company | Contact email | Other supporting companies | Justification | Additional information | status |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | Note: minimum 3 | Note: Spectrum information and usage that would justify introducing support for the new channel bandwidth(s) in the considered band. | Note: any specific technical challenge should be triggered and highlighted here |  |
| n41 | 70 MHz (30-60kHz SCS) | Nelson Ueng, T-Mobile USA | Neng-Tsann.Ueng@T-Mobile.com | Ericsson, Nokia, Deutsche Telekom | The amount of spectrum owned by T-Mobile US varies throughout the US, with 70MHz contiguous in some places. | n41 already supports 60 and 80MHz CBW, no major issue is expected. | Done |
| n48 | 70 MHz – DL only (30-60kHz SCS) | Nelson Ueng, T-Mobile USA | Neng-Tsann.Ueng@T-Mobile.com | Ericsson, Nokia, Deutsche Telekom, Federated Wireless | 70MHz has already been added to bands n77 and n78. It would make sense to add it also for n48. | As this channel BW was already added for n77 and n78, no major issue is expected. | Done |
| n83 | 30MHz (15-30kHz SCS) | Zhang, Meng, Huawei | zhangmeng62@huawei.com | HiSilicon, CMCC, Spreadtrum, CBN, Mediatek | Both 20MHz and 30MHz have been added for band n28, which has the same UL frequency with n83. | None is expected. | Done |
| n84 | 25MHz, 30MHz, 40MHz, 50MHz All SCS-s | Zhang, Meng, Huawei | zhangmeng62@huawei.com | HiSilicon, Spreadtrum, Mediatek, China Unicom | All listed bandwidths have been added for band n1, which has the same UL frequency with n84. | None is expected. | Done |
| n80 | 40 MHz All SCS | Zhang, Meng, Huawei | zhangmeng62@huawei.com | CITC, CKH IOD UK, Etisalat, HiSilicon | 40MHz channel bandwidth has been added in Rel-16 for n3, which has the same UL frequency with n80. | No major issue is expected. | Done |
| n83 | 40 MHz for BS (15-30kHz SCS) | Zhang, Meng, Huawei | zhangmeng62@huawei.com | CBN, CITC, CKH IOD UK, Etisalat, HiSilicon | 40MHz BS channel bandwidth has been added in Rel-16 for n28, which has the same UL frequency with n80. | No major issue is expected. No requirement for UE 40MHz on band n83. | Done |
| n40 | 90 and 100 MHz for UE 90 MHz for BS (30-60kHz SCS) | Dai, Xizeng, Huawei | daixizeng@huawei.com | CITC, CKH IOD UK, HiSilicon | 90 and 100MHz bandwidth are already supported by the BS on band n40. To fully utilize the bandwidth of n40, 90 and 100MHz UE channel bandwidth are proposed to be added as optional support. | No major issue is expected. Delta MPR is needed for 100MHz UE bandwidth. | Done |
| n48 | 30MHz (15-30-60kHz) | Antti Immonen, DISH Network | antti.immonen@dish.com | Verizon, Nokia, Altiostar, Ericsson, Charter Communications Inc. | Operators own 3 PAL licenses (30MHz) in many locations as a result in recent CBRS auction in the US. Currently 10/20/40MHz can all be supported using single CC. Adding 30MHz channel bandwidth would allow using up to 4 adjacent licenses without Intra-band CA | No major issues expected as both 20MHz and 40MHz are already supported for n48 and 30MHz is already supported for n77. A-MPR simulations for the UE emissions (NS_27) are needed which should be straightforward yet require work | Done |
| n2 | 25MHz, 30MHz, 40MHz (All SCS) | Ron Borsato, AT&T | ronald.borsato@att.com | Nokia, Qualcomm, Intel, Ericsson, Verizon, Telefonica, Huawei, HiSilicon | This amount of spectrum is available to AT&T in key markets in the US. In order to fully utilize the bandwidth of n2, it is proposed to introduce 25MHz, 30MHz, and 40MHz UE/BS RF channel BWs for n2 into specification. Adding the additional channel bandwidths allow for flexibility to optimize channel allocation in particular markets without Intra-band CA given that the available bandwidth varies across markets. | No major issues expected as both 25MHz, 30MHz, and 40MHz are already supported for n25 (mostly equivalent band to n2) and n3. Should be able to re-use most of the NR Band n2 work. | Done |
| n5 | 25MHz (All SCS) | Ron Borsato, AT&T | ronald.borsato@att.com | Nokia, Qualcomm, Intel, Ericsson, Verizon | This amount of spectrum is available to AT&T in key markets in the US. In order to fully utilize the bandwidth of n5, it is proposed to introduce 25MHz UE/BS RF channel BW for n2 into specification. Adding the additional channel bandwidths allow for flexibility to optimize channel allocation in particular markets without Intra-band CA given that the available bandwidth varies across markets. | No major issues expected as even larger BWs are already requested for low bands such as n71 which likely share PA and n5 duplexer spacing should be sufficient with full channel allocation. Some straightforward work required for DL and UL requirements. MSD shall be evaluated, limitation in the UL allocation might be considered | Done |
| n3 | 50 MHz (15-30-60kHz) | Basaier Jialade, China Unicom; Bo Liu, China Telecom | basejld@chinaunicom.cn; liubo1@chinatelecom.cn | Huawei, HiSilicon, ZTE, Sanechips, CATT, Nokia, Nokia Shanghai Bell | Band n3 might be deployed in China by co-construction and sharing business mode. To further improve the efficiency of Band n3 utilization, it is proposed to add 50MHz channel bandwidth for Band n3. | None is expected. | Done |

| n71 | 25, 30 MHz (15-30 kHz) | Bill Shvodian, T-Mobile USA | bill.shvodian@t-mobile.com | Deutsche Telekom, Ericsson, Nokia, Skyworks Solutions | 35 MHz is being added to n71 in the 35 and 45 MHz WI. 25 and 30 MHz should also be added for use where operators have more than 20 but less than 35 MHz of n71 | 25 and 30 MHz are for downlink only | Done |
| --- | --- | --- | --- | --- | --- | --- | --- |
| n46 | 100MHz (30-60 kHz) | Gene Fong, Qualcomm | gfong@qti.qualcomm.com | Ericsson, Qualcomm, , Charter Communications Inc., Skyworks, HPE, Nokia, Cablelabs | 100MHz bandwidth is added to improve shared spectrum throughput and utillization | The same importance shall be given to ensuring co-existence with other technologies (e.g. WiFi) as for other channel bandwidths, taking into account the regulatory requirements that apply in different regions. | Started |
| n96 | 100MHz (30-60 kHz) | Gene Fong, Qualcomm | gfong@qti.qualcomm.com | Ericsson, Qualcomm, , Charter Communications Inc., Skyworks, HPE, Nokia, Cablelabs | 100MHz bandwidth is added to improve shared spectrum throughput and utillization | The same importance shall be given to ensuring co-existence with other technologies (e.g. WiFi) as for other channel bandwidths, taking into account the regulatory requirements that apply in different regions. | Started |
| n40 | 70 MHz (30-60kHz SCS) | Liu, Liehai, Huawei | liuliehai@huawei.com | CITC, CMCC, CATT, HiSilicon | 60 and 80 MHz bandwidths are already supported on band n40. To fully utilize the bandwidth of n40, 70MHz channel bandwidth are proposed to be added. | No major issue is expected. | Done |
| n97 | 70, 90 and 100 MHz for UE 70 and 90 MHz for BS (30-60kHz SCS) | Liu, Liehai, Huawei | liuliehai@huawei.com | CITC, CMCC, CATT, HiSilicon | 90 and 100 MHz channel bandwidths have been added for n40, which has the same UL frequency with n97. In addition, 70 MHz channel bandwidth are also proposed to be added for n40. | No major issue is expected. | Done |
| n79 | 10, 20, 30 MHz (15-30-60 kHz), 70, 90 MHz (30-60 kHz) | Taekhoon Kim, Samsung | kuhn.kim@samsung.com | LGE, Intel, ETRI | This band is one of the important 5G bands in Korea which is announced for local 5G uses recently. In order to fully utilize the possible channel bandwidth of the national spectrum plan on n79, i.e., 10MHz block, it is proposed to introduce 10, 20, 30MHz, and 70, 90MHz which are not specified for n79 currently. | No major issues expected as the band supports the max channel bandwidth up to 100MHz already, and no A-MPR is found for this band. | Done |
| n41 | 25, 35 and 45 MHz for UE and BS (15-30-60kHz) | Bill Shvodian, T-Mobile USA | bill.shvodian@t-mobile.com | Ericsson, Nokia, Deutsche Telekom | The amount of spectrum licensed by T-Mobile USA varies throughout the country, with 25, 35 and 45 MHz contiguous blocks in some places. | A-MPR will need to be agreed for 25, 35 and 45 MHz. | Started |

| n28 | 25MHz for both BS and UE (15-30kHz SCS) | Guo, Chunxia, CMCC | guochunxia@chinamobile.com | Huawei, HiSilicon, ZTE, CATT | 20 and 30 MHz bandwidths are already supported on band n28. To fully utilize the bandwidth of n28, 25MHz channel bandwidth are proposed to be added. | No major issues expected as even larger BWs are already supported for n28. Straightforward work required for DL and UL requirements. | New |
| --- | --- | --- | --- | --- | --- | --- | --- |
| n83 | 25MHz for BS and UE (15-30kHz SCS) | Guo, Chunxia, CMCC | guochunxia@chinamobile.com | Huawei, HiSilicon, ZTE, CATT | 20 and 30 MHz bandwidths are already supported on band n83. To fully utilize the bandwidth of n83, 25MHz channel bandwidth are proposed to be added. | No major issues expected as even larger BWs are already supported for n83. Straightforward work required for UL requirements. | New |
| n41 | 5MHz for both BS and UE (15 kHzSCS) | Bill Shvodian, T-Mobile USA | bill.shvodian@t-mobile.com | Deutsche Telekom, Nokia, Ericsson | To fully utilize the licensed bandwidth of n41, 5MHz channel bandwidth is proposed to be added. | Synchronization raster might need to be revisited | New |
| n26 | 25, 30MHz for both BS and UE (15, 30 kHz SCS for 25, 30 MHz) | Frank Savaglio, Telstra Corp. | Frank.savaglio@team.telstra.com | Qualcomm, Mediatek, Samsung, [Company A], | To fully utilize the licensed bandwidth of n26, 25 and 30 MHz channel bandwidth are proposed to be added. | n26 duplex gap is only 10MHz and one can anticipate significant MSD with UL bandwidths >20MHz | New |

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template