3GPP TSG RAN meeting #95-e								  	    RP-220164

Electronic Meeting, March 17-23, 2022

Status Report to TSG

Agenda item:			9.4.5

| WI / SI Name | Study on band combination handling in RAN4 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: Yes | Core part: No | Performance part: No |  | Testing part: No |
| Acronym | FS_NR_ENDC_combo_rules |  |  |  |  |
| Unique ID | 910096 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-211146 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: 03/2022 | Core part: | Performance part: | Testing part: |  |
| Overall Completion level | Study Item: 100 % | Core part: | Performance Part: | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Zhifeng MA |
|  | Company | ZTE Corporation |
|  | Email | ma.zhifeng@zte.com.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

RAN4#98-bis-e (Online, 12th – 20th April 2021)

The study item has been triggered during RAN4#98-bis-e meeting. Contributions in [1-13] were discussed during RAN4#98-bis-e meeting. The discussion of FS_NR_ENDC_combo_rules is organized as the following aspects:

- Topic #1: General and TR

- Topic #2: How to introduce band combinations including TP format

- Topic #3: Rules and guidelines of specifying band combinations including notations of CA/DC combinations

- Topic #4: Improving RAN4 specification structures and reducing redundant contents

Summary of the email discussion for [98-bis-e][144] FS_BC_handling topic during the RAN4#98-bis-e meeting was captured in [1].

Skeleton for the Technical Report on “Guidance on band combination handling and rule collection for RAN4 specifications” was agreed in [13], capturing the following outline:

4	Background

5	Rules and guidelines of specifying band combinations

5.1	General

5.2	Notation of lists of bands and bandwidths within a configuration

5.2.1	Band numbers

5.2.2	Bandwidth classes

5.2.2.1	Bandwidth classes for LTE

5.2.2.2	Bandwidth classes for NR

5.3	Rules to be used for the notation of CA or DC configurations

5.4	xxxx

6	Introduction of band combinations

6.1	General

6.2	Band combination request

6.2.1	Band combination workflow

6.2.2	Template of band combination request sheets

6.2.3	Template of TP for basket WIDs

6.2.4	xxxx

6.3	Usage of band combination

6.3.1	xxxx

6.4	xxxx

6.4.1	xxxx

7	Guidelines for technical studies for band combinations

7.1	xxxx

8	Optimization on band combinations

8.1	General

8.2	Improving RAN4 specification structures

8.2.1	RAN4 specification structure

8.2.2	CA and DC configuration table structure

8.2.3	xxxxx

8.3	Reducing redundant contents in RAN4 specification

8.3.1	CA and DC configuration table

8.3.1.1	CA configuration table

8.3.1.2	DC configuration table

8.3.2	ΔTIB,c and ΔRIB,c for DC

8.3.2.1	ΔTIB,c table

8.3.2.2	ΔRIB,c table

8.3.3	xxxxx

8.4	xxxx

8.4.1	xxxx

9	<Other aspects to be studied>

The following TP was agreed for the Technical Report:

- R4-2105430	TP on rules and guidelines for specifying band combinations [12]

The following WF was agreed for the optimization to the tables of delta TIB and RIB:

- R4-2105427	Way forward on optimization to the tables of delta TIB and RIB [11]

RAN4#99-e (Online, 19th – 27th May 2021)

Contributions in [14-26] were discussed during RAN4#99-e meeting, including the aspects of how to introduce band combinations, rules and guidelines for CA combinations, and optimizations for redundant contents in CA/DC combinations.

In [18], the contribution provides the rules and simplifications for CA band combination as a text proposal to the new TR, and the TP was agreed in [25].

In [19], the contribution provides band combination workflow and latest template as a text proposal to the new TR including band combination workflow, template of band combination request sheet, status report and band combination table in basket WI, and the TP was agreed in [26].

The version 0.1.0 of TR was approved in [16] to capture the agreed TP in RAN4#98-bis-e. The agreed TPs in [25, 26] for TR v0.2.0 will be submitted in RAN4#100-e.

A discussion paper in [20] discusses the issue of how to improve the readability of the tables for channel bandwidth per operating band. The corresponding CRs were agreed in [21-23] by using the value of channel bandwidth instead of “Yes” for each NR band in RAN4 specs.

Two discussion papers in [15, 17] were proposed to simplify the delta TIB and RIB table for band combinations. A new option of using rule set based approach instead of current table approach is proposed for defining ΔTIB,c and ΔRIB,c values. A preliminary study on the rule-set is proposed in [15]. No consensus on the traditional table format method for optimizing ΔTIB,c and ΔRIB,c values was achieved. A WF on rule based approach for delta TIB and RIB optimization was agreed in [24].

RAN4#100-e (Online, 16th – 27th Aug 2021)

Contributions in [27-42] were discussed during RAN4#100-e meeting, including the aspects of how to introduce rules of DC configuration table, rules of NE-DC with contiguous intra-band NR and LTE carriers, rules of addition or removal of channel BW (NBC changes) in existing BCS, guidelines for realignment of CA/DC basket WIs, optimizations for redundant contents in CA/DC combinations, and study on the band edge relaxation for MOP for CA/DC band combination. In [43], the contribution summarizes the Email discussion for thread [100-e][144]FS_BC_handling.

Contribution [27] is agreed as TR 38.862 v0.2.0 as the baseline for new TPs in RAN4#100-e meeting.

In [28], the contribution provides the rules of NE-DC with contiguous intra-band NR and LTE carriers and agreed in [38]. Contribution [31] proposes the TP for the notation of ULSUP and agreed in [39]. Contribution [36] is to discuss the rules of addition or removal of channel BW’s in existing BCS’s. As mentioned in the paper, the addition or removal of channel BW to or from BCS will cause the non-backward compatible problems. It is proposed that if a channel bandwidth is intentionally added or removed from an existing bandwidth combination set, then this must be clearly indicated on the big CR cover page. A TP on addition or removal of channel BW in existing BCS is agreed in [40].

A discussion paper on realignment among the current RAN4 NR-CA/DC basket WIs and the improvement on power class basket WIs in Rel-18 is provided in [37]. After online discussion, it is suggested to align the basket WIs for NR-DC and NR-CA in Rel-18. The final decision will be made by RAN plenary. During the discussion, different options for basket WI splitting have been analysed. Concerns on workload trade-off, least amount of WIs, block approval process and specification dependency for basket WIs have been raised. However, no agreement on NR-CA/DC basket WIs splitting has been reached. Also there is no consensus on whether including the other power class basket WIs into the PC3 basket WIs or not.

In [32], the contribution provides the rules to group the DC configurations including EN-DC configuration, NE-DC configuration and NR-DC configuration. In the paper, it also proposes the rules to set the sequence of EN-DC, NE-DC and NR-DC combinations.

To simplify CA/DC configuration tables, a TP is proposed to set the table of channel bandwidth for each NR band by directly using the value of channel bandwidth instead of “Yes” for CA configuration table and agreed in [33]. Contribution [29] is to optimize the configuration tables of inter-band EN-DC, NE-DC and NR-DC related to FR2 bands, however search problem especially to cases like NE-DC etc. is pointed out and further consideration is needed.

Two discussion papers in [30, 34] were proposed to simplify the delta TIB and RIB table for band combinations. In [30], it is to discuss the pros and cons of tables and rule based approach for delta TIB/RIB optimization. A new option (2a) is proposed for table optimization. Contribution [34] is to present the statistical analyses of NR CA and EN-DC delta TIB values. Hypothesis rule sets for delta TIB/RIB values are put forward. Wait for update data in the future meeting(s) before making decision of how to apply rules or tables approaches is suggested.

In contribution [35], a TP for guidelines on the band edge relaxation for MOP for CA/DC band combination is provided and agreed in [41].

TR 38.862 v0.3.0 [42] which includes the agreed TPs in [27, 32-33, 38-41] is submitted after RAN4#100-e for email approval.

RAN4#101-e (Online, 1st – 11th Nov 2021)

Contributions in [44-52] were discussed during RAN4#101-e meeting, including the aspects of CA and DC configuration table structure, further simplification on configuration tables for NR inter-band CA and SUL in Rel-18, and the principle of applying delta TIB and RIB values in thread  #135 FS_BC_handling [53]. A TP on guidelines on introduction of PC2 combinations was approved in [52] in thread #115 NR_PC2_EN-DC [55]. A TP to include rules of the maximum aggregated bandwidth for intra-band CA with BCS4/BCS5 was also discussed in thread #112 NR_BCS4_MSD_Inter_Band_ENDC [51, 54], however no agreements have been reached.

Regarding to the approaches for delta TIB and RIB optimization, the following WF is agreed in [48].

- A mix of rule-based and table-based approach will be used for delta TIB and RIB optimization.

- Select Option (2b’) as the template for delta TIB and RIB table.

  - Option (2b’):

| Inter-band EN-DC configuration | ΔTIB,c for E-UTRA band / NR band (dB) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Component band in order of bands in configuration |  |  |  |  |
| DC_1-3-7-40_n78 | 0.6 | 0.6 | 0.5 | 0.3 | 0.8 |
| DC_1-3-8-11_n28 | 0.3 | 0.8 | 0.6 | 0.9 | 0.6 |
| Note 1: “-” denotes ΔTIB,c = 0. Note 2: The component band order in the configuration should be listed by the order of E-UTRA band and NR band respectively, such as for DC_2-48_(n)5 the band order from left to right is 2, 5, 48 and n5. |  |  |  |  |  |

- Companies are encouraged to provide further analysis based on the following rules, but are not limited to the following rules.

  - L-bands in above are below 1GHz

  - H-bands above 1 GHz and below 3GHz

  - VH-bands are above 3 GHz

  - H-L dTib=0.3 and dRib=0

  - L-L and H-H dTib=0.5 and dRib=0 (exception 1+3 dTib=0.3 and dRib=0)

  - VH bands dTib=0.8 and dRib=0.5

  - L-VH: L dTib=0.3 and dRib=0 and VH band dTib=0.8 and dRib=0.5

  - H-VH: H dTib=0.5 and dRib=0 and VH band dTib=0.8 and dRib=0.5

  - Carriers in bands with a harmonic falling onto one of the DLs: dTIB = 0.6 dB

  - n79 with L and/or H bands dTib=0

  - if not specified above then dRib = dTib-0.5 dB

  - L-L-L and H-H-H case by case study

  - Combinations with notes are handled case by case

- Stable rule-set are our goal and beneficial to a stable specification, however it is hard to say no need “maintenance” for the rules in future.

- It is suggested to postpone to RAN4#101-bis-e/RAN4#102-e meeting to decide when to apply delta TIB/RIB optimization so as to have more time to evaluate the rule-based approach.

Regarding to further simplification on configuration table for NR CA and SUL, considering that the new channel bandwidths such as 35MHz and 45MHz having been introduced in last RAN4 meeting, the situation is becoming more serious that the width of configuration table exceeds the page size especially for the cases in FR1 + FR2. A WF on the new template for NR inter-band CA and SUL configuration tables is agreed in [49] as follows.

- Merging all the channel bandwidth columns into one column.

- Using ‘,’ between two adjacent channel bandwidths.

- Removing the channel bandwidth number in the table head.

- (Only for inter-band NR CA) Using simple texts like ‘CA_nXC_BCS0’  or ‘CA_nX(2A)_BCS0’  for the constitute band supporting intra-band contiguous or non-contiguous CA, respectively, associated with a new note of “The CA configurations are given in Table 5.5A.1-1 or Table 5.5A.2-1 in this specification”.

In addition, the above new templates are suggested to be adopted in the EXCEL file for NR inter-band and SUL band combination request, in proponent’s TP and rapporteur’s TR in Rel-18. It is also proposed to implement the new template in rapporteur’s big CR in RAN4#102-e meeting.

In [53], the contribution summarizes the Email discussion for thread [101-e][135]FS_BC_handling.

- RAN4#101-bis-e (Online, 17 – 25 Jan 2022)

Contributions in [57-65] were discussed during RAN4#101-bis-e meeting. A draft new SID on further study on band combination handling in Rel-18 were proposed for information in [58-59]. Tdoc [64] presents the statistical analysis of delta TIB and RIB values based on rule-set approach and [63] discussed the issue of band category for rule-set based delta TIB and RIB values approach. At the moment, we still stick to the original agreements on the mix of rule-based and table-based approach for delta TIB and RIB so as to leave room for further study in Rel-18. The issue of redundancy of NR FR2 CA bandwidth class in the DC configurations having the common FR1 part is proposed and recognized in [60] and a WF in [65] was approved. A discussion paper on rules for band combinations not for block approval was proposed in [61]. A TP is recommended at next meeting. The following content is suggested to be included in the TP.

- List of agreed cases “not for block approval” and the justification

- Overview of specification framework and associated technical guidelines for stable cases:

  - MSD due to IMD of intra-band UL CA in UL configuration (nXB, nXC, nX(2A) for both intra-band and inter-band combinations

  - MSD due to cross-band isolation for LB-LB cases (note that guidelines may be applicable more generically)

- Status of specification framework and associated technical guidelines for not yet mature cases: MSD due to triple beat 2UL configuration with at least one intra-band contiguous UL.

In [56], it summarizes the Email discussion for thread [101-bis-e][134] FS_BC_handling.

- RAN4#102-e (Online, 17 – 25 Jan 2022)

Contributions in [67-77] were discussed during RAN4#102-e meeting. In [69], it proposed the following rules to be applied to template of ‘FR1 inter-band BCS table’, ‘FR2 inter-band BCS table’, ‘FR1+FR2 inter-band BCS table’ and ‘SUL band combination BCS table’:

-	Merging all the channel bandwidth columns into one column.

-	Using ‘,’ between two adjacent channel bandwidths.

-	Removing the channel bandwidth number in the table head.

-	(Only for inter-band NR CA) Using simple texts like ‘CA_nXC_BCS0’  or ‘CA_nX(2A)_BCS0’  for the constitute band supporting intra-band contiguous or  non-contiguous CA , respectively, associated with a new note of “The CA configurations are given in Table 5.5A.1-1 or Table 5.5A.2-1 in this specification”.

During the online discussion, in general the templates for the above sheets are ok. However, it is also pointed out that the templates should also align with the approved Rel-18 basket before formal endorsement. Further updates for the ‘Cover sheet’ are needed pending on the list/details on Rel-18 basket WID. A WF was approved in [77] to capture the current agreements.

In [70], a TP to capture the agreements in “band combinations not for block approval” was proposed. A section for the guidelines on introduction of band combinations with intra-band ULCA in UL configuration and the guidelines on band combinations not valid or not for block approval were agreed in the TR.

The rule for higher order TPS which are pending approval of fallbacks was proposed in [71]. The rule for not merging cells in CA configurations tables was proposed in [72].

[74] is a TP to introduce statistical distribution of delta TIB and delta RIB values specified in TS 38.101-x.

A possible optimization with delimiter “/” for DC configuration with NR FR2 band was discussed in [75-76] for the timeframe of Rel-18, however no consensus has been achieved. The remaining leftover issues could be further studied in Rel-18 SI.

The detail email discussion for thread [102-e][140] FS_BC_handling is summarized in [66].

2.4.2	Remaining Open issues

None.

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

N/A

4.	References

RAN4#98-bis-e (Online, 12th – 20th April 2021)

[1]	R4-2103335	Email discussion summary for [98-bis-e][144] FS_BC_handling, Moderator (ZTE), RAN4#98-bis-e

[2] 	R4-2104864	Further considerations on delta TIB and RIB simplification for band combinations, ZTE, RAN4#98-bis-e

[3] 	R4-2104865	On band combination handling, ZTE, RAN4#98-bis-e

[4] 	R4-2104874	TR skeleton 38.xxx v001 Band combination handling, ZTE, RAN4#98-bis-e

[5] 	R4-2104875	draft CR to TS 38.101-1 on optimization to channel bandwidth per operating band (Rel-16), ZTE, RAN4#98-bis-e

[6] 	R4-2104876	draft CR to TS 38.101-2 on optimization to channel bandwidth per operating band (Rel-16), ZTE, RAN4#98-bis-e

[7] 	R4-2104877	draft CR to TS 38.104 on optimization to BS channel bandwidths and SCS per operating band (Rel-16), ZTE, RAN4#98-bis-e

[8] 	R4-2104892	TP on rules and guidelines for specifying band combinations, Apple, RAN4#98-bis-e

[9] 	R4-2106683	Discussion on Band combination handling, Huawei, HiSilicon, RAN4#98-bis-e

[10] 	R4-2107045	Discussion on guidelines for handling SDL related EN-DC combinations, CHTTL, RAN4#98-bis-e

[11] 	R4-2105427	Way forward on optimization to the tables of delta TIB and RIB, ZTE, RAN4#98-bis-e

[12] 	R4-2105430	TP on rules and guidelines for specifying band combinations, Apple, RAN4#98-bis-e

[13] 	R4-2105431	TR skeleton 38.xxx v001 Band combination handling, ZTE, RAN4#98-bis-e

- RAN4#99-e (Online, 19th – 27th May 2021)

[14] 	R4-2107961	Email discussion summary for [99-e][151] FS_BC_handling, ZTE, RAN4#99-e

[15] 	R4-2108915	New way for defining dTib and dRib, Nokia, Nokia Shanghai Bell, RAN4#99-e

[16] 	R4-2109535	TR 38.XXX V010 Band combination handling, ZTE, RAN4#99-e

[17] 	R4-2109536	Simplifications on delta TIB and RIB tables, ZTE, RAN4#99-e

[18] 	R4-2109537	TP on rules of CA configuration table, ZTE, RAN4#99-e

[19] 	R4-2110411	TP for 38.xxx to capture the request's template and workflow, Huawei, HiSilicon, RAN4#99-e

[20] 	R4-2109529	Optimization to channel bandwidth per operating band, ZTE, RAN4#99-e

[21] 	R4-2109530	CR to TS 38.101-1 on UE channel bandwidth per operating band, ZTE, RAN4#99-e

[22] 	R4-2109531	CR to TS 38.101-2 on UE channel bandwidth per operating band, ZTE, RAN4#99-e

[23] 	R4-2109532	CR to TS 38.104 on BS channel bandwidth per operating band, ZTE, RAN4#99-e

[24] 	R4-2107888	WF on rule based approach for delta TIB and RIB, Nokia, RAN4#99-e

[25] 	R4-2107889	TP on rules of CA configuration table, ZTE, RAN4#99-e

[26] 	R4-2107890	TP for 38.xxx to capture the request's template and workflow, Huawei, HiSilicon, RAN4#99-e

- RAN4#100-e (Online, 16th – 27th Aug 2021)

[27] 	R4-2112717	TR 38.862 V020 Band combination handling, ZTE Corporation, RAN4#100-e

[28] 	R4-2112176	TP on the rules of NE-DC with contiguous intra-band NR and LTE carriers, Huawei, HiSilicon, RAN4#100-e

[29] 	R4-2112436	Optimization to configurations table of inter-band EN-DC and NE-DC including FR2, inter-band EN-DC including FR1 and FR2, inter-band NR-DC between FR1 and FR2, Samsung, RAN4#100-e

[30] 	R4-2112437	Discussion on rules based approach and optimized tables of delta TIB and RIB, Samsung, RAN4#100-e

[31] 	R4-2112718	TP on ULSUP notation, ZTE Corporation, RAN4#100-e

[32] 	R4-2112719	TP on rules of DC configuration table, ZTE Corporation, RAN4#100-e

[33] 	R4-2112720	TP on channel bandwidth for CA configuration table, ZTE Corporation, RAN4#100-e

[34] 	R4-2112792	Statistical distribution of dTib values, Nokia, Nokia Shanghai Bell, RAN4#100-e

[35] 	R4-2112916	TP to TR38.862: Guidelines on the band edge relaxation for MOP for CA/DC band combination, ZTE Corporation, RAN4#100-e

[36] 	R4-2113568	Discussion on addition or removal of channel BW’s (NBC changes) in existing BCS’s, Ericsson, RAN4#100-e

[37] 	R4-2114238	TP for TR 38.862: WID realignment, T-Mobile USA, Ericsson, AT&T, RAN4#100-e

[38] 	R4-2115052	TP on the rules of NE-DC with contiguous intra-band NR and LTE carriers, Huawei, HiSilicon, RAN4#100-e

[39] 	R4-2115053	TP on ULSUP notation, RAN4#100-e, ZTE Corporation, RAN4#100-e

[40] 	R4-2115054	TP on addition or removal of channel BW in existing BCS, Ericsson, RAN4#100-e

[41] 	R4-2115055	TP to TR38.862: Guidelines on the band edge relaxation for MOP for CA/DC band combination, ZTE Corporation, RAN4#100-e

[42] 	R4-2115051	TR 38.862 V030 Band combination handling, ZTE Corporation, RAN4#100-e

[43] 	R4-2115044	Email discussion summary for [100-e][144]FS_BC_handling, Moderator (ZTE), RAN4#100-e

- RAN4#101-e (Online, 1st – 12th Nov 2021)

[44] 	R4-2118176	TP to TR38.862: Further simplification on configuration tables for NR inter-band CA and SUL in Rel-18, ZTE Corporation, RAN4#101-e

[45] 	R4-2119074	TR 38.862 V040 Band combination handling, ZTE Corporation, RAN4#101-e

[46] 	R4-2119075	TP to TR38.862 on CA and DC configuration table structure, ZTE Corporation, RAN4#101-e

[47] 	R4-2119076	Discussion on the principle of applying delta TIB and RIB values, ZTE Corporation, RAN4#101-e

[48] 	R4-2120019	WF on approaches for delta TIB and RIB optimization, ZTE Corporation, RAN4#101-e

[49] 	R4-2120020	WF on further simplification on configuration tables for NR inter-band CA and SUL, ZTE Corporation, RAN4#101-e

[50] 	R4-2120021	TP to TR38.862: Further simplification on configuration tables for NR inter-band CA and SUL in Rel-18, ZTE Corporation, RAN4#101-e

[51] 	R4-2118451	TP for TR 38.862 on the maximum aggregated bandwidth for intra-band CA with BCS4/BCS5, Xiaomi, RAN4#101-e

[52] 	R4-2119944	TP for TR 38.862 on PC2 band combinations with more than 2 DL bands, Ericsson, RAN4#101-e

[53] 	R4-2119935	Email discussion summary for [101-e][135]FS_BC_handling, Moderator (ZTE), RAN4#101-e

[54] 	R4-2119912	Email discussion summary for [101-e][112] NR_BCS4_MSD_Inter_Band_ENDC, Moderator (Huawei), RAN4#101-e

[55] 	R4-2119915	Email discussion summary for [115] NR_PC2_EN-DC, Moderator (Ericsson), RAN4#101-e

- RAN4#101-bis-e (Online, 17 – 25 Jan 2022)

[56] 	R4-2202334 Email discussion summary for [101-bis-e][134] FS_BC_handling, Moderator (ZTE), RAN4#101-bis-e

[57] 	R4-2200613 TR 38.862 V050 Band combination handling, ZTE, RAN4#101-bis-e

[58] 	R4-2200614 Motivation on further study on band combination handling in Rel-18, ZTE, RAN4#101-bis-e

[59] 	R4-2200615 Draft New SID on further study on band combination handling in RAN4, RAN4#101-bis-e

[60] 	R4-2200616 TP to TR38.862 on simplification for DC configuration table in Rel-18, ZTE, RAN4#101-bis-e

[61] 	R4-2200553 Adding contributions not for block approval, Skyworks Solutions Inc, RAN4#101-bis-e

[62] 	R4-2202385 TP to TR38.862 on introduction to BCS4 and BCS5, ZTE, Xiaomi, RAN4#101-bis-e

[63] 	R4-2200617 Band category for rule based approach for delta TIB and RIB, ZTE, RAN4#101-bis-e

[64] 	R4-2200705 Statistics of dTib and dRib, Nokia, Nokia Shanghai Bell, RAN4#101-bis-e

[65] 	R4-2202383 WF on simplification for DC configuration table in Rel-18, ZTE, RAN4#101-bis-e

- RAN4#102-e (Online, 21 February – 3 March 2022)

[66] 	R4-2206440 Email discussion summary for [102-e][140] FS_BC_handling, Moderator (ZTE), RAN4#102-e

[67] 	R4-2203987 TR 38.862 V060 Band combination handling, ZTE, RAN4#102-e

[68] 	R4-2204010 TP to TR 38.862 on symbols and abbreviations, ZTE, RAN4#102-e

[69] 	R4-2204760 Update template for Rel-18 NR CA and SUL band combinations, ZTE, RAN4#102-e

[70] 	R4-2206562 TP to TR38.862 on BC not for block approval and guidelines on single band UL configurations using intra-band UL CA, Skyworks Solutions Inc. , RAN4#102-e

[71] 	R4-2205707 TP to 38.862 on that higher order TP(s) are pending approval of fallback(s), Ericsson, RAN4#102-e

[72] 	R4-2205708 TP to 38.862 on rule about not merging cells in CA configuration tables, Ericsson, RAN4#102-e

[73] 	R4-2204011 TP to TR 38.862 on template of delta TIB and RIB tables, ZTE, RAN4#102-e

[74] 	R4-2204785 TP to TR 38.862: Statistics of dTib and dRib Nokia, Nokia Shanghai Bell, RAN4#102-e

[75] 	R4-2204005 Further discussion on simplification for DC configuration table in Rel-18, ZTE, RAN4#102-e

[76] 	R4-2204009 TP to TR 38.862 on simplification for EN-DC and NE-DC configuration tables, ZTE, RAN4#102-e

[77] 	R4-2206561 WF on further simplification for band combinations, ZTE, RAN4#102-e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template