3GPP TSG RAN Meeting #95-e	RP-220167

Electronic Meeting, Mar 17 - 23, 2022

Status Report to TSG

Agenda item:			13.5.21

| WI / SI Name | UE Conformance Test Aspects for 2-step RACH for NR |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_2step_RACH-UEConTest |  |  |  |  |
| Unique ID | 911001 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-210612 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: - | Core part: - | Performance part: - | Testing part: 06/2022 (+3 months) |  |
| Overall Completion level | Study Item: - | Core part: - | Performance Part: - | Testing part: 74% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Wei Ma, Jing Zhao |
|  | Company | ZTE, China Telecom |
|  | Email | ma.wei4@zte.com.cn, zhaoj16@chinatelecom.cn |

1	Work plan related evaluation

N/A

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

At RAN5#94-e the work plan was updated in R5-220326. Status after RAN5#94-e:

- 74% overall completeness achieved

- There were 4 CRs agreed at RAN5#94-e

2.5.2	Remaining Open issues

None

2.5.3	Remaining Open issues with cross-WG dependencies

None

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

Work plan:

[1] 	R5-220326 WP UE Conformance Test Aspects for 2-step RACH for NR; ZTE, China Telecom

TS 38.508 CRs

TS 38.522 CRs

[1]	R5-220163 Add 2-Step RACH test cases to Applicability spec; China Telecom

TS 38.523-1 CRs

TS 38.523-2 CRs

TS 38.533 CRs

[1]	R5-220160 Add test case 7.3.2.2.4 for SA FR2 2-step PRACH; China Telecom

[2]	R5-220196 Update to table E.5-1 to add the cell configurations for one 2-step RACH test case; China Telecom

[3]	R5-221893 Add test case 7.3.2.2.3 for NR SA FR2 2-step RACH; Nokia, Nokia Shanghai Bell