3GPP TSG RAN Meeting #95-e	RP-220290

Electronic Meeting, March 17 - 23, 2022

## Status Report to TSG

Agenda item:			13.5.3

| WI / SI Name | UE Conformance Test Aspects for new Rel-16 NR bands and extension of existing NR bands |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_bands_BW_R16-UEConTest |  |  |  |  |
| Unique ID | 850062 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-200146 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: - | Core part: - | Performance part: - | Testing part: 6/2022 (+3 months) |  |
| Overall Completion level | Study Item: - | Core part: - | Performance Part: - | Testing part: 76% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Leif MATTISSON |
|  | Company | Ericsson |
|  | Email | Leif[dot]mattisson[at]ericsson[dot]com |

## 1	Work plan related evaluation

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

-

## 2.2	RAN2

-

## 2.3	RAN3

-

## 2.4	RAN4

-

## 2.5	RAN5

#### 2.5.1	Agreements

The work plan was updated in [1]. The work plan shows current completion status for each new Rel-16 NR band and for each channel bandwidth extension of existing bands.

Note: The start of any RAN5 work for any new Rel-16 band or channel bandwidth extensions is pending completion of the associated RAN4 work item. The RAN4 completion status is tracked in the RAN5 work plan in [1].

13 CRs were agreed in [2] to [14] at RAN5#94-e.

Overall completion is 76%.

CBW extensions for n25 (adding CBW  25, 30 and 40 MHz) and for n38 (adding CBW 25 MHz and 30 MHz) were completed at RAN5#94-e.

Completion status (see below for details):

- NR FR1 bands: 5 out of 7 completed (1 need company assignment, n18)

- NR FR2 bands: 0 out of 1 completed

- NR SDL bands: 1 out of 1 completed

- NR SUL bands: 1 out of 2 completed (1 need company assignment, n89)

- CBW extensions: 9 out of 15 completed (3 need company assignment, see below)

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

Work plan and status:

[1] R5-220443	WP UE Conformance Test Aspects - New Rel-16 NR bands and extension of existing NR bands; Source: Ericsson

Discussion papers:

None

CRs TS 38.508-1 – 5GS Common Test Environment:

[2] R5-220094	Correction of test channel bandwidth for n38; Source: CAICT

[3] R5-220541	Introduction of test frequencies for n25 adding CBWs 25MHz, 30MHz, 40MHz ; Source: Ericsson, Rohde & Schwarz

[4] R5-220779	Update of test frequencies for n66 and asymmetric channel bandwidth combination set 1; Source: Ericsson

[5] R5-221787	Update of mid test channel bandwidth for band n25; Source: ROHDE & SCHWARZ, T-Mobile USA Inc.

CRs TS 38.508-2 – 5GS Common ICS:

None

CRs TS 38.521-1 – Transmitter & Receiver test cases SA NR FR1:

[6] R5-221046	Addition of 6.5.2.3 on new CBW to A-SEM for NS_04; Source: ZTE Corporation

[7] R5-221116	Updating minimum requirements for test case 6.2.3 AMPR; Source: Huawei, Hisilicon

[8] R5-221117	Updating test case Additional spurious emissions for NS_46; Source: Huawei, Hisilicon, Bureau Veritas

[9] R5-221198	Addition of CBW 70MHz into TC 6.5D; Source: China Unicom

[10] R5-221200	Addition of CBW 70MHz into Rx TCs; Source: China Unicom

[11] R5-221788	New channel bandwidth for n25. UL-MIMO.; Source: T-Mobile USA Inc., Rohde & Schwarz

[12] R5-221789	Addition of CBHWs 25 MHz, 30 MHz, 40 MHz for n25; Source: ROHDE & SCHWARZ, T-Mobile USA Inc.

[13] R5-221790	New channel bandwidth for n25. refsens and UL-MIMO; Source: T-Mobile USA Inc., Rohde & Schwarz

[14] R5-221791	General updates of clause 5 for R16 new CBW configurations; Source: China Unicom, ROHDE & SCHWARZ, Huawei, Hisilicon

CRs TS 38.521-2 – Transmitter & Receiver test cases SA NR FR2:

None

CRs TS 38.521-4 – RF performace (Demod/QSI reporting):

None

CRs TS 38.523-3 – Protocol Abstract Test Suite:

None

CRs TS 38.533 – RRM test cases:

None

CRs TR 38.905 – Test point analysis:

None