TSG RAN Meeting #95-e	RP-220303

17th – 23th March 2022, Online

Status Report to TSG

Agenda item:			9.6.2.6

| WI / SI Name | WID on DC of x bands (x=1,2,3,4) LTE inter-band CA (xDL/1UL) and 2 bands NR inter-band CA (2DL/1UL) in Rel-17 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | DC_R17_xBLTE_2BNR_yDL2UL |  |  |  |  |
| Unique ID | 881102/881202 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-212876 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 03/2022 | Performance part: 03/2022 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 95% | Performance Part: 95% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | R4 |
| --- | --- | --- |
| Rapporteur | Name | Suhwan Lim |
|  | Company | LG Electronics |
|  | Email | suhwan.lim@lge.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

After RAN4#102-e meeting, revised WID [68] and TR 37.717-11-21 v0.8.0 [67]  on DC of x bands (x=1,2,3,4) LTE inter-band CA and 2 bands NR inter-band CA were endorsed and agreed, respectively. We updated the status of the existing band combinations in RAN4#101-e meeting in the excel file of the Status Report. Also new DC band combnations are added in the revised WID [68].

In the agreed big CR [69], RAN4 captured the completed DC band combinations as follow

- The following operating bands have been completed in RAN4#101Bis-e. and RAN4#102

- LTE(1DL/1UL) + NR (2DL/1UL) EN-DC combinations within FR1

| DL | UL |
| --- | --- |
| DC_3A_n1A-n78(2A)5 DC_3C_n1A-n78(2A)5 | DC_3A_n1A DC_3C_n1A DC_3A_n78A DC_3C_n78A |
| DC_8A_n1A-n3A DC_41C_n1A-n77A | DC_8A_n1A DC_8A_n3A DC_41A_n1A DC_41A_n77A |
| DC_41C_n1A-n77A DC_42C_n1A-n3A5 | DC_41A_n1A DC_41A_n77A DC_41C_n77A |
| DC_42A_n1A-n3A5 DC_42C_n1A-n3A5 | DC_42A_n1A DC_42A_n3A DC_42C_n1A DC_42C_n3A |
| DC_11A_n3A-n79A5 | DC_11A_n3A DC_11A_n79A |
| DC_38A_n3A-n78A | DC_38A_n3A DC_38A_n78A |
| DC_3A_n20A-n67A DC_3C_n20A-n67A | DC_3A_n20A |
| DC_2A_n25A-n66A | DC_2A_n66A |
| DC_2A-2A_n66A-n78A | DC_2A_n66A DC_2A_n78A |
| DC_2A_n71A-n78A DC_2A-2A_n71A-n78A | DC_2A_n71A DC_2A_n78A |
| DC_5A_n2A-n78A | DC_5A_n2A DC_5A_n78A |
| DC_66A_n2A-n78A | DC_66A_n2A DC_66A_n78A |
| DC_12A_n2A-n78A | DC_12A_n2A DC_12A_n78A |
| DC_1A_n28A-n75A | DC_1A_n28A DC_1A_n75A |
| DC_3A_n28A-n75A | DC_3A_n28A DC_3A_n75A |
| DC_3C_n28A-n75A | DC_3C_n28A DC_3C_n75A |
| DC_5A_n1A-n78A | DC_5A_n1A DC_5A_n78A |
| DC_20A_n3A-n67A | DC_20A_n3A |
| DC_20A_n1A-n67A | DC_20A_n1A |
| DC_11A_n1A-n77A5 DC_11A_n1A-n77(2A)5 | DC_11A_n1A DC_11A_n77A |

- LTE(2DL/1UL) + NR (2DL/1UL) EN-DC combinations within FR1

| DL | UL |
| --- | --- |
| DC_1A-8A_n28A-n79A2 | DC_1A_n28A DC_1A_n79A DC_8A_n28A DC_8A_n79A |
| DC_1A-8A_n77A-n79A DC_1A-8A_n77(2A)-n79A | DC_1A_n77A DC_1A_n79A DC_8A_n77A DC_8A_n79A |
| DC_3A-8A_n77A-n79A | DC_3A_n77A DC_3A_n79A DC_8A_n77A DC_8A_n79A |
| DC_8A-41A_n3A-n77A | DC_8A_n3A DC_8A_n77A DC_41A_n3A DC_41A_n77A |
| DC_8A-41C_n3A-n77A | DC_8A_n3A DC_8A_n77A DC_41A_n3A DC_41C_n3A DC_41A_n77A DC_41C_n77A |
| DC_8A-42A_n1A-n77A | DC_8A_n1A DC_8A_n77A DC_42A_n1A |
| DC_13A-66A_n5A-n77A | DC_13A_n77A DC_66A_n5A DC_66A_n77A |
| DC_2A-66A_n5A-n77A | DC_66A_n5A DC_66A_n77A DC_5A_n77A |
| DC_8A-42C_n1A-n77A | DC_8A_n1A DC_8A_n77A DC_42A_n1A DC_42C_n1A |
| DC_1A-3A_n28A-n75A | DC_1A_n28A DC_3A_n28A |
| DC_1A-3C_n28A-n75A | DC_1A_n28A DC_3A_n28A DC_3C_n28A |
| DC_3A-20A_n28A-n75A | DC_3A_n28A DC_20A_n28A |
| DC_3C-20A_n28A-n75A | DC_20A_n28A DC_3A_n28A DC_3C_n28A |
| DC_1A-20A_n28A-n75A | DC_1A_n28A DC_20A_n28A |
| DC_1A-38A_n3A-n78A | DC_1A_n3A DC_1A_n78A DC_38A_n3A DC_38A_n78A |
| DC_7A-38A_n3A-n78A10 | N/A |
| DC_20A-38A_n3A-n78A | DC_20A_n3A DC_20A_n78A DC_38A_n3A DC_38A_n78A |
| DC_2A-5A_n66A-n78A | DC_2A_n66A DC_5A_n66A DC_2A_n78A DC_5A_n78A |
| DC_2A-5A_n2A-n78A | DC_5A_n2A DC_2A_n78A DC_5A_n78A |
| DC_2A-66A_n2A-n78A | DC_66A_n2A DC_2A_n78A DC_66A_n78A |
| DC_5A-66A_n2A-n78A | DC_5A_n2A DC_66A_n2A DC_5A_n78A DC_66A_n78A |
| DC_2A-7A_n2A-n78A | DC_7A_n2A DC_2A_n78A DC_7A_n78A |
| DC_2A-7A_n71A-n78A | DC_2A_n71A DC_7A_n71A DC_2A_n78A DC_7A_n78A |
| DC_2A-12A_n2A-n78A | DC_12A_n2A DC_2A_n78A DC_7A_n78A |
| DC_2A-12A_n66A-n78A | DC_2A_n66A DC_12A_n66A DC_2A_n78A DC_12A_n78A |
| DC_2A-71A_n2A-n78A | DC_71A_n2A DC_2A_n78A DC_7A_n78A |
| DC_2A-71A_n66A-n78A | DC_2A_n66A DC_71A_n66A DC_2A_n78A DC_71A_n78A |
| DC_5A-7A_n2A-n78A | DC_5A_n2A DC_7A_n2A DC_5A_n78A DC_7A_n78A |
| DC_5A-7A_n66A-n78A | DC_5A_n66A DC_7A_n66A DC_5A_n78A DC_7A_n78A |
| DC_7A-12A_n2A-n78A | DC_7A_n2A DC_12A_n2A DC_7A_n78A DC_12A_n78A |
| DC_7A-12A_n66A-n78A | DC_7A_n66A DC_12A_n66A DC_7A_n78A DC_12A_n78A |
| DC_7A-66A_n2A-n78A | DC_7A_n2A DC_66A_n2A DC_7A_n78A DC_66A_n78A |
| DC_7A-66A_n71A-n78A | DC_7A_n71A DC_66A_n71A DC_7A_n78A DC_66A_n78A |
| DC_7A-71A_n2A-n78A | DC_7A_n2A DC_71A_n2A DC_7A_n78A DC_71A_n78A |
| DC_7A-71A_n66A-n78A | DC_7A_n66A DC_71A_n66A DC_7A_n78A DC_71A_n78A |
| DC_12A-66A_n2A-n78A | DC_12A_n2A DC_66A_n2A DC_12A_n78A DC_66A_n78A |
| DC_66A-71A_n2A-n78A | DC_66A_n2A DC_71A_n2A DC_66A_n78A DC_71A_n78A |
| DC_20A-32A_n1A-n28A | DC_20A_n1A DC_20A_n28A |
| DC_2A-66A_n71A-n78A | DC_2A_n71A DC_66A_n71A DC_2A_n78A DC_66A_n78A |
| DC_3A-32A_n1A-n28A | DC_3A_n1A DC_3A_n28A |
| DC_3C-32A_n1A-n28A | DC_3A_n1A DC_3A_n28A DC_3C_n1A DC_3C_n28A |
| DC_1A-7A_n3A-n38A | DC_1A_n3A |
| DC_7A-20A_n3A-n38A | DC_20A_n3A |
| DC_1A-11A_n3A-n79A | DC_1A_n3A DC_1A_n79A DC_11A_n3A DC_11A_n79A |
| DC_1A-11A_n77A-n79A | DC_1A_n77A DC_1A_n79A DC_11A_n77A DC_11A_n79A |
| DC_1A-11A_n77(2A)-n79A | DC_1A_n77A DC_1A_n79A DC_11A_n77A DC_11A_n79A |
| DC_8A-11A_n3A-n79A | DC_8A_n3A DC_8A_n79A DC_11A_n3A DC_11A_n79A |
| DC_8A-11A_n77A-n79A | DC_8A_n77A DC_8A_n79A DC_11A_n77A DC_11A_n79A |
| DC_8A-11A_n77(2A)-n79A | DC_8A_n77A DC_8A_n79A DC_11A_n77A DC_11A_n79A |
| DC_8A-41A_n1A-n77A | DC_8A_n1A DC_8A_n77A DC_41A_n1A DC_41A_n77A |
| DC_8A-41C_n1A-n77A | DC_8A_n1A DC_8A_n77A DC_41A_n1A DC_41A_n77A |
| DC_8A-42A_n1A-n3A | DC_8A_n1A DC_8A_n3A DC_42A_n1A DC_42A_n3A |
| DC_8A-42C_n1A-n3A | DC_8A_n1A DC_8A_n3A DC_42A_n1A DC_42C_n1A DC_42A_n3A DC_42C_n3A |

- LTE(3DL/1UL) + NR (2DL/1UL) EN-DC combinations within FR1

| DL | UL |
| --- | --- |
| DC_2A-5A-66A_n66A-n77A | DC_2A_n66A DC_2A_n77A DC_5A_n66A DC_5A_n77A DC_66A_n77 |
| DC_3A-20A-32A_n1A-n28A DC_3C-20A-32A_n1A-n28A | DC_3A_n1A DC_3C_n1A DC_20A_n1A DC_3A_n28A DC_3C_n28A DC_20A_n28A |
| DC_1A-3A-20A_n28A-n75A DC_1A-3C-20A_n28A-n75A | DC_1A_n28A DC_3A_n28A DC_3C_n28A DC_20A_n28A |
| DC_2A-7A-66A_n66A-n77A DC_2A-7A-7A-66A_n66A-n77A DC_2A-7C-66A_n66A-n77A | DC_2A_n66A DC_7A_n66A DC_2A_n77A DC_7A_n77A DC_66A_n77A |
| DC_1A-7A-20A_n3A-n38A | DC_1A-n3A DC_20A_n3A |
| DC_1A-3A-8A_n77A-n79A | DC_1A_n77A DC_1A_n79A DC_3A_n77A DC_3A_n79A DC_8A_n77A DC_8A_n79A |
| DC_7A-20A-38A_n3A-n78A | DC_20A_n3A DC_20A_n78A |
| DC_1A-7A-38A_n3A-n78A | DC_1A_n3A DC_1A_n78A |
| DC_1A-7A-20A_n3A-n78A | DC_1A_n3A DC_1A_n78A DC_20A_n3A DC_20A_n78A |

- LTE(4DL/1UL) + NR (2DL/1UL) EN-DC combinations within FR1

| DL | UL |
| --- | --- |
| DC_1A-7A-20A-38A_n3A-n78A | DC_1A_n3A DC_20A_n3A DC_1A_n78A DC_20A_n78A |

- LTE(2DL/1UL) + NR (2DL/1UL) EN-DC combinations within FR1 and FR2

| DL | UL |
| --- | --- |
| DC_3A_n41A-n258A | DC_3A_n41A DC_3A_n258A |
| DC_8A_n41A-n258A | DC_8A_n41A DC_8A_n258A |

For the EN-DC band combinations with self-interference problem, MSD test configuraiton and MSD levles are introduced in 7.3B.2.3.5.

2.4.2	Remaining Open issues

Some requested band combinations in previous RAN4 meeting are open to be discussed and new band combinations will be analysed and completed in the future meetings during rel-17 time frame. For more detail information, please refer to the attached excel file.

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

| # | TDoc | Title | Source |
| --- | --- | --- | --- |
| 1 | R4-2200228 | TP for TR 37.717-11-21: EN-DC_8_n1-n3 | SoftBank Corp. |
| 2 | R4-2200231 | TP for TR 37.717-11-21: EN-DC_8-41_n3-n77 | SoftBank Corp. |
| 3 | R4-2200232 | TP for TR 37.717-11-21: EN-DC_8-42_n1-n77 | SoftBank Corp. |
| 4 | R4-2200233 | TP for TR 37.717-11-21: EN-DC_41_n1-n77 | SoftBank Corp. |
| 5 | R4-2200234 | TP for TR 37.717-11-21: EN-DC_42_n1-n3 | SoftBank Corp. |
| 6 | R4-2200236 | TP for TR 37.717-11-21: EN-DC_11_n3-n79 | SoftBank Corp. |
| 7 | R4-2200716 | TP to TR 37.717-11-21: DC_13-66_n5-n77 | Nokia, Verizon |
| 8 | R4-2200717 | TP to TR 37.717-11-21: DC_2-66_n5-n77 | Nokia, Verizon |
| 9 | R4-2200718 | TP to TR 37.717-11-21: DC_2-13_n66-n77 | Nokia, Verizon |
| 10 | R4-2200719 | TP to TR 37.717-11-21: DC_2-66_n66-n77 | Nokia, Verizon |
| 11 | R4-2200720 | TP to TR 37.717-11-21: DC_2-5-66_n66-n77 | Nokia, Verizon |
| 12 | R4-2200721 | TP to TR 37.717-11-21: DC_2-2-13-66_n66-n77 | Nokia, Verizon |
| 13 | R4-2200722 | TP to TR 38.717-05-01: CA_n2-n5-n48-n66-n77 | Nokia, Verizon |
| 14 | R4-2200723 | TP to TR 38.717-04-02: CA_n2-n5-n66-n77 | Nokia, Verizon |
| 15 | R4-2200725 | draftCR 38.101-3 introduction of 2LTE and 2NR bandcombinations | Nokia, Verizon |
| 16 | R4-2200794 | MSD test results and test configurations for new NR DC band combinations | LG Electronics France |
| 17 | R4-2201092 | draftCR to add DC_3_n1A-n78(2A) to 38.101-3 | Nokia, BT |
| 18 | R4-2201093 | DC_3A_n28A-n78(2A) | Nokia, BT |
| 19 | R4-2201237 | TP for TR 37.717-11-21: DC_3A-32A_n1A-n28A and DC_3C-32A_n1A-n28A | Huawei, HiSilicon |
| 20 | R4-2201238 | TP for TR 37.717-11-21: DC_20A-32A_n1A-n28A | Huawei, HiSilicon |
| 21 | R4-2201239 | TP for TR 37.717-11-21: DC_3A-20A-32A_n1A-n28A and DC_3C-20A-32A_n1A-n28A | Huawei, HiSilicon |
| 22 | R4-2201240 | TP for TR 37.717-11-21: DC_1A_n28A-n75A | Huawei, HiSilicon |
| 23 | R4-2201241 | TP for TR 37.717-11-21: DC_3A_n28A-n75A and DC_3C_n28A-n75A | Huawei, HiSilicon |
| 24 | R4-2201242 | TP for TR 37.717-11-21: DC_1A-3A_n28A-n75A and DC_1A-3C_n28A-n75A | Huawei, HiSilicon |
| 25 | R4-2201243 | TP for TR 37.717-11-21: DC_3A-20A_n28A-n75A and DC_3C-20A_n28A-n75A | Huawei, HiSilicon |
| 26 | R4-2201244 | TP for TR 37.717-11-21: DC_1A-20A_n28A-n75A | Huawei, HiSilicon |
| 27 | R4-2201245 | TP for TR 37.717-11-21: DC_1A-3A-20A_n28A-n75A and DC_1A-3C-20A_n28A-n75A | Huawei, HiSilicon |
| 28 | R4-2201246 | Draft CR for 38.101-3 to add UL configuration DC_3C_n1A and DC_3C_n78A for DC_3C-7C_n1A-n78A | Huawei, HiSilicon |
| 29 | R4-2201350 | TP for TR 37.717-11-21: DC_1A_n3A-n78A | ZTE Corporation |
| 30 | R4-2201351 | TP for TR 37.717-11-21_DC_1A-38A_n3A-n78A | ZTE Corporation |
| 31 | R4-2201352 | TP for TR 37.717-11-21_DC_7A-38A_n3A-n78A | ZTE Corporation |
| 32 | R4-2201353 | TP for TR 37.717-11-21_DC_20A_n3A-n78A | ZTE Corporation |
| 33 | R4-2201354 | TP for TR 37.717-11-21_DC_20A-38A_n3A-n78A. | ZTE Corporation |
| 34 | R4-2201355 | TP for TR 37.717-11-21_DC_38A_n3A-n78A | ZTE Corporation |
| 35 | R4-2201519 | TP for TR 37.717-11-21: DC_2-7-66_n66-n77 | Huawei, HiSilicon, Bell Mobility, Telus |
| 36 | R4-2201570 | TP for TR 37.717-11-21 to include DC_20_n1-n67 | Ericsson, BT plc |
| 37 | R4-2201571 | TP for TR 37.717-11-21 to include DC_20_n3-n67 | Ericsson, BT plc |
| 38 | R4-2201572 | TP for TR 37.717-11-21 to include DC_3_n20-n67 | Ericsson, BT plc |
| 39 | R4-2201576 | TP for TR 37.717-11-21 to include DC_2_n25-n66 | Ericsson, Bell Mobility |
| 40 | R4-2201577 | TP for TR 37.717-11-21 to include DC_2-66_n25-n66 | Ericsson, Bell Mobility |
| 41 | R4-2201734 | draft CR 38.101-3 to add new configurations for DC_2_n66-n78 and DC_2_n71-n78 | Ericsson, Rogers |
| 42 | R4-2201735 | TP for TR 37.717-11-21 to include DC_5_n2-n78 | Ericsson, Rogers |
| 43 | R4-2201736 | TP for TR 37.717-11-21 to include DC_66_n2-n78 | Ericsson, Rogers |
| 44 | R4-2201737 | TP for TR 37.717-11-21 to include DC_12_n2-n78 | Ericsson, Rogers |
| 45 | R4-2201738 | TP for TR 37.717-11-21 to include DC_2-5_n66-n78 | Ericsson, Rogers |
| 46 | R4-2201739 | TP for TR 37.717-11-21 to include DC_2-5_n2-n78 | Ericsson, Rogers |
| 47 | R4-2201740 | TP for TR 37.717-11-21 to include DC_2-66_n2-n78 | Ericsson, Rogers |
| 48 | R4-2201741 | TP for TR 37.717-11-21 to include DC_5-66_n2-n78 | Ericsson, Rogers |
| 49 | R4-2201742 | TP for TR 37.717-11-21 to include DC_2-7_n2-n78 | Ericsson, Rogers |
| 50 | R4-2201743 | TP for TR 37.717-11-21 to include DC_2-7_n71-n78 | Ericsson, Rogers |
| 51 | R4-2201744 | TP for TR 37.717-11-21 to include DC_2-12_n2-n78 | Ericsson, Rogers |
| 52 | R4-2201745 | TP for TR 37.717-11-21 to include DC_2-12_n66-n78 | Ericsson, Rogers |
| 53 | R4-2201746 | TP for TR 37.717-11-21 to include DC_2-66_n71-n78 | Ericsson, Rogers |
| 54 | R4-2201747 | TP for TR 37.717-11-21 to include DC_2-71_n2-n78 | Ericsson, Rogers |
| 55 | R4-2201748 | TP for TR 37.717-11-21 to include DC_2-71_n66-n78 | Ericsson, Rogers |
| 56 | R4-2201749 | TP for TR 37.717-11-21 to include DC_5-7_n2-n78 | Ericsson, Rogers |
| 57 | R4-2201750 | TP for TR 37.717-11-21 to include DC_5-7_n66-n78 | Ericsson, Rogers |
| 58 | R4-2201751 | TP for TR 37.717-11-21 to include DC_7-12_n2-n78 | Ericsson, Rogers |
| 59 | R4-2201752 | TP for TR 37.717-11-21 to include DC_7-12_n66-n78 | Ericsson, Rogers |
| 60 | R4-2201753 | TP for TR 37.717-11-21 to include DC_7-66_n2-n78 | Ericsson, Rogers |
| 61 | R4-2201754 | TP for TR 37.717-11-21 to include DC_7-66_n71-n78 | Ericsson, Rogers |
| 62 | R4-2201755 | TP for TR 37.717-11-21 to include DC_7-71_n2-n78 | Ericsson, Rogers |
| 63 | R4-2201756 | TP for TR 37.717-11-21 to include DC_7-71_n66-n78 | Ericsson, Rogers |
| 64 | R4-2201757 | TP for TR 37.717-11-21 to include DC_12-66_n2-n78 | Ericsson, Rogers |
| 65 | R4-2201758 | TP for TR 37.717-11-21 to include DC_66-71_n2-n78 | Ericsson, Rogers |
| 66 | R4-2200793 | TP on summary of self-interference analysis for new NR DC LTE(xDL/1UL)+ NR(2DL/1UL) DC in Rel-17 | LG Electronics France |
| 67 | R4-2206645 | TR 37.717-11-21 v0.8.0 TR update: LTE(xDL/1UL)+ NR(2DL/1UL) DC in Rel-17 | LG Electronics France |
| 68 | R4-2204510 | Revised WID on LTE (xDL/UL x=1.2,3,4) with NR 2 bands (2DL/1UL) DC in Rel-17 | LG Electronics France |
| 69 | R4-2204513 | Introduction CR on new NR DC LTE(xDL/1UL)+ NR(2DL/1UL) band combinations in Rel-17 | LG Electronics France |
| 70 | R4-2204006 | TP for TR 37.717-11-21: DC_1A-7A_n3A-n38A | ZTE Corporation |
| 71 | R4-2204007 | TP for TR 37.717-11-21: DC_1A-7A-20A_n3A-n38A | ZTE Corporation |
| 72 | R4-2204008 | TP for TR 37.717-11-21: DC_7A-20A_n3A-n38A | ZTE Corporation |
| 73 | R4-2204108 | TP for TR 37.717-11-21: EN-DC_1-3-8_n77-n79 | SoftBank Corp. |
| 74 | R4-2204114 | TP for TR 37.717-11-21: EN-DC_1-11_n3-n79 | SoftBank Corp. |
| 75 | R4-2204115 | TP for TR 37.717-11-21: EN-DC_1-11_n77-n79 | SoftBank Corp. |
| 76 | R4-2204120 | TP for TR 37.717-11-21: EN-DC_8-11_n3-n79 | SoftBank Corp. |
| 77 | R4-2204121 | TP for TR 37.717-11-21: EN-DC_8-11_n77-n79 | SoftBank Corp. |
| 78 | R4-2204123 | TP for TR 37.717-11-21: EN-DC_8-41_n1-n77 | SoftBank Corp. |
| 79 | R4-2204124 | TP for TR 37.717-11-21: EN-DC_8-42_n1-n3 | SoftBank Corp. |
| 80 | R4-2204132 | TP for TR 37.717-11-21: EN-DC_11_n1-n77 | SoftBank Corp. |
| 81 | R4-2204151 | TP on summary of self-interference analysis for new NR DC LTE(xDL/1UL)+ NR(2DL/1UL) DC in Rel-17 | LG Electronics France |
| 82 | R4-2204745 | TP for TR 37.717-11-21: DC_7A-20A-38A_n3A-n78A | ZTE Corporation |
| 83 | R4-2204746 | TP for TR 37.717-11-21: DC_1A-7A-38A_n3A-n78A | ZTE Corporation |
| 84 | R4-2204747 | TP for TR 37.717-11-21: DC_1A-7A-20A_n3A-n78A | ZTE Corporation |
| 85 | R4-2204748 | TP for TR 37.717-11-21: DC_1A-7A-20A-38A_n3A-n78A | ZTE Corporation |
| 86 | R4-2206258 | TP for 37.717-11-21: DC_3_n41-n258 | ZTE Corporation |
| 87 | R4-2206259 | TP for 37.717-11-21: DC_8_n41-n258 | ZTE Corporation |
| 88 | R4-2205250 | Draft CR for 38.101-3 To remove the duplicated configurations in the spec | Huawei, HiSilicon, DT |
| 89 | R4-2205688 | TP for TR 37.717-11-21 to include DC_5_n1-n78 | Ericsson, Airtel |
| 90 | R4-2205689 | TP for TR 37.717-11-21 to include DC_5_n3-n78 | Ericsson, Airtel |
| 91 | R4-2205690 | TP for TR 37.717-11-21 to include DC_8_n3-n78 | Ericsson, Airtel |
| 92 | R4-2205696 | TP for TR 37.717-11-21 to include DC_20_n1-n67 | Ericsson, BT plc |
| 93 | R4-2205697 | TP for TR 37.717-11-21 to include DC_20_n3-n67 | Ericsson, BT plc |
| 94 | R4-2206260 | CR to TS 38.101-3 on corrections to EN-DC configuration DC_5-7-7_n78-n257 | ZTE Corporation |
| 95 | R4-2204062 | draft CR for DC_7-8_n78-n257, DC_3-3-8_n78-n257, DC_7-7-8_n78-n257, DC_3-7-8_n78-n257, DC_3-3-7-8_n78-n257, DC_3-7-7-8_n78-n257, DC_3-3-7-7-8_n78-n257 with n257A up to n257M | CHTTL |
| 96 | R4-2204063 | draft CR for DC_8_n1-n257, DC_3-8_n1-n257, DC_3-3-8_n1-n257, DC_7-8_n1-n257, DC_7-7-8_n1-n257, DC_3-7-8_n1-n257, DC_3-3-7-8_n1-n257, DC_3-7-7-8_n1-n257, DC_3-3-7-7-8_n1-n257 | CHTTL |

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion level swith colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template