3GPP TSG RAN meeting #95e										RP-220325

Electronic Meeting, Mar 17-23, 2022

## Status Report to TSG

Agenda item:			9.6.1.2

| WI / SI Name | WID on introduction of lower 6GHz NR unlicensed operation for Europe |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_6GHz_unlic_EU |  |  |  |  |
| Unique ID | 890051 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-213604 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: mm/yyyy | Core part: 03/2022 | Performance part: 03/2022 | Testing part: mm/yyyy |  |
| Overall Completion level | Study Item: xx % | Core part: 100% | Performance Part: 100% | Testing part: xx% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Johannes Hejselbaek |
|  | Company | Nokia |
|  | Email | johannes.hejselbaek@nokia.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | NO |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

At the November 2020 meeting the ECC with ECC Decision (20)01 “on the harmonised use of the frequency bands 5945 to 6425 MHz for the implementation of Wireless Access Systems including Radio Local Area Networks (WAS/RLANs)” approved unlicensed operation in the range 5945 to 6425 MHz. As a result, the work regarding defining the range 5945 to 6425 MHz for NR operation was commence within 3GPP.

The original workplan is agreed in R4-2101929. However, due to delay of the WI an updated plan is given below:

- 3GPP RAN4#101bis-e (Jan. 2021)

  - Agree or endorse TR 38.849 and revised WID if any updates;

  - Conclude discussions related to core requirements for UE and BS

  - Endorse running CRs for impacted core TSs;

  - Discussions on conformance requirements for BS testing

- 3GPP RAN4#102-e (Feb. 2022)

  - Agree or endorse TR 38.849 and revised WID if any updates;

  - Conclude discussions related to conformance requirements for BS testing

  - Endorse “BIG” CRs for impacted TSs;

- 3GPP RAN#95-e (Mar. 2022)

  - Approve TR 38.849;

  - Approve CRs to introduce operation in the frequency range for unlicensed operation in Europe to TSs;

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

RAN4#98-e

- TR 38.849 Skeleton was agreed in R4-2101927

- WF R4-2103229 was agreed including:

- LPI devices to be supported by 3GPP Specifications

- NR-ARFCN and GSCN already defined for n96 should be re-used in the frequency range applicable to 6GHz NR unlicensed operation in Europe. This is independent if n96 is reused or a new band is defined

- 0 dBi antenna gain is assumed for the purpose of deriving 3GPP specifications on MOP, PSD, and ASE for LPI deployments and, if introduced, also VLP deployments.

- A-MPR evaluation shall be performed with the following assumptions:

  - A-MPR for PC5 is assessed using band n96 PC5 definitions for VLP and LPI device A-MPR.

  - No filter rejection is assumed <5935 MHz and >6425MHz for spurious emissions

  - Same PA model and calibration setpoint from Band n96 is to be used.

  - A-MPR for other power classes are to be added at a later stage.

  - A-MPR studies for PC5 are to be compared and, if possible, decided at next RAN4 meeting.

- NS shall be defined corresponding to LPI deployments and if introduced also VLP deployments.

- The currently, by ECC, defined OOB limit at -45 dBm/MHz for VLP shall be used. If/when a new limit is introduced by ECC the NS(s) will be revised accordingly.

RAN4#98bis-e

- Draft TR 38.849 was agreed in R4-2107196

- WF R4-2105383 was agreed including:

- Two options for introducing unlicensed operation in the frequency range 5945 MHz to 6425 MHz in Europe.

- VLP deployment is subject to further checking of regulations.

- The note for n96 restricting it for use in US only shall be modified.

- Reusing existing PC5 with additional NS limitations to TX power is sufficient to limit MOP for VLP.

- Proposals for A-MPR for PC5 LPI

- There is no further need for clarifications for BS maximum output power, as compared to those given for n96 in 38.104.

- There is no further need for additional REFSENS, as compared to those given for n96 in 38.104.

- TP to TR 38.849 on NR-ARFCN and GSCN in R4-2105384

RAN4#99-e

- Draft TR 38.849 was agreed in R4-2110691

- WF R4-2108020 was agreed including:

- Two options for introducing unlicensed operation in the frequency range 5945 MHz to 6425 MHz in Europe.

- That selecting any of the options above shall not in any way interfere with regulatory activities and timelines for the 6 GHz range.

- VLP deployment can be included in specification given the available regulations.

  - Further discussion is needed in future meeting about the possible regulation issues.

- Values for A-MPR for PC5 LPI

- TP to TR 38.849 on MPR values for LPI deployments in R4-2107789

RAN4#100-e

- Draft TR 38.849 was agreed in R4-2113692

- GTW Agreements captured by RAN4 chair:

  - The same hardware of UE as for n96 may be reused on the frequency range 5945MHz to 6425MHz no matter whether to define a new band or define new NS for the existing n96.

  - For outdoor UEs connecting to the indoor LPI base stations, no solution is needed to meet the regulatory requirements in Rel-17.

- TP to TR 38.849 on A-MPR values for PC5 VLP deployments in R4-2114883

RAN4#101-e

- A compromise for single carrier out-of-band blocker level of -33 dBm for all hardware implementations were reached meaning a new band (n102) for a 6 GHz can be defined. The agreements are captured in the WF R4-2119860.

- OOB range 3 is extending to 7125 MHz+MAX(375,CBW*3)

- Blocking level for CA shall be the same as single carrier. The aggregated bandwidth is considered

- In-Band-Blocking Level is reused from n96 (i.e. -44 dBm)

- Channel and Synchronization Raster Points shall be reused from n96, restricted to the range allowed in Europe

- ΔfOBUE/ ΔfOOBB should follow n46 (legacy ΔfOBUE and ΔfOOBB)

- Draft TR 38.849 was agreed in R4-2118616

- Running draftCR to 38.101-1 introduction of lower 6GHz NR unlicensed operation for Europe agreed in R4-2119861

- Running draftCR to 38.104 introduction of lower 6GHz NR unlicensed operation for Europe agreed in R4-2119862

RAN4#101bis-e

- Running draftCR to 38.101-1 introduction of lower 6GHz NR unlicensed operation for Europe were updated

- Running draftCR to 38.104 introduction of lower 6GHz NR unlicensed operation for Europe were updated

- Multiple draftCRs to BS specifications were endorsed

- It was agreed to reuse MU/TT values of n96 for n102

- There was still no conclusion on the wording of NOTE 8 in 38.104 and NOTE 17 in 38.101-1 in Table 5.2-1 shall be the same but it was agreed that they should be the same.

- It was agreed that a channel raster point for the first 20MHz channel can be added in Rel-18.

RAN4#102-e

- Running CR to 38.101-1 introduction of lower 6GHz NR unlicensed operation for Europe were updated and endorsed.

- Running CR to 38.104 introduction of lower 6GHz NR unlicensed operation for Europe were updated and endorsed.

- Multiple CRs to BS specifications were endorsed.

- A compromise for the band NOTE were achieved and final CRs could be endorsed.

#### 2.4.2	Remaining Open issues

- None.

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

RAN#95:

RP-220325	SR for introduction of lower 6GHz NR unlicensed operation for Europe, RAN4

RP-220327	TR 38.849 v1.0.0, Nokia, Nokia Shanghai Bell

RAN4#102:

R4-2206405	Email discussion summary for [102-e][105] NR_6GHz_unlic_EU, Nokia

R4-2205559	draft TR 38.849 v0.7.0, Nokia

R4-2206360	CR to TS 36.104 the introduction of EU unlicensed band n102, ZTE

R4-2206361	CR to TS 38.141-2 the introduction of EU unlicensed band n102, ZTE

R4-2206592	CR to 37.145-1 - adding band n102, Huawei

R4-2206363	CR to 37.145-2 - adding band n102, Huawei

R4-2206364	CR for introduction of the lower 6GHz unlicensed band, Apple, Skyworks Solutions Inc., MediaTek Inc.

R4-2206365	Unwanted emissions requirements for Band n102, Ericsson

R4-2206366	CR for 38.104 to introduce n102, Nokia, Nokia Shanghai Bell

R4-2206367	TP for TR 38.849, Apple

R4-2205944	CR to 37.104 on introduction of n102 co-existence requirements, Nokia, Nokia Shanghai Bell

R4-2205946	CR to 37.141 on introduction of n102 co-existence requirements, Nokia, Nokia Shanghai Bell

R4-2205947	CR to 36.141 on introduction of n102 co-existence requirements, Nokia, Nokia Shanghai Bell

R4-2205950	CR to 38.141-1 on introduction of n102 requirements, Nokia, Nokia Shanghai Bell

R4-2206041	CR for 37.105 on Introduction of lower 6GHz NR unlicensed operation for Europe, Ericsson

RAN4#101bis:

R4-2202201	Email discussion summary for [101-e][101] NR_6GHz_unlic_EU, Nokia

R4-2202249	WF on introduction of lower 6GHz NR unlicensed operation, Nokia

R4-2202250	WF on adding a 20 MHz channel opportunity (Channel and Sync raster point) in the 5925-5945 MHz range for n96 and n102, Apple

R4-2202421 draft TR 38.849 v0.6.0, Nokia, Nokia Shanghai Bell

R4-2202422 Introduction of the lower 6GHz unlicensed band, Apple, Skyworks Solutions Inc., MediaTek Inc.

R4-2202252 Running CR for 38.104 to add n102, Nokia, ZTE Corporation

R4-2202253 draft CR to TS38.141-2 the introduction of EU unlicensed band n102, ZTE Corporation

R4-2202254 draft CR to TS36.104 the introduction of EU unlicensed band n102, ZTE Corporation

R4-2202255 draft CR 37.105 on Introduction of lower 6GHz NR unlicensed operation for Europe, Ericsson

R4-2202256 draftCR to 37.145-2 - adding band n102, Huawei

R4-2202257 draft CR to 37.104 on introduction of n102 co-existence requirements, Nokia, Nokia Shanghai Bell

R4-2202258 TP for TR 38.849, Apple

R4-2202259 draft CR to 37.141 on introduction of n102 co-existence requirements, Nokia, Nokia Shanghai Bell

RAN#94:

RP-213252	SR for introduction of lower 6GHz NR unlicensed operation for Europe, RAN4

RP-213253	Revised WID on introduction of lower 6GHz NR unlicensed operation for Europe, Nokia

RP-213254	Revised WID on introduction of lower 6GHz NR unlicensed operation, Nokia

RAN4#101:

R4-2119904	Email discussion summary for [101-e][104] NR_6GHz_unlic_EU, Nokia

R4-2118616	draft TR 38.849 v0.5.0, Nokia, Nokia Shanghai Bell

R4-2118617	draft TR 38.849 v0.4.1, Nokia, Nokia Shanghai Bell

R4-2117949	Band plan and receiver blocking requirements for lower 6GHz NR unlicensed operation, Apple

R4-2118125	RX requirements for a UE supporting a dedicated EU band implemented with a 5925-7125 MHz RF filter, Ericsson

R4-2118126	Introduction of Band n101 for 6GHz shared-spectrum access for EU: band definition, Ericsson

R4-2118608	Discussion on evaluation of UE receiver blocking for Europe NR-U, Mediatek India Technology Pvt.

R4-2118618	On band definition for the lower 6GHz NR unlicensed operation, Nokia, Nokia Shanghai Bell

R4-2119421	An input on UE blocking capability for the NR-U 6 GHz band in Europe, Qualcomm Incorporated

R4-2119566	NRU receiver blocking performance for 6GHz European band, Skyworks Solutions Inc.

R4-2118127	Receiver requirements for Band n101, Ericsson

R4-2118619	On UE RF aspects for the lower 6GHz NR unlicensed operation, Nokia, Nokia Shanghai Bell

R4-2119165	drft CR 38.104 on BS RF requirement for unlicened band, 5945-6425 MHz, in Europe, Ericsson

R4-2119195	Discussion on BS RF requirements for Europe unlicensed 6GHz, ZTE Corporation

R4-2119196	draft CR for introduction of Europe unlicensed 6GHz, ZTE Corporation

R4-2119303	6GHz UL – Implementing new band in BS specs, Huawei

RAN#93:

RP-211822	SR for introduction of lower 6GHz NR unlicensed operation for Europe, RAN4

RAN4#100:

R4-2115008	Email discussion summary for [100-e][108] NR_6GHz_unlic_EU, Nokia

R4-2114883	TP to TR 38.849 on A-MPR values for PC5 VLP deployments, Qualcomm

R4-2113692	draft TR 38.849 v0.4.0, Nokia, Nokia Shanghai Bell

R4-2113693	On system parameters for the lower 6GHz NR unlicensed operation, Nokia, Nokia Shanghai Bell

R4-2112342	Band plan for lower 6GHz NR unlicensed operation in EU/CEPT, Apple, Facebook, Hewlett Packard Enterprise, Skyworks Solutions Inc., Microsoft

R4-2113934	Comparison of reusing n96 and defining a new band, ZTE Corporation

R4-2114219	NR-U 6 GHz band for Europe from a UE perspective, Qualcomm Incorporated

R4-2114231	6GHz unliscenced band numbering, Huawei

R4-2114476	Band plan for unlicensed operation in 6GHz in Europe, Ericsson

R4-2114220	A-MPR for NR-U VLP in 6 GHz for Europe, Qualcomm Incorporated

RAN#92:

RP-211320	SR for introduction of lower 6GHz NR unlicensed operation for Europe, RAN4

RP-211321	Draft TR 38.849 - Introduction of lower 6GHz NR unlicensed operation for Europe. Nokia

RAN4#99:

RP-2107921	Email discussion summary for [99-e][111] NR_6GHz_unlic_EU, Nokia

R4-2108020	WF on introduction of lower 6GHz NR unlicensed operation for Europe, Nokia

R4-2107789	TP to TR 38.849 on MPR values for LPI deployments, Nokia

R4-2109429	Band plan for lower 6GHz NR unlicensed operation in EU/CEPT, Apple, Facebook, Hewlett Packard Enterprise, Skyworks Solutions Inc.

R4-2110691	draft TR 38.849 v0.3.0, Nokia, Nokia Shanghai Bell

R4-2110692	On system parameters for the lower 6GHz NR unlicensed operation, Nokia, Nokia Shanghai Bell

R4-2111165	On NR unlicensed operation for lower 6GHz in Europe, Ericsson

R4-2109430	A-MPR for 6GHz NR unlicensed band in EU/CEPT, Apple

R4-2110693	On UE RF aspects for the lower 6GHz NR unlicensed operation, Nokia, Nokia Shanghai Bell

R4-2110983	NR-U VLP for EU 6 GHz, Qualcomm Incorporated

R4-2110617	Discussion on BS RF requirements for Europe unlicensed 6GHz, ZTE Corporation

R4-2110618	draft CR for introduction of Europe unlicensed 6GHz, ZTE Corporation

R4-2110694	On BS RF aspects for the lower 6GHz NR unlicensed operation, Nokia, Nokia Shanghai Bell

R4-2109431	On LPI and VLP modes for mixed indoor/outdoor scenarios, Apple

R4-2111408	Discussion on EU band allocation, Huawei

RAN4#98bis:

RP-2105461	Email discussion summary for [98-bis-e][124] NR_6GHz_unlic_EU, Nokia

R4-2105383	WF on introduction of lower 6GHz NR unlicensed operation for Europe, Nokia

R4-2105384	TP to TR 38.849 on NR-ARFCN and GSCN points, Nokia

R4-2104882	Band plan for lower 6GHz NR unlicensed operation for Europe, Apple

R4-2106273	RF front-end supporting NRU in 6GHz EU spectrum with band n96, Skyworks Solutions Inc.

R4-2107196	draft TR 38.849 v0.2.0, Nokia, Nokia Shanghai Bell

R4-2107197	On system parameters for the lower 6GHz NR unlicensed operation, Nokia, Nokia Shanghai Bell

R4-2106274	A-MPR due to in-band PSD limit for 6GHz EU unlicensed spectrum, Skyworks Solutions Inc.

R4-2107198	On UE RF aspects for the lower 6GHz NR unlicensed operation, Nokia, Nokia Shanghai Bell

R4-2107351	A-MPR for European NR-U 6 GHz band, Qualcomm Incorporated

R4-2106604	Discussion on BS RF requirements for Europe unlicensed 6GHz, ZTE Corporation

R4-2106659	draft CR for introduction of Europe unlicensed 6GHz, ZTE Corporation

R4-2107199	On BS RF aspects for the lower 6GHz NR unlicensed operation, Nokia, Nokia Shanghai Bell

R4-2104883	On simultaneous low power and very low power operation, Apple

RAN#91:

RP-210762	WID on introduction of lower 6GHz NR unlicensed operation for Europe, Nokia

RP-210486	SR for Introduction of lower 6GHz NR unlicensed operation for Europe, Nokia

RAN4#98:

RP-2103320 	Email discussion summary for [98e][133] NR_6GHz_unlic_EU, Nokia

R4-2103229 	WF on introduction of lower 6GHz NR unlicensed operation for Europe, Nokia, Qualcomm, Charter Communications Inc

R4-2100514	Band plan for lower 6GHz NR unlicensed operation for Europe, Apple Inc.

R4-2100546	NRU in 6GHz EU spectrum: Band Definition and Related Emission Requirements, Skyworks Solutions Inc.

R4-2101927	Skeleton TR 38.849 v0.0.0, Nokia, Nokia Shanghai Bell

R4-2101928	draft TR 38.849 v0.1.0, Nokia, Nokia Shanghai Bell

R4-2101929	Work plan for Introduction of lower 6GHz NR unlicensed operation for Europe, Nokia, Nokia Shanghai Bell

R4-2101965	Discussion on Europe unlicensed 6GHz for NR-U, ZTE Corporation

R4-2101930	On UE RF aspects for the lower 6GHz NR unlicensed operation, Nokia, Nokia Shanghai Bell

R4-2102416	UE requirements for EU NR-U 6 GHz band, Qualcomm Incorporated

R4-2101931	On BS RF aspects for the lower 6GHz NR unlicensed operation, Nokia, Nokia Shanghai Bell

R4-2101966	Discussion on BS RF requirements for Europe unlicensed 6GHz, ZTE Corporation

RAN#90:

RP-202592 	WID on introduction of lower 6GHz NR unlicensed operation for Europe, Nokia

RP-202591 	SR for Introduction of lower 6GHz NR unlicensed operation for Europe, Nokia

RAN#89:

RP-202116 	New WID on introduction of lower 6GHz NR unlicensed operation for Europe, Nokia