3GPP TSG RAN meeting #95e										RP-220381

Electronic Meeting, March 17-23, 2022

Status Report to TSG

Agenda item:			9.6.4.8

| WI / SI Name | High power UE (power class 2) for one NR FDD band |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_PC2_UE_FDD |  |  |  |  |
| Unique ID | 930058 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-212892 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 03/2022 | Performance part: 03/2022 | Testing part: N/A |  |
| Overall Completion level | Study Item: N/A | Core part: 100% | Performance Part: 100% | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN4 |
| --- | --- | --- |
| Rapporteur | Name | Basaier Jialade |
|  | Company | China Unicom |
|  | Email | basejld@chinaunicom.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

Following agreements were made in Q1 2022 and WI is concluded:

- R4-2204762	CR to TS38.307: Release independent for PC2 FDD bands

- R4-2206475	CR to TS38101-1 Addition of PC2 A-MPR for FDD PC2

- R4-2206478	CR to TS38101-1 Addition of MSD for FDD PC2

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4-101e

[1] R4-2119717	Email discussion summary for [101-e][117] NR_PC2_UE_FDD	Moderator (China Unicom)

[2] R4-2119917	Email discussion summary for [101-e][117] NR_PC2_UE_FDD	Moderator (China Unicom)

[3] R4-2119946	WF on NR FDD PC2 HPUE	China Unicom

[4] R4-2120046	WF on Half duplex operation	Apple

[5] R4-2117789	Work plan for WI on high power UE (power class 2) for NR FDD band	China Unicom

[6] R4-2117791	CR on release independence of FDD PC2 HPUE	China Unicom

[7] R4-2118889	R17 FDD HPUE	OPPO

[8] R4-2117748	Discussion on HP UE for FDD bands	Xiaomi

[9] R4-2117848	Practical considerations for FDD PC2	Samsung

[10] R4-2118293	Discussion on the remaining issue of FDD HPUE	vivo

[11] R4-2118464	Considerations on UE RF requirements for High power UE (power class 2) for NR FDD	LG Electronics Inc.

[12] R4-2117793	CR on UE maximum output power for n1 and n3 PC2	China Unicom

[13] R4-2118181	Discussion on HPUE FDD maximum output power related	ZTE Corporation

[14] R4-2119426	PC2 FDD UE RF requirements	Qualcomm Incorporated

[15] R4-2118546	Discussion on A-MPR requirements for PC2 FDD bands	Huawei,HiSilicon

[16] R4-2117989	Hybrid duplex operation for PC2 FDD bands	Apple

[17] R4-2118182	Discussion on HPUE FDD MSD		ZTE Corporation

[18] R4-2118588	Discussion of UE half-duplex capability for PC2 FDD bands	Mediatek India Technology Pvt.

[19] R4-2119484	PC2 and PC3+PC3 n3 MSD Measurements	Skyworks Solutions Inc.

RAN4-101bis-e

[1] R4-2202215	Email discussion summary for [101-bis-e][115] NR_PC2_UE_FDD Moderator (China Unicom)

[2] R4-2202315	Email discussion summary for [101-bis-e][115] NR_PC2_UE_FDD Moderator (China Unicom)

[3] R4-2202292	WF on A-MPR for FDD PC2 HPUE	Apple, Huawei, HiSilicon

[4] R4-2202293	WF on MSD requirements for FDD PC2 HPUE	China Unicom

[5] R4-2200908	Hybrid duplex operation for PC2 FDD bands		Apple

[6] R4-2201226	Discussion on HP UE for FDD bands	Xiaomi

[7] R4-2200444	HPUE A-MPR Proposal for NS_05	Apple

[8] R4-2200445	HPUE A-MPR Proposal for NS_48	Apple

[9] R4-2200446	HPUE A-MPR Proposal for NS_49	Apple

[10] R4-2200447	HPUE A-MPR Proposal for NS_100	Apple

[11] R4-2201834	On A-MPR requirements for PC2 FDD bands	Huawei, HiSilicon

[12] R4-2202008	A-MPR for Bandwidth Parts	Lenovo, Motorola Mobility

[13] R4-2200441	NR FDD HPUE MSD and system performance analyses	Apple

[14] R4-2200964	Further discussion on half duplex operation under HPUE	vivo

[15] R4-2201070	MSD analysis for PC2 FDD UE	LG Electronics Inc.

[16] R4-2201338	Discussion on HPUE FDD MSD		ZTE Corporation

[17] R4-2201835	On MSD requirements for PC2 FDD bands	Huawei, HiSilicon

RAN4-102e

[1] R4-2206319	Email discussion summary for [102-e][119] NR_PC2_UE_FDD Moderator (China Unicom)

[2] R4-2206419	Email discussion summary for [102-e][119] NR_PC2_UE_FDD Moderator (China Unicom)

[3] R4-2206474	WF on MSD mitigation for FDD HPUE		China Unicom

[4] R4-2204762	CR to TS38.307: Release independent for PC2 FDD bands       ZTE Corporation, China Unicom

[5] R4-2203690	On hybrid HD/FD operation for PC2 FDD	Apple

[6] R4-2205178	LS on hybrid duplex operation for PC2 FDD bands	Apple

[7] R4-2206476	LS on hybrid duplex operation for PC2 FDD bands	Apple

[8] R4-2204761	CR to TS38.101-1: Corrections on MOP tolerance for PC2 FDD n3	ZTE Corporation, China Unicom

[9] R4-2204081	CR to TS38101-1 Addition of PC2 A-MPR for FDD PC2	Huawei, HiSilicon

[10] R4-2206475	CR to TS38101-1 Addition of PC2 A-MPR for FDD PC2	Huawei, HiSilicon

[11] R4-2204221	PC2_FDD NS_05 AMPR	Qualcomm Incorporated

[12] R4-2206096	Bandwidth Parts for Reducing A-MPR for Wideband Carriers	Lenovo

[13] R4-2203691	HPUE (PC2) REFSENS for n1 and n3		Apple

[14] R4-2204079	On Remaining Issues for PC2 FDD bands	Huawei, HiSilicon

[15] R4-2204080	CR to TS38101-1 Addition of MSD for FDD PC2	Huawei, HiSilicon

[16] R4-2206478	CR to TS38101-1 Addition of MSD for FDD PC2	Huawei, HiSilicon

[17] R4-2204203	On MSD mitigation for FDD HPUE	China Unicom

[18] R4-2204205	CR on power class fallback for FDD HPUE with high MSD	China Unicom

[19] R4-2206477	CR on power class fallback for FDD HPUE with high MSD	China Unicom

[20] R4-2204223	PC2_n3_REFSENS_1TX_2TX	Qualcomm Incorporated

[21] R4-2204764	On HPUE FDD band n3 MSD	ZTE Corporation

[22] R4-2204813	Discussion on HP UE for FDD bands	Xiaomi

[23] R4-2204938	Further discussion on MSD mitigation of FDD HPUE	vivo

[24] R4-2206143	Reference Sensitivity Degradation for Band n3 PC2	Skyworks Solutions Inc.

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template