3GPP TSG RAN meeting #95e										RP-220384

Electronic Meeting, March 17-23, 2022

Status Report to TSG

Agenda item:			9.6.4.1

| WI / SI Name | High power UE (power class 2) for EN-DC with 1 LTE band + 1 NR TDD band |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | ENDC_UE_PC2_R17_NR_TDD |  |  |  |  |
| Unique ID | 880094 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-211853 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 06/2022 | Performance part: 06/2022 | Testing part: N/A |  |
| Overall Completion level | Study Item: N/A | Core part: 80% | Performance Part: 80% | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN4 |
| --- | --- | --- |
| Rapporteur | Name | Basaier Jialade |
|  | Company | China Unicom |
|  | Email | basejld@chinaunicom.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

PC2 for following combinations are completed:

- DC_28A_n78A

2.4.2	Remaining Open issues

PC2 for following combinations are newly proposed:

| EN-DC configuration | Uplink EN-DC configuration |
| --- | --- |
| DC_3A-3A_n78A | DC_3A_n78A |
| DC_7A-7A_n78A | DC_7A_n78A |

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4-97e

[1] R4-2016965	Email discussion summary for [97e][123] ENDC_UE_PC2_R17_NR_TD	 Moderator (China Unicom)

[2] R4-2014649	TR Skeleton for TR 37.826 v0.0.1 ENDC_UE_PC2_R17_NR_TDD	China Unicom

[3] R4-2017840	TR Skeleton for TR 37.826 v0.1.0 ENDC_UE_PC2_R17_NR_TDD	China Unicom

[4] R4-2017841	Revised WID on High power UE (power class 2) for EN-DC with 1 LTE band + 1 NR TDD band	China Unicom

[5] R4-2014708	Big CR on introduction of completed PC2 for EN-DC with 1 LTE band + 1 NR TDD band	China Unicom

[6] R4-2016856	TP for TR 37.826 to introduce PC2 for DC_1A_n78A	China Unicom

[7] R4-2016857	TP for TR 37.826 to introduce PC2 for DC_8A_n78A	China Unicom

[8] R4-2015793	Discussion on release independent of FDD-TDD EN-DC High Power UE	CHTTL

[9] R4-2016440	Improving PC2 MSD for EN-DC and UL CA	Qualcomm Incorporated

[10] R4-2016987	CR to TS 38.307 on Release independence of FDD-TDD EN-DC High Power UE 	CHTTL, China Unicom

RAN4-98e

[1] R4-2103307	Email discussion summary for [98e][119] ENDC_UE_PC2_R17_NR_TDD	Moderator (China Unicom)

[2] R4-2100082	Big CR on introduction of completed PC2 for EN-DC with 1 LTE band + 1 NR TDD band	China Unicom

[3] R4-2100083	Revised WID on High power UE (power class 2) for EN-DC with 1 LTE band + 1 NR TDD band China Unicom

[4] R4-2100084	TR 37.826 v0.2.0 ENDC_UE_PC2_R17_NR_TDD	China Unicom

[5] R4-2103175	TP for TR 37.826 for DC_2_n77		Verizon Denmark

[6] R4-2103176	TP for TR 37.826 for DC_5_n77		Verizon Denmark

[7] R4-2103177	TP for TR 37.826 for DC_13_n77	Verizon Denmark

[8] R4-2103178	TP for TR 37.826 for DC_66_n77	Verizon Denmark

[9] R4-2100286	MSD for PC2 high power NR DC (with 1 LTE FDD band + 1 NR TDD band) UE	LG Electronics France

[10] R4-2101184	Discussion on UE capability for improved PC2 MSD for EN-DC	CHTTL

[11] R4-2102415	MSD for PC2 EN-DC and UL CA	Qualcomm Incorporated

RAN4-98bis-e

[1] R4-2105446	Email discussion summary for [98-bis-e][109] ENDC_UE_PC2_R17_NR_TDD	Moderator (China Unicom)

[2] R4-2104950	Proposal on revision of WID table	China Unicom

[3] R4-2106288	TR 37.826 v0.3.0 ENDC_UE_PC2_R17_NR_TDD	China Unicom

[4] R4-2104974	MSD results by cross-band isolation for PC2 high power NR DC UE	LG Electronics France

[5] R4-2105347	TP for TR 37.826 on PC2 DC_5A_n78A	SK Telecom

[6] R4-2105348	TP for TR 37.826 on PC2 DC_7A_n78A	SK Telecom

[7] R4-2105349	TP for TR 37.826 PC2 DC_2A_n41A	T-Mobile USA

[8] R4-2107332	TP for TR 37.826 PC2 DC_66A_n41A	T-Mobile USA

RAN4-99e

[1] R4-2107938	Email discussion summary for [99-e][128] ENDC_UE_PC2_R17_NR_TDD	Moderator (China Unicom)

[2] R4-2108937	Big CR on introduction of completed PC2 for EN-DC with 1 LTE band + 1 NR TDD band	China Unicom

[3] R4-2108938	Revised WID on High power UE (power class 2) for EN-DC with 1 LTE band + 1 NR TDD band	China Unicom

[4] R4-2111425	PC2 MSD for DC_3A_n78A	Qualcomm Incorporated

RAN4-100e

[1] R4-2115022	Email discussion summary for [100-e][122] NR_PC2_EN-DC	Moderator (Ericsson)

[2] R4-2112471	Revised WID on High power UE (power class 2) for EN-DC with 1 LTE band + 1 NR TDD band	China Unicom

[3] R4-2112472	TR 37.826 v0.4.0 ENDC_UE_PC2_R17_NR_TDD	China Unicom

[4] R4-2112473	Big CR on introduction of completed PC2 for EN-DC with 1 LTE band + 1 NR TDD band	China Unicom

[5] R4-2111730	MSD for DC_12_n77, DC_14_n77, and DC_30_n77	Qualcomm Incorporated

[6] R4-2114939	TP for TR 37.826 Addition of DC_12A_n77A		AT&T

[7] R4-2111818	TP for TR 37.826 Addition of DC_14A_n77A		AT&T

[8] R4-2111819	TP for TR 37.826 Addition of DC_30A_n77A		AT&T

RAN4-101e

[1] R4-2119915	Email discussion summary for [101-e][115] NR_PC2_EN-DC	Moderator (Ericsson)

[2] R4-2118151	Big CR on introduction of completed PC2 for EN-DC with 1 LTE band + 1 NR TDD band	China Unicom

[3] R4-2118152	TR 37.826 v0.5.0 ENDC_UE_PC2_R17_NR_TDD	China Unicom

[4] R4-2119900	TP for TR 37.826 for DC_2_n77		Verizon Denmark

[5] R4-2117111	TP for TR 37.826 for DC_5_n77		Verizon Denmark

[6] R4-2117112	TP for TR 37.826 for DC_13_n77	Verizon Denmark

[7] R4-2119942	TP for TR 37.826 for DC_66_n77	Verizon Denmark

[8] R4-2119943	DraftCR 38.101-3 Corrections for EN-DC PC2 MOP Band-edge Relaxations	AT&T

RAN4-101bis-e

[1] R4-2202213	Email discussion summary for [101-bis-e][113] NR_PC2_EN-DC	Moderator (Ericsson)

[2] R4-2202313	Email discussion summary for [101-bis-e][113] NR_PC2_EN-DC	Moderator (Ericsson)

[3] R4-2200305	TP for TR 37.826 for DL DC_48_n77	Verizon Denmark

RAN4-102e

[1] R4-2206317	Email discussion summary for [102-e][117] NR_PC2_EN-DC	Moderator (Ericsson)

[2] R4-2206417	Email discussion summary for [102-e][117] NR_PC2_EN-DC	Moderator (Ericsson)

[3] R4-2205714	TP for TR 37.826 to add DC_28_n78	Ericsson, Telstra

[4] R4-2206272	TP for TR 37.826 to add DC_28_n78	Ericsson, Telstra

[5] R4-2204164	Revised WID on High power UE (power class 2) for EN-DC with 1 LTE band + 1 NR TDD band China Unicom

[6] R4-2204166	Big CR on introduction of completed PC2 for EN-DC with 1 LTE band + 1 NR TDD band	China Unicom

[7] R4-2204168	TR 37.826 v1.1.0 ENDC_UE_PC2_R17_NR_TDD	China Unicom

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template