3GPP TSG RAN Meeting #95-e									RP- 220404

Electronic Meeting, March 17 - 23, 2022

## Status Report to TSG

Agenda item: 10.5.3

| WI / SI Name | Introduction of upper 700MHz A block E-UTRA band for the US |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | LTE_upper_700MHz_A |  |  |  |  |
| Unique ID | 930057 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-212917 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 03/2022 | Performance part: 03/2022 | Testing part: N/A |  |
| Overall Completion level | Study Item: N/A | Core part: 100% | Performance Part: 100% | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | R4 |
| --- | --- | --- |
| Rapporteur | Name | Heng Pan |
|  | Company | Puloli |
|  | Email | heng.pan@puloli.com |
| Rapporteur | Name | Xiang Yun |
|  | Company | Baicells |
|  | Email | yunxiang@baicells.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN4

#### 2.1.1	Agreements

•	Agreement on band and channel numbering

•	Agreement on expected changes to 36.101 and 36.104

•	Agreement on relevant UE RF requirements

•	Agreement on relevant BS RF requirements

•	Agreement on Core part and Perf part CRs [43-55]

•	Agreement on the draft TR 36.779v0.1.0 [29]

#### 2.1.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

N/A

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

From RAN4 #101bis-e (Jan 2022, Electronic)

[1] R4-2202237	Email discussion summary for [101-bis-e][137] LTE_Upper_700MHz; Huawei

[2] R4-2202337	Email discussion summary for [101-bis-e][137] LTE_Upper_700MHz; Huawei

[3] R4-2202024	Further discussion on the BS RF requirements for LTE_upper_700MHz_A, Huawei

[4] R4-2202388	WF on the remaining RF issues for upper 700MHz A block E-UTRA band, Huawei

[5] R4-2200765	Work plan for LTE_upper_700MHz_A WI, Puloli

[6] R4-2200766	TR skeleton for TR 36.779, Puloli

[7] R4-2200771	TP to TR 36.779 on Frequency band arrangements and regulatory background, Puloli

[8] R4-2200772	TP to TR 36.779 on Operating band, channel bandwidths, channel numbering, Puloli

[9] R4-2200774	TP to TR 36.779 on Analysis on UE requirements for upper 700MHz A block, Puloli

[10] R4-2201071	TP to TR 36.779 on Analysis on BS requirements for upper 700MHz A block; Baicells

[11] R4-2202025	Draft CR to TS 36.104: exemplary implementation of LTE_upper_700MHz_A band, Huawei

[12] R4-2200790	draftCR to TS 36.101: Introduction of upper 700MHz A block, Puloli

[13] R4-2200457	draft CR on introduction of upper 700MHz A block for 36.104; Baicells

[14] R4-2200458	draft CR on introduction of upper 700MHz A block for 37.104; Baicells

[15] R4-2200459	draft CR on introduction of upper 700MHz A block for 37.105; Baicells

[16] R4-2200460	draft CR on introduction of upper 700MHz A block for 38.104; Baicells

[17] R4-2202389	Draft CR to TS 36.101: Introduction of upper 700MHz A block into TS 36.101, Puloli

[18] R4-2202390	Work plan for LTE_upper_700MHz_A WI, Puloli

[19] R4-2202391	TP to TR 36.779 on Frequency band arrangements and regulatory background, Puloli

[20] R4-2202392	TP to TR 36.779 on Operating band, channel bandwidths, channel numbering, Puloli

[21] R4-2202393	TP to TR 36.779 on Analysis on UE requirements for upper 700MHz A block, Puloli

[22] R4-2202394	draft CR on introduction of upper 700MHz A block for 36.104; Baicells

[23] R4-2202395	draft CR on introduction of upper 700MHz A block for 37.104; Baicells

[24] R4-2202396	draft CR on introduction of upper 700MHz A block for 37.105; Baicells

[25] R4-2202397	draft CR on introduction of upper 700MHz A block for 38.104; Baicells

[26] R4-2202398	TP to TR 36.779 on Analysis on BS requirements for upper 700MHz A block; Baicells

From RAN4 #102-e (Feb-Mar 2022, Electronic)

[27] R4-2206323	Email discussion summary for [102-e][123] LTE_Upper_700MHz; Huawei

[28] R4-2206423	Email discussion summary for [102-e][123] LTE_Upper_700MHz; Huawei

[29] R4-2204346	TR 36.779 Update (v0.1.0); Puloli, Baicells

[30] R4-2204460	Introduction of upper 700MHz A block into TS 36.101; Puloli

[31] R4-2204487	Introduction of upper 700MHz A block into TS 38.101; Puloli

[32] R4-2204352	CR to TS36.104 on introduction of upper 700MHz A block; Baicells

[33] R4-2204353	CR to TS37.104 on introduction of upper 700MHz A block; Baicells

[34] R4-2204354	CR to TS37.105 on introduction of upper 700MHz A block; Baicells

[35] R4-2204355	CR to TS38.104 on introduction of upper 700MHz A block; Baicells

[36] R4-2205989	CR to TS 37.145-1: implementation of LTE_upper_700MHz_A band 10; Huawei, HiSilicon

[37] R4-2205990	CR to TS 37.145-2: implementation of LTE_upper_700MHz_A band 103; Huawei, HiSilicon

[38] R4-2205991	CR to TS 38.141-1: implementation of LTE_upper_700MHz_A band 103; Huawei, HiSilicon

[39] R4-2205992	CR to TS 38.141-2: implementation of LTE_upper_700MHz_A band 103; Huawei, HiSilicon

[40] R4-2204356	CR to TS36.141 on introduction of upper 700MHz A block; Baicells

[41] R4-2204357	CR to TS37.141 on introduction of upper 700MHz A block; Baicells

[42] R4-2205993	CR to TS 36.133: implementation of LTE_upper_700MHz_A band 103; Huawei, HiSilicon

[43] R4-2206490	Introduction of upper 700MHz A block into TS 36.101; Puloli

[44] R4-2206491	Introduction of upper 700MHz A block into TS 38.101; Puloli

[45] R4-2206492	CR to TS36.104 on introduction of upper 700MHz A block; Baicells

[46] R4-2206493	CR to TS37.104 on introduction of upper 700MHz A block; Baicells

[47] R4-2206494	CR to TS37.105 on introduction of upper 700MHz A block; Baicells

[48] R4-2206495	CR to TS38.104 on introduction of upper 700MHz A block; Baicells

[49] R4-2206496	CR to TS 37.145-1: implementation of LTE_upper_700MHz_A band 10; Huawei, HiSilicon

[50] R4-2206497	CR to TS 37.145-2: implementation of LTE_upper_700MHz_A band 103; Huawei, HiSilicon

[51] R4-2206498	CR to TS 38.141-1: implementation of LTE_upper_700MHz_A band 103; Huawei, HiSilicon

[52] R4-2206499	CR to TS 38.141-2: implementation of LTE_upper_700MHz_A band 103; Huawei, HiSilicon

[53] R4-2206500	CR to TS36.141 on introduction of upper 700MHz A block; Baicells

[54] R4-2206501	CR to TS37.141 on introduction of upper 700MHz A block; Baicells

[55] R4-2206502	CR to TS 36.133: implementation of LTE_upper_700MHz_A band 103; Huawei, HiSilicon

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template