3GPP TSG RAN meeting #95e										RP-220411

Electronic Meeting, March 17-23, 2022

## Status Report to TSG

Agenda item:			13.5.4

| WI / SI Name | UE Conformance Test Aspects for RF requirements for NR frequency range 1 (FR1) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_RF_FR1-UEConTest |  |  |  |  |
| Unique ID | 870061 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-200094 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: June.2022 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 64% (+8%) |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Chunying Gu |
|  | Company | Huawei Technologies. Co., Ltd. |
|  | Email | guchunying@huawei.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

Status after RAN5#94e (the details can be found in R5-221372)

- 23 CRs are submitted and agreed.

- WP is updated.

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

General papers

- R5-221372	WP - RF requirements for NR frequency range 1 (FR1)

TS 38.508-1 CRs

- R5-221292	Addition of Setup Diagram for RRM multicell 2x2 test cases, Ericsson

TS 38.508-2 CRs

- R5-221793	Addition of Condition for FR1 DL Interruptions test cases applicability, Ericsson

TS 38.521-1 CRs

- R5-220752	Updating on additional UE co-ex requirements for 2 Band UL CA, NTT DOCOMO INC.

- R5-220753	Updating on n74 co-existence for TS 38.521-1, NTT DOCOMO INC.

- R5-221794	Updating test case AMPR for MIMO, Huawei, Hisilicon

- R5-221119	Updating UTRA ACLR for UL MIMO Rel-16 onward for NS_100, Huawei, Hisilicon

- R5-221120	Updating Additional spurious emissions for UL MIMO Rel-16 onward for several bands, Huawei, Hisilicon

- R5-221121	Updating 6.1A for intra-band contiguous CA Outer1 RB allocation, Huawei, Hisilicon

- R5-221122	Updating test case 6.2A.2 MPR for intra-band non-contiguous CA, Huawei, Hisilicon

- R5-221795	Updating Absolute power tolerance for intra-band non-contiguous CA, Huawei, Hisilicon

- R5-221796	Updating FR1 ACLR for intra-band CA test case, Huawei, Hisilicon

- R5-221128	Updating FR1 Spectrum emission mask for intra-band CA test case, Huawei, Hisilicon

- R5-221130	Updating Relative power control tolerance testing for intra-band CA, Huawei, Hisilicon

- R5-221339	A-MPR updates for n77, Verizon Switzerland AG, Nokia

TS 38.522 CRs

- R5-221797	Addition of FR1 DL Interruptions test cases applicability, Ericsson

TS 38.533 CRs

- R5-221297	Addition of Minimum conformance requirements for DL interruptions at switching between two uplink carriers, Ericsson

- R5-221298	Addition of UL switching test case 6.5.7.1, Ericsson

- R5-221798	Addition of UL switching test case 6.5.7.2, Ericsson

- R5-221300	Cell configuration mapping for UL switching test cases, Ericsson

TR 38.905 CRs

- R5-221123	Updating TP analysis for FR1 MPR for intra-band CA test case, Huawei, Hisilicon

- R5-221125	Updating TP analysis for FR1 Absolute power tolerance CA test case, Huawei, Hisilicon

- R5-221127	Updating TP analysis for FR1 ACLR for intra-band CA test case, Huawei, Hisilicon

- R5-221129	Updating TP analysis for FR1 SEM for intra-band CA test case, Huawei, Hisilicon

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template