3GPP TSG RAN meeting #95-e									RP-220413

Electronic Meeting, March 17-23, 2022

## Status Report to TSG

Agenda item:			13.5.8

| WI / SI Name | UE Conformance Test Aspects - 5G V2X with NR sidelink |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | 5G_V2X_NRSL_eV2XARC-UEConTest |  |  |  |  |
| Unique ID | 880069 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-200894 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: June 2022 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 43% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Xuesong Wang |
|  | Company | Huawei Technologies. Co., Ltd |
|  | Email | wangxuesong743@huawei.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

Work plan:

-	The Work plan is updated in [83].

Common test environment:

-	Reference configurations for NR sidelink RRM testing are added in [1];

-	Connection diagrams for NR sidelink testing are added in [2];

-	Reference configuration of SIB12 and pre-configuration are updated in [54] and [3], respectively;

-	GNSS reference configuration for sidelink testing is updated in [4];

-	Reference configuration for AT command is added in [42];

-	Generic procedures for NR sidelink test is updated in [43];

-	Test procedures for NR sidelink test are added or updated in [44]-[46];

-	Reference configuration for PC5 RRC message are updated in [47]-[53];

-	Reference configuration for sidelink IEs are updated in [55] and [56];

-	Reference configuration of V2X layer messages and IEs are added in [57]-[64];

-	Test loop function and test protocol messages for NR sidelink are updated in [66] and [67];

-	Test frequencies for V2X signaling test is updated in [65]

RF Testing:

-	Several RF test cases are added or updated in [5]-[15]. Corresponding TP analysis and applicability are given in [41] and [16], respectively.

RRM Testing:

-	Band grouping, reference measurement channels, side conditions for NR sidelink RRM testing are added in [17], [37] and [38], respectively.

-	NR sidelink RRM test cases and corresponding minimum requirements are added in [18]-[36]. Corresponding cell mapping is given in [39].

-	Pass/Fail limit for CBR test case is added in [40].

SIG Testing:

-	Some SIG test cases are added or updated in [68]-[77]. Corresponding applicability is given in [78] and [79].

-	Test model for NR sidelink SIG test are added in [82] and [83].

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

[1]	R5-220725		Addition of default configuration for NR SL RRM test		Huawei,Hisilicon

[2]	R5-220788		Addition of V2X connection diagram					Huawei,Hisilicon

[3]	R5-221815		Update to NR sidelink preconfiguration				Huawei,Hisilicon

[4]	R5-221816		Update to GNSS configuration for NR sidelink			Huawei,Hisilicon

[5]	R5-221817		Introduction of new V2X test cases in 6.3E.2				CAICT

[6]	R5-221818		Update to NR V2X test cases with non-concurrent operation	Huawei,Hisilicon

[7]	R5-221819		Addition of 6.2E.2.2 MPR for concurrent opration			Huawei,Hisilicon

[8]	R5-220084		Introduction of new V2X test cases in 7.6E				CAICT

[9]	R5-221820		Introduction of new V2X test cases in 7.7E				CAICT

[10]	R5-220086		Introduction of new V2X test cases in 7.8E				CAICT

[11]	R5-220539		Addition of 6.4E.1 Frequency error for V2X				TTA

[12]	R5-220540		Addition of 6.4E.2.1 Error Vector Magnitude for V2X		TTA

[13]	R5-220087		Introduction of new V2X test cases in 7.6E				CAICT

[14]	R5-220088		Introduction of new V2X test cases in 7.7E				CAICT

[15]	R5-220089		Introduction of new V2X test cases in 7.8E				CAICT

[16]	R5-220787		Update to test applicability for V2X test cases			Huawei,Hisilicon

[17]	R5-220726		Addition of band group for NR SL RRM test				Huawei,Hisilicon

[18]	R5-220727		Addition of minimum requirements for NR SL UE Tx timing TCs	Huawei,Hisilicon

[19]	R5-220728		Addition of NR SL RRM TC 9.1.1.1 - Tx Timing GNSS		Huawei,Hisilicon

[20]	R5-220729		Addition of NR SL RRM TC 9.1.1.2 - Tx Timing SyncRef UE	Huawei,Hisilicon

[21]	R5-220730		Addition of NR SL RRM TC 9.1.1.3 - Tx Timing NR Cell		Huawei,Hisilicon

[22]	R5-220731		Addition of minimum requirements for NR SL S-SSB Tx TCs	Huawei,Hisilicon

[23]	R5-221821		Addition of NR SL RRM TC 9.1.2.1 - SLSS Tx NR Cell		Huawei,Hisilicon

[24]	R5-221822		Addition of NR SL RRM TC 9.1.2.2 - SLSS Tx SyncRef UE	Huawei,Hisilicon

[25]	R5-220734		Addition of minimum requirements for NR SL SyncRef reselection TCs

Huawei,Hisilicon

[26]	R5-221823		Addition of NR SL RRM TC 9.1.3.1 - SyncRef reselection GNSS

Huawei,Hisilicon

[27]	R5-221824		Addition of NR SL RRM TC 9.1.3.2 - SyncRef reselection Cell	Huawei,Hisilicon

[28]	R5-220737		Addition of minimum requirements for NR SL L1 SL-RSRP TCs	Huawei,Hisilicon

[29]	R5-220738		Addition of NR SL RRM TC 9.1.4.1 - Resource sensing		Huawei,Hisilicon

[30]	R5-221825		Addition of NR SL RRM TC 9.1.4.2 - Resource pre-emption	Huawei,Hisilicon

[31]	R5-221826		Addition of NR SL RRM TC 9.1.4.3 - Resource re-evaluation	Huawei,Hisilicon

[32]	R5-220741		Addition of minimum requirements for NR SL Congestion control TCs

Huawei,Hisilicon

[33]	R5-220742		Addition of NR SL RRM TC 9.1.5.1 - SL-RSSI con-current	Huawei,Hisilicon

[34]	R5-221827		Addition of NR SL RRM TC 9.1.5.2 - SL-RSSI PC5 only		Huawei,Hisilicon

[35]	R5-220744		Addition of minimum requirements for NR SL interruption TCs	Huawei,Hisilicon

[36]	R5-220745		Addition of NR SL RRM TC 9.1.6.1 - WAN interruption		Huawei,Hisilicon

[37]	R5-221828		Addition of RMC for NR SL RRM test in Annex A			Huawei,Hisilicon

[38]	R5-220747		Addition of side conditions for NR SL RRM test in Annex B	Huawei,Hisilicon

[39]	R5-220748		Correction to Annex E for NR SL RRM TCs				Huawei,Hisilicon

[40]	R5-220749		Correction to Annex G for NR SL RRM TCs				Huawei,Hisilicon

[41]	R5-221829		TP analysis for 6.2E.2.2 MPR for concurrent opration		Huawei,Hisilicon

[42]	R5-220567		Addition of default AT command and information element for NR SL test

Huawei,Hisilicon

[43]	R5-221499		Correction to generic test procedures for NR SL MIMO tests	Huawei,Hisilicon

[44]	R5-220569		Correction to test procedures for establishing unicast link		Huawei,Hisilicon

[45]	R5-221500		Addition of test procedures for releasing unicast link		Huawei,Hisilicon

[46]	R5-221501		Addition of test procedures for data exchanging on unicast link	Huawei,Hisilicon

[47]	R5-221502		Correction to PC5 RRC message MasterInformationBlockSidelink

Huawei,Hisilicon

[48]	R5-221503		Correction to PC5 RRC message MeasurementReportSidelink	Huawei,Hisilicon

[49]	R5-221504		Correction to PC5 RRC message RRCReconfigurationSidelink	Huawei,Hisilicon

[50]	R5-221505		Correction to PC5 RRC message RRCReconfigurationCompleteSidelink

Huawei,Hisilicon

[51]	R5-221506		Correction to PC5 RRC message RRCReconfigurationFailureSidelink

Huawei,Hisilicon

[52]	R5-221507		Correction to PC5 RRC message UECapabilityEnquirySidelink	Huawei,Hisilicon

[53]	R5-221508		Correction to PC5 RRC message UECapabilityInformationSidelink

Huawei,Hisilicon

[54]	R5-220579		Correction to SIB12							Huawei,Hisilicon

[55]	R5-220580		Correction to IE SL-BWP-Config and SL-BWP-ConfigCommon	Huawei,Hisilicon

[56]	R5-220582		Correction to IE SL-ResourcePool					Huawei,Hisilicon

[57]	R5-221509		Correction to V2X message DIRECT LINK ESTABLISHMENT REQUEST

Huawei,Hisilicon

[58]	R5-221510		Correction to V2X message DIRECT LINK ESTABLISHMENT ACCEPT

Huawei,Hisilicon

[59]	R5-221511		Correction to V2X message DIRECT LINK RELEASE REQUEST

Huawei,Hisilicon

[60]	R5-221512		Correction to V2X message DIRECT LINK RELEASE ACCEPT	Huawei,Hisilicon

[61]	R5-221513		Correction to V2X message DIRECT LINK KEEPALIVE REQUEST

Huawei,Hisilicon

[62]	R5-221514		Correction to V2X message DIRECT LINK SECURITY MODE COMMAND

Huawei,Hisilicon

[63]	R5-221515		Correction to V2X message DIRECT LINK SECURITY MODE COMPLETE

Huawei,Hisilicon

[64]	R5-220590		Correction to V2X service identifier to PC5 RAT and Tx profiles mapping rule

Huawei,Hisilicon

[65]	R5-220591		Correction to V2X frequencies						Huawei,Hisilicon

[66]	R5-221516		Correction to test loop procedures for SL test			Huawei,Hisilicon

[67]	R5-221517		Correction to test protocol messages for SL test			Huawei,Hisilicon

[68]	R5-221518		Addition of new CVX TC 12.2.1.6- Inter-carrier concurrent operation / Sidelink communication / RRC_CONNECTED / Reception							TDIA, CATT

[69]	R5-221519		Addition of sub-clause titles for NR V2X TCs				TDIA, CATT

[70]	R5-222049		Addition of NR V2X test case 12.2.1.2					TDIA, CATT

[71]	R5-221520		Addition of V2X TC 13.2.1-Conflict Layer 2 ID			Huawei,Hisilicon

[72]	R5-221521		Addition of V2X TC 13.2.2-Security Mode				Huawei,Hisilicon

[73]	R5-221522		Addition of V2X TC 13.2.6-Link keep alive				Huawei,Hisilicon

[74]	R5-221523		Correction to NR V2X TC 13.1.1-policy provisioning		Huawei,Hisilicon

[75]	R5-221524		Addition of new NR V2X PC5 RRC reconfiguration failure / Initiating UE side

Lenovo,Motorola

[76]	R5-221525		Addition of new NR V2X PC5 RRC reconfiguration failure / Peer UE side test case

Lenovo,Motorola

[77]	R5-221526		Addition of new NR V2X Sidelink radio link failure / Transmission side test case

Lenovo,Motorola

[78]	R5-221527		Addition of NR V2X TC applicability					Huawei,Hisilicon

[79]	R5-221528		Addition of applicability for new V2X test cases			Lenovo,Motorola

[80]	R5-221529		5G V2X: Test Model updates						MCC TF160

[81]	R5-220598		Discussion on NR V2X PC5 unicast test				Huawei,Hisilicon

[82]	R5-220457		5G V2X: GNSS Test Model updates for NR sidelink		MCC TF160

[83]	R5-220600		WP of Rel-16 NR V2X WI after RAN5 94e				Huawei,Hisilicon

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template