3GPP TSG RAN meeting #95e										RP-220414

Electronic Meeting, March 17-23, 2022

## Status Report to TSG

Agenda item:			13.5.9

| WI / SI Name | UE Conformance Test Aspects for Enhancements on MIMO for NR |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_eMIMO-UEConTest |  |  |  |  |
| Unique ID | 880070 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-200895 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: June 2022 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 57% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN5 |
| --- | --- | --- |
| Rapporteur | Name | Chunying GU |
|  | Company | Huawei |
|  | Email | guchunying@huawei.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

WP is updated based on RAN5#94-e output as [1].

RF

For Full power transmission, test configuration is added for MOP, MPR and configured output power [6-8] with test applicability [11] and test point analysis [43~44].

Demod

A few open issues are fixed [9] with updated connection diagram [2] and test applicability [11].

RRM

For L1-SINR measurement, test requirements for EN-DC FR1 and NR FR1 are completed [27~34] with necessary PICS [4], test tolerance analysis [38~42] and test applicability [10~11]. Test cases for NR FR2 are specified [21~23] with test tolerance analysis FFS.

For beam failure detection, test requirements for EN-DC FR1 are completed [24~25]. Test cases for EN-DC FR2 and NR FR2 are specified [12~19] with test applicability [11], test tolerance analysis [37] and necessary message content [3] [20].

#### 2.5.2	Remaining Open issues

See details in WP [1].

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

## 4.	References

General documents

[1]	R5-220828	WP - Enhancements on MIMO for NR	Huawei, HiSilicon

38.508-1 documents

[2]	R5-220797	Addition of connection diagram for 16Tx	Huawei, HiSilicon

[3]	R5-220808	Update to MAC-CellGroupConfig	Huawei, HiSilicon

38.508-2 documents

[4]	R5-221830	Addition of physical implementation capability for L1-SINR measurement	Huawei, HiSilicon

38.521-1 documents

[5]	R5-220639	Editorial, correction of clause numbering in test case 6.5D.2.4.1	Ericsson

38.521-2 documents

[6]	R5-220791	Update to 6.2D.1 for ULFPTx	Huawei, HiSilicon

[7]	R5-220792	Update to 6.2D.2 for ULFPTx	Huawei, HiSilicon

[8]	R5-220793	Update to 6.2D.4 for ULFPTx	Huawei, HiSilicon

38.521-4 documents

[9]	R5-220796	Update to eMIMO demod test cases	Huawei, HiSilicon

38.522 documents

[10]	R5-221831	Addition of test applicability for UE Enhancements on MIMO	Sporton

[11]	R5-221832	Addition of test applicability for L1-SINR measurement cases	Huawei, HiSilicon

38.533 documents

[12]	R5-220798	Update to 5.5.5.0 FR2 BFD minimum requirements	Huawei, HiSilicon

[13]	R5-221833	Addition of 5.5.5.6 FR2 SCell BFD in non-DRX for NSA	Huawei, HiSilicon

[14]	R5-221834	Addition of 5.5.5.7 FR2 SCell BFD in DRX for NSA	Huawei, HiSilicon

[15]	R5-220801	Update to 7.5.5.0 FR2 BFD minimum requirements	Huawei, HiSilicon

[16]	R5-221835	Addition of 7.5.5.6 FR2 SCell BFD in non-DRX for SA	Huawei, HiSilicon

[17]	R5-221836	Addition of 7.5.5.7 FR2 SCell BFD in DRX for SA	Huawei, HiSilicon

[18]	R5-220804	Update to Annex E for eMIMO test cases	Huawei, HiSilicon

[19]	R5-221837	Update to Annex F for eMIMO test cases	Huawei, HiSilicon

[20]	R5-221838	Update to Annex H for eMIMO test cases	Huawei, HiSilicon

[21]	R5-220942	Addition of new test case 7.7.6.1 NR SA FR2 CSI-RS based CMR and no dedicated IMR configured and CSI-RS resource set with repetition off L1-SINR measurement accuracy	Sporton

[22]	R5-220943	Addition of new test case 7.7.6.2 NR SA FR2 SSB based CMR and dedicated IMR L1-SINR measurement accuracy	Sporton

[23]	R5-220944	Addition of new test case 7.7.6.3 NR SA FR2 CSI-RS based CMR and dedicated IMR L1-SINR measurement accuracy	Sporton

[24]	R5-221650	Completion 4.5.5.5 including TT anaysis results	Sporton

[25]	R5-221651	Completion 4.5.5.6 including TT anaysis results	Sporton

[26]	R5-221652	Addition of cell configuration MU and TT for Enhancement on MIMO	Sporton

[27]	R5-220986	Update of 4.6.7.1 EN-DC FR1 CSI-RS based CMR and no dedicated IMR L1-SINR measurement in non-DRX	Huawei, HiSilicon

[28]	R5-221653	Update of 4.6.7.2 EN-DC FR1 SSB based CMR and dedicated IMR L1-SINR measurement in DRX	Huawei, HiSilicon

[29]	R5-220988	Update of 4.6.7.3 EN-DC FR1 CSI-RS based CMR and dedicated IMR L1-SINR measurement in DRX	Huawei, HiSilicon

[30]	R5-220989	Update of 6.6.8.1 NR SA FR1 CSI-RS based CMR and no dedicated IMR L1-SINR measurement in DRX	Huawei, HiSilicon

[31]	R5-221654	Update of 6.6.8.2 NR SA FR1 SSB based CMR and dedicated IMR L1-SINR measurement in non-DRX	Huawei, HiSilicon

[32]	R5-220991	Update of 6.6.8.3 NR SA FR1 CSI-RS based CMR and dedicated IMR L1-SINR measurement in non-DRX	Huawei, HiSilicon

[33]	R5-220992	Update of Annex for EN-DC FR1 L1-SINR measurement test cases	Huawei, HiSilicon

[34]	R5-220993	Update of Annex for NR SA FR1 L1-SINR measurement test cases	Huawei, HiSilicon

[35]	R5-221001	Correction to Annex H.3.6A RRC messages for L1-SINR measurement	Huawei, HiSilicon

[36]	R5-221839	Update of RRM Test Cases for UE Enhancements on MIMO	Sporton

38.903 documents

[37]	R5-221840	Addition of TT analysis for FR2 BFR test cases	Huawei, HiSilicon

[38]	R5-220994	Addition of test tolerance analysis for 4.6.7.1 and 6.6.8.1 EN-DC and NR SA CSI-RS based L1-SINR measurement	Huawei, HiSilicon

[39]	R5-220995	Addition of test tolerance analysis for 4.6.7.2 EN-DC SSB based L1-SINR measurement	Huawei, HiSilicon

[40]	R5-220996	Addition of test tolerance analysis for 4.6.7.3 EN-DC CSI-RS based L1-SINR measurement	Huawei, HiSilicon

[41]	R5-220997	Addition of test tolerance analysis for 6.6.8.2 NR SA SSB based L1-SINR measurement	Huawei, HiSilicon

[42]	R5-220998	Addition of test tolerance analysis for 6.6.8.3 NR SA CSI-RS based L1-SINR measurement	Huawei, HiSilicon

38.905 documents

[43]	R5-220794	TP analysis for 6.2D.1 for ULFPTx	Huawei, HiSilicon

[44]	R5-221841	TP analysis for 6.2D.2 for ULFPTx	Huawei, HiSilicon

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template