3GPP TSG RAN meeting #95e										RP-220415

Electronic Meeting, March 17-23, 2022

## Status Report to TSG

Agenda item:			13.5.18

| WI / SI Name | UE Conformance Test Aspects - Physical Layer Enhancements for NR Ultra-Reliable and Low Latency Communication (URLLC) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_L1enh_URLLC-UEConTest |  |  |  |  |
| Unique ID | 900054 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-202566 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: 06/2022 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 89% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN5 |
| --- | --- | --- |
| Rapporteur | Name | Chunying GU |
|  | Company | Huawei |
|  | Email | guchunying@huawei.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

WP is updated based on RAN5#94 output as [1].

Demod

The minimum test time for 1% residual BLER was discussed [2]. Companies agreed more simulation results are needed for further discussion in next meeting.

New test cases are introduced by [8, 9, 11, 12]. Some maintenance CRs are agreed for existing test cases [5, 6, 7].

SIG

Default configuration of DCI 1_2 is added to TS 38.508-1 [3].

New test cases are introduced by [17, 18]. Maintenance CRs are agreed for existing test cases [16, 19].

The remaining open issue is for DL grant prioritization handling, i.e. whether simultaneous 2 HARQ transmission needs to be covered, which leads to additional complexity in test module.

#### 2.5.2	Remaining Open issues

See details in WP [1].

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

## 4.	References

General documents

[1]	R5-217406	WP - NR URLLC	Huawei, HiSilicon

[2]	R5-221663	Discussion on minimum test time for 1% residual BLER	Huawei, HiSilicon

38.508-1 documents

[3]	R5-221584	Addition of default DCI_1_2 for URLLC	Huawei, HiSilicon

38.508-2 documents

[4]	R5-221585	Addition of new PICS for URLLC	Lenovo, Motorola Mobility

38.521-4 documents

[5]	R5-221860	Update to 5.2.x.y.5 PDSCH with 1e-5 BLER	Huawei, HiSilicon

[6]	R5-221861	Update to 5.2.x.y.6 PDSCH with repetitions over multiple slots	Huawei, HiSilicon

[7]	R5-221862	Update to 5.2.2.y.8 PDSCH pre-emption	Huawei, HiSilicon

[8]	R5-221863	Addition of 5.2.3.1.8 PDSCH pre-emption 4Rx FDD	Huawei, HiSilicon

[9]	R5-221864	Addition of 5.2.3.2.8 PDSCH pre-emption 4Rx TDD	Huawei, HiSilicon

[10]	R5-220820	Adding testability description of 7.2.2.2.2 and 7.2.2.2.3	Huawei, HiSilicon

[11]	R5-221865	Addition of 7.2.2.2.2 FR2 PDSCH repetition	Huawei, HiSilicon

[12]	R5-221866	Addition of 7.2.2.2.3 FR2 PDSCH mapping Type B	Huawei, HiSilicon

[13]	R5-221867	Addition of minimum test time for 1% residual BLER	Huawei, HiSilicon

[14]	R5-221868	Update to Annex F for URLLC test cases	Huawei, HiSilicon

38.522 documents

[15]	R5-220823	Update to test applicability for URLLC test cases	Huawei, HiSilicon

38.523-1 documents

[16]	R5-221586	Correction to NR URLLC MAC Test Case 7.1.1.4.1.5	Lenovo, Motorola Mobility, Huawei, HiSilicon, MCC TF160

[17]	R5-221587	Addition of new NR URLLC MAC Test Case for DL Grant Prioritisation	Lenovo, Motorola Mobility

[18]	R5-221588	Addition of new NR URLLC MAC Test Case for UL Data prioritisation	Lenovo, Motorola Mobility

[19]	R5-221589	Correction to NR URLLC MAC Test Case 7.1.1.4.2.6	Lenovo, Motorola Mobility

38.523-2 documents

[20]	R5-221590	Addition of new NR URLLC MAC Test Case applicabilities	Lenovo, Motorola Mobility

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template