## Slide 1: ASN.1 review & Rel-17 UE capability work
3GPP TSG RAN Meeting #95-e RP-220446
17th – 23rd March 2022
Agenda Item: 5.2
Source: Intel Corporation
Document for: Discussion

## Slide 2: ASN.1 adhoc schedule
 | Mar |  | Apr |  | May
1 | RAN2#117 |  | Silence period |  | 
2 | RAN2#117 |  |  |  | Silence period
3 | RAN2#117 |  |  |  | Silence period
4 |  |  | A |  | Silence period
5 |  |  |  |  | Silence period
6 |  |  |  |  | Silence period
7 |  |  |  |  | 
8 |  |  |  |  | 
9 |  |  |  |  | RAN2#118
10 |  |  |  |  | RAN2#118
11 |  |  |  |  | RAN2#118
12 |  |  |  |  | RAN2#118
13 |  |  | B |  | RAN2#118
14 |  |  |  |  | 
15 |  |  | Silence period |  | 
16 |  |  |  |  | RAN2#118
17 | RAN#95 |  |  |  | RAN2#118
18 | RAN#95 |  | Silence period |  | RAN2#118
19 |  |  |  |  | RAN2#118
20 |  |  | RAN2 AdHoc |  | RAN2#118
21 | RAN#95 |  | RAN2 AdHoc |  | 
22 | RAN#95 |  | RAN2 AdHoc |  | 
23 | RAN#95 |  |  |  | RAN2#118
24 |  |  |  |  | RAN2#118
25 |  |  |  |  | RAN2#118
26 |  |  |  |  | RAN2#118
27 |  |  | C |  | RAN2#118
28 | Silence period |  |  |  | 
29 | Silence period |  |  |  | 
30 | Silence period |  |  |  | 
31 | Silence period |  |  |  | 
RAN2#117e planned ASN.1 review based on original dates of RAN2#118e in May.
Due to shift of RAN2 #118e, there are only two weeks (including China holiday) between ASN.1 review meeting and RAN2 #118e.
  There will be issues that require company contribution toward RAN2 #118e. The current schedule is not practical to prepare these contributions.
Considerations
  Do we need ASN.1 review adhoc meeting?
    Need sufficient GTW time to discuss issues.
    Traditionally, we have two phases of ASN.1 review with two RAN2 meetings in a quarter.
  Date for ASN.1 adhoc meeting
    No time to review after ASN.1 adhoc meeting
    Prefer to shift it by one week earlier
Proposal 1: ASN.1 adhoc meeting is shifted by 1 week earlier.
ASN.1 review phase 1 kick-off
  As soon as Rel-17 RRC is available.
Last day for company comments
  RRC rapporteur (moderator) provides consolidated status and proposed conclusion on each item to be used at the RAN2 ASN.1 Adhoc.
ASN.1 review phase 2 kick-off
  RRC rapporteur (moderator) provides updated RRC review file, based on RAN2 ASN.1 AdHoc agreements.
RAN2 118e submission . (“D” is removed due to change in RAN2 meeting schedule)
  Last day for ASN.1 review comments
  RRC rapporteur (moderator) provides consolidated status and proposed conclusion on each item to be used at RAN2 #118E
Copied from [1] and modified with new RAN2 #118 schedule
[1] R2-2203417, “Rel-17 ASN.1 review plan”, Ericsson, discussion

## Slide 3: UE capability-current status
RAN2 #117e
  RAN2 agreed CRs implemented 22 RAN1 features after precluding features having FFS/open aspects.
  RAN1 sent updated version (R2-2203738) after February meeting which is not included in RAN2 agreed CRs for March version of specification.
  66 out 219 are ready for implementation.
WI | Ratio of implemented features in agreed RAN2 CRs | Ratio of implementable features from RAN1 LS
feMIMO | 7:52 | 25:67
71G | 3:22 | 21:24 including existing UE cap (23:27)
IIoT | 0:22 | 2:23
NTN | 0:9 | 8:8 (if the square bracket of a note is not considered)
Positioning | 3:9 | 8:10
RedCap | 0:3 | 0:2
UE power saving | 0:6 | 4:6
Coverage enhancement | 0:17 | 3:15
eIAB | 7:9 | 10:10 including existing UE cap (11:11)
Sidelink | 0:6 | 2:13
MBS | 0:21 | 0:32
DSS/LTE_NR_DCenh2 | 0:3 | 0:3
DL1024QAM | 2:2 | 2:2
Others | 0 | 0
 | 22 out of 181 (12.1% agreed) | 88 out of 219 (40%)

## Slide 4: UE capability in ASN.1 adhoc
Similar to Rel-16 ASN.1 review, the already agreed Rel-17 UE capability RRC signalling for the 22 features will be reviewed as a part of Rel-17 ASN.1 review.
Handling of updated RAN1 feature list
  Large portion (66 additional) of RAN1 features are ready to implement according to the latest RAN1 LS on the feature list.
    Approach 1: submit the UE capability CRs for these new RAN1 features to May meeting.
      RAN2 might not have enough time to review in May meeting. UE capability RRC signaling should be also frozen in June version of specification.
    Approach 2: conduct initial review on the UE capability CRs for these features in ASN.1 adhoc
Proposal 2: conduct initial review on the UE capability CRs for the new RAN1 features in ASN.1 adhoc meeting.
  Intel will provide the updated UE capability CRs (including new RAN1 features on top of March version of spec) by the end of March.
  RAN2 review this UE capability CRs instead of March version of the capability part of the spec in ASN.1 adhoc meeting.

## Slide 5: Expectation on remaining UE feature list
RAN1 will provide the updated feature list (i.e. to complete remaining 109 features) in May meeting.
It is necessary to have the clear expectation when this should be provided.
  As usual, RAN2 will be able to implement if RAN1 updated feature list is sent by the end of the first meeting week.