3GPP TSG RAN meeting #95e										RP-220460

Electronic Meeting, March 17-23, 2022

## Status Report to TSG

Agenda item:			9.4.4

| WI / SI Name | Study on efficient utilization of licensed spectrum that is not aligned with existing NR channel bandwidths |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: Yes | Core part: No | Performance part: No |  | Testing part: No |
| Acronym | FS_NR_eff_BW_util |  |  |  |  |
| Unique ID | 890040 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-213657 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: 9/2022 | Core part: N/A | Performance part: N/A | Testing part: N/A |  |
| Overall Completion level | Study Item: 80 % | Core part: N/A | Performance part: N/A | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN4 |
| --- | --- | --- |
| Rapporteur | Name | Esther Sienkiewicz |
|  | Company | Ericsson |
|  | Email | esther dot sienkiewicz at ericsson dot com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

- Approval reply LS to RAN4 (R1-2110584) “Reply LS on specification impact for methods on efficient utilization of licensed spectrum that is not aligned with existing NR channel bandwidths”

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

- Approval reply LS to RAN4 (R2-2111597) “Reply LS on specification impact for methods on efficient utilization of licensed spectrum that is not aligned with existing NR channel bandwidths”

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### Agreements

- Approval of text proposals on all four methods and general TR clarification and clean up in RAN4#101-bis-e [2,3,6,11,21,23,25,32] and RAN4#102-e [3,4,6,9,10,12,14,16,17, 18

- Further agreements and baseline considering BS Tx Requirements with respect to each method RAN4#102-e [2]

#### 2.4.2	Remaining Open issues

- Signaling specifics (RAN2) need to be further checked regarding configuration of channel bandwidth using SIB1 signalling. RAN4#102-e [15]

- Evaluation based upon SI objectives of all irregular bandwidth approaches is required after all details of each approach some initial agreements are captured in TR 38.844: RAN4#101-bis-e [4], RAN4#102-e [7,20,21] however no conclusion has been reached.

- Further studies of UE receiver selectivity requirements for proposed methods.

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4#97-e

[1]	R4-2016983	Email discussion summary for [97e][142] FS_NR_eff_BW_util, Ericsson, RAN4#97-e

[2]	R4-2016929	Work Plan for Study on Efficient utilization of licensed spectrum that is not aligned with existing NR channel bandwidth, Ericsson, RAN4#97-e

[3]	R4-2016930	TR Skeleton on CH BW not aligned with existing BWs, Ericsson, RAN4#97-e

[4]	R4-2016456	Revised SID: Study on Efficient utilization of licensed spectrum that is not aligned with existing NR channel bandwidths, T-Mobile USA, Ericsson, RAN4#97-e

[5]	R4-2017833	WF on Irregular Channel Bandwidths, Ericsson, RAN4#97-e

[6]	R4-2014895	Non-standard spectrum allocations for NR bands, Apple, RAN4#97-e

[7]	R4-2014507	UE Support for Irregular Channel Bandwidths - Options and Constraints, Skyworks Solution Inc, RAN4#97-e

[8]	R4-2015723	Considerations on Bandwidth Granularity, Ericsson, RAN4#97-e

[9]	R4-2015724	Utilizing larger CBWs for available spectrum, Ericsson, RAN4#97-e

[10]	R4-2016111	Discussion on irregular channel bandwidth for NR system, ZTE Corporation, RAN4#97-e

[11]	R4-2014487	Handling of  Channel Bandwidths That Are Not Multiples of 5MHz, Qualcomm Incorporated, RAN4#97-e

[12]	R4-2015562	On efficient utilization of licensed spectrum, Intel Corporation, RAN4#97-e

[13]	R4-2015713	Overlapping UE channel bandwidths, Huawei, HiSilicon, RAN4#97-e

[14]	R4-2016201	On the use of overlapping channel bandwidths from UE perspective, Nokia, Nokia Shanghai Bell, RAN4#97-e

[15]	R4-2016455	Use of 5 MHz overlapping channel BWs to cover spectrum blocks between 5 and 10 MHz, T-Mobile USA, RAN4#97-e

RAN4#98-e

[1]	R4-2103334	Email discussion summary for [98e][147] FS_NR_eff_BW_util, Ericsson, RAN4#98-e

[2]	R4-2103263	Way forward on use of larger CBW, Skyworks Solutions Inc, RAN4#98-e

[3]	R4-2103387	Way forward on overlapping CBW, Nokia, Nokia Shanghai Bell, RAN4#98-e

[4]	R4-2100804	Discussion on the general aspects for irregular bandwidth, CMCC, RAN4#98-e

[5]	R4-2103262	Updated TR 38.844 v0.0.2, Ericsson, RAN4#98-e

[6]	R4-2101556	Utilizing larger bandwidth than the operator licensed bandwidth, Ericsson, RAN4#98-e

[7]	R4-2101959	Discussion on irregular channel bandwidth for NR system, ZTE, RAN4#98-e

[8]	R4-2100522	Non-standard spectrum allocations for NR bands, Apple Inc, RAN4#98-e

[9]	R4-2101507	Consideration for overlapping UE channel bandwidths, Huawei, HiSilicon, RAN4#98-e

[10]	R4-2100805	Discussion on overlapping UE channel bandwidths, CMCC, RAN4#98-e

[11]	R4-2101557	Overlapping Channel Bandwidth Approach from UE Perspective, Ericsson, RAN4#98-e

[12]	R4-2102288	Network and UE options for the support of irregular channel bandwidth, Skyworks Solutions Inc., RAN4#98-e

[13]	R4-2102558	On the use of overlapping channel bandwidths from UE perspective, Nokia, Nokia Shanghai Bell, RAN4#98-e

[14]	R4-2101459	Handling of Channel Bandwidths That Are Not Multiples of 5MHz, Qualcomm Incorporated, RAN4#98-e

[15]	R4-2101558	Overlapping Channel Bandwidth Approach from BS Perspective, Ericsson, RAN4#98-e

RAN4#98bis-e

[1]	R4-2105478	Email discussion summary for [98bise][141] FS_NR_eff_BW_util, Ericsson, RAN4#98bis-e

[2]	R4-2105419	Way forward on Evaluation of Irregular BW Approaches, Ericsson, RAN4#98bis-e

[3]	R4-2105420	TP to the TR 38.844: Terminology, Ericsson, Nokia, Nokia Shanghai Bell, RAN4#98bis-e

[4]	R4-2104587	Further input on the blanking approach for irregular BWs, Ericsson, RAN4#98bis-e

[5]	R4-2104600	Discussion on use of larger channel bandwidth, CMCC, RAN4#98bis-e

[6]	R4-2104886	Non-standard spectrum allocations for NR bands (larger channel), Apple, RAN4#98bis-e

[7]	R4-2106485	Consideration on use of larger channel bandwidth, Huawei, HiSilicon, RAN4#98bis-e

[8]	R4-2107253	Support of irregular channel bandwidth with larger or overlapped BW, Skyworks Solutions Inc., RAN4#98bis-e

[9]	R4-2107328	TP for TR 38.844: 6 MHz for n85 with larger CHBW, T-Mobile USA, RAN4#98bis-e

[10]	R4-2104599	Discussion on overlapping channel bandwidths, CMCC, RAN4#98bis-e

[11]	R4-2104707	Handling of Channel Bandwidths That Are Not Multiples of 5MHz, Qualcomm Incorporated, RAN4#98bis-e

[12]	R4-2104887	Non-standard spectrum allocations for NR bands (overlapping channel), Apple, RAN4#98bis-e

[13]	R4-2106486	Consideration for overlapping UE channel bandwidths, Huawei, HiSilicon, RAN4#98bis-e

[14]	R4-2106689	Overlapping UE Channel Bandwidth Approach, Ericsson, RAN4#98bis-e

[15]	R4-2107040	On the use of overlapping channel bandwidths from UE perspective, Nokia, Nokia Shanghai Bell, RAN4#98bis-e

[16]	R4-2107319	On SU for overlapping channel bandwidth, ZTE, RAN4#98bis-e

[17]	R4-2107329	TP for TR 38.844: 6 MHz for n85 with overlapping CHBW, T-Mobile USA, RAN4#98bis-e

RAN4#99-e

[1]	R4-2107960	Email discussion summary for [99e][150] FS_NR_eff_BW_util, Ericsson, RAN4#99-e

[2]	R4-2108015	LS on specification impact for methods on efficient utilization of licensed spectrum that is not aligned with existing NR channel bandwidths, Nokia,

Nokia Shanghai Bell, RAN4#99-e

[3]	R4-2110487	Updated TR 38.844 v0.0.3, Ericsson, RAN4#99-e

[4]	R4-2109427	On the use of intermediate wider channel bandwidth, ZTE, RAN4#99-e

[5]	R4-2110661	Evaluation for use of larger channel bandwidth, Huawei, HiSilicon, RAN4#99-e

[6]	R4-2111147	Update of utilizing immediate wider bandwidth, Ericsson, RAN4#99-e

[7]	R4-2109245	Comparison of alternate methods for Irregular CBW, Intel Corporation, RAN4#99-e

[8]	R4-2109426	On overlapping UE channel bandwidth, ZTE, RAN4#99-e

[9]	R4-2109484	Discussion on the approaches of overlapping channel bandwidths, CMCC, RAN4#99-e

[10]	R4-2109579	On the Schemes Related to Overlapping Channel Bandwidths, Qualcomm Incorporated, RAN4#99-e

[11]	R4-2110488	Evaluating Overlapping Channel Bandwidth Approaches, Ericsson, RAN4#99-e

[12]	R4-2110662	Evaluation for overlapping UE channel bandwidths, Huawei, HiSilicon, RAN4#99-e

[13]	R4-2107886	On the use of overlapping channel bandwidths from UE perspective, Nokia, Nokia Shanghai Bell, RAN4#99-e

[14]	R4-2108021	TP on the use of overlapping channel bandwidths from UE perspective, Nokia, Nokia Shanghai Bell, RAN4#99-e

[15]	R4-2109587	Comparison of Different Schemes, Qualcomm Incorporated, RAN4#99-e

[16]	R4-2108022	Draft TP to TR38.844 on wider channel BW method, Ericsson, RAN4#99-e

[17]	R4-2109435	TP on using next larger channel bandwidth solution, Apple, RAN4#99-e

[18]	R4-2111540	TP on using overlapping channels from the network perspective solution, Apple, Ericsson, Skyworks Solutions Inc., RAN4#99-e

RAN4#100-e

[1]	R4-2115043	Email discussion summary for [100e][143] FS_NR_eff_BW_util, Ericsson, RAN4#100-e

[2]	R4-2114751	LS on specification impact for methods on efficient utilization of licensed spectrum that is not aligned with existing NR channel bandwidths, Nokia,

Nokia Shanghai Bell, RAN4#100-e

[3]	R4-2114998	WF on widerCBW, Ericsson, RAN4#100-e

[4]	R4-2115114	TP on using next larger channel bandwidth solution, Apple, Skyworks Solutions Inc, Ericsson, RAN4#100-e

[5]	R4-2113948	draft TR 38.844 v0.0.4, Ericsson, RAN4#100-e

[6]	R4-2111744	Discussion on the approach of using larger channel bandwidths, China Telecommunications, RAN4#100-e

[7]	R4-2112327	Further discussion on immediate wider channel bandwidth, ZTE, RAN4#100-e

[8]	R4-2113045	Evaluation for use of larger channel bandwidth, Huawei, HiSilicon, RAN4#100-e

[9]	R4-2113161	Views on the next wider channel BW method, Intel Corporation, RAN4#100-e

[10]	R4-2114004	Views on next wider channel bandwidth, MediaTek Inc, RAN4#100-e

[11]	R4-2114239	TP_TR38.844 n85_6_MHz, T-Mobile USA, RAN4#100-e

[12]	R4-2114240	6 MHz n85 with 5 MHz n12 Discussion, T-Mobile USA, RAN4#100-e

[13]	R4-2111743	Discussion on the approach of using overlapping channel bandwidths, China Telecommunications, RAN4#100-e

[14]	R4-2112190	Discussion on the approaches of overlapping channel bandwidths, CMCC, RAN4#100-e

[15]	R4-2112233	Open Issues for Overlapping UE channel bandwidths schemes, Qualcomm Incorporated, RAN4#100-e

[16]	R4-2112328	Further discussion on overlapping UE channel bandwidth, ZTE, RAN4#100-e

[17]	R4-2115000	TP on overlapping UE channel bandwidths, Huawei, HiSilicon, RAN4#100-e

[18]	R4-2113162	Views on the overlapping CBW from UE and Network perspective, Intel Corporation, RAN4#100-e

[19]	R4-2115050	TP to TR 38.844: Section 6.2 Overlapping UE Channel BWs, Ericsson, Apple, RAN4#100-e

[20]	R4-2114005	Views on overlapping carrier aggregation, MediaTek, RAN4#100-e

[21]	R4-2114367	On the use of overlapping channel bandwidths from UE perspective, Nokia, Nokia Shanghai Bell, RAN4#100-e

[22]	R4-2114006	Views on combined UE bandwidth, MediaTek, RAN4#100-e

RAN4#101-e

[1]	R4-2119934	Email discussion summary for [101e][134] FS_NR_eff_BW_util, Ericsson, RAN4#101-e

[2]	R4-2118777	draft TR 38.844 v0.0.5, Ericsson, RAN4#101-e

[3]	R4-2120010	WF on widerCBW approach, Ericsson, RAN4#101-e

[4]	R4-2120011	WF on overlapping channel approach, Huawei, HiSilicon, RAN4#101-e

[5]	R4-2120012	TP to TR 38.844 Section 6.3.2, MediaTek, RAN4#101-e

[6]	R4-2119181	TP Update of TR38.884 clause 4, Ericsson, RAN4#101-e

[7]	R4-2119547	Irregular channel bandwidths – issues to address in TR38.844, MediaTek, RAN4#101-e

[8]	R4-2117868	Evaluation for use of larger channel bandwidth, Huawei, HiSilicon, RAN4#101-e

[9]	R4-2118595	Open issues on the widerCBW approach, ZTE, RAN4#101-e

[10]	R4-2120013	TP with further information on UE channel filter assumptions, Apple, Skyworks Solutions Inc., RAN4#101-e

[11]	R4-2118779	On gNB DL Filter Analysis for widerCBW Approach, Ericsson, RAN4#101-e

[12]	R4-2120014	TP to TR 38.844: on remaining issues for wider channel bandwidth, Nokia, Nokia Shanghai Bell, RAN4#101-e

[13]	R4-2119373	Next Wider Channel Bandwidth discussion, T-Mobile USA, RAN4#101-e

[14]	R4-2118046	Views on the next wider channel BW method, Intel Corporation, RAN4#101-e

[15]	R4-2118045	Views on signalling for the next wider channel BW method, Intel Corporation, RAN4#101-e

[16]	R4-2117869	RF requirements for overlapping from Network perspective, Huawei, HiSilicon, RAN4#101-e

[17]	R4-2120015	TP with corrections for overlapping channels from the network perspective, Apple, Ericsson, Skyworks Solutions Inc, RAN4#101-e

[18]	R4-2117870	RF requirements for combined UE CBWs, Huawei, HiSilicon, RAN4#101-e

[19]	R4-2120016	TP to TR 38.844: on the use of overlapping channel bandwidths from UE perspective, Nokia, Nokia Shanghai Bell, RAN4#101-e

[20]	R4-2118596	Potential RAN2 specs impacts from overlapping CA, ZTE, RAN4#101-e

[21]	R4-2117871	RF requirements for overlapping CA, Huawei, HiSilicon, RAN4#101-e

[22]	R4-2120017	TP to TR 38.844: Overlapping CBW from UE perspective utilizing intra-band CA approach, Ericsson, RAN4#101-e

[23]	R4-2117872	Overall method comparisons, Huawei, HiSilicon, RAN4#101-e

[24]	R4-2118047	Views on methods comparison for Irregular channel BW, Intel Corporation, RAN4#101-e

[25]	R4-2119103	Comparison of Different Proposed Schemes, Qualcomm Incorporated, RAN4#101-e

[26]	R4-2119182	On comparison between methods, Ericsson, RAN4#101-e

RAN4#101-bis-e

[1]	R4-2202333	Email discussion summary for [101-bis-e][134] FS_NR_eff_BW_util, Ericsson, RAN4#101-bis-e

[2]	R4-2202380	TP to TR 38.844: Clause 6.7.x RAN4 standard impact identification, Qualcomm, RAN4#101-bis-e

[3]	R4-2202381	TP to TR 38.844: Clause 6.1.2 Signalling and configuration aspects, China Telecom, RAN4#101-bis-e

[4]	R4-2202382	TP to TR 38.844: Clause 7, Qualcomm, RAN4#101-bis-e

[5]	R4-2201485	draft TR 38.844 v0.0.6, Ericsson, RAN4#101-bis-e

[6]	R4-2201794	Revision on TR 38.344 Section 6.2.3, ZTE, RAN4#101-bis-e

[7]	R4-2202046	TP for TR 38.844: Proposal for n12 and n85, T-Mobile USA, RAN4#101-bis-e

[8]	R4-2200913	Discussion on the widerCBW approach, China Telecom, RAN4#101-bis-e

[9]	R4-2201509	On the applicability of wider channel bandwidth, Huawei, HiSilicon, RAN4#101-bis-e

[10]	R4-2200911	Further input on performance when using the next larger channel, Apple, RAN4#101-bis-e

[11]	R4-2201486	TP to TR 38.844: Section 6.1.2 Signalling for Larger Channel BW Approach, Ericsson, RAN4#101-bis-e

[12]	R4-2201795	Further discussion on the WiderCBW approach, ZTE, RAN4#101-bis-e

[13]	R4-2201880	Views on signalling for Wider CBW method, Intel Corporation, RAN4#101-bis-e

[14]	R4-2201881	Views on Signalling for Overlapping CBW from Network Perspective, Intel Corporation, RAN4#101-bis-e

[15]	R4-2201995	On wider CBW open issues, Nokia, Nokia Shanghai Bell, RAN4#101-bis-e

[16]	R4-2202376	Further corrections to the solution based on overlapping channels from the network perspective, Apple, RAN4#101-bis-e

[17]	R4-2201510	Signaling aspect for overlapping from network perspective, Huawei, HiSilicon, RAN4#101-bis-e

[18]	R4-2202377	On overlapping CBWs from Network perspective, Huawei, HiSilicon, RAN4#101-bis-e

[19]	R4-2201882	Views on BS TX Channel BW Filters for Overlapping CBW, Intel Corporation, RAN4#101-bis-e

[20]	R4-2201883	Views on Overlapping UE CBWs method, Intel Corporation, RAN4#101-bis-e

[21]	R4-2202378	TP to TR 38.844: on combined UE CBW (one cell) – signalling aspects, Nokia, Nokia Shanghai Bell, RAN4#101-bis-e

[22]	R4-2201994	On combined UE CBW (one cell) gNB channel filter and UE requirements, Nokia, Nokia Shanghai Bell, RAN4#101-bis-e

[23]	R4-2202379	TP to TR 38.844: Section 6.1.2 Signalling for Overlapping CA Approach, Ericsson, RAN4#101-bis-e

[24]	R4-2201884	Views on Overlapping CA method, Intel Corporation, RAN4#101-bis-e

[25]	R4-2201333	TP to TR 38.844: Section 6.5.1 Overlapping CA (two cells) , Ericsson, RAN4#101-bis-e

[26]	R4-2201512	RF requirements for overlapping CA, Huawei, HiSilicon, RAN4#101-bis-e

[27]	R4-2200817	Discussion on overall method comparisons for irregular bandwidth, CMCC, RAN4#101-bis-e

[28]	R4-2200921	Considerations for wider CBW and overlapping UE CBW solutions, China Telecom, RAN4#101-bis-e

[29]	R4-2201264	Comparison of Different Schemes, Qualcomm, RAN4#101-bis-e

[30]	R4-2201492	Comparison Between Methods for Irregular BWs, Ericsson, RAN4#101-bis-e

[31]	R4-2201513	Overall method comparisons, Huawei, HiSilicon, RAN4#101-bis-e

[32]	R4-2202375	TP to TR 38.844: Wider CBW method, Intel Corporation, RAN4#101-bis-e

[33]	R4-2201992	Irregular bandwidth – comparison between options, MediaTek, RAN4#101-bis-e

RAN4#102-e

[1]	R4-2206439	Email discussion summary for [102e][139] FS_NR_eff_BW_util, Ericsson, RAN4#102-e

[2]	R4-2206551	WF on BS Tx Requirements, Ericsson, RAN4#102-e

[3]	R4-2203668	Further corrections to the solution based on overlapping channels from the network perspective, Apple, RAN4#102-e

[4]	R4-2206553	TP to TR 38.844: General Updates, Intel Corporation, RAN4#102-e

[5]	R4-2206552	draft TR 38.844 v0.0.7, Ericsson, RAN4#102-e

[6]	R4-2206554	TP to TR 38.844: Editorial updates, Ericsson, RAN4#102-e

[7]	R4-2206559	TP to TR 38.844: Summary and Conclusions, Intel Corporation, RAN4#102-e

[8]	R4-2205867	Views on BS TX Channel BW Filters, Intel Corporation, RAN4#102-e

[9]	R4-2206555	TP to TR 38.844: corrections, Nokia, Nokia Shanghai Bell, RAN4#102-e

[10]	R4-2205156	TP for wider channel bandwidth, Huawei, HiSilicon, RAN4#102-e

[11]	R4-2203669	Further input on performance when using the next larger channel, Apple, RAN4#102-e

[12]	R4-2205212	TP to TR 38.844 clause 6.1.3, Nokia, Nokia Shanghai Bell, RAN4#102-e

[13]	R4-2204514	Considerations for wider CBW solutions, China Telecom, RAN4#102-e

[14]	R4-2206595	TP to TR 38.844: Clause 6.1.2.x  Spec impact identification, Qualcomm, RAN4#102-e

[15]	R4-2204622	TP for 38.844: configuration for the case of larger channel bandwidths than licensed bandwidth, Ericsson, RAN4#102-e

[16]	R4-2206557	TP to TR 38.844 on Larger CBW approach: Signalling and configuration aspects, Nokia, Nokia Shanghai Bell, RAN4#102-e

[17]	R4-2205214	TP to TR 38.844 on Larger CBW approach: Legacy UE and RAN4 spec impacts, Nokia, Nokia Shanghai Bell, RAN4#102-e

[18]	R4-2206558	TP for overlapping CA, Huawei, HiSilicon, RAN4#102-e

[19]	R4-2205226	Revision on Section 6.7.3 for TR 38.844, ZTE, RAN4#102-e

[20]	R4-2206560	TP for overall method comparisons, Huawei, HiSilicon, RAN4#102-e

[21]	R4-2205215	TP to TR 38.844 Overall method comparison, Nokia, Nokia Shanghai Bell, RAN4#102-e